3GPP TSG RAN Meeting #109	RP-252647

Beijing, China, September 15-18, 2025

## Status Report to TSG

Agenda item:			13.4.11

| WI / SI Name | UE Conformance - Network energy savings for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | Netw_Energy_NR-UEConTest |  |  |  |  |
| Unique ID | 1030067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240291 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 97% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

For RRM part:

- Test tolerance analysis for 6.5.3.15 SSB-less SCell activation is agreed.

- Test tolerance analysis for 4.5.3.12 and 6.5.3.16 SSB-less SCell activation are updated.

For SIG part

- NES spatial domain Type 1 test case is updated.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-254457	WP UE Conformance - Network energy savings for NR		Huawei, HiSilicon

TS 38.533 CRs

- R5-254364	Completion of TRS based SSB-less SCell Activation test case including TT	Nokia

- R5-255371	Correction to A-TRS based SSB-less SCell Activation test cases including TT	Nokia

- R5-254366	Update to SA FR1 A-TRS based SSB-less SCell Activation test cases including TT	Nokia

- R5-254367	Annex F changes to include test tolerance for A-TRS and TRS based SSB-less SCell activation test cases	Nokia

TS 38.522 CRs

- R5-253747	Update to the applicability of NES RRM TC 6.3.3.6 and 6.3.3.7	MediaTek Inc.

TR 38.903 CRs

- R5-254368	Addition of test tolerances analysis for TRS based SSB-less SCell activation test case	Nokia

- R5-255329	Revised Test Tolerances analysis for A-TRS based SSB-less SCell activation test cases	Nokia

TS 38.523-1 CRs

- R5-255058	Corrections to testcase 7.1.1.14.2.1	Nokia Corporation

- R5-253975	Corrections to NES test case 6.1.2.28	MCC TF160