3GPP TSG RAN Meeting #109								RP-252733

Beijing, China, September 15-18, 2025

## Status Report to TSG

Agenda item:	10.6.2

| WI / SI Name | Rel-19 LTE-Advanced Carrier Aggregation for x bands (1<=x<= 6) DL with y bands (y=1, 2) UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_CA_R19_xBDL_yBUL |  |  |  |  |
| Unique ID | 1040115 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251534 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2025 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 85% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Mohammad Abdi Abyaneh |
|  | Company | Huawei-HiSilicon |
|  | Email | Mohammad.abdi.abyaneh@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

### 2.1	RAN4

#### 2.1.1	Agreements

The agreements of LTE-A CA configurations are provided in the EXCEL file zipped together with WORD file status report.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

## 4.	References

The endorsed draftCRs and agreed BigCR for RAN4 #116

- R4-2510665	Big CR on Introduction of completed R19 x(1<=x<=6) DL y(y<=2) UL CA band combinations to TS 36.101

- R4-2509727	Draft CR on Introducing of LTE CA_28A-41C with BCS1 in TS36.101

The endorsed draftCRs and agreed BigCR for RAN4 #114-bis and RAN4 #115

- R4-2505809	Big CR on Introduction of completed R19 x(1<=x<=6) DL y(y<=2) UL CA band combinations to TS 36.101

- R4-2505211	draftCR on Introduction of new LTE band combinations LTE_CA_R19_xBDL_yBUL

The agreed TP to TR 36.719-01-01 and BigCR RAN4 #114 meeting are listed:

- R4-2500431	Big CR on Introduction of completed R19 x(1<=x<=6) DL y(y<=2) UL CA band combinations to TS 36.101

- R4-2502930	TP for TR 36.719-01-01 - Addition of CA_3A-8A-20A-28A-38A

- R4-2502930 	TP for TR 36.719-01-01 - Addition of CA_3A-8A-20A-28A-40A

- R4-2502932 	TP for TR 36.719-01-01 - Addition of CA_3A-8A-20A-40A

- R4-2502933 	TP for TR 36.719-01-01 - Addition of CA_3A-8A-28A-38A

- R4-2502934 	TP for TR 36.719-01-01 - Addition of CA_3A-8A-28A-40A

- R4-2502935 	TP for TR 36.719-01-01 - Addition of CA_3A-20A-28A-40A

- R4-2502936 	TP for TR 36.719-01-01 - Addition of CA_8A-20A-28A-38A

- R4-2502937 	TP for TR 36.719-01-01 - Addition of CA_8A-20A-28A-40A

- R4-2502938 	TP for TR 36.719-01-01 - Addition of CA_8A-20A-40A

- R4-2502939 	TP for TR 36.719-01-01 - Addition of CA_8A-28A-38A

- R4-2502940 	TP for TR 36.719-01-01 - Addition of CA_8A-28A-40A

- R4-2502941 	TP for TR 36.719-01-01 - Addition of CA_20A-28A-40A

- R4-2501773	TP TR 36.719-01-01 adding CA_41A-106A, CA_41C-106A and CA_41A-41A-106A

- R4-2501774	TP TR 36.719-01-01 adding CA_48A-106A, CA_48C-106A and CA_48A-48A-106A

- R4-2502966	TP into TR 36.719-01-01: Addition of CA_40C/D/E/F

- R4-2502967	TP into TR 36.719-01-01: Addition of CA_42C/D/E/F

- R4-2500373	TP into TR 36.719-01-01: Addition of PC2 for UL CA_40A-42A

- R4-2500417	draftCR on Introduction of new LTE band combinations LTE_CA_R19_xBDL_yBUL

The agreed TP to TR 36.719-01-01 and BigCR RAN4 #113 meeting are listed:

- R4-2419303	Big CR on Introduction of completed R19 x(1<=x<=6) DL y(y<=2) UL CA band combinations to TS 36.101

- R4-2420379	TP to TR 36.719-01-01 Addition of ULCA_8-11 to CA_1-8-11 and CA_3-8-11

The endorsed draft CR and TPs to TR 36.719-01-01 in RAN4 #112bis meeting are listed:

- R4-2412016 	draft CR for CA_3-3-7-7-8 related combo with UL CA_8B

- R4-2417168 	TP to TR 36.719-01-01 Addition of ULCA_8-11 to CA_8-11

- R4-2415958	draft CR for LTE CA_1-3-3-7-7-8 related combo

- R4-2417170 	TP for 36.719-01-01 to add CA_1A-68A

- R4-2417171 	TP for 36.719-01-01 to add CA_3A-68A

- R4-2417172 	TP for 36.719-01-01 to add CA_7A-68A

- R4-2417173 	TP for 36.719-01-01 to add CA_8A-68A

- R4-2417174 	TP for 36.719-01-01 to add CA_20A-68A

- R4-2417175 	TP for 36.719-01-01 to add CA_40A-68A

The endorsed draft CR and draftBigCR in RAN4 #112 meeting are listed:

- R4-2412273 	Draft Big CR on Introduction of completed R19 x(x=1,2,3,4,5,6) DL y(y=1,2) UL CA band combinations to TS 36.101

- R4-2412016 	draft CR for CA_3-3-7-7-8 related combo with UL CA_8B

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template