3GPP TSG RAN meeting #81										RP-181595

Gold Coast, Australia, September 10-13, 2018

## Status Report to TSG

Agenda item:			10.2.12

| WI / SI Name | Enhancing LTE CA utilization |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | Yes |  | Testing part: | No |
| Acronym | LTE_euCA |  |  |  |  |  |  |
| Unique ID | 750071 |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-180561 |  |  |  |  |  |  |
| Target Completion Date | Core part: 09/2018 |  |  |  | Performance part: 12/2018 |  |  |
| Is the WI/SI complete? | Core part: Yes |  |  |  | Performance Part: No |  |  |

Source:

| Leading WG |  | TSG RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | HENTTONEN, Tero |
|  | Company | Nokia |
|  | Email | tero.henttonen@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

- Only ASN.1 and procedural clarifications done to the running RRC CR

- RRC CR was agreed in R2-1813087 (during email discussion)

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

Following documents and CRs agreed:

- R4-1811736: CR introducing enhanced utilization of CA and idle mode measurements for early reporting

- R4-1811340: CR introducing enhanced utilization of CA and direct activation

- R4-1811388: Addition of Scell activation/interruption requirement for dormant SCell

- R4-1811342: Way forward on euCA performance part

- R4-1811298: Work plan for euCA performance part

Additionally, RAN4 agreed not to define a separate CQI accuracy test in TS 36.101 for dormant SCells or short CQI reporting.

- CQI reporting for the dormant SCell is verified as a part of SCell activation delay requirement by checking whether UE periodically reports a valid CQI (>0) for the dormant SCell until receiving the MAC CE for SCell activation.

Based on above agreements, RAN4 agreed that the Core requirements part of the euCA WI can be closed in RAN4.

#### 2.4.2	Remaining Open issues

Test cases for the performance part of the WID (including CRs incorporating those test cases):

- Test case(s) for IDLE mode measurements

- Test case(s) for dormant SCell state

- Test case(s) for direct SCell activation

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

#### 2.5.4	Estimated Level of Completion

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT. Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#94:

No documents.

RAN2#103:

- R2-1812092, Discussion on Aperiodic idle mode measurements, Huawei, HiSilicon

- R2-1812093, Discussion on Log of Idle Mode Measurement, Huawei, HiSilicon

- R2-1812094, L3 filtering during idle mode measurement, Huawei, HiSilicon

- R2-1812095, draft CR for cell list in idle mode measurement [RIL H107], Huawei, HiSilicon

- R2-1812096, draft CR for correction and optimization in idle mode measurement [RIL H218 H219], Huawei, HiSilicon

- R2-1812763, Stop T331 upon entering into RRC connection, vivo

- R2-1812876, CR to UE behavior related to SIB2 idle measurement indication, vivo

- R2-1811192, Running RRC CR for euCA, Nokia, Nokia Shanghai Bell

- R2-1813000, Running RRC CR for euCA, Nokia, Nokia Shanghai Bell

RAN4#88:

- R4-1809627, LS on final RAN2 agreements for euCA, RAN2, Nokia

- R4-1811297, Finalization of euCA RRM requirements, Nokia, Nokia Shanghai Bell

- R4-1810542, Discussion on open issues in idle mode Scell candidate measurement, Qualcomm Incorporated

- R4-1809728, Further considerations on early reporting of SCell candidates for euCA, Ericsson

- R4-1811294, CR introducing enhanced utilization of CA and idle mode measurements for early reporting, Nokia, Nokia Shanghai Bell

- R4-1811736, CR introducing enhanced utilization of CA and idle mode measurements for early reporting, Nokia, Nokia Shanghai Bell

- R4-1810786, Analysis of Requirements for SCell Direct Activation at RRC Configuration, Ericsson

- R4-1810537, Discussion on open issues in direct SCell activation, Qualcomm Incorporated

- R4-1809811, Discussion on euCA SCell direct activation with HO, Intel Corporation

- R4-1809812, Draft LS on euCA SCell direct activation, Intel Corporation

- R4-1810787, Requirements for SCell Direct Activation at RRC Configuration, Ericsson

- R4-1811296, CR introducing enhanced utilization of CA and direct activation, Nokia, Nokia Shanghai Bell

- R4-1811340, CR introducing enhanced utilization of CA and direct activation, Nokia, Nokia Shanghai Bell

- R4-1810788, Interruption Requirements under Dormant SCell State, Ericsson

- R4-1810556, Addition of Scell activation/interruption requiremetn for dormant SCell, Qualcomm Incorporated

- R4-1811388, Addition of Scell activation/interruption requiremetn for dormant SCell, Qualcomm Incorporated

- R4-1811295, CR introducing enhanced utilization of CA and dormant mode, Nokia, Nokia Shanghai Bell

- R4-1811298, Work plan for euCA performance part	, Nokia, Nokia Shanghai Bell

- R4-1811299, Discussion on the test cases for euCA, Nokia, Nokia Shanghai Bell

- R4-1810538, Discussion on CQI accuracy requirement for dormant SCell, Qualcomm Incorporated

- R4-1809828, Enhanced CA utilization CSI reporting requirments, Intel Corporation

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template