3GPP TSG RAN meeting #82										RP-182547

Sorrento, Italy, December 10-13, 2018

## Status Report to TSG

Agenda item:			10.2.5

| WI / SI Name | Enhancements for high capacity stationary wireless link and introduction of 1024 QAM for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_1024QAM_DL |  |  |  |  |
| Unique ID | 750064 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-171738 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 09/2018 | Performance part: 12/2018 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: xx% | Performance Part: 100% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | XIAO, Weimin RICO ALVARINO, Alberto ZHU, Jianchi |
|  | Company | Huawei Qualcomm Incorporated China Telecom |
|  | Email | weimin.xiao@huawei.com albertor@qti.qualcomm.com zhujianchi.bri@chinatelecom.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#88Bis:

1: Performance requirements for FDD part were finalized with CR [4] agreed

2: The necessity for TDD performance requirements definition was confirmed with the related simulation assumptions [3] approved

3: CR [5] for clarification of test applicability rule for UE supporting both OCC2 and OCC4 based TM9 rank 3/4 transmission was agreed.

4: Considering 8Rx and 1024QAM both belonging to Rel-15 and under discussion, no SDR tests will be defined for 8-layer + 1024QAM in Rel-15.

RAN4#89:

1: All open issues are finalized:

- Mixed modulation order is agreed to be considered in the SDR test for 1024QAM.

- SNR point of 28dB and 29dB for CQI reporting test was confirmed.

- No additional lower SNR point to test 64QAM in CQI table designed for 1024QAM [11] is introduced in WI phase.

2: All submitted CRs were agreed

- CR for addition of TDD performance requirements [8] as per the summary of simulation results from companies [8] was agreed

- CR for SDR test by considering mixed modulation order [9] was agreed

- CR for CQI test by including only higher SNR point 28dB and 29dB [10] was agreed.

#### 2.4.2	Remaining Open issues

RAN4#88Bis:

1: SDR test applicability rule is still open. Whether mixed modulation order [64QAM, 1024QAM], [256QAM, 1024QAM], [1024QAM] needs to be taken into account considering per band and per band per band combination feature for 1024QAM by following the 4Rx SDR approach.

2: SNR point for CQI reporting test needs further confirmation in next RAN4#89 meeting: Choose [28dB] and [29dB] for FDD and TDD respectively

RAN4#89:

No open issues left

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R4-1814231	Way forward on 1024QAM demodulation and CSI, Huawei, HiSilicon

[2]	R4-1813628	Summary of simulation results for 1024QAM DL, Huawei, HiSilicon

[3]	R4-1813705	Simulation assumption for 1024QAM demodulation requirement, Qualcomm Incorporated

[4]	R4-1813706	CR: For 1024QAM DL demodulation under fading conditions, Huawei, HiSilicon

[5]	R4-1813510	Clarification of applicability rule and test parameter for OCC4-based TM9 rank4 demodulation requirement R15, Qualcomm Incorporated

[6]	R4-1816384	Way forward on 1024QAM demodulation and CSI, Huawei, HiSilicon

[7]	R4-1815997	Summary of simulation results for 1024QAM DL, Huawei, HiSilicon

[8]	R4-1816320	CR: For 1024QAM DL demodulation requirements under fading propagation conditions, Huawei, HiSilicon

[9]	R4-1816321	CR: SDR test cases with 1024QAM DL, Huawei, HiSilicon

[10]	R4-1816322	CR: For 1024QAM DL CSI requirements, Huawei, HiSilicon

[11]	R4-1814561	CQI Reporting requirements with 1024QAM, Intel Corporation

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template