## Slide 1
Status Report of RAN WG2 to TSG-RAN #84
3GPP TSG RAN#84 Newport Beach, USA, June 2019
RAN2 Chair: Richard Burbidge (Intel)

## Slide 2: NR – Release 15 EN-DC and SA corrections
NR SA and NSA specifications are stabilising
Reduced time spent discussing corrections
  Approximately 3 days total across main and parallel sessions at RAN2#105bis
  Approximately 2 days total across main and parallel sessions at RAN2#106
Number of CRs and the size/impact of the CRs is coming down
User plane corrections now reduced to a very low level
  ≈1 hr discussion at each meeting
  Only 6 correction CRs agreed
High threshold for accepting CRs continues to be applied - essential corrections only

## Slide 3: NR – Release 15 EN-DC and SA corrections
Continued focus on high quality coversheets including an impact analysis with the following information:
  The impacted 5G architecture options (e.g. EN-DC, SA)
  The impacted functionality
  The (system level) consequences if only the UE or only the network is implemented according to the CR
  The (system level) consequences if the CR is not agreed at all
  Aim to provide information to enable RAN2 to make the correct decision on the CR and to enable operators/vendors to judge criticality of the CR

## Slide 4: NR - Release 15 EN-DC and SA corrections
1 CR with an NBC change to ASN.1 was agreed (R2-1908510/RP-191380)
  Impacts ASN.1 coding of the MobilityFromNRCommand that is used for handover from NR standalone to E-UTRA.
  Corrects an inconsistency between the transfer of the E-UTRA reconfiguration message over network interfaces and sending over the radio interface to UE
  Critical to be implemented by both UE and network in order for handover from NR to E-UTRA to work.
  Note that other errors were also found in the inter-RAT handover procedure meaning that this functionality does not work according to March 2019 spec (Addressed in separate CR, R2-1908518/RP-191380)
1 company CR to 38.331 on "commonSearchSpaceList in PDCCH-ConfigCommon " will be submitted directly to RAN (RP-191436, Nokia)
  CR has been reviewed on RAN2 reflector but email discussion did not conclude in time for it to be RAN2 agreed

## Slide 5: NR - Release 15 EN-DC and SA corrections
LS to GSMA on security of UE capability enquiry procedure (R2-1908467/RP-190828)
  RAN2 responded to GSMA's questions (received in R2-1908112/RP-190815) about integrity protection of the UE capability enquiry procedure
  RAN/SA in cc for information but, but from RAN2 perspective, no action is expected from RAN
5G indicator
  RAN2 updated the definition of the (1 bit) 5G indicator as per GSMA's conclusions. RAN2 CR agreed in R2-1908535/RP-191381, and LS provided to RAN in R2-1905306/RP-190800
    Note the attachment to this LS was not the final CR but the spec changes are identical

## Slide 6: NR – Release 15 late drop
ASN.1 review of late drop is completed
Following CRs capturing the outcome of the ASN.1 review are agreed by RAN2 and provided to RAN for approval:
  38.331 CR (R2-1908385/RP-191378)
  36.331 CR (R2-1908413/RP-191378)
  38.306 CR (R2-1908381/RP-191378)
With the approval of these CRs the ASN.1 associated with the late drop will be frozen.
From RAN2 point of view the late drop is completed as per the schedule endorsed by RAN#82 in RP-182790.

## Slide 7: NR - Release 15 (EN-DC, SA, Late Drop)
RAN2 completed TR 38.822 " NR; User Equipment (UE) feature list" to capture the RAN1/2/4 feature lists
  v1.0.0 submitted for (one step) approval (RP-191034)
  Captures the status of the RAN1/2/4 feature lists at the end of Rel-15 including capabilities related to EN-DC, SA and late drop architecture options
  Intension is to not loose this information which has been critical is creating the UE capability signalling structure
  The content will not be maintained - meaning any future corrections to UE capabilities will be reflected in the specifications only, not in the TR
A further update to the RAN2 agreed TR will be needed to align to some CRs agreed by email and decisions expected in RAN this week.
  The updated v1.1.0 will be submitted in RP-191445 (DCM)
Rel-15 NR WI is fully complete from RAN2 point of view

## Slide 8: NR – Release 16 (1)
Power saving (RAN1 led)
  The conclusions of the TR include several recommendations for power saving features to be specified by the UE power saving WI
  RAN2 could not reach consensus on the PDCCH skipping
    Further discussion whether to include this in the scope of the WI should take place in RAN
  Study item is complete from RAN2 perspective
RAN data collection and utilisation (RAN3 led)
  Concluded MDT and various L2 measurements to be specified by the follow on WI.
  Study item is complete from RAN2 perspective

## Slide 9: NR - Release 16 (2)
SRVCC WI (RAN2 led)
  Question raised whether SRVCC to UTRA TDD needs to be supported. No operator expressed the view in RAN2 that this is needed, but it was considered that this operator requirement would better confirmed by RAN plenary.
  ACTION for RAN: Confirm whether there is an operator requirement for SRVCC to UTRA-TDD.

## Slide 10: LTE - Release 16
Further performance enhancement for LTE in high speed scenario WI (RAN4 led)
  Time allocated in RAN2#106 but no real discussion due to lack of RAN4 progress
  Time allocation may need to be shifted to later in the release

## Slide 11: RAN2 NR TUs from RAN#83 (RP-190750)

## Slide 12: RAN2 LTE and Total TUs from RAN#83 (RP-190750)

## Slide 13: RAN2 time planning actions at RAN#84
WIs related to completed studies on UE Power Saving and RAN-centric Data Collection and Utilization for LTE and NR
  RAN2 TU allocation for the WIs to be confirmed at RAN#84
  No scope for a larger TU allocation compared to that planned at the start of the release
  Objectives need to be consistent with the TU allocation
LTE WI on Further performance enhancement for LTE in high speed scenario
  Review TU allocation to conclude whether the TUs (2x0.25 TU) should be shifted to later in release

## Slide 14: Observations on RAN2 workload
RAN2 workload in Q2:
  Starting to return to a more acceptable and sustainable level
    Rel-15 corrections and late drop discussions were completed in their planned time
    But there are still significant time pressures for a number of Rel-16 WIs
  Do not misinterpret this statement to mean that RAN2 has time for more Rel-16 work - the workload of the last 2 years is not sustainable in the long term
  The time budget shows that RAN2 is still significantly over its planned capacity
  Therefore the following statements from RP-190750 endorsed at RAN#83 remain true.
For remainder of Release 16:
No proposal to increase time of existing WIs can be accommodated
  If your WI is under pressure then reduce the scope, don’t increase the time
No further WIs requiring RAN2 time can be agreed

## Slide 15: Summary and concluding remarks
Another busy quarter with work load starting to return to a more acceptable and sustainable level. But risk that extreme workload will return towards the end of Rel-16.
NR SA and NSA specifications are stabilising
  Number and size of CRs coming down
  Threshold for accepting CRs going up
NR late drop and Rel-15 NR WI are complete from RAN2 point of view
Focus of work now shifted from NR Rel-15 corrections and late drop to Rel-16
No scope to significantly modify any RAN2 TU allocations at this meeting

## Slide 16: Special Thanks
Hu Nan (RAN2 VC)
Johan Johansson (RAN2 VC)
Kyeongin Jeong (V2X session chair)
Brian Martin (NB-IoT session chair)
Emre Yavuz (MTC session chair)
Nathan Tenny (Positioning session chair)
Diana Pani (LTE legacy, NTN, NR power saving)
Tero Henttonen (LTE mobility session chair)
Håkan Palm and Himke van der Velde (NR and LTE RRC rapporteurs for coordinating the late drop ASN.1 review)
Juha Korhonen (MCC support)
Meeting hosts: Chinese Friends and North American Friends