3GPP TSG RAN meeting #84										RP-190847

Newport Beach, USA, June 3-6, 2019

Status Report to TSG

Agenda item:			13.4.8

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_Aerial-UEConTest |  |  |  |  |
| Unique ID | 820062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182324 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 09/2019 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 75% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Takao SUZUKI |
|  | Company | NTT DOCOMO, INC. |
|  | Email | takao.suzuki.td@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

During RAN5#83 meeting, this WI is estimated to be 75% complete.

The work plan is noted in [1], and 15 CRs are agreed at RAN5#83 meeting.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

None

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

[1]	R5-194388 -	 WP UE Conformance Test Aspects – Enhanced LTE Support for Aerial Vehicles

TS 36.508

R5-193579 Introduction of default message content for ReportConfigEUTRA-H1 and ReportConfigEUTRA-H2, Ericsson, RAN5#82

R5-193851 Update of Aerial vehicle specific IE in the ReportConfigEUTRA default message, Qualcomm Incorporated, NTT DOCOMO, INC., RAN5#82

R5-194770 Introduction of GNSS requirements for aerial testing, Spirent Communications, Ericsson, RAN5#83

R5-195321 Update of Aerial vehicle specific default message, NTT DOCOMO, INC., RAN5#83

TS 36.523-1

R5-194084 Update of UE capability test case 8.5.4.1 for Aerial vehicle UE, Qualcomm Incorporated, NTT DOCOMO, INC., RAN5#83

R5-194772 Introduction of new Event H1 measurement and reporting test case for Aerial UE, Ericsson, Spirent Communications, RAN5#83

R5-194773 Introduction of new Event H2 measurement and reporting test case for Aerial UE, Ericsson, Spirent Communications, RAN5#83

R5-194774 Addition of new Aerial vehicle Event A4 measurement reporting test case, Qualcomm Incorporated, RAN5#83

R5-194775 Addition of new Aerial vehicle Event A5 measurement reporting test case, Qualcomm Incorporated, RAN5#83

R5-194776 Addition of new Aerial vehicle Event A3 measurement reporting test case, NTT DOCOMO, INC., RAN5#83

R5-194777 Addition of new Aerial vehicle flight path information reporting test case, NTT DOCOMO, INC., RAN5#83

R5-194778 Adding a new clause for Aerial Vehicle test cases, NTT DOCOMO, INC., RAN5#83

TS 36.523-2

R5-194779 Applicability of new Event H1 and H2 measurement and reporting test cases for Aerial UE, Ericsson, Spirent Communications, RAN5#83

R5-194780 Addition of new Aerial vehicle test cases applicability, Qualcomm Incorporated, RAN5#83

R5-194781 Addition of new test case applicability for Aerial Vehicles, NTT DOCOMO INC., RAN5#83

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template