3GPP TSG RAN meeting #84										RP-190997

Newport Beach, USA, June 3-6, 2019

## Status Report to TSG

Agenda item:			9.4.5

| WI / SI Name | Physical Layer Enhancements for NR Ultra-Reliable and Low Latency Communication (URLLC) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_L1enh_URLLC |  |  |  |  |
| Unique ID | 830074 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190726 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2019 | Performance part: 09/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 35% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Yan Cheng |
|  | Company | Huawei |
|  | Email | chengyan.cheng@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1#96bis

PDCCH enhancements

Agreements:

Support configurable number of bits for the following fields for DL DCI format scheduling Rel-16 URLLC.

- Carrier indicator (0 bit or at least one non-zero bit)

- PRB bundling size indicator (0 or 1 bit)

- Rate matching indicator (0, 1 or 2 bits)

- ZP CSI-RS trigger (0, 1 or 2 bits)

Agreements:

The following fields from Rel-15 DCI format 1_1 are not included (in case new DCI format) or can be configured to be absent (0 bit) as in Rel-15 (in case reusing the existing format) in the DL DCI format scheduling Rel-16 URLLC.

- Modulation and coding scheme for TB 2

- New data indicator for TB 2

- Redundancy version for TB 2

- CBG transmission information

- CBG flushing information

Agreements:

Keep the following two fields without any change from Rel-15 DCI in DCI format scheduling Rel-16 URLLC:

- Identifier for DCI formats (1 bit) (when applicable)

- New data indicator (1 bit)

Agreements:

The following field from Rel-15 DCI format 0_1 are not included (in case new DCI format) or can be configured to be absent (0 bit) as in Rel-15 (in case reusing the existing format) in the UL DCI format scheduling Rel-16 URLLC:

- CBG transmission information

UCI enhancements

Agreements:

For supporting multiple PUCCHs for HARQ-ACK within a slot for constructing HARQ-ACK codebook, support sub-slot-based HARQ-ACK feedback procedure.

- A UL slot consists of a number of sub-slots. No more than one transmitted PUCCH carrying HARQ-ACKs starts in a sub-slot.

  - PDSCH transmission is not subject to sub-slot restrictions (if any)

  - FFS: PDSCH-to-sub-slot association.

  - FFS: Allowing PUCCH across sub-slot boundary or not.

- R15 HARQ-codebook construction is applied in unit of sub-slot at least for Type II HARQ-ACK codebook.

  - FFS for Type I HARQ-ACK codebook.

- R15 PUCCH resource overriding procedures is applied in unit of sub-slot.

- Number or length of UL sub-slots in a slot is UE-specifically semi-statically configured.

  - FFS: Limit of number of PUCCH transmissions carrying HARQ-ACKs in a slot.

- FFS: K1 definition.

- FFS: Details of PUCCH resource configuration and determination.

FFS: Use “Codebook-less HARQ” as a complementary or not.

FFS: If HARQ-ACK can be omitted in case latency requirement cannot be met.

FFS: PDSCH groupings and PHY identification for separate HARQ-ACK constructions for different service types.

Agreement:

For supporting multiple PUCCHs for HARQ-ACK within a slot for constructing HARQ-ACK codebook, K1 is defined following R15 approach but in unit of sub-slot.

Agreements:

When at least two HARQ-ACK codebooks are simultaneously constructed for supporting different service types for a UE, for both Type I (if supported) and Type II HARQ-ACK codebooks (if supported), and for dynamically-scheduled PDSCH, down-select from below for the PHY identification for identifying a HARQ-ACK codebook:

- Opt.1: By DCI format

- Opt.2: By RNTI

- Opt.3: By explicit indication in DCI (FFS: new field or reuse existing field)

- Opt.4: By CORESET/search space

- FFS additional option(s) for Type I HARQ-ACK codebook

FFS: For SPS PDSCH (including SPS release PDCCH)

PUSCH enhancements

Agreement:

- Option 5 is not considered further as part of PUSCH enhancements.

Agreements:

For option 4, dynamic indication of the nominal number of repetitions in the DCI scheduling dynamic PUSCH is supported for PUSCH enhancements. The dynamic indication can be enabled or disabled by the gNB.

- FFS the exact signaling method

- FFS the exact DCI format(s)

- FFS the exact mechanism to enable or disable

- FFS the DCI activating type 2 configured grant PUSCH

Agreements:

For option 6,

- For dynamic PUSCH

  - For semi-static DL symbol(s), to down-select

    - Option 1: it is not expected that the resource allocation has conflict with semi-static DL symbol(s).

    - Option 2: if the resource allocation has conflict with semi-static DL symbol(s), the repetition is not transmitted.

  - For dynamically indicated DL symbol(s) (via format 2_0), it is not expected at the UE that the resource allocation has conflict with dynamically indicated DL symbol(s).

    - Note: this is the same as Rel-15 behavior.

- For configured grant PUSCH,

  - For type 1 configured grant PUSCH, and PUSCH other than the first PUSCH (including all repetitions) associated with the type 2 configured grant activation,

    - If a repetition conflicts with semi-static DL symbol(s), the repetition is not transmitted.

    - FFS: If a repetition conflicts with dynamically indicated DL symbol(s) (via format 2_0), the repetition is not transmitted.

  - FFS For the first PUSCH (including all repetitions) associated with the type 2 configured grant activation, follow the same handling as dynamic PUSCH.

Agreement:

- For option 6, at least for dynamic grants, it is not expected that one repetition (i.e., one SLIV) spans across slot boundary.

Agreement:

For both option 4 and 6, frequency hopping is supported

- FFS details

Enhancements to scheduling/HARQ

Agreements:

In case two unicast PDSCHs for a UE are overlapping, the following scenarios are identified:

- Scenario 1-1: Overlapping in the time domain and not in the frequency domain

- Scenario 1-2: Overlapping both in the time and frequency domains

Working assumption:

- When the two unicast PDSCHs for a UE are overlapping, the UE generates HARQ-ACK for both of the PDSCHs.

Enhanced inter-UE Tx prioritization/multiplexing

Working assumption:

- PDCCH is used for UL cancelation indication

  - The Working assumption can be revisited if the DCI for cancelation indication only carry very small number of information bits, e.g. 1 bit.

Agreements:

- Upon detecting an UL cancelation indication, at least stop without resuming is supported

  - FFS whether and how to support stop with resume

Agreements:

- Further discuss which UL transmissions that can potentially be cancelled by the UL cancelation indication, including

  - Dynamic scheduled UL transmissions, including PUSCH, PUCCH, SRS

  - Semi-persistent UL transmissions, including PUSCH, PUCCH, SRS

  - Periodic UL transmissions, including configured grant PUSCH, PUCCH, SRS

  - PRACH

Agreements:

- Further discuss, aiming for down-selection, the group common DCI and UE-specific DCI for UL cancelation indication

  - For group common DCI (different from Rel-15 SFI)

    - UE is configured to monitor a group common DCI which indicates the time/frequency region on which the UL cancellation indication applies

  - For UE specific-DCI

    - When applicable, UE is configured to monitor a second UL grant for the same TB as an earlier PUSCH indicating UL cancellation before the end of the earlier PUSCH transmission. In this case, the UE follows the UL cancellation indication.

Conclusion:

- Further discuss the following power control enhancements

  - Increased TPC range

    - FFS details, e.g. supported value range, number of TPC bits, accumulated and/or absolute TPC, configurability of the TPC tables, applicability to SRS/PUCCH.

  - Indication of open-loop parameter sets based on scheduling DCI without using SRI

  - Indication of open-loop parameter sets based on GC-PDCCH

Enhanced UL configured grant transmission

The agreements below are relevant for RAN2 work on RAN1-led eURLLC WI (NR_L1enh_URLLC):

Agreements:

- Support separate RRC parameters for different configured grant configurations (for both type 1 and type 2 configured grants) for a given BWP of a serving cell.

  - FFS whether or not some parameters can be common among different configured grant configurations

Agreements:

- Support separate activation for different configured grant Type 2 configurations for a given BWP of a serving cell.

  - FFS whether or not to support joint activation in a DCI for two or more configured grant Type 2 configurations

- Support separate release for different configured grant Type 2 configurations for a given BWP of a serving cell.

  - FFS whether or not to support joint release in a DCI for two or more configured grant Type 2 configurations

Conclusion:

RAN1 believes that it is feasible from physical layer perspective to support multiple active configured grant configurations with different Types for a given BWP of a serving cell. However, there is no conclusion in RAN1 whether or not to support it.

- No further action in RAN1 until RAN2 has made progress on this topic (whether or not to support, use cases, etc.)

RAN1#97

PDCCH enhancements

Agreements:

- Support configurable TDRA table as in Rel-15 DCI format 1_1 (i.e. 0, 1, 2, 3 or 4 bits for time domain resource assignment) for the DL DCI format scheduling Rel-16 URLLC

Agreements:

Support at least resource allocation type 1 for frequency domain resource assignment for the DCI format scheduling Rel-16 DL URLLC with one of the following modifications compared to Rel-15:

- Option 1: a single configurable scheduling granularity applicable for both the starting point and length indication

  - Alt.1: The scheduling granularity reuses the RBG sizes for RA 0 and can be configured between configuration 1 and 2 as in Rel-15

  - Alt. 2: A new RRC parameter to configure the scheduling granularity

- Option 2: Separate configurable starting point granularity and length indication granularity

Agreements:

Take the following framework as the working assumption for defining the limit on the maximum number of non-overlapping CCEs for channel estimation per PDCCH monitoring span:

- PDCCH monitoring span follows the definition in UE feature 3-5b as a starting point

  - FFS whether any modification needed

Agreements:

- The per-CC limit on the maximum number of non-overlapping CCEs for channel estimation per PDCCH monitoring span for a certain combination (X, Y, ) is C

  - FFS aspects related to UE capability

  - FFS the limit C on the maximum number of non-overlapping CCEs for channel estimation per PDCCH monitoring span is same or different across different spans within a slot

  - Example of combinations as shown in the following table:

    - FFS the value of C

      - Companies are encouraged to report the potential aspects that have impact on the value of C

|  | X | Y | C |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | =0 | =1 | =2 | =3 |
| Combination 1 |  |  |  |  |  |  |
| Combination 2 |  |  |  |  |  |  |
| … |  |  |  |  |  |  |
| Note: - The table here doesn’t mean increased PDCCH monitoring capability is supported for all SCS. N/A can be filled in the corresponding cell for the SCS not applicable |  |  |  |  |  |  |

- FFS interaction with Rel-15-based limitation, e.g., whether to increase the limit for PDCCH monitoring case 1 under the increased PDCCH monitoring capability on the maximum number of non-overlapped CCEs per slot for channel estimation

UCI enhancements

Agreements:

For sub-slot-based HARQ-ACK feedback procedure, K1 is the number of sub-slots from the sub-slot containing the end of PDSCH to the sub-slot containing the start of PUCCH.

- Use UL numerology to define the sub-slot grid for PDSCH-to-sub-slot association.

- FFS: The configurable value range of K1 needs to be extended, and impact to related DCI field bitwidth.

- Note: It has been agreed that K1 is defined following R15 approach but in unit of sub-slot.

Agreements:

For sub-slot-based HARQ-ACK feedback procedure, the starting symbol of a PUCCH resource is defined with respect to the first symbol of sub-slot

- For a given sub-slot configuration, a UE can be configured with PUCCH resource set(s)

  - FFS same or different PUCCH resource sets can be configured for different sub-slots within a slot.

Agreements:

- When at least two HARQ-ACK codebooks are simultaneously constructed for supporting different service types for a UE,  all Rel-16 parameters in PUCCH configuration related to HARQ-ACK feedback can be separately configured for different HARQ-ACK codebooks except for following:

  - FFS: For PUCCH-SpatialRelationInfo

  - Note: SchedulingRequestResourceConfig, multi-CSI-PUCCH-ResourceList are not related to HARQ-ACK feedback.

- FFS: For other UCI types, e.g. SchedulingRequestResourceConfig, multi-CSI-PUCCH-ResourceList.

- FFS: At least one HARQ-ACK codebook follows R15 PUCCH configuration.

The conclusion below on collision scenarios are relevant for both RAN1 (NR_L1enh_URLLC) and RAN2 (NR_IIOT):

Conclusion:

Further study the collision scenarios in the table below:

- Companies are encouraged to fill in solutions, e.g. multiplexing, priorization, for each scenario.

  - A company can input “not related to RAN1” in one entry.

  - A company can input the priority of study for one entry.

- Consider R15 as the starting point for collisions between two URLLC UCIs.

- FFS: Collision between more than two channels.

|  | URLLC SR | URLLC HARQ-ACK | CSI | URLLC PUSCH |
| --- | --- | --- | --- | --- |
| URLLC SR |  |  |  |  |
| URLLC HARQ-ACK |  |  |  |  |
| CSI |  |  |  |  |
| URLLC PUSCH |  |  |  |  |
| eMBB SR | (Example): Drop eMBB SR |  |  |  |
| eMBB HARQ-ACK |  |  |  |  |
| eMBB PUSCH |  |  |  |  |

Email discussion till next meeting to fill-up the table – Jia (OPPO)

PUSCH enhancements

Agreements:

- Adopt option 4 with the following update:

- The time domain resource assignment (TDRA) field in the DCI or the TDRA parameter in the type 1 configured grant indicates the resource for the first “nominal” repetition.

  - FFS the detailed interaction with the procedure of UL/DL direction determination

Enhancements to scheduling/HARQ

Conclusion:

Study further whether/how to support the following scenarios for the handling of two unicast PDSCHs:

- When different DL processing times are associated with different PDSCHs on the same serving cell, and the two PDSCHs are non-overlapping.

  - Note: The PDSCH-to-PUCCHs can be out-of-order or in-order.

  - Note: The solution(s) should address the UE processing pipelining issue.

  - Two PDSCHs follow DL processing timing capability #1 and #2, respectively, on the same serving cell.

    - FFS if any different solutions are necessary to address different scenarios when the above condition occurs

- When the same DL processing time is configured on the same serving cell, and the two PDSCHs are non-overlapping, and the PDSCH-to-PUCCHs are out of order.

  - Note: There is no UE processing pipelining issue.

  - Note: the in-order PDSCH-to-PUCCHs are already handled in Rel-15.

- The two unicast PDSCHs are overlapping at least in the time domain, regardless of whether the same or different DL processing times is configured on the same serving cell.

  - Note: The solution(s) should address the UE processing pipelining issue in this case.

Enhanced inter-UE Tx prioritization/multiplexing

Agreements:

- Support at least group common DCI for cancelation indication

  - FFS whether or not to additionally support UE-specific DCI for cancelation indication

Conclusion:

To down-select from the following options for enhanced power control

- Option 1: Indication of open-loop parameter sets by DCI

- For DG-PUSCH, an open-loop parameter set indicated to the UE by scheduling DCI without using SRI is applied to the scheduled transmission

- FFS At least for single active CG-PUSCH, an open-loop parameter set is indicated to the UE by a UE-specific field in group common DCI

    - FFS for the case of multiple active CG-PUSCH

- FFS For a UE, the open-loop parameter sets for DG-PUSCH and CG-PUSCH may be same or different

- Option 2: Indication of TPC with increased range by DCI

- For DG-PUSCH, a TPC with increased range is indicated to the UE by the TPC field in scheduling DCI

- FFS At least for single active CG-PUSCH (and potentially also for DG-PUSCH), a TPC with increased range is indicated to the UE by a UE-specific TPC field in group common DCI

    - FFS for the case of multiple active CG-PUSCH

- At least for DG-PUSCH, for a UE, the number of TPC entries (4 or 8) and power adjustment value for each entry is higher layer configured

- FFS For a UE, the TPC configuration for DG-PUSCH and CG-PUSCH may be same or different

- Option 3:

- For DG-PUSCH, use either the solution from option 1 or option 2 for DG-PUSCH as above

    - To down-select from option 1 and 2

- FFS At least for single active CG-PUSCH, UE derives the transmissions power based on the time/frequency resource indicated by a group common DCI

    - If a CG-PUSCH transmission overlaps with the indicated time/frequency resource, UE use one open-loop parameter set with higher power for the transmission

    - If a CG-PUSCH transmission does NOT overlap with the indicated time/frequency resource, UE use another open-loop parameter set with lower power for the transmission

    - FFS for the case of multiple active CG-PUSCH

    - Note: some companies have concern that this was not captured in the TR as one potential solutions

Enhanced UL configured grant transmission

The agreements below are relevant for RAN2 work on RAN1-led eURLLC WI (NR_L1enh_URLLC):

Agreements:

- For the maximum number of UL CG configurations per BWP of a serving cell:

  - 12

Agreements:

- Support joint release in a DCI for two or more configured grant Type 2 configurations for a given BWP of a serving cell if the bit-length for indication which configurations released is no more than 4 bits and DCI size is not impacted by adopting joint release.

  - FFS details.

The LS reply below is relevant for RAN2 and is related to RAN2 LS in R2-1905473:

A reply LS R1-1907961 on SPS/CG for IIoT was approved by email discussion post RAN1#97 meeting.

#### 2.1.2	Remaining Open issues

- PDCCH enhancements

  - Remaining details of DCI format(s)

  - Increased PDCCH monitoring capability

- UCI enhancements

  - Remaining details of more than one PUCCH for HARQ-ACK transmission within a slot

  - Remaining details of at least two HARQ-ACK codebooks simultaneously constructed

- Remaining details of option 4 for PUSCH enhancements

- Enhancements to scheduling/HARQ

- Enhanced inter-UE Tx prioritization/multiplexing

  - Remaining details of UL cancelation scheme

  - Enhanced UL power control scheme

- Remaining details of enhanced UL configured grant transmission

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#106

The agreements below are relevant for both RAN1 (NR_L1enh_URLLC) and RAN2 (NR_IIOT):

R2 assumes that activation/deactivation is done by DCI.

RAN1 should address activation/deactivation DCIs related with configured grant Type 2 and SPS in the case of multiple configurations

When multiple UL CG or DL SPS configurations is configured, an offset for each configuration is needed for the calculation of the HARQ process ID

#### 2.2.2	Remaining Open issues

- Remaining details of enhanced UL configured grant transmission

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#96bis

- “Final_Minutes_report_RAN1#96b_v100”, 3GPP TSG RAN WG1 Meeting 96bis, April 2019.

- R1-1904831	Work Plan for NR Industrial IoT WI	Nokia

- R1-1903954	PDCCH enhancements for URLLC	Huawei, HiSilicon

- R1-1904627	PDCCH enhancements for NR URLLC	LG Electronics

- R1-1905656	Summary of 7.2.6.1 Potential enhancements to PDCCH	Huawei

- R1-1904042	PDCCH enhancements for URLLC	OPPO

- R1-1904081	PDCCH enhancements for URLLC	vivo

- R1-1904122	PDCCH Enhancements for NR URLLC	Ericsson

- R1-1904143	On PDCCH enhancements for NR URLLC	ZTE

- R1-1904305	PDCCH enhancements for URLLC	Intel Corporation

- R1-1904440	DL Control for URLLC	Samsung

- R1-1904503	PDCCH enhancements for NR URLLC	MediaTek Inc.

- R1-1904775	Discussion on PDCCH enhancements for URLLC	Spreadtrum Communications

- R1-1904827	On PDCCH enhancements for NR URLLC	Nokia, Nokia Shanghai Bell

- R1-1904882	On DCI enhancements for URLLC 	InterDigital, Inc.

- R1-1904929	PDCCH enhancements for URLLC	Motorola Mobility, Lenovo

- R1-1904957	PDCCH enhancements for URLLC	NTT DOCOMO, INC.

- R1-1905019	PDCCH Enhancements for eURLLC	Qualcomm Incorporated

- R1-1905061	PDCCH enhancements for NR URLLC	Asia Pacific Telecom co. Ltd

- R1-1905091	PDCCH enhancements for NR URLLC	Panasonic Corporation

- R1-1905121	PDCCH enhancements for URLLC	Sequans Communications

- R1-1905359	PDCCH enhancements for URLLC	CATT

- R1-1905430	On DCI enhancement for NR URLLC	WILUS Inc.

- R1-1904043	UCI enhancements for URLLC	OPPO

- R1-1904144	UL control enhancements for NR URLLC	ZTE

- R1-1905716	Summary on UCI enhancements for URLLC	OPPO

- R1-1903955	UCI enhancements for URLLC	Huawei, HiSilicon

- R1-1904082	UCI enhancements for URLLC	vivo

- R1-1904123	UCI Enhancements for NR URLLC	Ericsson

- R1-1904223	UCI enhancements for NR URLLC	NEC

- R1-1904235	Multiple HARQ-ACK PUSCH transmissions in a slot	Sony

- R1-1904306	UCI enhancements for URLLC	Intel Corporation

- R1-1904441	UL Control for URLLC	Samsung

- R1-1904504	Multiple HARQ procedures and intra-UE UCI prioritization	MediaTek Inc.

- R1-1904628	UCI enhancements for NR URLLC	LG Electronics

- R1-1904670	UCI enhancements	ETRI

- R1-1904776	Discussion on UCI enhancements for URLLC	Spreadtrum Communications

- R1-1904828	On UCI Enhancements for NR URLLC	Nokia, Nokia Shanghai Bell

- R1-1904883	On UCI enhancements for URLLC 	InterDigital, Inc.

- R1-1904907	UCI enhancements for URLLC	China Telecommunications

- R1-1904930	UCI enhancement for URLLC	Motorola Mobility, Lenovo

- R1-1904958	UCI enhancements for URLLC	NTT DOCOMO, INC.

- R1-1905020	UCI Enhancements for eURLLC	Qualcomm Incorporated

- R1-1905092	Discussion on UCI enhancement for URLLC	Panasonic Corporation

- R1-1905132	UCI enhancements for URLLC	CAICT

- R1-1905360	UL control enhancements for URLLC	CATT

- R1-1905396	UCI enhancements for URLLC	Sharp

- R1-1905431	On UCI enhancement for NR URLLC	WILUS Inc.

- R1-1905487	UCI enhancements for URLLC	Fujitsu

- R1-1904442	PUSCH enhancement for eURLLC	Samsung

- R1-1905145	On PUSCH enhancements for NR URLLC	Nokia, Nokia Shanghai Bell

- R1-1905631	Summary of contributions on PUSCH enhancements for NR eURLLC	Nokia, Nokia Shanghai Bell

- R1-1903956	PUSCH enhancements for URLLC	Huawei, HiSilicon

- R1-1904044	PUSCH enhancements for URLLC	OPPO

- R1-1904083	PUSCH enhancements for URLLC	vivo

- R1-1904124	PUSCH Enhancements for NR URLLC	Ericsson

- R1-1904145	PUSCH enhancements for NR URLLC	ZTE

- R1-1904188	On PUSCH enhancements for NR URLLC	Panasonic

- R1-1904236	Considerations in PUSCH enhancements for eURLLC	Sony

- R1-1904307	PUSCH enhancements for URLLC	Intel Corporation

- R1-1904505	On  repetition schemes for NR PUSCH	MediaTek Inc.

- R1-1904629	PUSCH enhancements for NR URLLC	LG Electronics

- R1-1904788	Discussion on PUSCH enhancements for URLLC	Spreadtrum Communications

- R1-1904884	On PUSCH enhancements for URLLC 	InterDigital, Inc.

- R1-1904908	PUSCH enhancements for URLLC	China Telecommunications

- R1-1904931	PUSCH enhancement for URLLC	Motorola Mobility, Lenovo

- R1-1904959	PUSCH enhancements for URLLC	NTT DOCOMO, INC.

- R1-1905021	PUSCH enhancements for eURLLC	Qualcomm Incorporated

- R1-1905117	Discussion on PUSCH enhancements	Potevio

- R1-1905361	PUSCH enhancements for URLLC	CATT

- R1-1905397	Views on enhancements to PUSCH for eURLLC	Sharp

- R1-1905418	PUSCH enhancements for URLLC	CAICT

- R1-1905432	On PUSCH enhancement for NR URLLC	WILUS Inc.

- R1-1904308	Scheduling/HARQ enhancements for URLLC	Intel Corporation

- R1-1905022	Enhancements to Scheduling and HARQ for eURLLC	Qualcomm Incorporated

- R1-1905660	Summary of Enhancements to Scheduling/HARQ	Qualcomm

- R1-1903902	Non-Periodic Scheduling Request Transmitter for NR Release 16	Idaho National Laboratory

- R1-1903957	Enhancements to scheduling/HARQ	Huawei, HiSilicon

- R1-1904045	Ehancements to scheduling and HARQ	OPPO

- R1-1904084	Enhancement for Scheduling/HARQ	vivo

- R1-1904125	Scheduling/HARQ Enhancements for NR URLLC	Ericsson

- R1-1904146	On scheduling/HARQ enhancements for NR URLLC	ZTE

- R1-1904237	Intra-UE multiplexing/prioritisation under Out-of-Order Scheduling	Sony

- R1-1904443	On enhancements to scheduling/HARQ for eURLLC	Samsung

- R1-1904506	Enhancements for URLLC scheduling/HARQ	MediaTek Inc.

- R1-1905673	Enhancements to scheduling/HARQ for NR URLLC	LG Electronics	(rev of R1-1904630)

- R1-1904734	Discussion on enhancements on scheduling and HARQ	CMCC

- R1-1904789	Discussion on enhancements to scheduling and HARQ for URLLC	Spreadtrum Communications

- R1-1904829	Discussion on enhancements to scheduling/HARQ for NR URLLC	Nokia, Nokia Shanghai Bell

- R1-1904885	On enhancements for overlapping PUSCHs	InterDigital, Inc.

- R1-1904960	Enhancements to scheduling/HARQ for URLLC	NTT DOCOMO, INC.

- R1-1905094	Discussion on scheduling/HARQ enhancement for URLLC	Panasonic Corporation

- R1-1905105	Enhancements to HARQ for eURLLC	III

- R1-1905362	Discussion on out-of-order scheduling/HARQ	CATT

- R1-1905398	Discussion on enhancements to scheduling/HARQ	Sharp

- R1-1904085	UL inter UE Tx prioritization for URLLC	vivo

- R1-1904189	On inter UE Tx prioritization/multiplexing enhancements for NR URLLC	Panasonic

- R1-1905598	Summary of UL inter UE Tx prioritization/multiplexing	vivo

- R1-1903958	UL inter-UE transmission prioritization and multiplexing	Huawei, HiSilicon

- R1-1904046	Inter UE Tx prioritization and multiplexing	OPPO

- R1-1904126	Inter-UE Prioritization and Multiplexing of  UL Transmissions	Ericsson

- R1-1904147	UL inter-UE multiplexing between eMBB and URLLC	ZTE

- R1-1904224	Enhanced inter-UE Tx prioritisation and multiplexing	NEC

- R1-1904238	Inter-UE Uplink Tx Prioritisation & Multiplexing	Sony

- R1-1904309	Enhanced inter-UE multiplexing	Intel Corporation

- R1-1904444	Uplink inter UE multiplexing/prioritization for enhanced URLLC	Samsung

- R1-1904507	On uplink inter-UE transmission prioritization and multiplexing	MediaTek Inc.

- R1-1904631	Discussion on UL inter UE Tx prioritization	LG Electronics

- R1-1904671	Enhanced inter UE Tx prioritization/multiplexing	ETRI

- R1-1904733	Discussion on UL inter UE Tx prioritization/multiplexing	CMCC

- R1-1904886	On enhanced inter UE Tx prioritization/multiplexing 	InterDigital, Inc.

- R1-1904909	UL inter-UE multiplexing between eMBB and URLLC	China Telecommunications

- R1-1904932	Enhanced inter UE Tx prioritization/multiplexing for URLLC	Motorola Mobility, Lenovo

- R1-1904961	UL inter-UE transmission prioritization/multiplexing	NTT DOCOMO, INC.

- R1-1904979	Considerations on URLLC UL Inter UE Tx prioritization/multiplexing	Apple Inc.

- R1-1905023	Uplink Inter-UE Tx Multiplexing and Prioritization	Qualcomm Incorporated

- R1-1905054	Views on UL cancellation schemes	Mitsubishi Electric Corp

- R1-1905122	Considerations on UL inter-UE multiplexing for URLLC	Sequans Communications

- R1-1905146	UL inter-UE eMBB and URLLC multiplexing enhancements	Nokia, Nokia Shanghai Bell

- R1-1905214	Considerations on Enhanced inter UE Tx prioritization/multiplexing	KT Corp.

- R1-1905363	Discussion on inter-UE UL multiplexing	CATT

- R1-1905433	On UL cancellation scheme for NR URLLC	WILUS Inc.

- R1-1905483	UL Inter UE Tx multiplexing	III

- R1-1905488	Discussion on UL preemption indication	Fujitsu

- R1-1904127	Enhancements to UL Configured Grant Transmission for NR URLLC	Ericsson

- R1-1904962	Enhanced UL transmission with configured grant for URLLC	NTT DOCOMO, INC.

- R1-1905609	Summary of 7.2.6.6 Enhanced UL configured grant transmission	NTT DOCOMO

- R1-1903959	Enhanced UL configured grant transmission	Huawei, HiSilicon

- R1-1904047	Configured grant enhancements for URLLC	OPPO

- R1-1904086	Enhanced UL configured grant transmissions  for URLLC	vivo

- R1-1904148	Enhancements for UL grant-free transmissions	ZTE

- R1-1904239	Consideration on enhanced UL grant-free transmissions	Sony

- R1-1904310	Enhanced UL CG PUSCH	Intel Corporation

- R1-1904445	Multiple active configured grant for URLLC	Samsung

- R1-1904508	Enhancements for NR configured-grant	MediaTek Inc.

- R1-1904632	Enhanced UL configured grant transmission for NR URLLC	LG Electronics

- R1-1904787	Discussion on UL grant-free transmission enhancements for URLLC	Spreadtrum Communications

- R1-1905024	Enhanced Grant-Free Transmissions for eURLLC	Qualcomm Incorporated

- R1-1905096	Discussion on URLLC enhancements for grant-free transmission	Panasonic Corporation

- R1-1905364	Discussion on enhanced UL configured grant transmission	CATT

- R1-1905460	Discussion on enhanced UL configured grant transmission	KDDI Corporation

RAN1#97

- R1-1906057	PDCCH enhancements for URLLC	Huawei, HiSilicon

- R1-1907281	PDCCH Enhancements for eURLLC	Qualcomm Incorporated

- R1-1907663	Summary of 7.2.6.1 PDCCH enhancements	Huawei

- R1-1906091	PDCCH Enhancements for NR URLLC	Ericsson

- R1-1906146	PDCCH enhancements for URLLC	vivo

- R1-1906211	PDCCH enhancements for URLLC	NTT DOCOMO, INC.

- R1-1906327	PDCCH enhancements for URLLC	CATT

- R1-1906357	Discussion on PDCCH enhancement for URLLC	Spreadtrum Communications

- R1-1906409	On PDCCH enhancements for NR URLLC	ZTE

- R1-1906447	PDCCH enhancements for URLLC	OPPO

- R1-1906565	PDCCH enhancements for eURLLC	MediaTek Inc.

- R1-1906633	PDCCH enhancements for URLLC	China Unicom

- R1-1906664	PDCCH enhancements for NR URLLC	LG Electronics

- R1-1906751	On PDCCH enhancements for NR URLLC	Nokia, Nokia Shanghai Bell

- R1-1906806	On PDCCH enhancements for eURLLC	Intel Corporation

- R1-1906865	PDCCH enhancements for NR URLLC 	Panasonic Corporation

- R1-1906955	DL Control for URLLC	Samsung

- R1-1907110	On PDCCH Enhancements for eURLLC	InterDigital, Inc.

- R1-1907168	PDCCH Enhancements for eURLLC	AT&T

- R1-1907241	PDCCH enhancements for URLLC	Motorola Mobility, Lenovo

- R1-1907354	PDCCH enhancements for URLLC	TCL Communication Ltd.

- R1-1907384	On DCI enhancement for NR URLLC	WILUS Inc.

- R1-1907448	PDCCH enhancements for URLLC	Sequans Communications

- R1-1906328	UL control enhancements for URLLC	CATT

- R1-1906448	UCI enhancements for URLLC	OPPO

- R1-1907683	Summary on UCI enhancements for URLLC		OPPO

- R1-1906058	UCI enhancements for URLLC	Huawei, HiSilicon

- R1-1906092	UCI Enhancements for NR URLLC	Ericsson

- R1-1906147	UCI enhancements for URLLC	vivo

- R1-1906212	UCI enhancements for URLLC	NTT DOCOMO, INC.

- R1-1906358	Discussion on UCI enhancements for URLLC	Spreadtrum Communications

- R1-1906410	UL control enhancements for NR URLLC	ZTE

- R1-1906566	Multiple HARQ procedures and intra-UE UCI prioritization	MediaTek Inc.

- R1-1906583	UCI enhancements for URLLC	Fujitsu

- R1-1906632	UCI enhancements for URLLC	China Unicom

- R1-1906665	UCI enhancements for NR URLLC	LG Electronics

- R1-1906744	UCI enhancements for NR URLLC	NEC

- R1-1906752	On UCI Enhancements for NR URLLC	Nokia, Nokia Shanghai Bell

- R1-1906807	On UCI enhancments for eURLLC	Intel Corporation

- R1-1906841	UCI enhancements for eURLLC	Sony

- R1-1906866	Discussion on UCI enhancement for URLLC	Panasonic Corporation

- R1-1906882	UCI enhancements for URLLC	China Telecommunications

- R1-1906956	UL Control for URLLC	Samsung

- R1-1907040	UCI enhancements	ETRI

- R1-1907194	UCI enhancements for eURLLC	InterDigital, Inc.

- R1-1907203	UCI enhancements for URLLC	CAICT

- R1-1907242	UCI enhancement for URLLC	Motorola Mobility, Lenovo

- R1-1907282	UCI Enhancements for eURLLC	Qualcomm Incorporated

- R1-1907310	UCI enhancement for URLLC	ITRI

- R1-1907362	UCI enhancements for NR URLLC	Asia Pacific Telecom co. Ltd

- R1-1907385	On UCI enhancement for NR URLLC	WILUS Inc.

- R1-1906957	PUSCH enhancement for eURLLC	Samsung

- R1-1907029	On PUSCH enhancements for NR URLLC 	Panasonic

- R1-1907766	Summary of Tuesday offline discussion on PUSCH enhancements for NR eURLLC (AI 7.2.6.3) Nokia, Nokia Shanghai Bell

- R1-1906059	PUSCH enhancements for URLLC	Huawei, HiSilicon

- R1-1906093	PUSCH Enhancements for NR URLLC	Ericsson

- R1-1906148	PUSCH enhancements for URLLC	vivo

- R1-1906213	PUSCH enhancements for URLLC	NTT DOCOMO, INC.

- R1-1906329	PUSCH enhancements for URLLC	CATT

- R1-1906379	Discussion on PUSCH enhancements for URLLC	Spreadtrum Communications

- R1-1906411	PUSCH enhancements for NR URLLC	ZTE

- R1-1906449	PUSCH enhancements for URLLC	OPPO

- R1-1906567	On repetition schemes for NR PUSCH	MediaTek Inc.

- R1-1906584	PUSCH enhancements for URLLC	Fujitsu

- R1-1906631	PUSCH enhancements for URLLC	China Unicom

- R1-1906666	PUSCH enhancements for NR URLLC	LG Electronics

- R1-1906755	On PUSCH enhancements for NR URLLC	Nokia, Nokia Shanghai Bell

- R1-1906808	On PUSCH enhancements for eURLLC	Intel Corporation

- R1-1906842	Considerations in PUSCH enhancements for eURLLC	Sony

- R1-1906883	PUSCH enhancements for URLLC	China Telecommunications

- R1-1907042	PUSCH enhancements for URLLC	ETRI

- R1-1907109	On PUSCH Enhancements for eURLLC	InterDigital, Inc.

- R1-1907204	PUSCH enhancements for URLLC	CAICT

- R1-1907221	PUSCH enhancements for NR URLLC	Sharp

- R1-1907243	PUSCH enhancement for URLLC	Motorola Mobility, Lenovo

- R1-1907283	PUSCH enhancements for eURLLC	Qualcomm Incorporated

- R1-1907386	On PUSCH enhancement for NR URLLC	WILUS Inc.

- R1-1906667	Enhancements to scheduling/HARQ for NR URLLC	LG Electronics

- R1-1907350	Discussion on out-of-order scheduling/HARQ	III

- R1-1906060	Enhancements to scheduling/HARQ	Huawei, HiSilicon

- R1-1906073	Non-Periodic Scheduling Request Transmitter for NR Release 16	Idaho National Laboratory

- R1-1906094	Scheduling/HARQ Enhancements for NR URLLC	Ericsson

- R1-1906149	Enhancement for Scheduling/HARQ	vivo

- R1-1906214	Enhancements to scheduling/HARQ for URLLC	NTT DOCOMO, INC.

- R1-1906330	Discussion on out-of-order scheduling/HARQ	CATT

- R1-1906380	Discussion on enhancements to scheduling and HARQ for URLLC	Spreadtrum Communications

- R1-1906412	On scheduling/HARQ enhancements for NR URLLC	ZTE

- R1-1906450	Ehancements to scheduling and HARQ	OPPO

- R1-1906519	Discussion on enhancements on scheduling and HARQ	CMCC, China Southern Power Grid

- R1-1906568	Enhancements to eURLLC scheduling/HARQ	MediaTek Inc.

- R1-1906754	Discussion on enhancements to scheduling/HARQ for NR URLLC	Nokia, Nokia Shanghai Bell

- R1-1906809	On scheduling/HARQ enhancements for eURLLC	Intel Corporation

- R1-1906843	Considerations in scheduling enhancements for eURLLC	Sony

- R1-1906867	Discussion on scheduling/HARQ enhancement for URLLC	Panasonic Corporation

- R1-1906958	On enhancements to scheduling/HARQ for eURLLC	Samsung

- R1-1907195	Enhancements to Scheduling/HARQ for eURLLC	InterDigital, Inc.

- R1-1907222	Discussion on enhancements to scheduling/HARQ	Sharp

- R1-1907284	Enhancements to Scheduling and HARQ for eURLLC	Qualcomm Incorporated

- R1-1906095	Inter-UE Prioritization and Multiplexing of  UL Transmissions	Ericsson

- R1-1906150	UL inter UE Tx prioritization for URLLC	vivo

- R1-1907666	Summary of UL inter UE Tx prioritization/multiplexing	vivo

- R1-1906061	UL inter-UE transmission prioritization and multiplexing	Huawei, HiSilicon

- R1-1906215	UL inter-UE transmission prioritization/multiplexing	NTT DOCOMO, INC.

- R1-1906331	Discussion on inter-UE UL multiplexing	CATT

- R1-1906413	UL inter-UE multiplexing between eMBB and URLLC	ZTE

- R1-1906451	Inter UE Tx prioritization and multiplexing	OPPO

- R1-1906520	Discussion on UL inter UE Tx prioritization/multiplexing	CMCC

- R1-1906569	On uplink inter-UE transmission prioritization and multiplexing	MediaTek Inc.

- R1-1906585	Discussion on UL cancellation indication	Fujitsu

- R1-1906668	Discussion on UL inter UE Tx prioritization	LG Electronics

- R1-1906745	Enhanced inter-UE Tx prioritisation and multiplexing	NEC

- R1-1906756	UL inter-UE eMBB and URLLC multiplexing enhancements	Nokia, Nokia Shanghai Bell

- R1-1906810	On enhancements to inter-UE multiplexing	Intel Corporation

- R1-1906844	UL Inter UE transmission prioritisation & multiplexing	Sony

- R1-1906884	UL inter-UE multiplexing between eMBB and URLLC	China Telecommunications

- R1-1906959	UL inter-UE multiplexing/prioritization	Samsung

- R1-1907030	On inter UE Tx prioritization/multiplexing enhancements for NR URLLC	Panasonic

- R1-1907041	Enhanced inter UE Tx prioritization/multiplexing	ETRI

- R1-1907108	On Enhanced inter UE Tx prioritization/multiplexing for eURLLC	InterDigital, Inc.

- R1-1907176	Views on UL cancellation	Mitsubishi Electric Co.

- R1-1907223	UL cancelation scheme for enhanced inter UE Tx prioritization/multiplexing	Sharp

- R1-1907244	Enhanced inter UE Tx prioritization/multiplexing for URLLC	Motorola Mobility, Lenovo

- R1-1907285	Uplink Inter-UE Tx Multiplexing and Prioritization	Qualcomm Incorporated

- R1-1907339	Considerations on URLLC UL Inter UE Tx prioritization/multiplexing	Apple Inc.

- R1-1907387	On UL cancellation scheme for NR URLLC	WILUS Inc.

- R1-1907563	Considerations on UL inter-UE multiplexing for URLLC	Sequans Communications

- R1-1907450	Views on Enhanced inter UE Tx prioritization/multiplexing	KT Corp.

- R1-1906757	On Enhanced UL Configured Grant Transmission for NR URLLC	Nokia, Nokia Shanghai Bell

- R1-1906811	On enhancements to CG PUSCH in Rel-16	Intel Corporation

- R1-1907662	Summary of 7.2.6.6 Enhanced UL configured grant transmission	NTT DOCOMO

- R1-1906062	Enhanced UL configured grant transmission	Huawei, HiSilicon

- R1-1906096	Enhancements to UL Configured Grant Transmission for NR URLLC	Ericsson

- R1-1906151	Enhanced UL configured grant transmissions  for URLLC	vivo

- R1-1906216	Enhanced UL transmission with configured grant for URLLC	NTT DOCOMO, INC.

- R1-1906332	Discussion on enhanced UL configured grant transmission	CATT

- R1-1906381	Discussion on UL grant-free transmission enhancements for URLLC	Spreadtrum Communications

- R1-1906414	Enhancements for UL grant-free transmissions	ZTE

- R1-1906452	Configured grant enhancements for URLLC	OPPO

- R1-1906570	Enhancements for NR configured-grant	MediaTek Inc.

- R1-1906586	UL configured grant transmission enhancements for URLLC	Fujitsu

- R1-1906669	Enhanced UL configured grant transmission for NR URLLC	LG Electronics

- R1-1906850	Enhanced UL configured grant transmission	Sony

- R1-1906868	Discussion on URLLC enhancements for grant-free transmission	Panasonic Corporation

- R1-1906960	UL configured grants for eURLLC	Samsung

- R1-1907224	Enhanced UL configured grant transmission	Sharp

- R1-1907286	Enhanced Grant-Free Transmissions for eURLLC	Qualcomm Incorporated

- R1-1907371	Discussion on Configured Grant Enhancements	III

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template