# TSG RAN Meeting #RP-84	RP-191088

# 3-6 June 2019, Newport Beach, California, US

# Source:	MediaTek Inc., CATT

# Title:	Updated WID: Optimisations on UE radio capability signalling – NR/E-UTRA Aspects

# Document for:	Approval

Agenda Item:	9.4.13

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title: 	Optimisations on UE radio capability signalling

## Acronym: RACS-RAN

## Unique identifier: 830079

NOTE:	For new WIs/SIs leave the Unique identifier empty or you can make a proposal for an Acronym.

If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part | x |
| --- | --- |
| This WID includes a Performance part |  |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X | X |  |
| No | X |  |  |  |  |
| Don't know |  |  |  |  | X |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a …

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

NOTE:	Normally, Core/Perf./Testing parts in RAN WIDs are Building Blocks. Only if they are under an SA or CT umbrella, we define them as work tasks. If you are in doubt, please contact MCC.

### 2.2	Parent and child Work Items

| Parent and child Work Items |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 830027 | Optimisations on UE radio capability signalling | Parent WID |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. part WI or Testing part WI in one WID. Therefore the table above should just include the feature WI Unique ID and title and Nature of relationship is "parent WID".

### 2.3	Other related Work Items and dependencies

{List here other Work Items which relate to the proposed one but are not part of the hierarchical structure.}

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 800097 | Study on optimisations on UE radio capability signalling – NR/E-UTRA Aspects | Parent study |

NOTE:	Also related or dependent WIs in other TSGs should be indicated.

## 3	Justification

RAN working groups led by RAN2 have completed the FS_RACS_RAN study item on optimising the UE radio capability signalling between the UE and the network, along with SA2’s related study in the FS_RACS SI.  In the RAN2 study it was concluded that signalling optimisations using a UE capability ID should be supported in normative work as indicated in TR 37.873: “Based on the study, RAN2 recommends that UE capability Identity transfer via NAS signalling, in section 6.1.1.2.2, is introduced in the normative phase. In addition, UE capability ID in UECapabilityInformation message should also be supported (only after AS security is activated).”  Further, RAN2 recommended to specify segmentation of UE capability signalling: “RAN2 recommends that RRC level segmentation with hard split to be specified in any follow on WI.”

In the related SA2 study under the FS_RACS SI, it was concluded to support system optimisations for transfer of UE radio capabilities in 5GS and EPS, as documented in TR 23.743.

With the increase of the size of UE radio capabilities driven by additional bands supported the size of the UE Radio Capabilities will significantly grow from Rel-15 onwards, an efficient approach to signal UE Radio Capability information is needed.  The outcomes of the related study items in SA2 and RAN2/RAN3 point the way towards a feasible approach to controlling the size of the capability signalling.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The work is expected to proceed as follows:

-	Specify the mechanism to optimize the UE Radio Capability signaling using UE capability identity (in coordination with SA2); [RAN2, RAN3];

-	Signalling enhancements to be specified for both E-UTRA and NR;

-	After initial discussion of UE capability identify, whether simple delta signalling for the UE capability identity is specified will be concluded as part of the work;

-	RAN2 to specify the mechanism for the segmentation of UE Radio Capability signaling at RRC (for cases when the UE capability size exceeds the maximum PDCP SDU size).

The work encompasses both 5GS and EPS.  Work will be done in collaboration with SA WGs for the related system architectural aspects and CT WGs for the CN interfaces.

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

### 4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all new RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed leave the field empty otherwise enter a number >0 in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each part in the attached Excel table.

additional comments to the time budget request in the attached Excel table:

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | Series | Title | For info at TSG# | For approval at TSG# | Remarks |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 36.300 | Stage 2 description of the enhancements for EPS | RAN#87 |  |
| TS 38.300 | Stage 2 description of the enhancements for 5GS | RAN#87 |  |
| TS 36.331 | Signalling enhancements and segmentation in LTE RRC protocol | RAN#87 |  |
| TS 38.331 | Signalling enhancements and segmentation in NR RRC protocol | RAN#87 |  |
| TS 36.413 | Signalling enhancements to capability transfer in S1AP | RAN#87 |  |
| TS 38.413 | Signalling enhancements to capability transfer in NGAP | RAN#87 |  |
| TS 36.423 | Signalling enhancements to capability transfer in X2AP | RAN#87 |  |
| TS 38.423 | Signalling enhancements to capability transfer in XnAP | RAN#87 |  |
| TS 38.473 | NG-RAN; F1 Application Protocol (F1AP) | RAN#87 |  |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

## 6	Work item Rapporteur(s)

Nathan Tenny, MediaTek Inc. (nathan.tenny@mediatek.com)

Jiancheng Sun, CATT (sunjiancheng@catt.cn)

## 7	Work item leadership

RAN2 (primary), RAN3 (secondary)

## 8	Aspects that involve other WGs

SA2 on the overall system architecture aspects

CT1 on the NAS signalling aspects

NOTE:	For RAN WIDs: Section 8 applies only toWGs outside of TSG RAN because RAN WG aspects have to be covered in section 4.

## 9	Supporting Individual Members

Supporting IM name

MediaTek Inc.

CATT

Deutsche Telekom

Vodafone

Qualcomm Incorporated

OPPO

VIVO

SONY

NTT DOCOMO, INC.

III

Huawei

HiSilicon

Samsung