3GPP TSG RAN meeting #84										     RP-191454

Newport Beach, CA, USA, June 03 - 06, 2019	                                    (revision of RP-191037)

## Status Report to TSG

Agenda item:			9.4.11

| WI / SI Name | Integrated Access and Backhaul for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_IAB |  |  |  |  |
| Unique ID | 820070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182882 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2019 | Performance part: 06/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 35% | Performance Part: 10% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN-2 |
| --- | --- | --- |
| Rapporteur | Name | Georg Hampel |
|  | Company | Qualcomm Incorporated |
|  | Email | ghampel@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1 #96bis

Extensions of SSBs for inter-IAB-node discovery and measurements

Agreements:

- The Rel-15 SSB mapping pattern within a half frame is reused for IAB node discovery and measurements

Agreements:

For IAB node discovery and measurements, at least the following information should be provided in STC

- SSB center frequency

- SSB subcarrier spacing

- SSB transmission periodicity

  - 5, 10, 20, 40, 80, 160, 320, 640 subframes are supported.

- SSB transmission timing offset in half frame(s)

- The index of SSBs to transmit

  - The SSBs to be transmitted in the half frame

- FFS configuration information other than above

- FFS some of the parameters can have default values, e.g. reuse the same value of the cell-defining SSBs.

- Note: The detailed signaling design is up to RAN3.

Agreements:

For IAB node discovery and measurements, an IAB node DU can be configured with zero, one or multiple STCs.

- FFS the maximum number of STCs

- FFS the dependency of multiple STCs

Agreements:

- For IAB node discovery and measurement, the maximum number of SMTC windows that can be configured for an IAB node is 4.

Extension of RACH occasions and periodicities for backhaul RACH resources

Agreements:

The periodicity of a backhaul RACH configuration in frames takes the form x_iab = x * λ where:

- x is the periodicity of an existing RACH configuration,

- λ is a scaling factor taking values in {1, 2, 4, 8, 16, 32, 64} subject to the constraint x_iab ≤ 64.

Agreements:

The frame containing backhaul ROs is identified by (nSFN mod x_iab) = ((y + Δy) mod x_iab) where Δy denotes a time offset in frames taking values in the range from 0 to x_iab – 1.

Agreements:

The subframe (slot) number for a RO of a backhaul RACH configuration is identified by (Sn + Δs,) mod L, where:

- Sn is the subframe (slot) number of an existing RACH configuration,

- Δs denotes a time offset in subframes (slots) taking values in the range from 0 to L – 1, where L is the number of subframes (slots) in a frame.

NOTE: The usage of the terms subframe or slot is meant to align to the terminology used in the existing RACH configuration tables in TS 38.211, e.g. subframe in Tables 6.3.3.2-2 and 6.3.3.2-3, and slot in Table 6.3.3.2-4.

Agreements:

The validity of ROs for backhaul RACH configurations is regulated by the rules defined in Rel-15 for existing RACH configurations.

Agreements:

Partial overlap of ROs between RACH configurations used in two adjacent links (upstream towards the parent and downstream towards the children from an IAB node perspective) is allowed.

Mechanisms for resource multiplexing among backhaul and access links

Agreements:

- In case of Hard or Soft Indicated Available DU resources, no additional exception cases need to be defined for cell specific signals/channels to be transmitted or received by the MT in the same resource (e.g. SS/PBCH blocks, SI reception, RACH).

  - The decision on whether to give priority to the DU or to the MT for the use of the resource (e.g. in case of MT RACH transmission) is left to the IAB node implementation.

    - The IAB shall fulfill its performance requirements in terms of measurement and transmission of cell specific signals / channels.

- In case of NA or Soft not Indicated Available DU resources, for potential conflicting configuration between NA and Soft not Indicated Available DU resources and cell-specific signals/channels (e.g. SSB, SI, PRACH) configured at the DU, the following alternatives are to be considered (to be down-selected):

  - Alt 1): A resource with cell-specific signals/channels configured at DU shall not be configured as type NA or Soft without being Indicated Available.

  - Alt 2): If a DU NA or Soft resource is configured with cell-specific signals/channels, the resource is treated as if it were a Hard DU resource.

- FFS the cell specific signals/channels. The list may include (not necessarily an exhaustive list)

  - SSB transmissions

  - Broadcast system information

  - Configured periodic CSI-RS

  - PRACH resources

  - Resources for scheduling requests

Agreements:

- An IAB node has the ability to be made aware of the semi-static DU resource configuration (D/U/F/H/S/NA) of all its child IAB nodes.

  - in the case the full DU resource configuration information of its child IAB nodes is not necessary, ensure that only the necessary configuration information is signaled to the IAB node.

    - FFS the necessary configuration information.

Agreements:

- An explicit indication of availability of a Soft resource by the parent node makes the resource available to the child node, irrespective of the outcome of any implicit determination of availability by the child node.

- The parent node does not need to be aware of the outcome of an implicit determination of availability of a DU Soft resources at a child node.

Mechanism to support the “case-1” OTA timing alignment

Agreements:

In order to align the DL TX timing of the IAB node with the DL TX timing of the parent node by setting DL TX timing of the IAB node (TA/2 + T_delta) ahead of its DL Rx timing, T_delta should be set to the (-1/2) of time interval at the parent node between the start of UL RX frame i for the IAB node and the start of DL TX frame i.

- The setting of T_delta is not necessarily specified.

- Note: The above setting of T_delta assumes that, for the same purpose, TA should be the time interval at the IAB node between the start of UL TX frame i and the start of DL RX frame i.

- Send LS to RAN4 for timing clarification. (Xinghua, Huawei)  R1-1905841, which is approved with the following updates:

  - IAB_cCore

  - Fix meeting location for the August meeting

  - Fix the top blue box in the appendex from UL to DL

Final LS in R1-1905842

Agreements:

- In case the calculated TA/2 + T_delta at IAB node is negative, the IAB node should not adjust its DL-Tx timing.

RAN1#97

Extensions of SSBs for inter-IAB-node discovery and measurements

Agreements:

All parameters in STC for inter-IAB-node discovery and measurement are provided explicitly, i.e. the default values for the parameters in STC will not be discussed further in RAN1.

Agreements:

The configurable values of the parameters in STC for IAB node discovery and measurement are provided in the following

- SSB center frequency:

  - ARFCN-ValueNR

- SSB subcarrier spacing:

  - FR1: 15khz, 30khz

  - FR2: 120khz, 240khz

- SSB transmission periodicity:

  - 5ms, 10ms, 20ms, 40ms, 80ms, 160ms, 320ms, 640ms (agreed in RAN1 #96bis)

- SSB transmission timing offset in half frame(s)

  - [0, … , (number of half frames within SSB transmission periodicity) – 1]

- The index of SSBs to transmit (the SSBs to be transmitted in the half frame)

  - Same as Rel-15

- FFS additional parameter(s) other than above

Agreements:

For IAB node discovery and measurement, the maximum number of STCs that can be configured for an IAB node DU per cell at one frequency location is 4.

- Note: this number does not include the cell-defining SSBs for initial access

Agreements:

Each STC is independently configured when multiple STCs are configured.

- Up to RAN3 to decide that if SSB index is common across two or more STC configurations, whether additional signalling optimization is necessary or not

Agreements:

The configurable values of the parameters in the SSB reception configurations including SMTC for IAB node discovery and measurement are provided in the following

- SMTC window periodicity:

  - 5ms, 10ms, 20ms, 40ms, 80ms, 160ms, 320ms, 640ms, 1280ms

- SMTC window timing offset:

  - [0, ..., (number of subframes within SMTC window periodicity) – 1]

- SMTC window duration:

  - [1, …, 5] (subframes)

    - FFS larger than 5

- List of physical cell IDs to be measured

  - [cell ID 0, …, cell ID M-1 ]

    - FFS value of M

- SSB-ToMeasure

  - Same as Rel-15

Extension of RACH occasions and periodicities for backhaul RACH resources

Agreements:

The introduction of scaling factor for PRACH configuration period also scales the SSB-RACH association period and association pattern period accordingly.

Assuming the scaling factor to be λ, for IAB nodes table 8.1-1 of 38.213 gets modified to the following:

Mapping between scaled PRACH Configuration Period (x * λ) and SSB to PRACH Occasion Association Period

| Scaled PRACH configuration period (ms) | Association period |
| --- | --- |
| 10 | {1, 2, 4, 8, 16, 32, 64} |
| 20 | {1, 2, 4, 8, 16, 32} |
| 40 | {1, 2, 4, 8, 16} |
| 80 | {1, 2, 4, 8} |
| 160 | {1, 2, 4} |
| 320 | {1, 2} |
| 640 | {1} |

The definition of the SSB-RACH association pattern period for IAB nodes should be updated as follows: An association pattern period includes one or more association periods and is determined so that a pattern between PRACH occasions and SS/PBCH blocks repeats at most every 640 msec.

Agreements:

The signaling design for the IAB specific backhaul RACH configurations is up to RAN2.

RAN1 has the following recommendations:

- The ability to configure the IAB specific backhaul RACH configuration additionally to the Rel 15 RACH configuration for access UEs is supported.

  - If the IAB specific RACH configuration is not provided, RAN1 assumes that IAB node will use the configured Rel 15 RACH configuration for IAB node initial access.

- Capability to configure IAB specific backhaul RACH configurations need to be provided for both CBRA & CFRA.

Mechanisms for resource multiplexing among backhaul and access links

Agreements:

For the semi-static DU resource configuration, the following is supported:

- The resources are configured on a per DU (cell) basis

  - FFS: indication of additional supplemental per-link resource configurations of child DUs

- Indication of D/U/F resources in the semi-static DU resource configuration includes the following:

  - The flexibility to configure all of the slot patterns and formats supported by the existing Rel-15 TDD-UL-DL-Config RRC configurations and slot format table defined in Table 11.1.1-1 in TS38.213

    - FFS: additional pattern durations than supported in Rel-15

    - FFS: default resources or pattern

  - New slot formats defined only for IAB nodes (DU and MTs) which begin with uplink slots, uplink symbols, or flexible symbols.

    - Note: usage of these slot formats should be compatible with Rel-15 access UEs sharing the same link

    - FFS: whether these slot formats also need to be included in the MT RRC configuration and/or SFI carried on DCI Format 2_0

- Indication of H/S/NA for the DU resource configuration is based on one of the following alternatives:

  - Alt. 1: H/S/NA is additionally explicitly indicated per-resource type (D/U/F) in each slot

    - To handle potential misalignment in time of the configured DU and MT resources when determining the validity of H/S/NA at the DU one of the following sub-alternatives need to be supported:

      - 1a: H/S/NA is applied relative to the DU resource configuration (D/U/F) slot timing without considering the MT resource configuration or timing.

        - FFS: definition of additional restrictions on the usage of the semi-static configuration (e.g. guard symbols) based on deployment scenario or DL/UL switching times within an IAB node, etc.

        - FFS: How the CU can get information about the required guard symbols for a given DU configuration if needed

      - 1b: H/S/NA is applied relative to the MT resource configuration (D/U/F) slot timing.

        - FFS: Whether and/or how the CU will know the actual H/S/NA resources at the child DU

        - FFS whether S is explicitly indicated or not

      - 1c: H is applied relative to the DU resource configuration (D/U/F) slot timing. S is not explicitly indicated, but implicitly determined by the DU based on whether the corresponding MT configuration indicates the MT resources is F (DU-S). The remaining resources are assumed to be NA at the child DU.

        - FFS: Whether and/or how the CU will know the actual S/NA resources at the child DU

  - Alt. 2: NA is explicitly indicated as a resource type in each slot for both the DU and MT configuration. H/S is not explicitly indicated, but implicitly determined by the DU based on the corresponding MT configuration

    - FFS: how to handle the case where there is not a 1-1 mapping of DUs and MTs in the child IAB node

- Details of the F1-AP signaling design is up to RAN3

Agreements:

If a DU NA or Soft resource is configured with cell-specific signals/channels, the resource is treated as if it were a Hard DU resource (Alt. 2 from RAN1#96bis).

  - The list of cell-specific signals/channels includes:

- resources for SSB transmission at DU, including both CD-SSB and non-CD-SSB;

- configured RACH occasions for receiving at the DU

- periodic CSI-RS transmission at the DU

- scheduled resource for receving SR at DU

- The parent does not need to be aware of the cell-specific signals/channel configurations of the child DU

Conclusion:

The following alternatives are considered (to be down-selected in RAN1#98) for the explicit indication of the availability of soft resources:

- Alt 1) Indicate which MT resources are “IA” for the child DU (DU-IA)

- Alt 2a) Indicate DU-IA and MT resource type (MT-D/MT-U/MT-F)

- Alt 2b) Indicate DU-IA and DU resource type (DU-D/DU-U/DU-F)

- Alt 3) Jointly or separately indicate DU-IA, the DU resource type, and/or MT resource type

- FFS: monitoring occasions for the explicit indication at the MT

- FFS: whether the processing time for applying an explicit indication at the child DU is defined or left to implementation.

Mechanism to support the “case-1” OTA timing alignment

Agreements:

In Rel-16, an IAB node is not expected to receive T_delta when the IAB node MT is not in RRC_Connected mode.

#### 2.1.2	Remaining Open issues

Roughly 60% of items defined in RAN1 WID objectives have been accomplished. The remaining WID objectives are:

- Physical layer specification [RAN1-led, RAN2, RAN3, RAN4]:

  - In the context of specification of extensions to Rel. 15 SSB for inter-IAB-node discovery and measurements:

    - Determine  and handle potential conflicts between SSB Tx and SSB Rx (i.e. STC overlapping with SMTC).

  - In the context of specification of mechanisms for resource multiplexing among backhaul and access links:

    - Downselect and finalize method for semi-static configuration for IAB-node/IAB-donor DU resources.

    - Downselect and finalize method for dynamic indication (L1 signalling) of the availability of soft resources for a child IAB-node DU.

  - In the context of specification of mechanism to support the “case-1” OTA timing alignment:

    - Determine how T_delta is communicated to an IAB node.

    - Determine when/how the DL Tx timing needs to be updated following the reception of an updated TA and/or T_delta value.

    - Determine how the OTA synchronization method can be extended to the multiple parents case and the multiple synchronization sources case (e.g. in case a GNSS based synchronization source is also available).

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2 #105bis

Endorsement of IAB workplan, (R2-1903580)

Endorsement of CR#0153, rev 001, Baseline to TS 38.300 v15.4.0, Rel-16, Cat. B (R2-1905476)

Agreements from email discussion 105#45: IAB Miscellaneous (R2-1903581):

- The name of the “adapt’ is “Backhaul Adaptation Protocol” “BAP”

- 1-1 agreed with comments

Note: Proposal 1-1 on figure for IAB architecture has been captured as Figure 4.x.1-1 in running CR to 38.300 above.

- 1-2 agreed as baseline (can polish the wordings)

Note: Proposal 1-2 on the IAB architecture has been captured in sub-clause 4.x.1 in running CR to 38.300 above.

- 2 agreed with removal F1-U and F1-C from the figures

Note: Proposal 2 has been captured in sub-clause 4.x.2 in running CR to 38.300 above.

- 4 is agreed

Note: Proposal 4 states on backhaul configuration:

The backhaul RLC channel and the adaptation layer are configured by the IAB-donor CU using F1-AP and/or RRC.

- 6 is agreed

Note: Proposal 6 states on flow control:

Flow control is supported in both upstream and downstream directions in order to avoid congestion-related packet drops on IAB-nodes and IAB-donor DU.

•  In upstream direction, UL scheduling is considered baseline for hop-by-hop flow control. End-to-end flow control is FFS.

•  In downstream direction, the NR UP protocol is considered baseline for end-to-end flow control. Hop-by-hop flow control is FFS.

- One method by which the IAB-node can reduce UL scheduling latency is through signalling of SR and/or BSR to its parent node, e.g., based on UL grants provided to child nodes and/or UEs, or based on SRs and/or BSRs from a child nodes or UEs.

- The IAB system should provide lossless end-to-end packet delivery. Enhancements to existing mechanisms, if needed, are FFS.

- 9 is agreed, with the understanding that intra-donor cases have priority.

Note: Proposal 9 states on IAB-node migration:

•	The IAB-node can migrate to a different parent node underneath the same or at a different IAB-donor CU.

•	The IAB-node continues providing access and backhaul service when migrating to a different parent node underneath at least the same IAB-donor CU.

•	The IAB-donor CU controls IAB-node migration as baseline.

•	Uu handover and connection reestablishment procedures are baseline for migration of IAB-node MT.

•	During IAB-node migration, continuity of ongoing sessions should be provided, and packet loss should be minimized.

- 10, 11 are agreed

Note: Proposal 10 states on topological redundancy:

•  The IAB-node may have redundant routes with the IAB-donor CU.

•  NR DC is used to enable route redundancy for IAB-nodes operating in SA-mode.

•  In this case, the IAB-donor CU controls the establishment and release of redundant routes.

Note: Proposal 11 on definitions has been captured in sub-clauses 3.1 and 3.2 in the running CR to 38.300 above.

Agreement on multi-connectivity:

- R2 assumes that the NR DC framework (e.g. MCG SCG related procedures) is used to configure dual radio links used as IAB BH links with two parent nodes.

Agreements on bearer mapping:

- Confirm that the intention is to support 1-to-1 and 1-to-N bearer mapping, for UE bearers, at least for UP.

- For user plane, The UL mapping in the IAB access node to BH RLC channels should be based on the knowledge about UE bearers (identified with GTP TEID)

- For control plane (F1-C messages) The UL mapping in the IAB access node to BH RLC channels should be based on F1-C message type. FFS if per UE.

- FFS if the mapping should also consider DSCP/Flow labels (e.g. as an intermediate step).

- Observation: The UL/DL mapping in intermediate IAB node(s) to egress BH RLC channel will take into account ingress BH RLC channel.

- FFS: The UL/DL mapping in intermediate IAB node(s) to egress BH RLC channel could also take into account some ID(s) (from Adaptation Layer).

- The above two Bullets are applicable for all types of traffic (e.g. UP, CP, OAM).

Agreements on BAP routing:

- Routing delivers a packet to a destination node by selecting a next backhaul link among given multiple backhaul links at an IAB node and an IAB donor node as a baseline.

- “Destination IAB node/IAB donor-DU address” and “Specific path identifier” (carried in the BAP) are considered as candidate for route identifier for routing at an adaptation layer. Additional required information for routing is FFS.

- “Destination IAB node/IAB donor-DU address” and/or “Specific path identifier” is unique within an IAB donor-CU.

- FFS what ID is used to identify the egress link (next hop link) in routing table. C-RNTI alone will not be used for this purpose.

- Load balancing by routing by Donor CU shall be possible

- Local selection of path/route is done at link failure, other cases FFS

RAN2 #106

Endorsement of IAB workplan, (R2-1906415)

Agreements: LS from RAN3 (R2-1905426)

- R2 has not found problems with the CUDU addressing limitation of 20 bits per IAB node connected to the Donor DU

Agreements: Reply to LS from RAN3 (R2-1908154)

Agreements: NSA and multi-connectivity

- NR-DC framework for IAB nodes PDCP is not supported for BH RLC channels, so any PDCP related functions like “split bearer” is not supported, For routing etc BAP is used.

- In Rel-16, the d’ option is supported

- For IAB node using EN-DC, from BAP and backhaul RLC channels point of view, this is a single link deployment (BAP route only by NR link).

- It is FFS whether to support the option 2, e.g. to keep Control Connection with a Donor which is an SN at link break.

Agreements: BAP Layer - Functions

- The below lists the functions of BAP (initial, might not be complete)

- F1: Retrieve packets from ingress RLC layer

- F2: Deliver packets to egress RLC layer

- F3: Retrieve packets from upper layer

- F4: Deliver packets to upper layer

- F5: Differentiate traffic to be delivered to upper layers from traffic to be delivered to egress RLC layer

- F6: Perform bearer mapping and routing for packets delivered to egress RLC layer

- F7: Selection/addition of BAP identifiers for packets received from upper layer

Agreements: BAP Layer - Routing

- The BAP routing id (carried in the BAP header) consists of BAP address and BAP path ID. Encoding of the path ID in the header is FFS.

- Each BAP address defines a unique destination (unique for IAB network of one Donor , either an IAB access node, or the IAB donor)

- Each BAP address can have one or multiple entries in the routing table to enable local route selection. Multiple entries is for load balancing, re-routing at RLF. For load balancing still FFS what is decided locally and/or decided by the Donor.

- Each BAP routing id has only one entry in the routing table.

- The routing table can hold other information, e.g. priority level for entries with same BAP address, to support local selection. Configuration of this information is optional.

#### 2.2.2	Remaining Open issues

Roughly 30% of items defined in WID objectives have been accomplished. The remaining open issues are:

- Specification of an IAB-node following architecture 1a including [RAN2-led, RAN3]:

  - Routing function on IAB-node to support forwarding across the multi-hop topology based on routing identifier.

  - Hop-by-hop propagation of signalling to support low latency scheduling (e.g. TR 38.874 clause 8.6), BH RLF handling (e.g. TR 38.874 clause 9.7.14-15) and resource coordination across the multi-hop topology (e.g. TR 38.874 clause 7.3.3).

  - UE-bearer to BH RLC-channel mapping and mapping between ingress and egress BH RLC channels functions for support of one-to-one and many-to-one bearer mapping.

- Enhancements to gNB functionality to serve as an IAB-donor following architecture 1a [RAN3, RAN2]

  - Functions on gNB CU-CP for topology, route and resource management [RAN3-led].

  - Support for IP routability to IAB-node (e.g. from CU, OAM) [RAN3-led].

  - Bearer mapping function on gNB DU to map downlink traffic of one or many UE-bearers to a BH RLC-channel [RAN2-led].

- Specification of possible enhancements to E1, F1 and X2/Xn interfaces [RAN3-led, RAN2]:

  - On F1:

    - security protection over the wireless backhaul links.

    - setting up and reconfiguring IAB-nodes and IAB-donor DUs

  - On X2 and Xn, necessary functions to enable DC operation with IAB.

  - On E1, configuration of necessary IAB-specific transport and/or security protection of F1-U.

- Specification of procedures for IAB-node integration and topology adaptation, including [RAN3-led, RAN2]:

  - Procedures for IAB-node integration for SA and NSA modes, including enhancements needed to E-UTRAN for NSA mode.

  - Specification of IAB-node migration underneath the same IAB-donor (with or without a change of IAB-donor DU), and between different IAB-donors. Migration of IAB-node could be network-controlled or could be due to BH RLF.

Support for route redundancy and route selection based on multi-connectivity (e.g. TR 38.874 clause 9.7), leveraging existing NR solutions as well as NR-NR DC, without additional RAN1 work. (see NOTE1).

- Specification of enhancements to L2 wireless transport [RAN2-led, RAN3]:

  - Specification of an adaptation layer above RLC layer. The adaptation layer supports routing across the wireless backhaul and IP as next protocol layer.

  - Extension of LCID space and potentially LCG space to support one-to-one mapping of UE bearers to BH RLC channels. The extension of LCID space and LCG space is applicable only to IAB-nodes.

  - Specification of a flow control mechanism (for DL and, if necessary, for UL) to handle congestion.

  - Specification of mechanisms to enable lossless delivery in hop-by-hop ARQ.

- Specification of signalling for L2 transport and resource management [RAN2-led, RAN3, RAN1]:

  - Specification of RRC and F1-AP procedures and messages for: the setup and release of IAB-nodes; configuration of adaptation layer at the IAB-nodes and IAB-donor DU; configuration of BH RLC channels, QoS information, routing tables, bearer-mappings; configuration of means for network synchronization; and configuration for sharing of time-domain resources among backhaul and access links (see physical layer specification).

  - Specification of enhancements to bearer context setup/release procedures to support flow QoS across multiple hops.

  - Specification of signalling to enable aspects of radio-aware scheduling on IAB-nodes and IAB-donor DUs (e.g. as discussed in TR 38.874 clauses 8.2.4.2-3).

  - Specification of enhancement for uplink resource request procedure and related signalling to enable low latency uplink data scheduling.

  - Specification of BH RLF handling (e.g. downstream BH RLF notification).

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3 #103bis

Endorsement of IAB workplan, (R3-191314)

Endorsement of BL CR to 36.413, (R3-192046)

Endorsement of BL CR to 38.401, (R3-192162)

Endorsement of BL CR to 36.423, (R3-191175)

Endorsement of BL CR to 36.470, (R3-192161)

Endorsement of BL CR to 38.473, (R3-192056)

Endorsement of BL CR to 38.413, (R3-191172)

Agreements: IAB-node indication

- IAB node indication to CN – to be signaled in INITIAL UE MESSAGE (details FFS)

- No need for explicit indication over F1AP from donor CU to parent DU

- IAB node indication is transferred over Xn/X2 HO signaling (i.e. the HO of the IAB node itself)

Agreements: BH RLC channel management

- An F1AP procedure is used to configure BH RLC channels (detailed info up to RAN2); FFS whether it’s a new procedure or an existing one

Agreements: BH RLC channel establishment procedure

- TP to running CR for TS 38.401 (R3-192165)

Agreements: IAB-node DU IP address allocation

- DU IP address needs to be different from MT IP address

- DU IP address needs to be routable

- IAB-DU IP address may be assigned by donor DU or by donor CU; if assigned by donor DU, DHCP is used (donor DU may act as DHCP server or as DHCP proxy)

Agreements: IAB-node release procedure

- The existing NAS Deregistration procedure shall be reused for the IAB node release procedure.

- The existing NGAP UE Context Release procedure can be reused for releasing the MT context in the RAN.

- For the disorderly release case, it should be left to network implementation how to cope with the issue of hanging contexts.

- TP to running CR for TS 38.401 (R3-192175)

Agreements: User-plane

- For 1:1 mapping, the use of GTP tunnel ID to identify a DRB between donor CU and donor DU is confirmed

- LS to RAN2 on confirmation of use of IPv6 Flow Label space for 1:1 bearer mapping (R3-192087)

Working assumption: User-plane

- Adopt IPv6 flow labels for 1:1 mapping; FFS whether to also use DSCP

RAN3 #104

Endorsement of IAB workplan, (R3-192476)

Endorsement of BL CR to 36.413, (R3-192619)

Endorsement of BL CR to 38.401, (R3-192621)

Endorsement of BL CR to 36.423, (R3-192620)

Endorsement of BL CR to 36.470, (R3-192411)

Endorsement of BL CR to 38.473, (R3-192412)

Endorsement of BL CR to 36.413, (R3-192622)

Agreements: IAB aspects of RAN architecture

- TP for BL CR for TS 38.401 – (R3-193175)

Agreements: IAB-node integration procedure

- TP for BL CR for TS 38.401 – (R3-193176)

Agreements: Parent-node selection

- OAM options are not precluded

- WA: Parent node selection is performed via legacy handover/redirection mechanisms (i.e. opt4); enhancements to existing mechanisms enabling opt4, if necessary, are not precluded

Agreements: OAM for IAB-node

- Specify in Stage-2 that option A (using PDU-session/PDN-connection by IAB-node MT) and option B (IP connectivity via BH BAP layer) is allowed

Agreements: BAP layer config

- F1AP signaling is used to configure DL forwarding; FFS whether UE-associated or non-UE-associated

- After DU has been set up, F1AP is used to configure BAP layer of the DU of an IAB node (regardless of whether IAB includes one or two BAP entities)

- TP on BH RLC channel management for BL CR for TS 38.473 – (R3-193180)

Agreements: Backhaul Mapping and QoS

- Different BH RLC channels may be used for the different SCTP streams on which F1AP is transported

- Adopt IPv6 flow labels for 1:1 mapping (in conjunction with the IAB node IP address); the use of additional information to differentiate bearers is not precluded

Working Assumptions: Backhaul Mapping and QoS

- For N:1 mapping, both DSCP-based and IPv6 flow-label based mapping may be used in donor DU for DL

- They may coexist in the same network

#### 2.3.2	Remaining Open issues

Roughly 40% of items defined in RAN3 WID objectives have been accomplished. The remaining open issues are:

- Specification of an IAB-node following architecture 1a including [RAN2-led, RAN3]:

  - Routing function on IAB-node to support forwarding across the multi-hop topology based on routing identifier.

  - UE-bearer to BH RLC-channel mapping and mapping between ingress and egress BH RLC channels functions for support of one-to-one and many-to-one bearer mapping.

- Enhancements to gNB functionality to serve as an IAB-donor following architecture 1a [RAN3, RAN2]

  - Functions on gNB CU-CP for topology, route and resource management [RAN3-led].

  - Support for IP routability to IAB-node (e.g. from CU, OAM) [RAN3-led].

  - Bearer mapping function on gNB DU to map downlink traffic of one or many UE-bearers to a BH RLC-channel [RAN2-led].

- Specification of possible enhancements to E1, F1 and X2/Xn interfaces [RAN3-led, RAN2]:

  - On F1:

    - security protection over the wireless backhaul links.

    - setting up and reconfiguring IAB-nodes and IAB-donor DUs

  - On X2 and Xn, necessary functions to enable DC operation with IAB.

  - On E1, configuration of necessary IAB-specific transport and/or security protection of F1-U.

- Specification of procedures for IAB-node integration and topology adaptation, including [RAN3-led, RAN2]:

  - Procedures for IAB-node integration for SA and NSA modes, including enhancements needed to E-UTRAN for NSA mode.

  - Specification of IAB-node migration underneath the same IAB-donor (with or without a change of IAB-donor DU), and between different IAB-donors. Migration of IAB-node could be network-controlled or could be due to BH RLF.

Support for route redundancy and route selection based on multi-connectivity (e.g. TR 38.874 clause 9.7), leveraging existing NR solutions as well as NR-NR DC, without additional RAN1 work.

- Specification of enhancements to L2 wireless transport [RAN2-led, RAN3]:

  - Specification of an adaptation layer above RLC layer. The adaptation layer supports routing across the wireless backhaul and IP as next protocol layer.

  - Extension of LCID space and potentially LCG space to support one-to-one mapping of UE bearers to BH RLC channels. The extension of LCID space and LCG space is applicable only to IAB-nodes.

  - Specification of a flow control mechanism (for DL and, if necessary, for UL) to handle congestion.

  - Specification of mechanisms to enable lossless delivery in hop-by-hop ARQ.

- Specification of signalling for L2 transport and resource management [RAN2-led, RAN3, RAN1]:

  - Specification of RRC and F1-AP procedures and messages for: the setup and release of IAB-nodes; configuration of adaptation layer at the IAB-nodes and IAB-donor DU; configuration of BH RLC channels, QoS information, routing tables, bearer-mappings; configuration of means for network synchronization; and configuration for sharing of time-domain resources among backhaul and access links (see physical layer specification).

  - Specification of an IP address allocation mechanism for the IAB-nodes [RAN3].

  - Specification of enhancements to bearer context setup/release procedures to support flow QoS across multiple hops.

  - Specification of signalling to enable aspects of radio-aware scheduling on IAB-nodes and IAB-donor DUs (e.g. as discussed in TR 38.874 clauses 8.2.4.2-3).

  - Specification of enhancement for uplink resource request procedure and related signalling to enable low latency uplink data scheduling.

  - Specification of BH RLF handling (e.g. downstream BH RLF notification).

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1 RF Agreements

RAN4 #90bis

Agreement: Work plan for RAN4 #91 is agreed

Agreement: From RAN4 perspective, IAB node operating in NR SA can be started first.

Agreement: IAB node specifications should support the below FR2 NR bands.

| NR operating band | Uplink (UL) and Downlink (DL) operating band BS transmit/receive UE transmit/receive FUL,low – FUL,high FDL,low – FDL,high | Duplex Mode |
| --- | --- | --- |
| n257 | 26500 MHz – 29500 MHz | TDD |
| n258 | 24250 MHz – 27500 MHz | TDD |
| n260 | 37000 MHz – 40000 MHz | TDD |
| n261 | 27500 MHz – 28350 MHz | TDD |

- For new FR2 bands introduced in future, RAN4 will discuss the introduction of new FR2 bands into IAB specifications after RF requirements for FR2 bands are completed.

- Introducing FR1 band(s) in IAB specifications are not precluded. Further discussion on introduction of FR1 bands is needed.

- Companies are encouraged to bring the analysis for introducing FR1 band(s) in IAB specfications.

Common understanding:

- Re-use BS RF requirements for IAB access link is a starting point

- Whether all the BS classes will be supported for IAB access link will be further discussed

RAN4 #91

Agreement: No impact to the existing BS and UE RF requirements and RF performance requirements due to the introduction of IAB

Agreement: Introduce FR1 NR bands n41 and n79 in the IAB node specification.

| NR operating band | Uplink (UL) and Downlink (DL) operating band FUL,low – FUL,high FDL,low – FDL,high | Duplex Mode |
| --- | --- | --- |
| n41 | 2496 MHz – 2690 MHz | TDD |
| n79 | 4800 MHz – 5000 MHz | TDD |

- Whether the 1-C BS type will be considered for FR1 is FFS

Agreement: Add EMC requirements of an IAB-node into the IAB work item

Agreement: Layout 1:

| Layout for nodes | IAB network: Two layer Macro layer: Hex. Grid (3 sector) (all macro BSs are IAB-donors) 19 sites Micro layer: 1 micro BSs per macro BS 1. Random drop (All micro BSs are all outdoor and are IAB-nodes) 2. Drop micro nodes in a circle with center at 40m and radius of 20m Victim network 1. Macro layer: Hex grid 3 sector coordinated layout (0% grid shift) – Rel.15 legacy network 2. Same as aggressor Orientation: Highest gain towards donor |
| --- | --- |
| Inter-BS distance | Macro layer: 200m FR2, 500m FR1 |
| Minimum distance between Micro BS | 40m |
| Minimum distance between Macro BS and UE | 10m |
| Minimum distance between Micro BS and UE | 10m |

Agreement: Layout 2: (only FR2)

Tri-sectorial hexagonal micro layout with 1 donor node. IAB nodes are connected to donor node through single or multiple hops

| Layout for nodes | IAB network: Micro layer: Hex tri-sectorial Number of IAB-donors (Ndonor): 1 Number of IAB-nodes is 19 – Ndonor Victim network 1. Micro layer: Hex tri-sectorial – grid shift derived from minimum distance(20meters and 40 meters) 2. same as aggressor IAB-node and Micro BS are assumed to have 3 panels with 120 degree shift relative to each other. Use the same assumption as RAN1: The path loss for links between the IAB-node and candidate serving IAB-nodes/donors is determined based on N =3 independent large-scale channel realizations (taking into account LOS/NLOS probability and shadow fading). The realization that results in the minimum pathloss between the IAB-node and the associated serving IAB-node/donor is selected. |
| --- | --- |
| Inter-BS distance | Micro layer: 200m |

Agreement: Layout 1: All micro IAB nodes are IAB-MTs and study will investigate at least interference on UL to the macro gNB receivers.

Agreement: Layout 2: IAB nodes transmitting BH in UL slots or DL slots

Agreement: Victim system:

- Legacy Rel.15 NR(no IAB nodes) : All micro IAB nodes are IAB-MTs and study will investigate at least interference on UL to the macro gNB receivers

- Same layout as aggressor with IAB nodes deployed: study will investigate at least IAB-MTs DL reception

Agreement: RAN4 to assume the same TDD pattern between two adjacent channel operators.

Agreement: Scenario 1:

In case of TDM operation the following mapping of IAB node transmission/reception to a TDD pattern (DL/UL/F resources) is assumed:

- IAB DU transmission / IAB MT reception: DL time slots

- IAB MT transmission / IAB DU reception: UL time slots

Agreement: Scenario 2: (only Layout 2)

In case of TDM operation the following mapping of IAB node transmission/reception to a TDD pattern (DL/UL/F resources) is assumed:

- IAB DU transmission / IAB MT reception: DL time slots

- IAB MT transmission / IAB DU reception: DL time slots

Agreement: The following half duplex constraints will apply to all the IAB nodes of the network:

- MT and DU operations (resource usage) are TDM-ed at each site

- Each site is only Tx-ing or Rx-ing on different interfaces – Layout 2 and Scenario 2

- DU is able to support multiple cells (and therefore multiple sectors) only if the cells are synchronized, i.e. different sectors of the same site cannot be simultaneously transmitting and receiving.

Table 1. Aggressor: IAB Network, Victim: NR Network

| Layout | Scenario | Aggressor system | Victim system |
| --- | --- | --- | --- |
| 1 | 1 | UL: (IAB-MT) -> (IAB-Donor) | UL: UE -> gNB |
| 2 | 1 | UL: (IAB-MT) & UE ->(IAB-DU/IAB-Donor) | UL: UE -> gNB |
|  |  | DL: (IAB-DU/IAB-Donor)->(IAB-MT) & UE | DL: gNB->UE |
|  | 2 | DL: (IAB-MT) ->(IAB-DU/IAB-Donor) & DL: (IAB-DU/IAB-Donor)->(IAB-MT & UE) | DL: gNB->UE |
| Assumption for all scenarios: |  | 1 MT and 3 DUs per site (1 DU per sector) |  |

Table 2. Aggressor: NR Network, Victim: IAB Network

| Layout | Scenario | Aggressor system | Victim system |
| --- | --- | --- | --- |
| 1 | 1 | UL: UE -> gNB | UL: (IAB-MT) -> (IAB-Donor) |
|  |  | DL: gNB->UE | DL: (IAB-Donor)->(IAB-MT) |
| 2 | 1 | UL: UE -> gNB | UL: (IAB-MT) & UE ->(IAB-DU/IAB-Donor) |
|  |  | DL: gNB->UE | DL: (IAB-DU/IAB-Donor)->(IAB-MT) & UE |
|  | 2 | DL: gNB->UE | DL: (IAB-MT) ->(IAB-DU/IAB-Donor) & DL: (IAB-DU/IAB-Donor)->(IAB-MT & UE) |
| Assumption for all scenarios: |  | 1 MT and 3 DUs per site (1 DU per sector) |  |

Table 3. Aggressor: IAB Network , Victim: IAB Network

| Layout | Scenario | Aggressor system | Victim system |
| --- | --- | --- | --- |
| 1 | 1 | UL: (IAB-MT) -> (IAB-Donor) | UL: (IAB-MT) -> (IAB-Donor) |
| 2 | 1 | UL: (IAB-MT) & UE ->(IAB-DU/IAB-Donor) | UL: (IAB-MT) & UE ->(IAB-DU/IAB-Donor) |
|  |  | DL: (IAB-DU/IAB-Donor)->(IAB-MT) & UE | DL: (IAB-DU/IAB-Donor)->(IAB-MT) & UE |
|  | 2 | DL: (IAB-MT) ->(IAB-DU/IAB-Donor) & DL: (IAB-DU/IAB-Donor)->(IAB-MT & UE) | DL: (IAB-MT) ->(IAB-DU/IAB-Donor) & DL: (IAB-DU/IAB-Donor)->(IAB-MT & UE) |
| Assumption for all scenarios: |  | 1 MT and 3 DUs per site (1 DU per sector) |  |

Agreement:

Target SNR and maximum output power

IAB node-MT:

- SNR target: 22dB [upper limit of shannon curve]

- γ = 1

Legacy NR UE:

- SNR target: 15 dB

- γ = 1

Agreement:

Power control

MT for UL transmissions: Yes

DU for DL transmission: No

Agreement: Map SINR into throughput with the legacy shannon equation

Agreement: Re-use the pathloss model between parent/donor IAB node DU and child IAB node MT agreed in RAN1 in TR 38.874

The path loss for links between the IAB-node and candidate serving IAB-nodes/donors is determined based on N independent large-scale channel realizations (taking into account LOS/NLOS probability and shadow fading). The realization that results in the minimum pathloss between the IAB-node and the associated serving IAB-node/donor is selected.

N=3 intra-operator serving cell

N=1 for all others

Agreement: BS and UE antenna modelling

Table 4. FR1 BS antenna modelling for macro scenario

| Parameter | Values |
| --- | --- |
| Antenna element vertical radiation pattern (dB) | AE,Vθ"=-min12θ"-90°θ3dB2,SLAV,θ3dB=65°,SLAV=30dB |
| Antenna element horizontal radiation pattern (dB) | AE,Hφ"=-min12φ"φ3dB2,Am,φ3dB=130°,Am=30dB |
| Combining method for 3D antenna element pattern (dB) |  |
| Maximum directional gain of an antenna element GE,max | 5 dBi (assuming 1.8dB loss) |
| BS antenna configuration | (Mg, Ng, M, N, P) = (1, 1, 8, 8, 1) Note 1,2 |
| (dv, dh) | (0.8λ, 0.5λ) |
| Mechanical down tilt | 10° |
| Note 1: Mg = number of antenna panels in elevation, Ng – number of antenna panels in azimuth, M = number of antenna elements/subarrays in elevation, N= number of antenna elements/subarrays in azimuth, P = number of polarizations. Note 2: single polarization simulated under the assumption of polarization match. |  |

Table 5. FR1 BS antenna modelling for micro

| Parameter | Values |
| --- | --- |
| Antenna element vertical radiation pattern (dB) | AE,Vθ"=-min12θ"-90°θ3dB2,SLAV,θ3dB=130°,SLAV=30dB |
| Antenna element horizontal radiation pattern (dB) | AE,Hφ"=-min12φ"φ3dB2,Am,φ3dB=130°,Am=30dB |
| Combining method for 3D antenna element pattern (dB) |  |
| Maximum directional gain of an antenna element GE,max | 3 dBi (assuming 1.8dB loss) |
| BS antenna configuration | (Mg, Ng, M, N, P) = (1, 1, 8, 8, 1) Note 1,2 |
| (dv, dh) | (0.5λ, 0.5λ) |
| Mechanical down tilt | 0° |
| Note 1: Mg = number of antenna panels in elevation, Ng – number of antenna panels in azimuth, M = number of antenna elements/subarrays in elevation, N= number of antenna elements/subarrays in azimuth, P = number of polarizations. Note 2: single polarization simulated under the assumption of polarization match. |  |

Table 6. FR2 BS antenna modelling for macro

| Parameter | Values |
| --- | --- |
| Antenna element vertical radiation pattern (dB) | AE,Vθ"=-min12θ"-90°θ3dB2,SLAV,θ3dB=130°,SLAV=30dB |
| Antenna element horizontal radiation pattern (dB) | AE,Hφ"=-min12φ"φ3dB2,Am,φ3dB=130°,Am=30dB |
| Combining method for 3D antenna element pattern (dB) |  |
| Maximum directional gain of an antenna element GE,max | 3 dBi (assuming 1.8dB loss) |
| BS antenna configuration | (Mg, Ng, M, N, P) = (1, 1, 8, 16, 1) Note 1,2 |
| (dv, dh) | (0.5λ, 0.5λ) |
| Mechanical down tilt | 10° |
| Note 1: Mg = number of antenna panels in elevation, Ng – number of antenna panels in azimuth, M = number of antenna elements/subarrays in elevation, N= number of antenna elements/subarrays in azimuth, P = number of polarizations. Note 2: single polarization simulated under the assumption of polarization match. |  |

Table 7. FR2 BS antenna modelling for micro

| Parameter | Values |
| --- | --- |
| Antenna element vertical radiation pattern (dB) | AE,Vθ"=-min12θ"-90°θ3dB2,SLAV,θ3dB=130°,SLAV=30dB |
| Antenna element horizontal radiation pattern (dB) | AE,Hφ"=-min12φ"φ3dB2,Am,φ3dB=130°,Am=30dB |
| Combining method for 3D antenna element pattern (dB) |  |
| Maximum directional gain of an antenna element GE,max | 3 dBi (assuming 1.8dB loss) |
| BS antenna configuration | (Mg, Ng, M, N, P) = (1, 1, 8, 16, 1) Note 1,2 |
| (dv, dh) | (0.5λ, 0.5λ) |
| Mechanical down tilt | 0° |
| Note 1: Mg = number of antenna panels in elevation, Ng – number of antenna panels in azimuth, M = number of antenna elements/subarrays in elevation, N= number of antenna elements/subarrays in azimuth, P = number of polarizations. Note 2: single polarization simulated under the assumption of polarization match. |  |

Table 8. FR2 UE antenna modelling

| Parameter | Values |
| --- | --- |
| Antenna element vertical radiation pattern (dB) | AE,Vθ"=-min12θ"-90°θ3dB2,SLAV,θ3dB=130°,SLAV=25dB |
| Antenna element horizontal radiation pattern (dB) | AE,Hφ"=-min12φ"φ3dB2,Am,φ3dB=130°,Am=25dB |
| Combining method for 3D antenna element pattern (dB) |  |
| Maximum directional gain of an antenna element GE,max | 3 dBi (assuming 1.8dB loss) |
| UE antenna configuration | (Mg, Ng, M, N, P) = (1, 1, 2, 2, 1) |
| (dv, dh) | (0.5λ, 0.5λ) |
| UE orientation | Random orientation in the azimuth domain: uniformly distributed between -90 and 90 degrees* Fixed elevation: 90 degrees |
| NOTE: This is done to emulate two panels: the configuration is equivalent to 2 panels with 180 shift in horizontal orientation and UE orientation uniformly distributed in the azimuth domain between -180 and 180 degrees. |  |

FR1 UE antenna modelling

Isotropic antenna with 0dBi gain

Agreement: System level parameters

| Parameters |  |
| --- | --- |
| Duplex mode | TDD |
| Frequency range | FR1: 4.9GHz – FR2: 30GHz |
| Beamforming | FR1: Yes – FR2: Yes |
| Simulation bandwidth | 100MHz for FR1 200MHz for FR2 |
| Number of UEs in the network | FR2: 1 active UE/sector FR1: 3 active UEs/sector |
| gNB Tx power | 33 dBm for FR2 macro and micro 46 dBm for FR1 |
| IAB node Tx power | 33 dBm for FR2, PC is TBD for Scenario 2 for MT link 38dBm for FR1 (medium range power limit) |
| gNB antenna height | 25m for macro cells and 10m for micro cells |
| IAB node antenna height | 25m for macro cells and 10m for micro cells |
| gNB receiver noise figure | 10dB for FR2 5dB for FR1 |
| IAB node receiver noise figure | 10dB for FR2 5dB for FR1 |
| UE Tx power (dBm) | FR2: 22.4dBm EIRP (13.4dBm conducted) FR1: 23dBm (conducted) |
| UE noise figure (dB) | 10 |

Agreement: Simulation methodology

Layout 1: Optimum orientation between parent and child

Layout 2: Antenna orientation based on planned macro layout

Topology is based on RSRP(based on PL and antenna gain)

FFS activity factor

##### 2.4.1.2 RRM Agreements

RAN4 #91

- Range and granularity of T_delta:

  - At least the following factors need to be considered for deciding the range and granularity of T_delta:

  - Errors associated with the existing TA mechanism (in Rel-15):

    - Bias in NTA.

    - TA command resolution.

  - The granularity of T_delta shall be finer than the granularity of TA command.

- IAB OTA synchronization:

  - Option 1: Do not specify OTA synchronization (OTA-S) accuracy for IAB node.

  - Option 2: Specify OTA-S accuracy for IAB node.

  - Factors impacting OTA-S accuracy need to be considered for deciding one of the options.

- Access Link (AL):

  - A UE served by an IAB node on the access link (Uu) shall meet existing RRM requirements for the access link (Uu) defined in 38.133 and 36.133 (related to EN-DC or NE-DC).

    - No additional requirements related to UE operation on the access link are needed.

- Backhaul link (BL):

  - It is FFS whether any RRM requirement need to be specified for IAB node and identify type of RRM requirement(s) (if need to be specified).

#### 2.4.2	Remaining Open issues

Roughly 15% of items defined in RAN4 WID objectives have been accomplished. The remaining open issues are:

- Core Part: Specification of RF and RRM requirements [RAN4-led]:

  - Define RF requirements for both backhaul and access links of an IAB-node including requirements for co-existence (e.g. ACLR, ACS). This may include defining a new power class for MT.

  - Define RRM core requirements for both backhaul and access links of IAB node.

  - Define latency requirements for switching between communication over parent backhaul link (i.e. MT) and child backhaul/access links (i.e. DU).

  - Define timing requirements for IAB specific network synchronization. This may include (a) requirement for “case 1” timing (e.g. accuracy of DL transmission timing alignment between an IAB-node and its parent node), and (b) cell phase synchronization accuracy for multi-hop IAB network.

- Performance Part: Define RRM performance requirements.

- Performance Part: Define demodulation performance requirements for both backhaul and access links of an IAB-node. [RAN4]

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

RAN2 sent an LS to SA2/SA5 to indicate impending work to capture impact of IAB on CN (R2-1905247).

SA3 has started independent SI and WI to assess IAB security.

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1 #96bis

| R1-1903936 | SSB-based discovery and measurement for IAB | Huawei, HiSilicon |
| --- | --- | --- |
| R1-1903937 | RACH design for IAB | Huawei, HiSilicon |
| R1-1903938 | Resource multiplexing between backhaul and access in IAB | Huawei, HiSilicon |
| R1-1903939 | DL transmission timing alignment for IAB | Huawei, HiSilicon |
| R1-1903940 | Beam management reference signals for IAB MT | Huawei, HiSilicon |
| R1-1903941 | On backhaul link radio link failure handling for IAB | Huawei, HiSilicon |
| R1-1903942 | Consideration on slot format configuration for IAB | Huawei, HiSilicon |
| R1-1904070 | Discussion on extension of SSBs for inter-IAB-node discovery and measurements | vivo |
| R1-1904071 | Discussion on resource multiplexing among backhaul and access links | vivo |
| R1-1904203 | Discussion on SSBs for inter-IAB-node discovery and measurements | LG Electronics |
| R1-1904204 | Discussion on RACH occasions and periodicities for backhaul RACH resources | LG Electronics |
| R1-1904205 | Discussions on resource multiplexing among backhaul and access links | LG Electronics |
| R1-1904206 | Discussion on scenario with same cell ID among IAB nodes | LG Electronics |
| R1-1904290 | SSBs for inter-IAB-node discovery and measurements | Intel Corporation |
| R1-1904291 | RACH enhancements for NR IAB | Intel Corporation |
| R1-1904292 | Mechanisms for resource multiplexing among backhaul and access links | Intel Corporation |
| R1-1904293 | Mechanism to support the "case-1" OTA timing alignment | Intel Corporation |
| R1-1904415 | Support of SSBs for IAB Node Discovery and Measurement | Samsung |
| R1-1904416 | Support of RACH Occasions and Periodicity for IAB RACH | Samsung |
| R1-1904417 | Resource Multiplexing between Backhaul and Access Links | Samsung |
| R1-1904418 | Support of Case 1 OTA Timing Alignment | Samsung |
| R1-1904640 | SSB TX/RX for IAB inter-node measurements | Nokia, Nokia Shanghai Bell |
| R1-1904641 | Enhancements on RACH for IAB | Nokia, Nokia Shanghai Bell |
| R1-1904642 | Mechanisms for resource multiplexing among backhaul and access links | Nokia, Nokia Shanghai Bell |
| R1-1904643 | Open items with IAB Case #1 timing | Nokia, Nokia Shanghai Bell |
| R1-1904661 | Discussion on IAB | NEC |
| R1-1904726 | Discussion on extensions of SSBs for inter-IAB-node discovery and measurements | CMCC |
| R1-1904727 | Discussion on PRACH enhancements to support NR Backhaul links | CMCC |
| R1-1904728 | Discussion on resource multiplexing among backhaul and access links | CMCC |
| R1-1904810 | Discussion on configurations for SSB Tx and Rx | ZTE, Sanechips |
| R1-1904811 | Discussion on backhaul RACH enhancement | ZTE, Sanechips |
| R1-1904812 | Resource multiplexing between backhaul and access link | ZTE, Sanechips |
| R1-1904813 | Discussion on OTA timing mechanism | ZTE, Sanechips |
| R1-1904832 | SSB-based IAB node discovery and measurements | Ericsson |
| R1-1904833 | IAB RACH extensions | Ericsson |
| R1-1904834 | IAB resource configuration and coordination | Ericsson |
| R1-1904835 | IAB OTA Timing Alignment | Ericsson |
| R1-1904836 | Resource for IAB up-stream (MT) transmission | Ericsson |
| R1-1904877 | DL control search spaces for resource management for IAB | Sharp |
| R1-1904953 | Extensions of SSBs for inter-IAB-node discovery and measurements | NTT DOCOMO, INC. |
| R1-1904954 | Extension of RACH occasions and periodicities for backhaul RACH resources | NTT DOCOMO, INC. |
| R1-1904955 | Mechanisms for resource multiplexing among backhaul and access links | NTT DOCOMO, INC. |
| R1-1904956 | Mechanism to support the “case-1” OTA timing alignment | NTT DOCOMO, INC. |
| R1-1905004 | Updated proposal for SSB extensions for IAB | Qualcomm Incorporated |
| R1-1905005 | Updated proposal for RACH extension for IAB | Qualcomm Incorporated |
| R1-1905006 | Updated IAB resource management framework | Qualcomm Incorporated |
| R1-1905007 | Updated IAB node synchronization framework | Qualcomm Incorporated |
| R1-1905048 | Extension of RACH configuration for backhaul link | OPPO |
| R1-1905130 | Discussion on RACH occassions and periodicities for backhaul RACH resources | CAICT |
| R1-1905131 | Discussion on mechanisms for resource multiplexing among backhaul and access links | CAICT |
| R1-1905210 | Discussions on resource multiplexing among backhaul and access links | CEWiT |
| R1-1905595 | IAB RACH extensions | Ericsson |
| R1-1905596 | Clarifications on IAB ITA Timing Alignment | Ericsson |
| R1-1905738 | Summary of section 7.2.3.2 – Extension of RACH occasions and periodicities for backhaul RACH resources | Qualcomm |
| R1-1905739 | Summary of section 7.2.3.3 – Mechanisms for resource multiplexing among backhaul and access links | Qualcomm |
| R1-1905778 | Mechanism to support the “case-1” OTA timing alignment | ZTE |
| R1-1905832 | Summary of 7.2.3.1 Extensions of SSBs for inter-IAB-node discovery and measurements | Huawei |
| R1-1905841 | [draft] LS on clarification of OTA timing alignment for IAB | Huawei |
| R1-1905842 | LS on clarification of OTA timing alignment for IAB | RAN1, Huawei |

RAN1 #97

| R1-1906000 | SSB-based discovery and measurement for IAB | Huawei, HiSilicon |
| --- | --- | --- |
| R1-1906001 | Resource multiplexing between backhaul and access in IAB | Huawei, HiSilicon |
| R1-1906002 | DL transmission timing alignment for IAB | Huawei, HiSilicon |
| R1-1906003 | Beam management reference signals for IAB MT | Huawei, HiSilicon |
| R1-1906004 | On backhaul link radio link failure handling for IAB | Huawei, HiSilicon |
| R1-1906135 | Discussion on extension of SSBs for inter-IAB-node discovery and measurements | vivo |
| R1-1906136 | Discussion on resource multiplexing among backhaul and access links | vivo |
| R1-1906201 | Extensions of SSBs for inter-IAB-node discovery and measurements | NTT DOCOMO, INC. |
| R1-1906202 | Extension of RACH occasions and periodicities for backhaul RACH resources | NTT DOCOMO, INC. |
| R1-1906203 | Mechanisms for resource multiplexing among backhaul and access links | NTT DOCOMO, INC. |
| R1-1906204 | Mechanism to support the “case-1” OTA timing alignment | NTT DOCOMO, INC. |
| R1-1906454 | Discussion on configurations for SSB Tx and Rx | ZTE, Sanechips |
| R1-1906455 | Discussion on backhaul RACH enhancement | ZTE, Sanechips |
| R1-1906456 | Discussion on OTA timing mechanism | ZTE, Sanechips |
| R1-1906491 | Resource multiplexing between backhaul and access links | ZTE, Sanechips |
| R1-1906513 | Discussion on PRACH enhancements to support NR Backhaul links | CMCC |
| R1-1906514 | Discussion on resource multiplexing among backhaul and access links | CMCC |
| R1-1906577 | Extension of RACH configuration for backhaul link | OPPO |
| R1-1906588 | IAB resource configuration and multiplexing | Ericsson |
| R1-1906589 | SSB-based IAB node disco very and measurements | Ericsson |
| R1-1906590 | Frequency location of SSBs for IAB node discovery and measurements | Ericsson |
| R1-1906723 | Remaining issues on SSBs for inter-IAB-node discovery and measurements | LG Electronics |
| R1-1906724 | Discussions on resource multiplexing among backhaul and access links | LG Electronics |
| R1-1906725 | Discussion on scenario with same cell ID among IAB nodes | LG Electronics |
| R1-1906790 | SSBs for inter-IAB-node discovery and measurements | Intel Corporation |
| R1-1906791 | RACH enhancements for NR IAB | Intel Corporation |
| R1-1906792 | Mechanisms for resource multiplexing among backhaul and access links | Intel Corporation |
| R1-1906793 | Mechanism to support the "case-1" OTA timing alignment | Intel Corporation |
| R1-1906930 | Support of SSBs for IAB Node Discovery and Measurement | Samsung |
| R1-1906931 | PRACH Configuration for IAB | Samsung |
| R1-1906932 | Resource Multiplexing between Backhaul and Access Links | Samsung |
| R1-1906933 | Support of Case 1 OTA Timing Alignment | Samsung |
| R1-1907114 | SSB TX/RX for IAB inter-node measurements | Nokia, Nokia Shanghai Bell |
| R1-1907115 | Enhancements on RACH for IAB | Nokia, Nokia Shanghai Bell |
| R1-1907116 | Mechanisms for resource multiplexing among backhaul and access links | Nokia, Nokia Shanghai Bell |
| R1-1907117 | Open items with IAB Case #1 timing | Nokia, Nokia Shanghai Bell |
| R1-1907118 | Predictive BSR for IAB | Nokia, Nokia Shanghai Bell |
| R1-1907154 | Enhancements to support inter-IAB node discovery and measurements | AT&T |
| R1-1907155 | Mechanisms for supporting access and backhaul link multiplexing | AT&T |
| R1-1907201 | Discussion on RACH occasions for backhaul RACH resources | CAICT |
| R1-1907202 | Discussion on mechanisms for resource multiplexing among backhaul and access links | CAICT |
| R1-1907266 | Additional comments on RACH extension for IAB | Qualcomm Incorporated |
| R1-1907267 | Updated IAB resource management framework | Qualcomm Incorporated |
| R1-1907268 | Updated IAB node synchronization framework | Qualcomm Incorporated |
| R1-1907351 | Discussions on resource multiplexing among backhaul and access links | CEWiT |
| R1-1907488 | Remaining issues on RACH design for IAB | Huawei, HiSilicon |
| R1-1907517 | TDD configuration for IAB | Huawei, HiSilicon |
| R1-1907667 | Summary of 7.2.3.4 Mechanism to support the “case-1” OTA timing alignment | ZTE |
| R1-1907679 | Summary of 7.2.3.3 Mechanisms for resource multiplexing among backhaul and access links | AT&T |
| R1-1907680 | Summary of section 7.2.3.2 – Extension of RACH occasions and periodicities for backhaul RACH resources | Qualcomm |
| R1-1907694 | Summary of 7.2.3.1 Extensions of SSBs for inter-IAB-node discovery and measurements | Huawei |
| R1-1907704 | Additional comments on RACH extension for IAB | Qualcomm Incorporated |
| R1-1907834 | Summary#2 of 7.2.3.1 Extensions of SSBs for inter-IAB-node discovery and measurements | Huawei |
| R1-1906000 | SSB-based discovery and measurement for IAB | Huawei, HiSilicon |

RAN2 #105bis

| R2-1903014 | LS on initial access SSB periodicity assumption for IAB MT (R1-1903809; contact: Qualcomm) | RAN1 |
| --- | --- | --- |
| R2-1903129 | Routing selection in IAB | CATT |
| R2-1903131 | Route Adaptation upon Backhaul RLF | CATT |
| R2-1903132 | Flow Control in IAB | CATT |
| R2-1903134 | Bearer mapping issue in IAB | CATT |
| R2-1903343 | Triggering condition of Pre-BSR | vivo |
| R2-1903580 | IAB WI workplan | Qualcomm Inc (Rapporteur) |
| R2-1903581 | Report 105#45 RAN2+3 IAB Misc | Qualcomm Inc (Rapporteur) |
| R2-1903582 | IP routing between IAB and wireline network | Qualcomm Inc |
| R2-1903583 | BH RLF recovery for IAB | Qualcomm Inc |
| R2-1903680 | Further discussion on IAB node setup (SA) | Samsung |
| R2-1903681 | Modelling of adaptation layer | Samsung |
| R2-1903682 | Adaptation layer for MT accessing traffic | Samsung |
| R2-1903683 | QoS framework in IAB network | Samsung |
| R2-1903684 | Configuration of BH RLC CH | Samsung |
| R2-1903685 | Overview on control signaling transmission in IAB | Samsung |
| R2-1903696 | Discussion on SR/BSR triggering in multi-hop IAB network | ASUSTeK |
| R2-1903697 | Discussion on routing update of IAB-node | ASUSTeK |
| R2-1903698 | On topology adaptation upon backhaul-link-failure recovery | ASUSTeK |
| R2-1903728 | Consideration of multi-hop RLC ARQ | Kyocera |
| R2-1903730 | Further consideration of topology adaptation upon BH RLF | Kyocera |
| R2-1903733 | Consideration of low latency scheduling for multi-hop backhauling | Kyocera |
| R2-1903817 | Low latency scheduling | Potevio |
| R2-1903925 | End to end reliability in IAB | CATT |
| R2-1903927 | RLC and PDCP SN length in IAB | Ericsson |
| R2-1903928 | Allowing only IAB nodes in a standalone SA deployment | Ericsson |
| R2-1903929 | UP aspects of IAB nodes | Ericsson |
| R2-1903930 | CP aspects of IAB nodes | Ericsson |
| R2-1903931 | On the usage of NR-DC for IAB nodes | Ericsson |
| R2-1903932 | Short timestamps for user plane latency control | Ericsson |
| R2-1903933 | Minimizing CN functionalities for IAB network | Ericsson |
| R2-1903934 | Support for LTE deployment at IAB node sites | Ericsson |
| R2-1903935 | RLF related notifications in IAB networks | Ericsson |
| R2-1903936 | IP address assignment for IAB nodes | Ericsson |
| R2-1903937 | Flow Control in IAB | Ericsson |
| R2-1903939 | Uplink latency reduction | Intel Corporation |
| R2-1903940 | Backhaul RLF handling | Intel Corporation |
| R2-1903941 | Flow control mechanism for DL | Intel Corporation |
| R2-1903942 | Flow control mechanism for UL | Intel Corporation |
| R2-1903943 | Need for Loss less delivery with hop-by-hop ARQ | Intel Corporation |
| R2-1903944 | Handling of fairness in IAB | Intel Corporation |
| R2-1903959 | Backhaul Link Identifier for Packet Forwarding in IAB Networks | Ericsson |
| R2-1903960 | IAB Node Release Procedure | Ericsson |
| R2-1903961 | Configured Scheduling in IAB network | Ericsson |
| R2-1903962 | SR enhancement in IAB network | Ericsson |
| R2-1903963 | Adaptation Layer Entities for IAB Nodes | Ericsson |
| R2-1903964 | Summary of email discussion report of [105#47][IAB] Bearer Mapping | Ericsson |
| R2-1903965 | Uplink scheduling in IAB networks: BSR | Ericsson |
| R2-1903966 | LCG Extension | Ericsson |
| R2-1903967 | LCID extension | Ericsson |
| R2-1903968 | Adaptation Layer Header Content | Ericsson |
| R2-1903969 | Forwarding Packets in an IAB Network | Ericsson |
| R2-1903970 | Backhaul Channel Setup and Modification Procedure for IAB Networks | Ericsson |
| R2-1903971 | IAB Node Integration Procedure | Ericsson |
| R2-1903973 | Remaining issues of the UP protocol architecture | Huawei, HiSilicon |
| R2-1903974 | [Draft] LS to RAN3 on UP protocol down selection and security issue | Huawei, HiSilicon |
| R2-1903975 | Support of traffic terminated at MT of IAB node | Huawei, HiSilicon |
| R2-1903976 | Multiple connectivity in IAB networks | Huawei, HiSilicon |
| R2-1903977 | Adaptation layer modelling | Huawei, HiSilicon |
| R2-1903978 | Adaptation layer header format design | Huawei, HiSilicon |
| R2-1903979 | Header compression in adaptation layer | Huawei, HiSilicon |
| R2-1903980 | Bearer mapping in IAB network | Huawei, HiSilicon |
| R2-1903981 | General RLC impacts | Huawei, HiSilicon |
| R2-1903982 | Lossless data delivery | Huawei, HiSilicon |
| R2-1903983 | LCID extension for IAB backhaul link | Huawei, HiSilicon |
| R2-1903984 | LCG space extension for IAB backhaul link | Huawei, HiSilicon |
| R2-1903985 | Uplink scheduling enhancement | Huawei, HiSilicon |
| R2-1903986 | Flow control for IAB networks | Huawei, HiSilicon |
| R2-1903987 | Support of UE PDCP duplication | Huawei, HiSilicon |
| R2-1904023 | Discussion on out-of-order packets for IPSec | Nokia, Nokia Shanghai Bell |
| R2-1904024 | Draft LS on out-of-order packets for IPSec | Nokia, Nokia Shanghai Bell |
| R2-1904025 | Predictive BSR for IAB | Nokia, Nokia Shanghai Bell |
| R2-1904026 | Discussion on MAC subheader structure for IAB | Nokia, Nokia Shanghai Bell |
| R2-1904027 | Flow control for IAB | Nokia, Nokia Shanghai Bell |
| R2-1904035 | Discussion on SR/BSR triggering in multi-hop IAB network | ASUSTeK |
| R2-1904172 | RLF notification for backhaul link | Lenovo, Motorola Mobility |
| R2-1904180 | Overview of flow control solutions | Samsung R&D Institute UK |
| R2-1904181 | IAB RRC state machine | Samsung R&D Institute UK |
| R2-1904185 | Fundamental issues for adaptation layer design | Samsung R&D Institute UK |
| R2-1904187 | Detailed look at routing functionality | Samsung R&D Institute UK |
| R2-1904189 | Some key design considerations and topology prioritisation proposal | Samsung R&D Institute UK |
| R2-1904192 | Solutions for reliable IAB end-to-end transmission for the hop-by-hop RLC ARQ case | Samsung R&D Institute UK |
| R2-1904193 | On pre-emptive SR and BSR in IAB networks | Samsung R&D Institute UK |
| R2-1904196 | Some considerations on LCID space extension | Samsung R&D Institute UK |
| R2-1904197 | Further details on LCID space extension | Samsung R&D Institute UK |
| R2-1904198 | IAB resource coordination and scheduling | Sony |
| R2-1904199 | High level aspects on route management | Sony |
| R2-1904200 | IAB System information handling | Sony |
| R2-1904201 | BSR enhancement for IAB | Sony |
| R2-1904260 | Parent node selection for migration | Lenovo, Motorola Mobility |
| R2-1904272 | Signalling for radio aware scheduling | Nokia, Nokia Shanghai Bell |
| R2-1904313 | Routing path selection options for the adaption layer | CMCC |
| R2-1904409 | Adaptation layer modelling and configuration | Nokia, Nokia Shanghai Bell |
| R2-1904410 | BH link RLF notifications | Nokia, Nokia Shanghai Bell |
| R2-1904411 | Further discussion on BH link RLF handling | Nokia, Nokia Shanghai Bell |
| R2-1904427 | Downstream notification of BH RLF | SHARP Corporation |
| R2-1904430 | Access restrictions (barring) in IAB | SHARP Corporation |
| R2-1904594 | Discussion on IAB UP Protocol Stack with Security | ZTE Corporation, Sanechips |
| R2-1904597 | Discussion on IAB CP protocol stack | ZTE Corporation, Sanechips |
| R2-1904598 | Discussion on Adaptation Layer in IAB | ZTE Corporation, Sanechips |
| R2-1904599 | Consideration on user plane bearer mapping | ZTE Corporation, Sanechips |
| R2-1904600 | Consideration on control plane bearer mapping | ZTE Corporation, Sanechips |
| R2-1904601 | Consideration on routing in IAB | ZTE Corporation, Sanechips |
| R2-1904602 | Discussion on flow control in IAB | ZTE Corporation, Sanechips |
| R2-1904603 | Consideration on UL lossless delivery in IAB | ZTE Corporation, Sanechips |
| R2-1904604 | Discussion on low latency scheduling in IAB | ZTE Corporation, Sanechips |
| R2-1904605 | Consideration on the Extension of LCID and LCG Space in IAB | ZTE Corporation, Sanechips |
| R2-1904606 | Discussion on IAB BH RLF handling | ZTE Corporation, Sanechips |
| R2-1904611 | Discussion on BH RLC channel configuration in IAB network | ZTE Corporation, Sanechips |
| R2-1904665 | Draft LS to SA2 and SA5 on IAB impact to CN | Samsung R&D Institute UK |
| R2-1904680 | ADAP header protection for IAB | Samsung Research America |
| R2-1904760 | Queue Management vs Flow Control for Congestion Handling | Sequans Communications |
| R2-1904796 | Consideration on routing management | KDDI Corporation |
| R2-1904870 | RLC Enhancement in IAB | ITRI |
| R2-1904871 | Discussion on IAB bearer-to-RLC-channel mapping | ITRI |
| R2-1904872 | Function of Adaptation Layer to cope with multi-hop RLC ARQ | ITRI |
| R2-1904873 | Improvements on RLF procedure in IAB | ITRI |
| R2-1904905 | (De)Prioritizing the Access for IAB Setup | Samsung |
| R2-1904916 | Discussion on PDCP-based Security and IPsec-based Security | Samsung |
| R2-1904941 | Discussion on route functionality in IAB | LG Electronics |
| R2-1904942 | E2E reliability in hop-by-hop RLC ARQ | LG Electronics |
| R2-1904945 | Enhancement for low latency uplink scheduling | LG Electronics |
| R2-1904974 | IP address management for IAB nodes | Futurewei Technologies |
| R2-1904975 | IAB RRC Connection Establishment | Futurewei Technologies |
| R2-1904976 | Access Control for IAB MT | Futurewei Technologies |
| R2-1904978 | Cell Selection and Cell Reselection procedures of IAB | Futurewei Technologies |
| R2-1904982 | Supporting of using SA IAB in NSA network (option b) | Futurewei Technologies |
| R2-1904985 | IAB RLC channel management procedure | Futurewei Technologies |
| R2-1904987 | RRC signaling structure for IAB | Futurewei Technologies |
| R2-1904988 | Flow control for IAB networks | Huawei, HiSilicon |
| R2-1904989 | Congestion reporting and handling for IAB networks | Futurewei Technologies |
| R2-1905027 | Criteria for southbound and northbound backhaul link failure | LG Electronics France |
| R2-1905028 | Framework of BH RLF notification and recovery | LG Electronics France |
| R2-1905029 | Inter-node RRC signaling (applicbale for BH RLF notification) | LG Electronics France |
| R2-1905033 | Overview of RAN1 impacts | Futurewei Technologies |
| R2-1905036 | SRB/DRB transmission in IAB NSA architecture (option c) | Futurewei Technologies |
| R2-1905042 | Discussion on the flow control | ITL |
| R2-1905043 | Access Control for IAB node | LG Electronics Inc |
| R2-1905061 | Consideration on LCID space extension and MAC format | LG Electronics Inc. |
| R2-1905062 | Consideration on LCG space extension | LG Electronics Inc. |
| R2-1905063 | Summary of email discussion [105#46][IAB] Routing | LG Electronics Inc. |
| R2-1905064 | [DRAFT] LS on Required information for IAB routing | LG Electronics Inc. |
| R2-1905065 | Consideration on the adaptation layer | LG Electronics Inc. |
| R2-1905066 | QoS based many-to-one bearer mapping | LG Electronics Inc. |
| R2-1905067 | Consideration on uplink data congestion handling | LG Electronics Inc. |
| R2-1905068 | Downlink flow control mechanism in IAB | LG Electronics Inc. |
| R2-1905069 | LCG based UL grant | LG Electronics Inc. |
| R2-1905070 | Consideration on RLC channel type for MT’s own traffic | LG Electronics Inc. |
| R2-1905071 | SN length for multi-hop RLC ARQ | LG Electronics Inc. |
| R2-1905072 | BH RLF reporting to IAB donor node | LG Electronics Inc. |
| R2-1905074 | IAB impact to CN | Futurewei Technologies |
| R2-1905076 | QoS and Fairness enforcement in IAB networks | Futurewei Technologies |
| R2-1905103 | IAB bearer mapping decision and configuration | Futurewei Technologies |
| R2-1905105 | Bearer mapping for control plane signalling | Futurewei Technologies |
| R2-1905115 | Routing function and configuration | Futurewei Technologies |
| R2-1905119 | [Draft] LS on route identifier for IAB routing | Futurewei Technologies |
| R2-1905151 | introduction of dual connection in IAB | Samsung R&D Institute UK |
| R2-1905152 | failure handling in single connection for IAB | Samsung R&D Institute UK |
| R2-1905153 | failure handling in dual connection for IAB | Samsung R&D Institute UK |
| R2-1905171 | Backhaul RLF Recovery | Futurewei Technologies |
| R2-1905207 | Report from [105#45] RAN2+3 IAB miscellaneous | Qualcomm Inc (Rapporteur) |
| R2-1905210 | Summary of email discussion report of [105#47][IAB] Bearer Mapping | Ericsson |
| R2-1905240 | LS to SA2 and SA5 on IAB impact to CN | Samsung |
| R2-1905247 | LS to SA2 and SA5 on IAB impact to CN | RAN2 |
| R2-1905374 | RAN2/RAN3 offline IAB discussion | Qualcomm (Rapporteur) |
| R2-1905410 | Regarding use of IPv6 flow labels for 1:1 mapping in IAB | AT&T |
| R2-1905426 | LS to RAN2 on bearer limit with IPv6 flow label (R3-192087; contact: Qualcomm) | RAN3 |
| R2-1905475 | LS to SA2 and SA5 on IAB impact to CN | RAN2 |
| R2-1905476 | NR_IAB running CR for 38300 | Qualcomm Inc (Rapporteur) |

RAN2 #106

| R2-1905518 | LS to RAN2 on bearer limit with IPv6 flow label (R3-192087; contact: Qualcomm) | RAN3 |
| --- | --- | --- |
| R2-1905829 | Triggering condition of Pre-BSR | vivo |
| R2-1905832 | Routing in IAB | CATT |
| R2-1905833 | UP bearer mapping | CATT |
| R2-1905834 | CP bearer mapping | CATT |
| R2-1905835 | flow control in IAB | CATT |
| R2-1905836 | end to end reliablility in IAB | CATT |
| R2-1905837 | Route Adaptation upon Backhaul RLF | CATT |
| R2-1905927 | Routing path selection options for the adaption layer | CMCC |
| R2-1906061 | IAB security aspects | Huawei, HiSilicon |
| R2-1906062 | Bearer mapping for control plane signalling | Huawei, HiSilicon |
| R2-1906063 | QoS and Fairness enforcement in IAB networks | Huawei, HiSilicon |
| R2-1906064 | Routing function and configuration | Huawei, HiSilicon, OMESH |
| R2-1906065 | [Draft] LS on destination address for routing | Huawei, HiSilicon |
| R2-1906066 | IP address management for IAB nodes | Huawei, HiSilicon |
| R2-1906067 | Congestion reporting and handling for IAB networks | Huawei, HiSilicon |
| R2-1906068 | RRC signaling structure for IAB | Huawei, HiSilicon |
| R2-1906069 | IAB bearer mapping decision and configuration | Huawei, HiSilicon |
| R2-1906070 | Backhaul RLF Recovery | Huawei, HiSilicon |
| R2-1906071 | Cell Selection and Reselection of IAB node | Huawei, HiSilicon |
| R2-1906072 | IAB RRC Connection Establishment | Huawei, HiSilicon |
| R2-1906073 | Access Control for IAB MT | Huawei, HiSilicon |
| R2-1906074 | Discussion on IAB NSA procedure and SRB transmission (option c) | Huawei, HiSilicon |
| R2-1906075 | Support of using SA IAB in NSA network (option b) | Huawei, HiSilicon |
| R2-1906076 | IAB RLC channel management procedure | Huawei, HiSilicon |
| R2-1906077 | BAP header security | Huawei, HiSilicon |
| R2-1906078 | Overview of RAN1 impacts | Huawei, HiSilicon |
| R2-1906083 | Open issues for BAP-layer routing | KDDI Corporation |
| R2-1906084 | Open issues for BAP-layer bearer mapping | KDDI Corporation |
| R2-1906085 | Consideration on BAP-layer routing tables | KDDI Corporation |
| R2-1906239 | RLF notification for backhaul link | Lenovo, Motorola Mobility |
| R2-1906348 | Bearer mapping - further details | Intel Corporation |
| R2-1906349 | Downselecting routing options in IAB | Intel Corporation |
| R2-1906350 | Multi-connectivity support in IAB | Intel Corporation |
| R2-1906351 | Uplink latency reduction | Intel Corporation |
| R2-1906352 | Backhaul RLF handling | Intel Corporation |
| R2-1906353 | Flow control mechanism for DL | Intel Corporation |
| R2-1906354 | Flow control mechanism for UL | Intel Corporation |
| R2-1906355 | Need for Loss less delivery with hop-by-hop ARQ | Intel Corporation |
| R2-1906356 | Handling of fairness in IAB | Intel Corporation |
| R2-1906397 | Downstream notification of BH RLF | SHARP Corporation |
| R2-1906398 | Access restrictions (barring) in IAB | SHARP Corporation |
| R2-1906415 | IAB workplan | Qualcomm Incorporated (Rapporteur) |
| R2-1906416 | IAB BAP routing | Qualcomm Inc, LG Electronics, Ericsson |
| R2-1906417 | IAB BAP bearer mapping | Qualcomm Incorporated |
| R2-1906418 | IAB BAP configuration | Qualcomm Incorporated |
| R2-1906419 | IAB BH RLF recovery | Qualcomm Incorporated |
| R2-1906534 | Discussion on IAB multiple connectivity | ZTE Corporation, Sanechips |
| R2-1906535 | Discussion on IAB UP Protocol Stack | ZTE Corporation, Sanechips |
| R2-1906536 | Discussion on Adaptation Layer in IAB | ZTE Corporation, Sanechips |
| R2-1906537 | IAB with NSA operation | KDDI Corporation, AT&T |
| R2-1906538 | Discussion on SR/BSR triggering in multi-hop IAB network | ASUSTeK |
| R2-1906539 | Discussion on routing update upon backhaul link recovery | ASUSTeK |
| R2-1906540 | On topology adaptation upon backhaul-link-failure recovery | ASUSTeK |
| R2-1906552 | Consideration on user plane bearer mapping | ZTE Corporation, Sanechips |
| R2-1906553 | Consideration on control plane bearer mapping | ZTE Corporation, Sanechips |
| R2-1906554 | Consideration on routing in IAB | ZTE Corporation, Sanechips |
| R2-1906556 | Discussion on flow control in IAB | ZTE Corporation, Sanechips |
| R2-1906569 | Consideration on UL lossless delivery in IAB | ZTE Corporation, Sanechips |
| R2-1906571 | Discussion on low latency scheduling in IAB | ZTE Corporation, Sanechips |
| R2-1906573 | Consideration on the Extension of LCID and LCG Space in IAB | ZTE Corporation, Sanechips |
| R2-1906575 | Discussion on IAB BH RLF handling | ZTE Corporation, Sanechips |
| R2-1906576 | Discussion on BH RLC channel configuration in IAB network | ZTE Corporation, Sanechips |
| R2-1906578 | Discussion on IAB node connection setup | ZTE Corporation, Sanechips |
| R2-1906651 | Consideration of multi-hop RLC ARQ | Kyocera |
| R2-1906652 | Further consideration of topology adaptation upon BH RLF | Kyocera |
| R2-1906653 | Consideration of low latency scheduling for multi-hop backhauling | Kyocera |
| R2-1906694 | Further details on LCID space extension | Samsung Electronics GmbH |
| R2-1906695 | Some considerations on LCID space extension | Samsung Electronics GmbH |
| R2-1906696 | Overview of flow control solutions | Samsung Electronics GmbH |
| R2-1906698 | Egress link identification | Samsung Electronics GmbH |
| R2-1906701 | Solutions for reliable IAB end-to-end transmission for the hop-by-hop RLC ARQ case | Samsung Electronics GmbH |
| R2-1906713 | Detailed look at routing functionality | Samsung Electronics GmbH |
| R2-1906716 | Fundamental issues for BAP layer design | Samsung Electronics GmbH |
| R2-1906717 | On pre-emptive SR and BSR in IAB networks | Samsung Electronics GmbH |
| R2-1906719 | Discussion on IAB security and proposal for LS to SA3 | Samsung Electronics GmbH |
| R2-1906720 | [DRAFT] LS to SA3 on IAB security | Samsung Electronics GmbH |
| R2-1906726 | Discussion on bearer limit imposed by use of IPv6 flow label and proposal for response LS to RAN3 | Samsung Electronics GmbH |
| R2-1906728 | [Draft] Reply LS to RAN3 on bearer limit with IPv6 flow label | Samsung Electronics GmbH |
| R2-1906735 | BAP header protection for IAB | Samsung Research America |
| R2-1906915 | UL scheduling latency in IAB system | Lenovo, Motorola Mobility |
| R2-1906964 | Discussion on the local route/path selection | Samsung |
| R2-1906965 | Modelling of BAP layer | Samsung |
| R2-1906966 | BAP layer for MT accessing traffic | Samsung |
| R2-1906967 | Discussion on QoS guarantee in IAB network | Samsung |
| R2-1906968 | Support of traffic terminated at MT of IAB node | Huawei, HiSilicon |
| R2-1906969 | Bearer mapping in IAB network | Huawei, HiSilicon |
| R2-1906970 | Uplink scheduling enhancement | Huawei, HiSilicon |
| R2-1906971 | Lossless data delivery | Huawei, HiSilicon |
| R2-1906972 | Stage 2 TP to implement the option C for lossless data delivery | Huawei, HiSilicon |
| R2-1906973 | General RLC impacts | Huawei, HiSilicon |
| R2-1906974 | Support of UE PDCP duplication | Huawei, HiSilicon |
| R2-1906975 | Draft LS to RAN3 on UE PDCP Duplication | Huawei, HiSilicon |
| R2-1906976 | Flow control for IAB networks | Huawei, HiSilicon |
| R2-1906977 | Draft LS to RAN3 on E2E flow control | Huawei, HiSilicon |
| R2-1906978 | LCID extension for IAB backhaul link | Huawei, HiSilicon |
| R2-1906979 | LCG space extension for IAB backhaul link | Huawei, HiSilicon |
| R2-1906980 | Prioritized RACH for IAB | Huawei, HiSilicon |
| R2-1906981 | Remaining issues for multiple connectivity in IAB networks | Huawei, HiSilicon |
| R2-1906982 | BAP layer modelling | Huawei, HiSilicon |
| R2-1906983 | Identifier of UE bearer for DL bearer mapping | Huawei, HiSilicon |
| R2-1906984 | Draft reply LS to RAN3 on bearer limit with IPv6 flow label | Huawei, HiSilicon |
| R2-1906985 | BAP layer header content design | Huawei, HiSilicon |
| R2-1906986 | Header compression in BAP layer | Huawei, HiSilicon |
| R2-1906988 | Flow Control in IAB | Ericsson |
| R2-1906989 | RRC Aspects of BH RLC Channel Setup and Modification Procedure | Ericsson |
| R2-1906990 | Content for the Adaptation Layer Header | Ericsson |
| R2-1906991 | RLF related notifications in IAB networks | Ericsson |
| R2-1906992 | Support for LTE deployment at IAB node sites | Ericsson |
| R2-1906993 | Minimizing CN functionalities for IAB network | Ericsson |
| R2-1906994 | LCID extension | Ericsson |
| R2-1906995 | LCG Extension | Ericsson |
| R2-1906996 | Short timestamp for user plane latency control | Ericsson |
| R2-1906997 | Uplink scheduling in IAB networks: BSR, SR | Ericsson |
| R2-1906998 | User plane aspects of supporting NR-DC for IAB nodes | Ericsson |
| R2-1906999 | how to only allow IAB nodes in a standalone SA deployment | Ericsson |
| R2-1907000 | RLC and PDCP SN length in IAB | Ericsson |
| R2-1907001 | Adaptation Protocol Entity per IAB Node | Ericsson |
| R2-1907002 | SR enhancement in IAB network | Ericsson |
| R2-1907003 | Configured Scheduling in IAB network | Ericsson |
| R2-1907004 | Next hop Identifier for Packet Forwarding in IAB Networks | Ericsson |
| R2-1907005 | LCH Priority Extension | Ericsson |
| R2-1907006 | L2-Structure for IAB nodes | Ericsson |
| R2-1907007 | Mapping of CP data over backhaul links | Ericsson |
| R2-1907008 | IAB Integration and Associated BH Bearer and BAP Handling | Ericsson |
| R2-1907009 | The need for intermediate step in UL BH RLC channel mapping | Ericsson |
| R2-1907010 | IAB Node Integration Procedure | Ericsson |
| R2-1907011 | [Draft] Reply LS on “bearer limit with IPv6 flow label” | Ericsson |
| R2-1907034 | IAB resource coordination and scheduling | Sony |
| R2-1907035 | Routing details in IAB | Sony |
| R2-1907036 | IAB System information handling | Sony |
| R2-1907037 | BSR enhancement for IAB | Sony |
| R2-1907058 | Discussion on out-of-order packets for IPSec | Nokia, Nokia Shanghai Bell |
| R2-1907059 | Draft LS on out-of-order packets for IPSec | Nokia, Nokia Shanghai Bell |
| R2-1907060 | Requirements for SRB mapping in IAB | Nokia, Nokia Shanghai Bell |
| R2-1907061 | Predictive BSR for IAB | Nokia, Nokia Shanghai Bell |
| R2-1907062 | Discussion on MAC subheader structure for IAB | Nokia, Nokia Shanghai Bell |
| R2-1907063 | Flow control for IAB | Nokia, Nokia Shanghai Bell |
| R2-1907064 | Signalling for radio aware scheduling | Nokia, Nokia Shanghai Bell |
| R2-1907065 | IPv6 Flow Labels with Ipsec | Nokia, Nokia Shanghai Bell |
| R2-1907120 | Queue Management vs Flow Control for Congestion Handling | Sequans Communications |
| R2-1907130 | RLC Enhancement in IAB | ITRI |
| R2-1907131 | Backhaul RLF handling | ITRI |
| R2-1907186 | Adaptation layer modelling and configuration | Nokia, Nokia Shanghai Bell |
| R2-1907187 | BH link RLF notifications | Nokia, Nokia Shanghai Bell |
| R2-1907188 | Further discussion on BH link RLF handling | Nokia, Nokia Shanghai Bell |
| R2-1907189 | Routing with BAP | Nokia, Nokia Shanghai Bell |
| R2-1907190 | Next IAB hop identification | Nokia, Nokia Shanghai Bell |
| R2-1907191 | Discussion on bearer limit with IPv6 flow label | Nokia, Nokia Shanghai Bell |
| R2-1907192 | [DRAFT] Reply LS on bearer limit with IPv6 flow label | Nokia, Nokia Shanghai Bell |
| R2-1907201 | Access Control for IAB node | LG Electronics Inc |
| R2-1907371 | Regarding use of IPv6 flow labels for 1:1 mapping in IAB | AT&T, KDDI, Telstra, Verizon, Sprint |
| R2-1907372 | NR DC framework for route redundancy in IAB | AT&T |
| R2-1907373 | Routing identifier for routing at BAP layer | AT&T |
| R2-1907374 | Co-existence of centralized vs. local routing functionality for IAB | AT&T |
| R2-1907375 | Benefits of inter-IAB node metric exchange for IAB scheduling | AT&T |
| R2-1907377 | Delivery of control plane signaling to IAB nodes in NSA deployment | AT&T |
| R2-1907611 | Discussion on BAP layer routing ID | ITRI |
| R2-1907612 | (De)Prioritizing the Access for IAB Setup | Samsung |
| R2-1907825 | Draft Skeleton of TS 38.xxx for Backhaul Adaptation Protocol (BAP) | Huawei |
| R2-1907928 | E2E reliability in hop-by-hop RLC ARQ | LG Electronics |
| R2-1907931 | Enhancement for low latency uplink scheduling | LG Electronics |
| R2-1907934 | Discussion on the flow control | ITL |
| R2-1907947 | LCID space extension and MAC format | LG Electronics Inc. |
| R2-1907948 | Consideration on LCG space extension | LG Electronics Inc. |
| R2-1907949 | Further consideration on BAP routing | LG Electronics Inc. |
| R2-1907950 | [DRAFT] LS on RAN2 decision for IAB routing | LG Electronics Inc. |
| R2-1907951 | Consideration on BAP entity | LG Electronics Inc. |
| R2-1907952 | Remaining issues for bearer mapping | LG Electronics Inc. |
| R2-1907953 | Consideration on uplink data congestion handling | LG Electronics Inc. |
| R2-1907954 | Downlink flow control mechanism in IAB | LG Electronics Inc. |
| R2-1907955 | LCG based UL grant | LG Electronics Inc. |
| R2-1907956 | Consideration on RLC channel type for MT’s own traffic | LG Electronics Inc. |
| R2-1907957 | SN length for multi-hop RLC ARQ | LG Electronics Inc. |
| R2-1907958 | BH RLF reporting to IAB donor node | LG Electronics Inc. |
| R2-1907959 | Consideration on local route selection in IAB node | LG Electronics Inc. |
| R2-1908024 | Introduction of dual connection in IAB for backhaul link failure handling | Samsung R&D Institute UK |
| R2-1908025 | RLF handling in dual connection for intermediate IAB node | Samsung R&D Institute UK |
| R2-1908026 | RLF handling in single connection for intermediate IAB node | Samsung R&D Institute UK |
| R2-1908027 | UL control plane traffic mapping to BH RLC channel | Samsung R&D Institute UK |
| R2-1908028 | EN-DC support in IAB | Samsung R&D Institute UK |
| R2-1908029 | Discussion on NR DC architecture for IAB operation | Samsung R&D Institute UK |
| R2-1908060 | Anlaysis of BH RLF notification options | LG Electronics France |
| R2-1908061 | BH RLF detection criteria for non-DC and DC | LG Electronics France |
| R2-1908062 | Transport of BH RLF notification via RRC | LG Electronics France |
| R2-1908094 | Routing identifier for routing at BAP layer | AT&T |
| R2-1908109 | IAB with NSA operation | KDDI Corporation |
| R2-1908118 | Modelling of BAP layer | Samsung |
| R2-1908153 | [DRAFT] [Reply LS on R2-1905518] | Qualcomm |
| R2-1908154 | Reply LS to RAN3 on bearer limit with IPv6 flow label | RAN2 |
| R2-1908156 | Offline 104 (BAP layer) | ntel Corporation |
| R2-1908363 | Offline 105 - IAB BAP routing | Qualcomm Inc. (Rapporteur) |

RAN3 #103bis

| R3-191172 | BL CR to 38.413: Support for IAB | Nokia Shanghai Bell |
| --- | --- | --- |
| R3-191173 | BL CR to 36.413: Support for IAB | Huawei |
| R3-191174 | BL CR to 38.401: Support of IAB | Huawei |
| R3-191175 | BL CR to 36.423: Support of IAB | Samsung |
| R3-191184 | LS on initial access SSB periodicity assumption for IAB MT | 3GPP RAN1, Qualcomm |
| R3-191237 | Considerations on MT setup | CATT |
| R3-191238 | IAB Backhaul RLF recovery | CATT |
| R3-191239 | IAB BH RLF Indication | CATT |
| R3-191279 | Consideration on Routing in IAB | ZTE Corporation, Sanechips |
| R3-191280 | Consideration on IP Address Allocation in IAB | ZTE Corporation, Sanechips |
| R3-191296 | IAB node integration | ZTE,Sanechips |
| R3-191297 | Control plane signaling delivery in NSA deployment | ZTE Corporation, Sanechips |
| R3-191298 | Discussion on network-controlled IAB migration handling | ZTE Corporation, Sanechips |
| R3-191299 | Discussion on BH RLC channel configuration in IAB network | ZTE Corporation, Sanechips |
| R3-191300 | Discussion on flow control in IAB | ZTE Corporation, Sanechips |
| R3-191314 | IAB WI workplan | Qualcomm Incorporated (Rapporteur) |
| R3-191315 | Report email discussion 105#45 RAN2+3 IAB misc | Qualcomm Incorporated (Rapporteur) |
| R3-191316 | IP routing between IAB and operator network | Qualcomm Incorporated |
| R3-191317 | IAB IP address allocation | Qualcomm Incorporated |
| R3-191318 | IAB-node indication to CN | Qualcomm Incorporated |
| R3-191319 | OAM connectivity for IAB-node | Qualcomm Incorporated |
| R3-191354 | CR TS 38.470 IAB General Aspects | Ericsson |
| R3-191355 | CR TS 38.473 IAB General Aspects | Ericsson |
| R3-191356 | IAB Node Release Procedure | Ericsson |
| R3-191357 | (TP for NR-IAB BL CR for TS 38.401) IAB node Integration Procedure | Ericsson |
| R3-191358 | QoS Mapping to Backhaul Bearers in IAB Networks | Ericsson |
| R3-191359 | (TP for NR-IAB BL CR for TS 38.401) Backhaul Channel Setup and Modification Procedure for IAB Networks | Ericsson |
| R3-191360 | Reuse of UE Context Management procedures for IAB-node (MT) contexts | Ericsson |
| R3-191361 | CR TS 38.473 Reuse of UE Context Management Procedures for IAB-node (MT) Contexts | Ericsson |
| R3-191362 | F1AP Stage-3 Aspects of IAB BH RLC Channel Management | Ericsson |
| R3-191363 | Backhaul Link Identifier for Packet Forwarding in IAB Networks | Ericsson |
| R3-191364 | IP Address Assignment for IAB Nodes | Ericsson |
| R3-191365 | Flow Control in IAB Networks | Ericsson |
| R3-191366 | UP Architecture Aspects of IAB nodes | Ericsson |
| R3-191367 | On the Usage of NR DC for IAB Nodes | Ericsson |
| R3-191368 | Support for LTE Deployment at IAB Node Sites | Ericsson |
| R3-191369 | Minimizing CN Functionalities for IAB Networks | Ericsson |
| R3-191370 | CP Architecture Aspects of IAB nodes | Ericsson |
| R3-191371 | Packet Forwarding in IAB Networks | Ericsson |
| R3-191372 | (TP for NR-IAB BL CR for TS 38.401): Recovery From Link Failure in IAB Networks | Ericsson |
| R3-191373 | Security protection for Wireless backhaul in IAB | TCL Communication Ltd. |
| R3-191386 | Draft LS to SA2 and SA5 on IAB impact to CN | Samsung R&D Institute UK |
| R3-191387 | IAB Integration | Nokia, Nokia Shanghai Bell |
| R3-191388 | Analysis on IP address management | Nokia, Nokia Shanghai Bell |
| R3-191389 | IAB protocol stack options | Nokia, Nokia Shanghai Bell |
| R3-191390 | Security aspects and considerations for IAB | Nokia, Nokia Shanghai Bell |
| R3-191410 | Consideration on routing management | KDDI Corporation |
| R3-191411 | Consideration on IAB setup procedure | KDDI Corporation |
| R3-191530 | (TP for NR_IAB BL CR for TS 38.401): Support of IP Address Configuration by OAM | ZTE Corporation, Sanechips |
| R3-191533 | Issues on support of NSA for IAB | LG Electronics |
| R3-191546 | (TP for NR_IAB BL CR for TS38.401) Further discussion on IAB node setup (SA) | Samsung |
| R3-191547 | (TP for NR_IAB BL CR for TS38.401) Further discussion on IAB node setup (NSA) | Samsung |
| R3-191548 | (TP for NR_IAB BL CR for TS36.423) Further discussion on IAB node setup (NSA) | Samsung |
| R3-191549 | QoS framework in IAB network | Samsung |
| R3-191550 | Further discussions on BH RLC CH configuration | Samsung |
| R3-191551 | (TP for NR_IAB BL CR for TS38.401) Procedures for BH RLC CH configuration | Samsung |
| R3-191552 | IP address management over IAB network | Samsung |
| R3-191553 | Further discussion on UP protocol stack | Samsung |
| R3-191554 | Overview of flow control solutions | Samsung |
| R3-191555 | Discussion on PDCP-based security and IPSec-based security | Samsung |
| R3-191556 | Overview on IAB node reestablishment | Samsung |
| R3-191557 | Overview on IAB node migration | Samsung |
| R3-191579 | (TP for NR_IAB BL CR for TS 38.401): support for inter-gNB-DU IAB topology adaptation procedure | ZTE Corporation, Sanechips |
| R3-191583 | (TP for NR_IAB BL CR for TS 38.401): Support of Using IP Address of IAB-MT Function for IAB node | ZTE Corporation, Sanechips |
| R3-191609 | CR TS 38.473 IAB BH RLC Channel Management | Ericsson |
| R3-191636 | TP for 38.473 on BH RLC CH configuration | Samsung Electronics Co., Ltd |
| R3-191798 | Configuration of Bearer Mapping for IAB nodes | Intel Corporation |
| R3-191799 | IAB Flow Control for DL | Intel Corporation |
| R3-191800 | IAB Flow Control for UL | Intel Corporation |
| R3-191801 | IAB lossless delivery of UL data with hop-by-hop ARQ | Intel Corporation |
| R3-191834 | IAB Node integration procedure | Huawei |
| R3-191835 | (TP for NR_IAB BL CR for TS 38.401): Integration of IAB-node | Huawei |
| R3-191836 | Adaptation layer configuration | Huawei |
| R3-191837 | Backhaul RLC bearer management | Huawei |
| R3-191838 | (TP for NR_IAB BL CR for TS 38.401):BH RLC bearer management | Huawei |
| R3-191839 | Bearer mapping in Donor-DU and IAB node | Huawei |
| R3-191840 | QoS management and configuration of IAB node | Huawei |
| R3-191841 | IP address management of IAB node | Huawei |
| R3-191842 | Support of flow control for IAB Network | Huawei |
| R3-191843 | Remaining issues of the UP protocol architecture | Huawei |
| R3-191844 | Support of multiple connectivity in IAB network | Huawei |
| R3-191845 | RAN3 impact analysis of IAB usage in NSA network | Huawei |
| R3-191846 | Congestion reporting and handling for IAB networks | Huawei |
| R3-191847 | Resource coordination between multi-hop BH links | Huawei |
| R3-191848 | Routing address design and configuration | Huawei |
| R3-191849 | Routing table design and configuration | Huawei |
| R3-191850 | Backhaul RLF Recovery | Huawei |
| R3-191851 | Intra IAB donor CU topology adaptation | Huawei |
| R3-191852 | (TP for NR_IAB BL CR for TS 38.401): Intra IAB donor-CU topology adaptation procedure | Huawei |
| R3-191853 | Inter IAB donor CU topology adaptation | Huawei |
| R3-191854 | IAB impact to CN | Huawei |
| R3-192046 | Report email discussion 105#45 RAN2+3 IAB misc | Qualcomm Incorporated (Rapporteur) |
| R3-192047 | RAN2/RAN3 offline IAB discussion | Qualcomm |
| R3-192055 | CR TS 38.470 IAB General Aspects | Ericsson |
| R3-192056 | CR TS 38.473 IAB General Aspects | Ericsson |
| R3-192057 | Summary of offline discussion on IAB node indication | Ericsson |
| R3-192058 | IAB OAM connectivity: Summary of offline discussion | Nokia, Nokia Shanghai Bell |
| R3-192061 | Parent node selection: Summary of offline discussion | CATT |
| R3-192062 | (TP for NR-IAB BL CR for TS 38.401) Backhaul Channel Setup and Modification Procedure for IAB Networks | Ericsson |
| R3-192063 | Summary of offline discussion on IAB Node Release Procedure | Ericsson |
| R3-192065 | LS to RAN2 on bearer limit with IPv6 flow label | Qualcomm |
| R3-192087 | LS to RAN2 on bearer limit with IPv6 flow label | Qualcomm |
| R3-192148 | (TP for NR-IAB BL CR for TS 38.401) Backhaul Channel Setup and Modification Procedure for IAB Networks | Ericsson |
| R3-192149 | Summary of offline discussion on IAB node indication | Ericsson |
| R3-192152 | CR TS 38.470 IAB General Aspects | Ericsson |
| R3-192161 | CR TS 38.470 IAB General Aspects | Ericsson |
| R3-192162 | BL CR to 38.401: Support of IAB | Huawei |
| R3-192165 | (TP for NR-IAB BL CR for TS 38.401) Backhaul Channel Setup and Modification Procedure for IAB Networks | Ericsson |
| R3-192175 | (TP for NR_IAB BL CR for TS 38.401): IAB Node Release Procedure | Ericsson |
| R3-192187 | BL CR to 38.401: Support of IAB | Huawei |

RAN3 #104

| R3-192292 | Parent node selection for an IAB-MT | CATT |
| --- | --- | --- |
| R3-192293 | LS on Parent node selection for an IAB-MT | CATT |
| R3-192294 | IAB Backhaul RLF recovery | CATT |
| R3-192295 | IAB BH RLF Indication | CATT |
| R3-192411 | BL CR to 38.470: Support for IAB | Ericsson |
| R3-192412 | BL CR to 38.473: Support for IAB | Ericsson |
| R3-192419 | Discussion on IAB UP | SoftBank Corp. |
| R3-192420 | (TP for NR-IAB BL CR for TS 38.401) IAB-node Integration Procedure | Ericsson |
| R3-192421 | IAB-node Indication | Ericsson |
| R3-192422 | Draft LS on CN Node Selection and Verification of IAB-nodes | Ericsson |
| R3-192423 | IAB Parent Node Selection | Ericsson |
| R3-192424 | Way Forward on IAB OAM Connectivity | Ericsson |
| R3-192425 | BAP Entities for IAB Nodes | Ericsson |
| R3-192426 | Next-hop Identifier for Packet Forwarding in IAB Networks | Ericsson |
| R3-192427 | (TP for NR-IAB BL CR for TS 38.473) IAB BH Bearer Management | Ericsson |
| R3-192428 | Mapping of CP Data Over Backhaul Links | Ericsson |
| R3-192429 | IAB Integration and Associated BH Bearer and BAP Handling | Ericsson |
| R3-192430 | The Need for Intermediate Step in UL BH bearer Mapping in IAB-node | Ericsson |
| R3-192431 | (TP for NR-IAB BL CR for TS 38.401) IAB aspects | Ericsson |
| R3-192432 | (TP for NR-IAB BL CR for TS 38.401) IP Address Management for IAB-nodes | Ericsson |
| R3-192433 | (TP for NR-IAB BL CR for TS 38.401) IAB Node Release Procedure | Ericsson |
| R3-192434 | Flow Control in IAB Networks | Ericsson |
| R3-192435 | UP Architecture Aspects of IAB-nodes | Ericsson |
| R3-192436 | UP Aspects of Supporting NR-DC for IAB-nodes | Ericsson |
| R3-192437 | Support for LTE Deployment at IAB-node Sites | Ericsson |
| R3-192438 | Minimizing CN Functionalities for IAB Networks | Ericsson |
| R3-192439 | (TP for NR-IAB BL CR for TS 38.401) Recovery From Link Failure in IAB | Ericsson |
| R3-192476 | IAB workplan | Qualcomm Incorporated (Rapporteur) |
| R3-192477 | IAB parent node selection | Qualcomm Incorporated |
| R3-192478 | IAB transport at IAB-donor DU | Qualcomm Incorporated |
| R3-192479 | IAB topology discovery | Qualcomm Incorporated |
| R3-192480 | IAB configuration of BAP | Qualcomm Incorporated |
| R3-192505 | Issues on support of NSA for IAB | LG Electronics |
| R3-192514 | Consideration on Routing in IAB | ZTE Corporation, Sanechips |
| R3-192515 | IAB node integration | ZTE Corporation, Sanechips |
| R3-192516 | Discussion on IAB node impact to CN | ZTE Corporation, Sanechips |
| R3-192517 | Discussion on IAB node impact to CN | ZTE Corporation, Sanechips |
| R3-192518 | Control plane signaling delivery in NSA deployment | ZTE Corporation, Sanechips |
| R3-192519 | Discussion on network-controlled IAB migration handling | ZTE Corporation, Sanechips |
| R3-192520 | (TP for NR_IAB BL CR for TS 38.401): support for inter-gNB-DU IAB topology adaptation procedure | ZTE Corporation, Sanechips |
| R3-192521 | Discussion on BH RLC channel configuration in IAB network | ZTE Corporation, Sanechips |
| R3-192522 | Discussion on flow control in IAB | ZTE Corporation, Sanechips |
| R3-192523 | Discussion on flow control in IAB | ZTE Corporation, Sanechips |
| R3-192524 | Discussion on OAM connectivity for IAB network | ZTE Corporation, Sanechips |
| R3-192525 | Consideration on user plane bearer mapping | ZTE Corporation, Sanechips |
| R3-192526 | Discussion on IAB multiple connectivity | ZTE Corporation, Sanechips |
| R3-192527 | Discussion on Adaptation Layer in IAB | ZTE Corporation, Sanechips |
| R3-192562 | Impact of recent RAN3 decisions on IAB security | Samsung Electronics GmbH |
| R3-192563 | [Draft] LS to SA3 on IAB security | Samsung Electronics GmbH |
| R3-192602 | Further discussion on IAB node indication | Samsung |
| R3-192603 | Further discussion on OAM connectivity | Samsung |
| R3-192604 | Further discussion on parent node selection | Samsung |
| R3-192605 | Further discussions on BH RLC CH configuration | Samsung |
| R3-192606 | (TP for NR_IAB BL CR for 38.473) BH RLC CH configuration in IAB network | Samsung |
| R3-192607 | Additional issues on BH RLC CH configuration | Samsung |
| R3-192608 | IFurther discussion on IP address issues of IAB network | Samsung |
| R3-192609 | Further discussion on intra-donor transport scheme | Samsung |
| R3-192610 | (TP for NR_IAB BL CR for TS38.401) Further discussion on IAB node setup (NSA) | Samsung |
| R3-192611 | (TP for NR_IAB BL CR for TS36.423) Further discussion on IAB node setup (NSA) | Samsung |
| R3-192612 | Overview on IAB node reestablishment | Samsung |
| R3-192613 | Overview on IAB node migration | Samsung |
| R3-192619 | BL CR to 36.413: Support for IAB | Huawei |
| R3-192620 | BL CR to 36.423: Support of IAB | Samsung |
| R3-192621 | BL CR to 38.401: Support of IAB | Huawei |
| R3-192622 | BL CR to 38.413: Support for IAB | Nokia Shanghai Bell |
| R3-192629 | Solutions for IAB OAM connectivity | AT&T |
| R3-192630 | Solutions for IAB parent node selection | AT&T |
| R3-192631 | IP address assignment for IAB nodes | AT&T |
| R3-192632 | Delivery of control plane signaling to IAB nodes in NSA deployment | AT&T |
| R3-192643 | IAB with NSA operation | KDDI Corporation, AT&T |
| R3-192644 | Consideration on BAP-layer routing tables | KDDI Corporation |
| R3-192657 | (TP for NR_IAB BL CR for TS 38.401): IAB-node migration between different IAB-donors | LG Electronics |
| R3-192701 | IAB Flow Control for DL | Intel Corporation |
| R3-192702 | IAB Flow Control for UL | Intel Corporation |
| R3-192703 | IAB lossless delivery of UL data with hop-by-hop ARQ | Intel Corporation |
| R3-192797 | IAB Node Integration | Nokia, Nokia Shanghai Bell |
| R3-192798 | (TP for NR_IAB BL CR for TS38.401) IAB OAM | Nokia, Nokia Shanghai Bell |
| R3-192799 | Analysis on IP address management | Nokia, Nokia Shanghai Bell |
| R3-192800 | IPv6 Flow Labels with IPsec | Nokia, Nokia Shanghai Bell |
| R3-192801 | Security aspects and considerations for IAB | Nokia, Nokia Shanghai Bell |
| R3-192803 | (TP for NR_IAB BL CR for TS 38.401): Integration of IAB-node | Huawei |
| R3-192804 | OAM Connectivity for IAB node | Huawei |
| R3-192805 | (TP for NR-IAB BL CR for TS 38.413) : Introduction of IAB Node Indication IE in NG AP INITIAL UE MESSAGE | Huawei |
| R3-192806 | Parent node selection | Huawei |
| R3-192807 | IP address management for IAB nodes | Huawei |
| R3-192808 | F1 procedure for BH RLC channel management | Huawei |
| R3-192809 | (TP for NR_IAB BL CR for TS 38.473):BH RLC bearer management | Huawei |
| R3-192810 | Bearer mapping for control plane signalling | Huawei |
| R3-192811 | QoS management and configuration of IAB node | Huawei |
| R3-192812 | Adaptation layer configuration | Huawei |
| R3-192813 | Support of flow control for IAB Network | Huawei |
| R3-192814 | IAB security aspects | Huawei |
| R3-192815 | RAN3 impact analysis of IAB usage in NSA network | Huawei |
| R3-192816 | (TP for NR-IAB BL CR for TS 38.401) :NSA IAB Integration Procedure | Huawei |
| R3-192817 | (TP for NR-IAB BL CR for TS 36.413): Introduction of IAB Node Indication IE in S1AP INITIAL UE MESSAGE | Huawei |
| R3-192818 | Support of multiple connectivity in IAB network | Huawei |
| R3-192819 | Congestion reporting and handling for IAB networks | Huawei |
| R3-192820 | Resource coordination between multi-hop BH links | Huawei |
| R3-192821 | Downselection of routing identifier in IAB network | Huawei,OMESH |
| R3-192822 | Routing table design and configuration | Huawei |
| R3-192823 | Backhaul RLF recovery | Huawei |
| R3-192824 | (TP for NR_IAB BL CR for TS 38.401): Intra IAB donor-CU topology adaptation procedure | Huawei |
| R3-192825 | Inter IAB donor CU topology adaptation | Huawei |

RAN4 #90-Bis

| R4-1903345 | Discussion on OTA timing alignment for IAB | Samsung |
| --- | --- | --- |
| R4-1903346 | Reply LS on OTA timing alignment for IAB | Samsung |
| R4-1903373 | Overview on NR IAB | Samsung |
| R4-1904068 | IAB RAN4 Work Plan and Initial Considerations | Qualcomm Incorporated |
| R4-1904251 | RF work plan for IAB WI | Ericsson |
| R4-1904252 | IAB frequency band | Ericsson |
| R4-1904253 | Regulation aspect for IAB operation within adjacent TDD network | Ericsson |
| R4-1904254 | Scope of RF work for IAB | Ericsson |
| R4-1904317 | Integrated access and backhaul in RAN4 specifications | Nokia, Nokia Shanghai Bell |
| R4-1904322 | Overview of IAB co-existence study for definition of RF requirements: Simulation methodology and assumptions | Qualcomm Incorporated |
| R4-1903374 | Initial discussion on IAB co-existence study | Samsung |
| R4-1903488 | On IAB co-existence and transmission direction | Ericsson |
| R4-1904123 | Discuss IAB scenarios and co-location | Huawei |
| R4-1904124 | Discuss IAB scenarios and co-existence | Huawei |
| R4-1904318 | On IAB-node RF requirements | Nokia, Nokia Shanghai Bell |

RAN4 #91

| R4-1905415 | Discussion on OTA timing alignment for IAB | Samsung |
| --- | --- | --- |
| R4-1905416 | Reply LS on OTA timing alignment for IAB | Samsung |
| R4-1905451 | Consideration on TS skeleton and terminology for IAB | Samsung |
| R4-1905452 | Discussion on Rel16 IAB scope | Samsung |
| R4-1905453 | Discussin on IAB co-existence study | Samsung |
| R4-1905454 | Further discussion on IAB RF requirements | Samsung |
| R4-1905532 | Discussion on NR IAB deployment scenarios | CMCC |
| R4-1905533 | discussion on NR simulation | CMCC |
| R4-1905539 | on IAB EMC | ZTE Corporation |
| R4-1905580 | Initial discussions on the IAB RRM requirements | Huawei, HiSilicon |
| R4-1905902 | Discuss IAB link budget | Huawei |
| R4-1905903 | IAB discussion on FR2 co-existence simulation scenarios | Huawei |
| R4-1905904 | IAB FR2 co-existence scenarios | Huawei |
| R4-1905905 | IAB definitions | Huawei |
| R4-1905906 | IAB node antenna directional requirements | Huawei |
| R4-1905907 | Capturing the IAB background | Huawei |
| R4-1906019 | Operating scenarios for IAB | AT&T |
| R4-1906020 | Co-existence scenarios for IAB | AT&T |
| R4-1906021 | IAB RF requirements | AT&T |
| R4-1906022 | IAB RRM requirements | AT&T |
| R4-1906617 | Regulation aspect for IAB operation within adjacent TDD network | Ericsson |
| R4-1906618 | On radio architecture discussion of IAB node | Ericsson |
| R4-1906619 | initial consideration on coexisting assumption of IAB network | Ericsson |
| R4-1906620 | on Antenna of IAB node | Ericsson |
| R4-1906621 | Further Scope discussion on IAB | Ericsson |
| R4-1906700 | Scenarios for IAB network deployment | Qualcomm Incorporated |
| R4-1906701 | Scenarios for IAB network operation | Qualcomm Incorporated |
| R4-1906702 | Simulation methodology and assumptions for IAB co-existence study | Qualcomm Incorporated |
| R4-1906713 | Simulation assumption for IAB coexistence study | ZTE Corporation |
| R4-1906730 | RF architecture for IAB node | ZTE Corporation |
| R4-1906775 | Analysis of OTA timing alignment for IAB | Ericsson |
| R4-1906776 | LS Response on OTA timing alignment for IAB | Ericsson |
| R4-1906777 | Analysis of RRM Requirement for IAB | Ericsson |
| R4-1906881 | IAB scenarios and simulation assumptions | Nokia, Nokia Shanghai Bell |
| R4-1906882 | On BS classes supported in IAB-node access link | Nokia, Nokia Shanghai Bell |
| R4-1907183 | IAB node radio transmission and reception | Qualcomm UK Ltd |
| R4-1907184 | OTA timing alignment for IAB Networks | Qualcomm UK Ltd |
| R4-1907185 | Reply LS on OTA timing alignment for IAB | Qualcomm UK Ltd |
| R4-1907186 | Transmission and Measurement of Synchronization Signals in IAB Networks | Qualcomm UK Ltd |
| R4-1907187 | Workplan for IAB WI | Qualcomm UK Ltd |

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template