3GPP TSG RAN meeting #84										RP-191518

Newport Beach California, USA, June 3-6, 2019				(revision of RP-191291)

Status Report to TSG

Agenda item:			9.4.2

| WI / SI Name | Cross Link Interference (CLI) handling and Remote Interference Management (RIM) for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CLI_RIM |  |  |  |  |
| Unique ID | 800082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182864 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2019 | Performance part: 06/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 50% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Hyunsoo Ko |
|  | Company | LG Electronics |
|  | Email | hyunsoo.ko@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#106

CLI

Regarding measurement configuration:

- RAN2 aims to reuse the existing RRM procedures as much as possible for measurements configuration and reporting of SRS-RSRP and CLI-RSSI measurements, and minimize the impact on RRC specification.

- Extend ReportConfigNR to support the SRS-RSRP and CLI-RSSI measurement reporting configuration.

Regarding performing measurements:

- Layer 3 filtering is applied to the SRS-RSRP measurement.

- Layer 3 filtering is applied to the CLI-RSSI measurement.

- An LS (R2-1908464) to RAN4 was agreed to ask whether measurement gaps need to be configured for SRS-RSRP or CLI-RSSI measurements.

Regarding measurement reporting:

- Extend MeasurementReport message to report the measurement result of SRS-RSRP or CLI- RSSI measurement

- The periodic measurement reporting is supported for both SRS-RSRP and CLI-RSSI measurements (this does not preclude also supporting event triggered reporting)

- Support at least one event for CLI measurement reporting.

- Event A: SRS-RSRP is above threshold.

RAN2 agreed to have the following email discussion:

[106#39][NR/CLI] Measurement object and event triggers (LG): Deadline:  Thursday 2019-08-08

1. Progress the discussion of whether CLI measurement resources are added to the existing MO or a new MO is defined

2. Progress the discussion of the event triggers for CLI measurement reporting

3. Also including the associated configuration parameters for the reporting config.

2.2.2	Remaining Open issues

CLI

Regarding measurement configuration:

- Whether to extend existing MeasObjectNR or specify a new measurement object for CLI measurements resource configuration.

Regarding performing measurements:

- Whether to support measurement gap for CLI measurements.

Regarding measurement reporting:

- Details of measurement reporting

- Whether to reuse existing event or define new event.

- Whether CLI-RSSI can also be configured as the trigger quantity for event-based reporting.

- Whether we also need an event for below threshold.

2.3	RAN3

2.3.1	Agreements

RAN3#103bis

CLI:

- Support exchange “the intended DL/UL configuration” over Xn and F1 interface with non-UE associated signaling.

- Use Xn Setup procedure and NG-RAN node Configuration Update procedure, in the Served Cell Information NR IE.

- Use F1 Setup procedure and gNB-DU Configuration Update procedure (from DU to CU), in the Served Cell Information IE.

- Use gNB-CU Configuration Update procedure (from CU to DU).

- Agree on the Intended TDD UL/DL Configuration NR IE as below:

| IE/Group Name | Presence | Range | IE Type and Reference | Semantics Description |
| --- | --- | --- | --- | --- |
| NR SCS | M |  | ENUMERATED (scs15, scs30, scs60, scs120, …) | The values scs15, scs30, scs60 and scs120 corresponds to the sub carrier spacing in TS 38.104 [X]. |
| NR Cyclic Prefix | M |  | ENUMERATED (Normal, Extended, …) | The type of cyclic prefix, which determines the number of symbols in a slot. |
| NR DL-UL Transmission Periodicity | M |  | ENUMERATED (ms0p5, ms0p625, ms1, ms1p25, ms2, ms2p5, ms3, ms4, ms5, ms10, ms20, ms40, ms60, ms80, ms100, ms120, ms140, ms160, …) | The periodicity is expressed in the format msXpYZ, and equals X.YZ milliseconds. |
| Slot Configuration List |  | 1 |  |  |
| >Slot Configuration List Item |  | 1..<maxnoofslots> |  |  |
| >>Slot Index |  |  | INTEGER (0..319) |  |
| >>CHOICE Symbol Allocation in Slot | M |  |  |  |
| >>>All DL |  |  |  |  |
| >>>All UL |  |  |  |  |
| >>>Both DL and UL |  |  |  |  |
| >>>>Number of DL Symbols | M |  | INTEGER (0..13) | Number of consecutive DL symbols at the beginning of the slot identified by Slot Index. If extended cyclic prefix is used, the maximum value is 11. |
| >>>>Number of UL Symbols | M |  | INTEGER (0..13) | Number of consecutive UL symbols in the end of the slot identified by Slot Index. If extended cyclic prefix is used, the maximum value is 11. |

| Range bound | Explanation |
| --- | --- |
| maxnoofslots | Maximum length of number of slots in a 10-ms period. Value is 320. |

RIM:

- The aggregate node for converging and distributing RIM messages in the case of CU-DU split is CU.

- Select Sol. 2a:

  - Step 1: When atmospheric ducting phenomenon occurs, each victim gNB-DU detects the remote interference and makes decision of sending the RIM-RS individually.

  - Step 2: Each aggressor gNB-DU detects the RIM-RS individually, when RIM-RS is detected or disappeared, it send out the “RIM-RS detected/disappeared information” to the gNB-CU.

  - Step 3: Aggressor gNB-CU aggregates the RIM information from each gNB-DU and generates the backhaul message. The backhaul message contains the following information (FFS):

    - Source: source gNB ID, source TAI, source Set ID

    - Target: target gNB ID, target TAI, target Set ID

    - RIM information: RIM-RS detected, RIM-RS disappeared

    - Source cell IDs

  - Step 4: This backhaul message is sent to the victim gNB-CUs through the CN as a container. CN is kept transparent.

  - Step 5: Each gNB-CU in the victim set sends the backhaul message to gNB-DU.

RAN3#104

CLI:

- The Intended TDD DL-UL Configuration NR IE is not added to the Neighbor Information NR IE.

- The following CRs are endorsed

  - CR to TS 38.300 in R3-193234

  - CR to TS 38.470 in R3-193235

  - CR to TS 38.423 in R3-193290

  - CR to TS 38.473 in R3-193233

RIM:

- Each aggressor gNB can be configured with multiple set IDs and each victim gNB can be configured with multiple set IDs.

- Each cell can have at most one victim set ID and one aggressor set ID.

- RIM information over NG interface includes:

  - Source gNB ID, source TAI

  - Target gNB ID, target TAI

  - The victim set ID

  - RIM –RS detection or RIM-RS disappearance

- RIM information over F1 interface includes:

  - Direction DU->CU:

    - RIM –RS detection or RIM-RS disappearance

    - The victim set ID

    - The aggressor Cell ID list

  - Direction CU->DU:

    - RIM –RS detection or RIM-RS disappearance

    - The victim set ID

- New procedure for NGAP is selected.

- New procedure over F1 to support RIM are needed.

- The following CRs are endorsed and the following LS is agreed.

  - CR to TS 38.300 in R3-193239

  - CR to TS 38.401 in R3-193241

  - CR to TS 38.470 in R3-193240

  - CR to TS 38.410 in R3-193275

  - LS to SA5 in R3-193245

- CR to TS 38.473 is technically endorsed. There are two options for CRs to TS 38.413 which will be down-selected at next meeting. The corresponding LS will be sent to SA2 and CT4.

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#90BIS

CLI

25 contributions were submitted to RAN4#90BIS.

In RF session, TR skeleton (R4-1905090) for co-existence for CLI was approved, and 5 TPs were approved for following topics:

- Background (R4-1905091)

- CLI scenarios and system level simulation assumption (R4-1905210)

- Inter-operator interference mechanisms for unsynchronized TDD (R4-1905093)

- Inter-operator interference for co-located BS (R4-1905094)

In RRM session, work plan for CLI RRM was approved. The WF for CLI measurement and simulation assumption to evaluate the impact of measurement timing error or cyclic shift on RSRP accuracy were approved.

Detail agreements are as follows:

- Specification structure for CLI

- Parameters of SRS-RSRP measurement resource configuration

- CLI-RSSI measurement accuracy is only considered RF margin

- Reuse SS-RSRP and RSSI o LAA for measurement reporting range for SRS-RSRP and CLI-RSSI as starting point

RAN4#91

CLI

39 contributions were submitted to RAN4#91.

In RF session, TR38.828 v0.2.0 (R4-1906049) were approved, and CLI co-existence study was finalized. And TPs and WF to finalize co-existence study were agreed for following topics:

- TR38.828 v0.1.0 (R4-1906044)

- TR38.828 clean up (R4-1907599)

- Addition of missing antenna configurations to simulation assumptions (R4-1907600)

- Simulation results and AnnexA_Detailed simulation results for non zero grid shift (R4-1907603)

- Summary and recommendation of co-existence evaluation of CLI (R4-1907605)

- WF on summary and recommendation of co-existence evaluation of CLI (R4-1907606)

Final recommendations of co-existence evaluation for CLI are as follows:

- FR1

  - Macro-to-Macro scenario

    - Performance degradation was observed from the BS-to-BS interference for macro-macro scenario, which suggests that dynamic TDD should not be operated in such scenarios.

  - Indoor scenarios (Indoor-to-Macro and Indoor-to-Indoor)

    - Performance degradations were not observed from operating dynamic TDD between an indoor network and a macro network and vice versa if there is sufficient isolation between them. No significant impact from operating dynamic TDD for the indoor scenario was observed as long as the BS and UE powers are similar and the operators co-ordinate so that basestation positions are offset. If higher BS power is assumed, some throughput degradation in the indoor scenario was observed due to BS to BS interference. The observations imply that dynamic TDD can be used in indoors as long as care is taken.

- FR2

  - Macro-to-Macro scenario

    - Some performance degradation was observed from the BS-to-BS interference for macro-macro scenario. The differences in the simulation results imply that operating dynamic TDD in this scenario without impact to neighbor network may be deployment dependent and requires at least careful planning and collaboration between operators to avoid performance impact.

  - Indoor scenarios (Indoor-to-Macro and Indoor-to-Indoor)

    - Performance degradations were not observed from operating dynamic TDD between an indoor network and a macro network if there is sufficient isolation between them. Results suggested that to avoid degradation, careful layout and parameterization are necessary for indoor to indoor scenario. Overall, the observations imply that dynamic TDD can be used indoors as long as care is taken.

  - Micro-to-Micro scenario

    - For micro to micro, the differences in the simulation results imply that to avoid BS to BS interference, operators may need to consider the proximity of micro BS in the same area. Overall, the observations imply that dynamic TDD can be used in certain micro deployments as long as care is taken.

In RRM session, the WF on CLI measurement issues was agreed, and 2 LSs were agreed based on the agreed WF. Simulation assumption to evaluate SRS-RSRP measurement accuracy was agreed.

Detail agreements are as follows:

- Finalization of SRS-RSRP measurement resource configuration and send LS to RAN2

- Consider cyclic shift impact

- QCL assumption for FR2 CLI measurement and send LS to RAN1

- Scheduling restriction for CLI measurement

- Consider “too strong signal to measure’ as one of the possible reported value

2.4.2	Remaining Open issues

CLI

- RRM aspect

  - Evaluation for SRS-RSRP measurement accuracy

  - Define RRM core requirements for CLI measurement

  - Define performance requirements for CLI measurement

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2 #106

[1] R2-1905887, Introduction of cross link interfernce management, Ericsson

[2] R2-1905888, Discussion on CLI reporting method and criterion, Ericsson

[3] R2-1905889, Discussion on L3 filtering for SRS-RSRP and CLI RSSI measurement reports, Ericsson

[4] R2-1906109, CLI-RSSI and SRS-RSRP Measurements, Qualcomm Incorporated

[5] R2-1906637, UE CLI measurement configuration and reporting, Nokia,Nokia Shanghai Bell

[6] R2-1907334, Overview on RAN2 aspects for CLI, Ericsson

[7] R2-1907335, On measurement object for CLI, Ericsson

[8] R2-1907336, Draft CR on measurement object for CLI, Ericsson

[9] R2-1907399, CLI Measurements configuration and reporting, Huawei, HiSilicon

[10] R2-1907400, UE capability for CLI Measurements, Huawei, HiSilicon

[11] R2-1908011, Measurements for CLI, LG Electronics Inc

[12] R2-1908464, LS on measurement gap for SRS-RSRP or CLI-RSSI measurements, LGE

RAN3#103bis

- General

[13] R3-191182, LS on completion of CLI-RIM in RAN1, 3GPP RAN1, China Mobile

[14] R3-191183, LS on UE-UE CLI measurement/reporting and Network coordination mechanism for CLI, 3GPP RAN1, LGE

[15] R3-191531, Work plan for CLI & RIM, LG Electronics, CMCC

- Cross-Link Interference Mitigation

[16] R3-191303, TDD configuration exchange over Xn for CLI, Qualcomm Incorporated

[17] R3-191304, TDD configuration exchange over F1 for CLI, Qualcomm Incorporated

[18] R3-191376, Inter-gNB coordination for CLI management, Ericsson

[19] R3-191377, CR TS 38.423 Inter-gNB coordination for CLI management, Ericsson

[20] R3-191378, CR TS 38.473 Inter-gNB coordination for CLI management, Ericsson

[21] R3-191521, Inter-node signalling for CLI, ZTE

[22] R3-191532, Exchange of intended DL/UL configuration over Xn and F1, LG Electronics

[23] R3-191537, CLI support on XnAP, LG Electronics

[24] R3-191538, CLI support on F1AP, LG Electronics

[25] R3-191541, CLI support on F1AP, LG Electronics

[26] R3-191654, Network-based coordination for TDD CLI management, Nokia, Nokia Shanghai Bell

[27] R3-191655, Support for cross-link interference coordination, Nokia, Nokia Shanghai Bell

[28] R3-192084, CR TS 38.473 Inter-gNB coordination for CLI management, Ericsson

[29] R3-192089, Summary of offline discussion on the Intended DL/UL configuration Definition, ZTE

[30] R3-192090, CLI support on XnAP, LG Electronics, ZTE, Ericsson

[31] R3-192091, CR TS 38.473 Inter-gNB coordination for CLI management, Ericsson, ZTE

- Inter-Set RIM Backhaul Signaling

[32] R3-191305, Transparent Backhaul Coordination via CN, Qualcomm Incorporated

[33] R3-191306, Transparent Backhaul Coordination via CN (38.413 CR), Qualcomm Incorporated

[34] R3-191379, Backhaul Signalling for Remote Interference Management, Ericsson

[35] R3-191380, CR TS 38.413 Signalling for Remote Interference Management, Ericsson

[36] R3-191381, CR TS 38.473 Signalling for Remote Interference Management, Ericsson

[37] R3-191470, NG signalling design for RIM, Huawei

[38] R3-191471, NG signalling design for RIM, Huawei

[39] R3-191472, NG signalling design for RIM, Huawei

[40] R3-191473, F1 signaling support for RIM, Huawei

[41] R3-191480, Discuss on the gNB set ID, CATT

[42] R3-191481, Discuss on the RIM solution, CATT

[43] R3-191522, Inter-set RIM backhaul signalling, ZTE

[44] R3-191523, Stage3 signaling impact for RIM, ZTE

[45] R3-191524, (TP for NR_CLI_RIM BL CR for TS 38.300)Support for RIM, ZTE

[46] R3-191525, (TP for NR_CLI_RIM BL CR for TS 38.413)Support for RIM, ZTE

[47] R3-191526, (TP for NR_CLI_RIM BL CR for TS 38.423)Support for RIM, ZTE

[48] R3-191527, (TP for NR_CLI_RIM BL CR for TS 38.470)Support for RIM, ZTE

[49] R3-191528, (TP for NR_CLI_RIM BL CR for TS 38.473)Support for RIM, ZTE

[50] R3-191576, The consideration of RIM Framework-2.1, Samsung

[51] R3-191577, CR for new IE on NR RIM over F1, Samsung

[52] R3-191578, CR for new message on NR RIM over F1, Samsung

[53] R3-191594, CR to 38.410 Support Remote Interference Mitigation (RIM) function, CATT

[54] R3-191652, Options for inter-cluster signalling, Nokia, Nokia Shanghai Bell

[55] R3-191653, Inter-cluster signalling for Remote Interference Management, Nokia, Nokia Shanghai Bell

[56] R3-191802, CR TS 38.470 Remote Interference Management Message Transfer Support, Ericsson

[57] R3-191820, Inter-set RIM backhaul signalling and OAM impact, CMCC

[58] R3-192092, Summary of offline discussion on RIM backhaul signalling, CMCC

- OAM Aspects

[59] R3-191382, OAM Support for RIM Backhaul Signaling, Ericsson

[60] R3-191474, OAM requirements for RIM, Huawei

[61] R3-191475, LS on OAM requirements for RIM, Huawei

[62] R3-191529, RIM OAM function, ZTE

[63] R3-191575, Discussions on RIM scheme considering OAM connection, Samsung

[64] R3-191803, [Draft] LS on OAM support for Remote Interference Management, Ericsson

RAN3#104

- General

[65] R3-192212, BL CR to 38.423: CLI support on XnAP, LG Electronics, ZTE, Ericsson

[66] R3-192413, BL CR to 38.473: Support for CLI, Ericsson, ZTE

[67] R3-192559, BL CR to 38.473: Support for CLI, Ericsson, ZTE

[68] R3-193233, BL CR to 38.473: Support for CLI, Ericsson, ZTE

[69] R3-193255, BL CR to 38.473: Support for CLI, Ericsson, ZTE

- Cross-Link Interference Mitigation

[70] R3-192222, Remaining issues on intended TDD DL-UL configuration, LG Electronics

[71] R3-192224, (TP for NR_CLI_RIM BL CR for TS 38.423): Remaining issues on intended TDD DL-UL configuration, LG Electronics

[72] R3-192225, (TP for NR_CLI_RIM BL CR for TS 38.473): Remaining issues on intended TDD DL-UL configuration, LG Electronics

[73] R3-192308, Intended Configuration in served Cell, ZTE

[74] R3-192309, Intended Configuration for TS38.423, ZTE

[75] R3-192310, Intended DL&UL configuration for TS38.300, ZTE

[76] R3-192364, Intended DL&UL configuration for TS38.470, ZTE, LGE, Ericsson

[77] R3-192440, CR TS 38.300 Cross-link Interference Management, Ericsson

[78] R3-192441, (TP for NR-CLI BL CR for TS 38.423) CLI information in Neighbour Information NR, Ericsson

[79] R3-192782, Further discussion on network-based coordination for TDD CLI management, Nokia, Nokia Shanghai Bell

[80] R3-193234, CR TS 38.300 Cross-link Interference Management, Ericsson, LGE

[81] R3-193235, Intended DL&UL configuration for TS38.470, ZTE, LGE, Ericsson

[82] R3-193290, BL CR to 38.423: CLI support on XnAP, LG Electronics, ZTE, Ericsson

- Inter-Set RIM Backhaul Signaling

[83] R3-192311, Stage3 signaling impact for RIM, ZTE

[84] R3-192312, RIM procedure signalling for TS38.300, ZTE

[85] R3-192313, RIM procedure signalling for TS38.413, ZTE

[86] R3-192314, RIM procedure signalling for TS38.470, ZTE

[87] R3-192315, RIM procedure signalling for TS38.473, ZTE

[88] R3-192351, The consideration of RIM for NGAP and F1AP, Samsung

[89] R3-192352, CR to NG-AP for RIM, Samsung

[90] R3-192353, CR to F1-AP for RIM new message, Samsung

[91] R3-192354, CR to F1-AP for RIM new IE, Samsung

[92] R3-192355, CR to TP for TS 38.300 to support RIM, Samsung

[93] R3-192356, CR to TP for TS 38.470 to support RIM, Samsung

[94] R3-192384, Discuss on the gNB set ID, CATT

[95] R3-192549, Inter-set RIM backhaul signalling, CMCC

[96] R3-192550, CR to NG-AP for Remote Interference Management, CMCC

[97] R3-192551, CR to F1-AP for Remote Interference Management, CMCC

[98] R3-192595, RIM coordination over F1 interface, Qualcomm Incorporated

[99] R3-192679, Discussion on signalling design for RIM, Huawei

[100] R3-192680, Introdcution of Remote Interference Management, Huawei

[101] R3-192681, CR to 38.413 for signalling design for RIM, Huawei

[102] R3-192682, CR to 38.470 for signalling design for RIM, Huawei

[103] R3-192683, CR to 38.473 for signalling design for RIM, Huawei

[104] R3-192684, Assistant information for RIM, Huawei

[105] R3-192751, Backhaul Signalling for Remote Interference Management, Ericsson

[106] R3-192752, NGAP Signalling for Remote Interference Management, Ericsson

[107] R3-192753, F1AP Signalling for Remote Interference Management, Ericsson

[108] R3-192754, Remote Interference Management Message Transfer Support, Ericsson

[109] R3-192755, CR TS 38.300 Remote Interference Management, Ericsson

[110] R3-192762, Inter-cluster signalling for Remote Interference Management, Nokia, Nokia Shanghai Bell

[111] R3-192899, Remote Interference Management Message Transfer Support, Ericsson

[112] R3-193192, Backhaul Signalling for Remote Interference Management, Ericsson

[113] R3-193228, Way forward on RIM discussion, CMCC

[114] R3-193238, Summary of offline discussion on, CMCC

[115] R3-193239, CR TS 38.300 Remote Interference Management, Ericsson

[116] R3-193240, Remote Interference Management Message Transfer Support, Ericsson

[117] R3-193241, Introdcution of Remote Interference Management, Huawei

[118] R3-193242, CR to 38.413 for signalling design for RIM, Huawei

[119] R3-193243, CR to F1-AP for RIM new message, Samsung

[120] R3-193244, Remote Interference Management Message Transfer Support, ZTE, Ericsson

[121] R3-193275, Remote Interference Management Message Transfer Support, ZTE, Ericsson

[122] R3-193285, CR to 38.413 for signalling design for RIM, Huawei

[123] R3-193286, CR to F1-AP for RIM new message, Samsung

- OAM Aspects

[124] R3-192316, RIM O&M function, ZTE

[125] R3-192357, Discussions on RIM scheme considering OAM connection, Samsung

[126] R3-192442, OAM Signalling Requirements for Remote Interference Management, Ericsson

[127] R3-192443, [Draft] LS OAM Signalling Requirements for Remote Interference Management, Ericsson

[128] R3-192685, OAM requirements for RIM, Huawei

[129] R3-192686, LS on OAM requirements for RIM, Huawei

[130] R3-193245, LS on OAM requirements for RIM, Huawei

RAN4#90BIS

[131] R4-1903038, Co-existence simulation results of CLI, LG Electronics Finland

[132] R4-1903192, Simulation results about  CLI co-existence study for FR1, Huawei, HiSilicon

[133] R4-1903193, Simulation results about  CLI co-existence study for FR2, Huawei, HiSilicon

[134] R4-1903194, TP for TR 38.828 to capture CLI co-existence simulation results, Huawei, HiSilicon

[135] R4-1903482, Simulation results for 30GHz macro – macro scenario, Ericsson

[136] R4-1903483, Simulation results for 4GHz macro-macro scenario, Ericsson

[137] R4-1904125, TP to TR38.828 skelton, Huawei

[138] R4-1904126, TP to TR38.828, capture CLI simulation assumptions, Huawei

[139] R4-1904314, Simulation results for Dynamic TDD coexistence, Nokia, Nokia Shanghai Bell

[140] R4-1904323, Analysis of CLI impact on network performance, Qualcomm Incorporated

[141] R4-1905090, TR skeleton for  Co-existence study of Cross-Link Interference (CLI), LG Electronics Finland

[142] R4-1905091, TP to TR 38.828: Background, Ericsson

[143] R4-1905093, TP to TR 38.828: Inter-Operator interference mechanisms for unsynchronized TDD, Ericsson

[144] R4-1905094, TP to TR 38.828: Inter operator interference for co-located BS, Ericsson

[145] R4-1905095, Summary of simulations results for co-existence study for CLI, Huawei

[146] R4-1905210, TP on CLI scenarios and system level simulation assumption, LG Electronics Finland

[147] R4-1903435, Revised work plan for CLI RRM, LG Electronics Inc.

[148] R4-1903436, Discussion on work scope for CLI RRM, LG Electronics Inc.

[149] R4-1903437, Discussion on CLI measurement requirements, LG Electronics Inc.

[150] R4-1903801, Initial discussion on RRM requirements for CLI measurement, Huawei, HiSilicon

[151] R4-1903828, Details of UE CLI measurements, Nokia, Nokia Shanghai Bell

[152] R4-1904303, Considerations on SRS-RSRP measurements for CLI, Ericsson

[153] R4-1904304, Considerations on RSSI measurements for CLI, Ericsson

[154] R4-1904763, Way forward on CLI measurement, LG Electronics

[155] R4-1904805, Simulation assumption for CLI measurement requirements, LG Electronics Inc.

RAN4#91

[156] R4-1905521, [CLI] TP for TR 38.828 to capture CLI co-existence simulation results, Huawei, HiSilicon

[157] R4-1905522, [CLI] Discusion on CLI co-existence simulation results for FR1, Huawei, HiSilicon

[158] R4-1905523, [CLI] Discusion on CLI co-existence simulation results for FR2, Huawei, HiSilicon

[159] R4-1905909, Discuss summary and  recommendation of the CLI adjacent channel study, Huawei

[160] R4-1905910, TP to TR 38.828 - summary and recommendations, Huawei

[161] R4-1906044, TR 38.828 v0.1.0 Co-existence study of Cross-Link Interference (CLI) for NR, LG Electronics Finland

[162] R4-1906049, TR 38.828 v0.2.0 Co-existence study of Cross-Link Interference (CLI) for NR, LG Electronics Finland

[163] R4-1906097, Simulation results for urban macro 4GHz, Ericsson

[164] R4-1906098, Simulation results for urban macro 30GHz, Ericsson

[165] R4-1906099, Simulation results for indoors 4GHz, Ericsson

[166] R4-1906100, Simulation results for indoors 30GHz, Ericsson

[167] R4-1906101, Simulation results for micro 30GHz, Ericsson

[168] R4-1906102, Further considerations on the micro scenario, Ericsson

[169] R4-1906103, Further considerations on UE-UE interference, Ericsson

[170] R4-1906104, TP to TR 38.828: Summary and recommendations, Ericsson

[171] R4-1906703, Qualcomm results for UE-to-UE CLI, Qualcomm Incorporated

[172] R4-1906880, TP to TR 38.828 on adjacent channel coexistence summary, Nokia, Nokia Shanghai Bell

[173] R4-1907599, TP to TR 38.828 - clean up, Huawei

[174] R4-1907600, TP to TR 38.828: Addition of missing antenna configurations to simulation assumptions, Ericsson

[175] R4-1907601, Co-existence simulation results of CLI for FR1, LG Electronics Finland

[176] R4-1907602, Co-existence simulation results of CLI for FR2, LG Electronics Finland

[177] R4-1907603, TP on simulation results and AnnexA_Detailed simulation results for non zero grid shift, LG Electronics Finland

[178] R4-1907604, TP to TR 38.828 ACI simulation results, Nokia, Nokia Shanghai Bell

[179] R4-1907605, TP on summary and recommendation of co-existence evaluation of CLI, LG Electronics Finland

[180] R4-1907606, WF on summary and recommendations for co-existence evaluation of CLI, LG Electronics Finland, Huawei, Ericsson, Nokia, Qualcomm

[181] R4-1906038, Discussion on CLI measurement, LG Electronics Inc.

[182] R4-1906039, Discussion on SRS-RSRP measurement accuracy, LG Electronics Inc.

[183] R4-1906566, Discussion on CLI measurement, Huawei, HiSilicon

[184] R4-1906567, Initial simulation results for SRS-RSRP measurement performance, Huawei, HiSilicon

[185] R4-1906808, Timing Error impacts to CLI measurement, Nokia, Nokia Shanghai Bell

[186] R4-1906809, Simulation results for timing error impact on CLI measurement, Nokia, Nokia Shanghai Bell

[187] R4-1906885, Considerations on RSSI measurements for CLI, Ericsson

[188] R4-1906886, Considerations on SRS-RSRP measurements for CLI, Ericsson

[189] R4-1906991, Discussion on RRM requirements for CLI, Qualcomm Incorporated

[190] R4-1907223, Simulation results for SRS-RSRP measurements, Ericsson

[191] R4-1907385, Way forward on CLI measurement, LGE

[192] R4-1907386, Draft LS to RAN2 on SRS-RSRP measurement resource configuration, LGE

[193] R4-1907387, LS on clarification of UE capability for FDMed between PDSCH and CLI measurement resource, LG Electronics Inc.

[194] R4-1907392, Simulation assumption for SRS-RSRP measurement requirement, LGE

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template