## Slide 1: Status Report RAN WG2 to TSG-RAN #91-e
V3
Johan Johansson
RAN2 Chairman (MediaTek)
AI: 5.2
V2
p7: one line (in red) added
p8: SUO removed, is reported in p5 already
p14: one line (in red) added
p18 is added (planning and deadline changes)
V3
P4, P6: numbers updated P15: tdoc numbers
graph updated to take into acct short Email disc
P17: 0.5 TU moved from Pos WI to R17 other.
Comment added.

## Slide 2: Maintenance NR and NR/EUTRA WIs
Chart: NR R16
| NR16 General | NR16 IAB | NR16 NR-U | NR16 V2X | NR16 IIOT | NR16 Pos | NR16 eMOB | NR16 DCCA | NR16 PowSav | NR16 SONMDT | NR16 2Step | NR16 CP Other | NR16 eMIMO | NR16 R1 | NR16 R4 | NR16 TEI
Agreed CRs | 25 | 7 | 4 | 9 | 3 | 5 | 11 | 13 | 1 | 9 | 3 | 4 | 0 | 4 | 2 | 8
Tdocs | 111 | 25 | 15 | 94 | 27 | 34 | 31 | 65 | 2 | 71 | 15 | 23 | 0 | 19 | 25 | 49
Drafts | 227 | 63 | 29 | 145 | 92 | 21 | 75 | 74 | 15 | 79 | 31 | 53 | 28 | 14 | 35 | 98
Chart: NR R15
| NR15 ST2 | NR15 UP | NR15 CP | NR15 Pos
Agreed CRs | 5 | 7 | 13 | 2
Tdocs | 13 | 38 | 144 | 20
Draft Files | 25 | 65 | 267 | 18
Agreed CRs Does not include
Cat A CRs
Drafts include offline drafts
on the meeting server
Tdocs include both input tdocs
and revisions.

## Slide 3: Maintenance EUTRA
Chart: EUTRA Maintenance
| PRE15 NB-IoT | PRE15 eMTC | PRE15 V2X SL | PRE15 Pos | PRE15 LTE Other | L16 General | L16 eMTC | L16 NB-IoT | L16 eMOB | L16 Other | L16 Pos
Agreed CRs | 1 | 1 | 0 | 0 | 4 | 0 | 5 | 4 | 6 | 1 | 0
Tdocs | 5 | 3 | 0 | 9 | 23 | 1 | 19 | 24 | 33 | 5 | 0
Drafts | 16 | 20 | 10 | 32 | 41 | 20

## Slide 4: Rel 15 and earlier
NR R15 WI: NR SA, MR-DC All arch
  30 CRs agreed (not incl Cat A CRs)
  Trend: 30 (21Q1), 29 (20Q4), 23 (20Q3), 69 (20Q2) – Somewhat Even trend
  No Non Backwards Compatible (NBC) changes.
  Control Plane: UE capabilities is the most dominant correction topic, Inter-node messages corrections is increasing.
EUTRA R15 and earlier WIs: NB-IoT, eMTC, LTE
  6 CRs agreed (not incl Cat A CRs)
  Trend: 6 (21Q1), 11 (20Q4), 6 (20Q3), 10 (20Q2) – Even trend
  No Non Backwards Compatible (NBC) changes.

## Slide 5: Rel-15 Report on Specific APs
Single uplink operation for intra-band EN-DC RAN#90e RP-202622 (email disc) RP-202932 (LS out)
  Report: RAN2 agreed CRs with clarifications are submitted to this meeting RAN#91e for approval.
BCS reporting and support for intra-band EN-DC band combinations RAN#90e RP-202865 (email disc) RP-202935 (LS out)
  Report: Based on RAN4 decisions, RAN2 agreed CRs are submitted to this meeting RAN#91e for approval. Contiguous / non-contiguous aspects not addressed yet.

## Slide 6: Rel 16 General
NR and Joint WIs: 117 CRs Agreed
  Trend: 117 (21Q1), 115 (20Q4), 180 (20Q3), Somewhat Even / Decreasing trend
EUTRA Only WIs: 16 CRs Agreed
3 Non-backwards Compatible CRs were agreed, see APPENDIX
TEI16
  No new TEI16 functional enhancements opened, one continuation item was agreed.
  TEI16 label has been used for a) corrections to earlier features introduced as TEI16, b) corrections to functionality introduced in earlier release, where the correction is agreed only for Rel-16 and not for the earlier release.

## Slide 7: Rel 16 NR related UE capabilities
RAN2 has implemented the latest features from R1 and R4
  Concluded parts of RAN1 UE feature list (R1-2102006) and RAN4 UE feature list (R4-2103367) has been included.
RAN2 has agreed to generate RAN2 feature list and to capture RAN1/RAN2/RAN4 feature table in a TR. The plan is to update existing TR 38.822.
  The update to be presented at RP for Approval in June 2021 (delay 1Q cmp to last RP).
Observation: The feature lists from R1 and R4 continue growing.
  Possible Action: For R17, a new mile stone could be considered “Feature List Completion”.

## Slide 8: Rel-16 Report on Specific APs
NR DC Location Reporting RAN#90e RP-202893
  Report: RAN2 agreed CRs are provided to current meeting RAN#91e for approval. LS sent to RAN4 with additional questions. Whether further change is required depend on RAN4 reply.
xDD differentiation SUL RAN#90e RP-202911
  Report: RAN2 agreed CRs capturing agreements at RAN#90e are provided to current meeting RAN#91e for approval.

## Slide 9: Rel-17
Chart: Rel-17
| NR17 MBS | NR17 MR DCCA | NR17 MSIM | NR17 eIAB | NR17 IIOTURLLC | NR17 SmData | NR17 SL Relay | NR17 RSlice | NR17 ePowSav | NR17 NTN | NR17 ePos | NR17 RedCap | NR17 SONMDT | NR17 QoE | NR17 eSL | NR17 eNPN | NR17 Other | L17 eMTC NB-IoT | L17 IoT-NTN | L17 Other | R2 inclusive lang
Tdocs | 147 | 73 | 71 | 61 | 76 | 98 | 100 | 61 | 39 | 170 | 86 | 65 | 97 | 36 | 108 | 43 | 31 | 30 | 57 | 10 | 20
Draft Files | 90 | 48 | 31 | 22 | 57 | 44 | 188 | 70 | 21 | 209 | 117 | 190 | 100 | 51 | 66 | 72 | 37 | 29 | 36 | 27

## Slide 10: Rel-17 Study Items 1(2)
NR pos enh SI
  Can be closed from R2 perspective
Red Cap SI
  Can be closed from R2 perspective
eQoE SI
  Can be closed from R2 perspective
RAN Slicing SI
  Can be closed from R2 perspective
  TR 38.832 submitted for approval.

## Slide 11: Rel-17 Study Items 2(2)
NR Sidelink Relay SI
  Can be closed from R2 perspective
  TR 38.836 submitted for approval
  Late issue: In the post meeting email review the following agreed text for the TR was challenged “RAN2 recommends both L2 and L3 UE to NW and UE to UE relay can proceed to normative work.”
    Nokia “flag this agreement for further plenary discussion, as Nokia has concerns on workload.” TU allocation shall be decided by RP.
    Ericsson raises an objection to have both L2 and L3 relay standardized.
    A number of companies refers to this as a compromise.
    RAN2 chairman finds that the agreement was correctly taken and shall be understood in the context of the SI, and related companies indeed were active in the email discussion and commented on other wordings, so the recommendation is kept in the submitted TR.
    RAN2 chairman assumes that e.g TU allocation will anyway be discussed at RP.

## Slide 12: R17 CRs, LSes, TEI17
Incoming LSes from other groups that need reply have priority even for items for which RAN2 has no TUs allocated, within reasonable bounds.
RAN2 initiated TEI17 proposals will be treated when there is TU allocation for TEI17. Proposals from other groups will be treated based on reception of LS.
Rel-17 CRs will be endorsed / agreed-in-principle, and finally agreed and submitted for approval at Rel-17 TS creation.
TEI17
  Triggered by R3: 1 Reply LS sent
  Triggered by R4: 4 Rel-17 CRs endorsed/agreed in principle
  Triggered by R4: 1 CR agreed for Rel-15 and Rel-16

## Slide 13: R17 Report on Specific APs
Inclusive language: LS sent and 9 CRs endorsed, submitted for information to current meeting RAN#91e (to enable cross-WG-coordination).

## Slide 14: R17 report on specific items
For R17, the detailed scope of most WIs is now clearer, but still many stage-2 level decisions are yet to be taken.
Some WIs risks having too high ambition level.
  In Q2: Need now to increase focus on convergence and stabilization, decrease exploration.
Suggestion to run at least one more quarter in the current scope before any prioritization actions at RAN Plenary for any WI. Can invite for prioritization proposals in Q2 at earliest.

## Slide 15: RAN2 Load
Trend no longer increasing. Load is still high.
Action taken for 21Q1: Tdoc submission cap for R16, raised bar for R16 corrections.
Chart: 
| R2 109-e | R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e
GTW (h) | 65 | 66 | 72 | 77 | 86.5 | 81.8
Chart: 
| R2 109-e | R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e
Email Disc (no) | 210 | 163 | 174 | 123 | 161 | 134
Chart: Offline details
| R2 109-e | R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e
Draft files (no) | 3137 | 2940 | 3078 | 2830 | 2714 | 3120
Emails (no) | 5500 | 4350 | 4750 | 2000 | 2902 | 2362
Chart: 
| R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e
Tdocs (no) | 1633 | 2060 | 2126 | 2475 | 2485

## Slide 16: GTW
Ovetime W1 |  |  |  |  | 
 | MON | TUE | WED | THU | FRI
MAIN | 15 | 20 | 15 | 15 | 15
BO1 | 0 | 0 | 0 | 15 | 0
BO2 | 15 | 25 | 10 | -5 | -15
Overtime W2 |  |  |  |  | 
 | MON | TUE | WED | THU | FRI
MAIN | 25 | 25 | 20 | 10 | 15
BO1 | -20 | 20 | 5 | 35 | 40
BO2 | -10 | 5 | 45 | 20 | -40
GTW overtime
Somewhat better than 20Q4.
Still some cases of unacceptable
overtime. Need further improvement.
In response to Requested Action at RAN#90e
the RAN2 schedule was changed for better
Fairness:
=> Pacific night slot 3.5h for 5 Days (bad for east
Asia, Japan Korea and US pacific)
=> Atlantic night slot for 5 Days, 1.5h for 4 Days,
2h 1 Day (bad for US east and UK)

## Slide 17: RAN2 TU Budget Proposal
 | 21Q1 | 21Q2 |  | 21Q3 | 21Q4 |  | 22Q1
Rel 17 | 113 | 113B | 114 | 115 | 115B | 116 | 117
NR Sidelink relay SI + WI | 1.5* | 1.5 | 1 | 2 | 2 | 2 | 2
[R1] NR positioning enhancements SI + WI | 1* | 1.5 | 2 | 2 | 2 | 2 | 2
[R1] Reduced Capability SI = WI | 1* | 0.5 | 1 | 1 | 1 | 1 | 1
RAN slicing SI + WI | 1* | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 
NR Multicast | 2 | 1.5 | 1.5 | 2 | 2 | 1.5 | 2
[R1] NR Non-Terrestrial Networks (NTN) | 2 | 1.5 | 1.5 | 1.5 | 1.5 | 1.5 | 2
UE Power Saving | 1 | 1 | 0 | 1 | 1 | 1 | 1
MR DC/CA enhancements | 1 | 0.5 | 0.5 | 1 | 1 | 1 | 1
Small Data enhancements | 1.5 | 1 | 0.5 | 1.5 | 1.5 | 1.5 | 1
NR IIoT/URLLC | 1 | 0 | 1 | 1 | 1 | 1 | 1
[R1] NB-IoT / eMTC enhancements | 1 | 1 | 1 | 1 | 1 | 1 | 1
[R3] SON/MDT | 1 | 1 | 0.5 | 1 | 1 | 1 | 1
NR IAB enhancements | 1 | 1 | 1 | 1 | 1 | 1 | 1
Multi SIM | 1 | 1 | 0.5 | 1 | 1 | 1 | 
Non-Public Networks (NPN) | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 
[R1] IoT NTN SI | 1* | 0.5* | 0.5* | 1* | 0.5* | 0.5* | 
[R1] NR Sidelink enhancements | 2 | 1 | 1 | 1.5 | 1.5 | 1.5 | 2
[R1] NR MIMO fe |  |  | 0.5 | 0.5 | 0.5 | 0.5 | 1
[R3] NR QoE SI and WI | 1 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 
[R1] NR up to 71GHz |  |  |  | 0.5 | 0.5 | 0.5 | 0.5
[R1] Misc R1 items, Cov Enh, DSS sched enh etc |  |  | 0.5 | 1 | 1 | 1 | 1
R17 Other | 1 | 0.5 | 1 | 1.5 | 3.5 | 3 | 4.5
TEI17 |  |  |  | 1 | 1 | 2 | 2
R17 Total | 22.5 | 17 | 17 | 25.5 | 27 | 27 | 27
Rel 16 Total | 14 | 9 | 9 | 11 | 10 | 10 | 10
NR Rel 15 Total | 2.5 | 1 | 1 | 2.5 | 2 | 2 | 2
EUTRA R15 and earlier Total | 1 | 1 | 1 | 1 | 1 | 1 | 1
RAN2 Total (40) | 40 | 28 | 28 | 40 | 40 | 40 | 40
*Study Item TU
21Q4 22Q1 TU allocation
to be updated based on
agreed meeting schedule

## Slide 18: Planning Updates
INACTIVE
RAN1
RAN2
RAN3
RAN4
Q
U
I
E
T
P
E
R
I
O
D
WG
WG
TSG
I
N
A
C
T
I
V
E
P
E
R
I
O
D
January
February
March
TSG
WG
WG
T
S
G
#
9
1
18-22
25-29
1-5
8-12
15-19
22-26
1-5
8-12
15-19
22-26
RAN5
RAN1
RAN4
RAN3
RAN2
April
June
May
29-2
5-9
12-16
19-23
26-30
3-7
10-14
17-21
24-28
31-4
7-11
14-18
T
S
G
#
9
2
RAN5
RAN4 (3+4)
RAN3
RAN2 (5+2)
RAN1 (5+2)
RAN1 (3+4)
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN2 (3+4)
INACTIVE
RAN1
RAN2
RAN3
RAN4
Q
U
I
E
T
P
E
R
I
O
D
RAN4 (5+2)
INACTIVE
RAN1
RAN2
RAN3
RAN4
Q
U
I
E
T
P
E
R
I
O
D
Proposed Updates for RAN2
113bis Submission deadline:
Thu April 1 23.59 PST
114 Submission deadline:
Mon May 10 23.59 PST
Inactive Period Mar 29 – Apr 5:
TS review is done anyway
Inactive Period Apr 26 – May 7:
Limited no of email discussions
will be allowed.

## Slide 19: Proposed principles RAN2 short meetings
Maintenance
Invite for 100% but expect to postpone parts after submission to next meeting.
Rel17
Phasing shall be visible in the agenda, and items marked to not be treated at current meeting will be treated at next meeting.
Allowed tdoc budget/AIs/expected email disc etc is scaled down with TU allocation. Also offline AT-meeting treatment is scaled down with TU allocation, e.g. 0 means no GTW time and no AT meeting email discussions.

## Slide 20
Special Thanks to the R2 leadership
Juha Korhonen (MCC)
Tero Henttonen (RAN2 Vice Chair)
Sergio Parolari (RAN2 Vice Chair)
Kyeongin Jeong (session chair)
Brian Martin (session chair)
Emre Yavuz (session chair)
Nathan Tenny (session chair)
Diana Pani (session chair)
Hu Nan (session chair)
Thank you for your support last quarter
Special Thanks to the R2 Rapporteurs and volunteer organizers of offlines.

## Slide 21: APPENDIX: R16 Agreed CRs NBC/essential for protocol operation
Non-Backwards Compatible:
  R2-2102172 Correction on value range of sl-ConfigIndexCG and sl-HARQ-ProcID-offset Huawei, Hisilcon, OPPO CR Rel-16 38.331 16.3.1 2315 1 F 5G_V2X_NRSL-Core
  R2-2102464 RA report and Logged MDT Info extendibility Nokia, Nokia Shanghai Bell, Ericsson CR Rel-16 38.331 16.3.1 2341 1 F NR_SON_MDT-Core
  R2-2102129 Release-16 UE capabilities based on updated RAN1 and RAN4 feature lists Intel Rel-16 38.331 16.3.1 2470 - F NR_eMIMO-Core, NR_IIOT-Core, NR_Mob_enh-Core, NR_pos-Core, NR_unlic-Core, NR_L1enh_URLLC-Core
The following agreed CRs are in principle Non-Backwards Compatible as Information Elements (IEs) are dummified. However it is expected that the dummified IEs have not been used (they are not needed) so no interoperability issues are expected:
  R2-2101025, R2-2101026, R2-2102361, R2-2101028
The following agreed CR is indicated mandatory (for UE and eNB) for the impacted functionality, and is otherwise backwards compatible:
  R2-2102069 PDCCH-based HARQ-ACK for a specific HARQ process with multi-TB scheduling Qualcomm Incorporated CR Rel-16 36.321 16.3.0 1517 1 F LTE_eMTC5-Core