3GPP TSG RAN Meeting #91-e									RP-210046

Electronic Meeting, March 16 - 26, 2021

Status Report to TSG

Agenda item:			9.7.13

| WI / SI Name | Enhanced eNB(s) architecture evolution for E-UTRAN and NG-RAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_NR_arch_evo_enh-Core |  |  |  |  |
| Unique ID | 860152 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-193181 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2021 (changed from 06/2021) | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 30% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Xiang Pan |
|  | Company | China Unicom |
|  | Email | panx14@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

RAN3#111-e (Jan 2021)

15 contributions ([1] ~ [15]) were submitted in this meeting. The general principle, signaling transport and application protocol were discussed and the following agreements were made:

- General Principle, Functions and Procedures

-	Reuse the existing E1 series of protocols for the new interface.

-	Introduce the following logical entity: ng-eNB-CU-CP, ng-eNB-CU-UP.

-	Adopt the general principles for E1 interface to the new interface.

-	Support the following three functions: interface management, bearer context management and TEIDs allocation.

- Signaling Transport

-	use SCTP as transport bearer for AP signaling.

-	reuse the E1 signaling bearer protocol stack for the new interface.

-	the same functions as specified for E1 signaling bearer should also be supported over the new interface.

-	DTLS over SCTP should be supported.

-	Multiple SCTP endpoints per CP/UP pair should be supported

-	The first SCTP association could be triggered either by CP or by UP, but the additional SCTP associations should be initiated by UP

-	SCTP multi-homing should also be supported

- Application Protocol

For the interface used for the CP-UP split: in eNBs (FFS, to be continued) and ng-eNBs:

-	Bearer context setup, Bearer context release and Bearer context modification procedures are supported

-	In NG-RAN, the control plane entity decides the flow-to-DRB mapping and provides the generated SDAP configuration. In both E-UTRAN and NG-RAN, the control plane entity provides the PDCP configuration to the user plane entity

-	In NG-RAN, the control plane entity provides the S-NSSAI to the user plane entity in the bearer context setup (as mandatory IE) procedure in the bearer context modification procedure (as optional IE)

-	Reset procedure, Error Indication procedure, Interface Setup procedure (both ways), Configuration Update procedure and Status Indication procedure are supported

-	The user plane entity may signal a list of supported PLMN(s) at interface setup and configuration update. This list may contain a list of supported S-NSSAI(s) (only applicable to NG-RAN). FFS if the PLMN list also includes a list of supported ECGI(s)

If E1 interface is agreed to be used for (ng-)eNB CP/UP split:

-	Introduce the logical node names in sections 7 and 8 of E1AP

2.3.2	Remaining Open issues

-	Continue to discuss whether to introduce the following logical entity: eNB-UP/eNB-CP or eNB*, ng-eNB-CP/ng-eNB-UP.

-	Continue to discuss the definition of the logical entities to be introduced, E1 will be taken as baseline.

-	Whether NR PDCP could be used for both legacy case (eNB connection to EPC) and NG-RAN case (eNB connecting to NGC).

-	Continue to discuss if any new functions need to be introduced.

-	FFS how to capture the new logical entities in section 9 of E1AP.

-	FFS if existing E1AP UE AP IDs can be reused.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN3#111e

- R3-210755	CP-UP separation for eNBs	Ericsson	discussion

- R3-210756	General principles for eNB CP-UP separation	Ericsson	CR

- R3-210757	E1 Signaling Transport for eNB CP-UP separation	Ericsson	CR

- R3-210758	E1 changes needed for eNB CP-UP separation	Ericsson	discussion

- R3-210759	E1 changes needed for eNB CP-UP separation	Ericsson	CR

- R3-210843	Discussion on WI scope and time plan for Enhanced eNB Architecture Evolution WI	China Unicom	Work Plan

- R3-210865	General aspects and principles of the interface between CP and UP for eNB and ng-eNB	Huawei	discussion

- R3-210866	Initial stage 2 discussions for the interface between CP and UP for eNB and ng-eNB	Huawei	discussion

- R3-210867	Bearer context management function and procedures of the interface between CP and UP for eNB and ng-eNB	Huawei	discussion

- R3-210868	Interface management function and procedures of the interface between CP and UP for eNB and ng-eNB	Huawei	discussion

- R3-210869	Initial discussions on general principles for signalling transport of the interface between CP and UP for eNB and ng-Enb	Huawei	discussion

- R3-210870	Further discussions on signalling transport of the interface between CP and UP for eNB and ng-eNB	Huawei	discussion

- R3-210976	CB: # 31_eNBarchEvol_General - Summary of email discussion	Huawei - moderator	discussion

- R3-210977	CB: # 32_eNBarchEvol_SignalingTransport - Summary of email discussion	Huawei - moderator	discussion

- R3-210978	CB: # 33_eNBarchEvol_AP - Summary of email discussion	Ericsson - moderator	discussion