3GPP TSG RAN Meeting #91-e				                                              RP-210361

Electronic Meeting, March 16 – 26, 2021 				                      (revision of RP-20XXXX)

## Status Report to TSG

Agenda item:			9.7.16

| WI / SI Name | Enhancement of Private Network support for NG-RAN |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes |  | Performance part: No |  |  | Testing part: No |
| Acronym | NG_RAN_PRN_enh |  |  |  |  |  |  |
| Unique ID | 890049 |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202363 |  |  |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: |  | Core part: 01/2022 |  | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: |  | Core part: 8% |  | Performance Part: | Testing part: |  |

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Jiang Zheng |
|  | Company | China Telecom |
|  | Email | jiangzheng@chinatelecom.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

### 2.2.1	Agreements

### 2.3.2	Remaining Open issues

## 2.2	RAN2

### 2.2.1	Agreements

#### 2.2.1.1 RAN2#113e Agreements

Agreements on Support SNPN with subscription or credentials by a separate entity were as follows:

A new indicator that "access using credentials from a separate entity is supported" is broadcasted, and the indicator is broadcasted per SNPN in network sharing scenarios.

RAN2 assumes that the new indicator that "access using credentials from a separate entity is supported" is broadcasted in SIB1.

The supported Group IDs are broadcasted

A new indicator that "whether the SNPN allows registration attempts from UEs that are not explicitly configured to select the SNPN" is broadcasted, and the indicator is broadcasted per SNPN in network sharing scenario.

RAN2 assumes that the new indicator that "whether the SNPN allows registration attempts from UEs that are not explicitly configured to select the SNPN" is broadcasted in SIB1.

In the UE, AS reports to NAS about the following broadcasted new parameters:

- Indicator that "access using credentials from a separate entity is supported" in the cell per SNPN

- Supported Group IDs

- Indicator that "whether the SNPN allows registration attempts from UEs that are not explicitly configured to select the SNPN" per SNPN.

Agreements on Support UE onboarding and provisioning for NPN were as follows:

Broadcast a 1-bit indication for onboarding per O-SNPN.

R2 assumes that the 1-bit indication for onboarding is in SIB1.

The UE sends an indication for onboarding to the gNB at RRC Connection Establishment (intention to support AMF selection).

Focus on the O-SNPN scenario. Wait for SA2 further conclusion on how a PLMN can be used as onboarding network.

Agreements on IMS voice and emergency services for SNPN were as follows:

Extend the ims-EmergencySupport field to SNPN cells (it is FFS whether to reuse the existing IE or add new IEs indicating the support for IMS emergency).

For reserved cells specified in TS 38.304, all acceptable cells of an SNPN supporting emergency services are treated as suitable when the UE has an ongoing emergency call.

R17 UEs in SNPN Access Mode can camp on an acceptable SNPN cell supporting emergency services to obtain emergency services.

The voiceFallbackIndication field in RRCRelease and MobilityFromNRCommand is not applicable to SNPN cells.

There was a LS [3] approved to request further clarifications on the eNPN features from SA2

### 2.2.2	Remaining Open issues

Conclude the information elements to be broadcasted, and their location in SIBs

Conclude the impacts on IDLE/INACTIVE mobility

Conclude the impacts of Connected Mode mobility

## 2.3	RAN3

### 2.3.1	Agreements

#### 2.3.1.1. RAN3#111e Agreements

Agreements on ePRN were as follows:

- The NG-RAN node needs to obtain some information about onboarding support capability of the connected AMF(s) for AMF selection at cell access. Nature of this support information is FFS. How the NG-RAN node obtains this information (e.g. via O&M or over NGAP) is FFS.

- Wait for further input from SA2 w.r.t. whether RAN3 needs to support new mobility scenarios.

### 2.3.2	Remaining Open issues

The open issues are as follows:

- Whether all NG-RAN nodes shall support onboarding or is it possible that only a subset of them supports onboarding.

- Whether there is any need for onboarding as a criterion for the NGAP Overload control.

- Whether NG-RAN node needs to receive information concerning the AMF support of authentication via external entities.

- Necessity of NG-RAN to be aware of the UEs support of (Rel-17) eNPN

## 2.4	RAN4

### 2.4.1	Agreements

### 2.4.2	Remaining Open issues

## 2.5	RAN5

### 2.5.1	Agreements

### 2.5.2	Remaining Open issues

### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

### 2.6.1	Agreements

### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

RAN and SA rapporteurs are requested to fill in these clauses jointly.

## 3.1	SAx/CTs

### 3.1.1	Agreements with cross-TSG impacts

### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE: This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Latest WID:

- RP-202363, “Revised WID: Enhancement of Private Network Support for NG-RAN”, China Telecom, WID approved at RAN#90.

RAN2#113e:

- R2-2100542, RAN2 Work Plan for Enhancement for Private Network Support for NG-RAN, Nokia, China Telecom (Rapporteurs), Work Plan, Rel-17, NG_RAN_PRN_enh

- R2-2102489, Clarification request for eNPN features, RAN2, LSout

- R2-2102413, Summary of [AT113-e][031][eNPN] SNPN with subscription or credentials by a separate entity, Nokia

- R2-2100543, Overview of RAN2 impacts to support SNPN with 3rd party subscription, Nokia, Nokia Shanghai Bell, discussion, Rel-17, NG_RAN_PRN_enh

- R2-2101717, Support SNPN along with credentials owned by an entity separate from the SNPN, CMCC, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100241, Initial Discussion on Credential by a Separate Entity, OPPO, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100277, Consideration on SNPN with Subscription or Credentials by a Separate Entity, CATT, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100289, Discussion of credentials by a separate entity in SNPN, China Telecommunication, discussion, Rel-17

- R2-2100431, Consideration on the Separate Entity Supporting, ZTE Corporation, Sanechips, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100441, Access to SNPN with credentials from a different entity, Qualcomm Incorporated, discussion

- R2-2100490, SNPN and Service Provider (SP) separation, Ericsson, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100634, RAN2 impact on support SNPN along with subscription / credentials owned by an entity separate from the SNPN, Intel Corporation, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100838, Support SNPN with subscription or credentials by a separate entity, vivo, discussion

- R2-2100918, SIB info for third party credentials and UE onboarding, Sony, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2101001, Discussion on RAN2 impact of supporting SNPN with credentials owned by a separate entity, Huawei, HiSilicon, China Telecom, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2101515, Support of SNPN with subscription or credentials by a separate entity, LG Electronics, discussion, Rel-17

- R2-2102363, Summary of [AT113-e][032][eNPN] UE onboarding and provisioning for NPN, Ericsson

- R2-2100491, UE onboarding, Ericsson, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2101616, Discussion the issue to support UE onboarding and provisioning for NPN, CMCC, discussion, Rel-17, NG_RAN_PRN_enh

- R2-2101002, Discussion on RAN2 impact of UE onboarding and remote provisioning for SNPN and PNI-NPN, Huawei, HiSilicon, China Telecom, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100242, Initial Discussion for Onboarding, OPPO, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100243, Cell Access Control for Onboarding, OPPO, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100278, Discussion on UE Onboarding and Provisioning for NPN, CATT, discussion, Rel-17

- R2-2100432, Consideration on the Onboarding and Provisioning for NPN, ZTE Corporation, Sanechips, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100442, UE onboarding and provisioning for NPN, Qualcomm Incorporated, discussion

- R2-2100544, Overview of RAN2 impacts to support UE onboarding and provisioning for NPN, Nokia, Nokia Shanghai Bell, discussion, Rel-17, NG_RAN_PRN_enh

- R2-2100635, RAN2 impact on support UE onboarding and provisioning for NPN, Intel Corporation, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100839, Support UE onboarding and provisioning for NPN, vivo, discussion

- R2-2101516, Support of UE onboarding and provisioning for NPN, LG Electronics, discussion, Rel-17

- R2-2101898, LS on UE onboarding and remote provisioning for SNPN, CMCC, LS out, Rel-17, To:SA2, Cc:RAN3, Revised

- R2-2101930, draft LS on UE onboarding and remote provisioning for SNPN, CMCC, LS out, Rel-17, R2-2101898, To:SA2, Cc:RAN3

- R2-2102309, Summary for Offline [033][eNPN] IMS voice and emergency services for SNPN, Huawei, HiSilicon

- R2-2101003, Discussion on support of IMS voice and emergency services for SNPN, Huawei, HiSilicon, China Telecom, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100279, Discussion on Support of IMS Emergency for SNPN, CATT, discussion, Rel-17

- R2-2100364, RAN2 impact on support of IMS emergency call for SNPN, Intel Corporation, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100433, Consideration on the IMS voice and emergency services for SNPN, ZTE Corporation, Sanechips, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100492, Support of IMS voice and emergency services for SNPNs, Ericsson, discussion, Rel-17, NG_RAN_PRN_enh-Core

- R2-2100545, Overview of RAN2 impacts to support IMS and emergency services for SNPN, Nokia, Nokia Shanghai Bell, discussion, Rel-17, NG_RAN_PRN_enh

- R2-2100639, Support of IMS voice and emergency services for SNPN, Qualcomm Incorporated, discussion

- R2-2100840, Support of IMS voice and emergency service for  SNPN, vivo, discussion

- R2-2101517, Support of IMS voice and emergency services for SNPN, LG Electronics, discussion, Rel-17

- R2-2101631, Support of IMS voice and emergency services for SNPN, CMCC, discussion, Rel-17, NG_RAN_PRN_enh

RAN3#111e:

- R3-210104, Discussion on cell access control for eNPN, CATT, discussion

- R3-210105, Discussion on connected mode mobility support for eNPN, CATT, discussion

- R3-210112, Work Plan for ePRN WI, China Telecommunication, Work Plan

- R3-210113, On RAN support of SNPN along with credentials owned by a separate entitys, China Telecommunication, discussion

- R3-210114, On RAN support of UE onboarding and remote provisioning, China Telecommunication, discussion

- R3-210159, Support for Enhanced Non Public Networks, Nokia, Nokia Shanghai Bell, discussion

- R3-210160, Support for Enhanced Non Public Networks, Nokia, Nokia Shanghai Bell, draftCR

- R3-210161, Support for Enhanced Non Public Networks, Nokia, Nokia Shanghai Bell, CR

- R3-210359, RAN3 impacts of NPN onboarding and credential provisioning, Qualcomm Incorporated, discussion

- R3-210476, Supporting cell access control for enhanced NPN, Huawei, discussion

- R3-210477, Supporting cell access control for enhanced NPN, Huawei, CR

- R3-210478, Supporting connected mode mobility for enhanced NPN, Huawei, discussion

- R3-210637, SNPN and Service Provider (SP) separation, Ericsson, discussion

- R3-210638, UE onboarding, Ericsson, discussion

- R3-210826, Consideration on the enhanced NPN WI scope, ZTE Corporation, discussion

- R3-210827, Consideration on RAN impact for eNPN, ZTE Corporation, discussion

- R3-210829, Consideration on mobility support for key issue1, ZTE Corporation, discussion

- R3-210881, Discussion on connected mode mobility in eNPN, LG Electronics, discussion

- R3-210907, Support SNPN along with credentials owned by an entity separate from the SNPN, CMCC, discussion

- R3-210908, UE onboarding and provisioning for NPN, CMCC, discussion

- R3-211036, CB: # 1100_PRN_GEN - Summary of email discussion, China Telecom - moderator, discussion

- R3-211037, CB: # 1101_PRN_Onboarding - Summary of email discussion, Nokia - moderator, discussion

- R3-211038, CB: # 1102_PRN_Mobility - Summary of email discussion, Ericsson - moderator, discussion

- R3-211178, LS on Support for Enhanced Non Public Network, Nokia, Nokia Shanghai Bell, LS out

- R3-211179, Support for Enhanced Non Public Networks, Nokia, Nokia Shanghai Bell, draftCR

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template