3GPP TSG RAN meeting #91e										RP-210413

Electronic Meeting, March 16-26, 2021

## Status Report to TSG

Agenda item:			9.7.21

| WI / SI Name | Further enhancements of NR RF requirements for frequency range 2 (FR2) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RF_FR2_req_enh2 |  |  |  |  |
| Unique ID | 890059 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202409 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 03/2022 | Performance part: 06/2022 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 20% | Performance Part: 10% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Vasenkari, Petri |
|  | Company | Nokia |
|  | Email | Petri.j.vasenkari@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

R4-2104095	WF on RRM requirements for FR2 Inter-band DL CA and UL CA	Nokia

  - Issue 1-1-1: Deployment scenarios assumption for CBM

    - Agreements:

    - Option2: Assumption of deployment and band pair for IBM UE and CBM UE should follow the RF session conclusions (Up to 2nd round discussion)

  - Issue 1-1-2: UE assumptions for CBM

    - Agreements (in GTW):

    - For CBM capable UE

    - UE is assumed to make reception with one beam at a time, i.e. similar to Rel-15 baseline UE assumption

    - FFS for number of panels UE can use for CBM and it is up to RF session conclusions. At least one active panel at a time can be assumed as baseline for RRM requirements definition.

  - Issue 1-1-3: Deployment scenarios assumption for IBM

    - Agreements: Follow the agreements in Rel16 i.e. there is no restriction on deployment scenario i.e. network assumes IBM UE supports both co-located and non-co-located deployments.

  - Issue 1-1-4: UE assumptions for IBM

    - Agreements (in GTW):

    - IBM capable UE is assumed to be capable of receiving signals for FR2 inter-band CA with different beam directions at the same time

  - Issue 1-3-1: How to determine MRTD in case of IBM?

    - Agreement: For IBM capable UE, the Rel16 MRTD requirements for FR2 inter-band CA can be applied in Rel-17 and no additional discussion is required in Rel17.

  - Issue 1-4-2: Performance impact due to Tx beam switching

    - Agreement: RAN4 needs to study how to handle impact on performance due to Tx beam switching.

  - Issue 1-5-1: How to determine MTTD in case of IBM?

    - Agreement: For IBM capable UE, the Rel16 MTTD requirements for FR2 inter-band CA can be applied in Rel-17 and no additional discussion is required in Rel17.

  - Issue 1-6-1: Scope of the RRM requirements for FR2 inter-band DL CA ?

    - Agreement: Scope of the RRM requirements for FR2 inter-band DL CA includes but not limited to MRTD, Scaling factor CSSFoutside_gap, interruption requirements, SCell activation requirements, Beam management requirements and scheduling/measurement restriction requirements

  - Issue 1-6-5: Scell activation delay requirements

    - Agreements:

    - For Case 1: SCell being activated belongs to FR2 and if there is at least one active serving cell on that FR2 band, existing SCell activation delay requirements in Case 1 can be applied

R4-2103359	Way forward on introduction of new FR2 CA BW classes	Verizon

  - RAN4 considers that there is a need to add a new objective in scope of Rel-17 FR2 UE WID which is

    - Introduce new CA BW classes and related Rx requirements to support of contiguous downlink aggregated channel BW up to 1600 MHz

  - Decision whether WID is updated is discussed in RAN#91e

R4-2103111	Way forward on FR2 UEs that support inter-band DL CA with IBM	Sony

- It is agreed the definition of IBM will be introduced in 38.101-2

  - IBM (Independent Beam management): A UE that supports inter-band CA with IBM selects its DL Rx beam(s) for all CCs in each configured band based on DL reference signals measurements made in that band.

- It is agreed that RAN4 will not label CBM or IBM as a default BM method for any band combination. Used beam management is based on UE capability. This issue is not discussed anymore in RAN4

- It is agreed that IBM inter-CA requirement framework established for n260+n261 shall be at least applied to any requested CA band pair from different frequency groups (parameter values discussed separately)

- Further discuss whether IBM inter-CA requirement framework established for n260+n261 shall be applied to any requested CA band pair from the same frequency group (parameter values discussed separately)

- It is agreed that

  - The FR2 inter-band DL CA, maximum input level, ACS, and in-band blocking requirement are band combination agnostic and shall be reused for any new FR2 inter-band combinations.

  - Apply release independent approach from Rel-16 to inter-band CA including intra-band contiguous CA with maximum number of bands is 2 bands.

    - Further discuss maximum number of CCs for such combinations.

      - Option 1: no need to limit the maximum number of CCs

      - Option 2: maximum number of CCs is FFS, but at least 12

- Further discuss how to define the relaxation values of FR2 inter-band CA between the low band group (n257, n258 or n261) and high band group (n259 and n260) for IBM.

  - Option 1: the same relaxation values as the ones for CA_n260-n261, i.e., 3.5 dB for all these band pair.

  - Option 2: The relaxation values should be further discussed based on per band pair case by case.

  - Option 3: The relaxation values for CA_n260-n261 are reused as the ones for CA_n258-n260 and CA_n257-n259. For other band pairs, we should be further discussed based on per band pair case by case.

R4-2103113	Way forward on FR2 UEs that support inter-band UL CA	MediaTek

- About “Feasibility stage UL CA work flow”

  - Agreement: FR2 inter-band UL CA feasibility studies are put on hold until FR2 inter-band DL CA feasibility studies have progressed.

  - Worldwide regulator requirement study are encouraged

  - Focus on CA_n257A-n259A based on IBM discussion as first step, that is requested and non-overlapping bands type

  - Max EIRP

    - Option 1: Specify max EIRP as per band

      - PC1: max EIRP of each band set to 55 dBm

      - PC3/4: max EIRP of each band set to 43 dBm

    - Option 2: Specify max EIRP as per UE

    - FFS on how “per UE” concept work, and the exact corresponding requirements

  - Max TRP (subject to revisit pending the final agreement on Max EIRP)

    - PC1: Specify max TRP as per band, with max TRP of each band set to 35 dBm

    - PC3/4: Specify max TRP as per band, with max TRP of each band set to 23 dBm

  - Min Peak EIRP

    - Option 1: Specify min peak EIRP as per band

      - Option 1a: Same requirement as single-CC

        - i.e. n257=22.4 dBm, n259=18.7 dBm

      - Option 1b: FFS relaxed requirement compared to single-CC

        - i.e. n257=22.4-FFS dBm, n259=18.7-FFS dBm

      - Option 1c: 3dB relaxed requirement compared to single-CC

        - i.e. n257=19.4 dBm, n259=15.7 dBm

    - Option 2: Specify min peak EIRP as per UE

      - FFS on how “per UE” concept work, and the exact corresponding requirements

    - Option 3: Others

      - Others are not precluded

R4-2103399	Way forward on FR2 UEs that support inter-band DL CA with CBM	Samsung

- CBM: (Common Beam Management) A UE that supports inter-band CA with CBM selects its DL Rx beam(s) for all CCs in all configured bands based on DL measurements made in the only CC configured with the reference signal for beam management.

  - In FR2 CA cases, requirements apply when the BM RS is provided in a CC with a configured UL BWP

- Define UE requirements for inter-band CA within the same freq. group (e.g. 28GHz + 28GHz) for common beam management (CBM) based on requested band combinations.

- Requirement framework for inter-band DL CA within the same frequency group based on CBM:

  - REFSENS relaxations

    - FFS: for CBM between overlapping or touching bands, REFSENS relaxations structure shall follow intra-band CA

    - REFSENS relaxations values are band combination dependent

    - REFSENS relaxation shall be a function of frequency span between the configured DL CCs.

  - FFS whether EIS spherical coverage requirements shall not be specified

  - Specify same requirements for maximum input level, ACS and in-band blocking as that for intra-band CA scenarios

- network deployment restriction for CBM

  - There are no deployment restrictions (Non-co-located/co-located) for network to configure inter-band DL CA for CBM UEs.

  - UE RF requirements for CBM shall be derived based on co-located deployment scenario only.

- Fs_inter_CBM

  - RAN4 needs to further discuss whether or not introduce ‘Fs_inter_CBM’ as UE capability to indicate the maximum frequency span between lower edge of lowest CC and upper edge of highest CC in FR2 inter-band CA based on CBM which UE can support (as Fs in 5.3A.4 of TS38.101-2)

R4-2103114	Way forward on UL gap for FR2 RF	Apple

  - UL gap-based UE power/UL coverage gain with proximity sensing has been shown with respect to R16 amount of P-MPR for UEs without the use of such gaps. However, how to show the gain in the test is FFS

  - For PA and transceiver calibration use cases, the metrics for performance gain can be UE TX power increase and DL throughput increase.

    - FFS: additional metrics for consideration can be IBE reduction

  - Companies are encouraged to provide network impact analysis with the above evaluation assumptions

  - Agreement: Requirements associated with UL gap:

    - All the UE RF requirements should be applicable if any type of gaps is defined and allowed for the UE.

    - New requirements if identified can be discussed in phase II

      - UE TX power and DL throughput

#### 2.4.2	Remaining Open issues

DL interband CA:

•	Agree a method how applicable CBM/IBM information is captured into specification for a particular CA configuration

•	Study and if feasible define UE requirements for CBM between different freq. groups (e.g. 28GHz + 37GHz).

•	Define requirements for CA_n258A-n260A and CA_n257A-n259A based on IBM (Note these CA configurations will be moved to Basket WI in RAN#90 and more combinations may be added to Basket WI later).

•	Define UE requirements for inter-band CA within the same freq. group (e.g. 28GHz + 28GHz) for common beam management (CBM) based on requested band combinations.

•	Study and if feasible define UE RF requirements for inter-band CA within the same freq. group (e.g. 28GHz + 28GHz) for (IBM

UL interband CA:

- Specify requirements for inter-band UL CA for two bands.

- Define requirements for  CA_n257A-n259A based on IBM (Note this CA configuration will be moved to Basket WI in RAN#90 and more combinations may be added to Basket WI later).

- Study and if feasible define UE requirements for CBM between different freq. groups (e.g. 28GHz + 37GHz).

- Study and if feasible define UE requirements for CBM and/or IBM CA within the same freq. group (e.g. 28GHz + 28GHz), on hold until there is operator request.

UL gaps for self-calibration and monitoring:

- Study and, if feasible, introduce UE specific and NW configured gap for general self-calibration and monitoring purposes including

  - PA efficiency and power consumption

  - Transceiver calibration due to temperature variation

  - UE Tx power management

  - Others self-calibration and monitoring are not precluded

## 4.	References

RAN4 #98e 73 contributions submitted

DL&UL CA:

R4-2100264		Release 17 FR2 bandwidth class	Verizon Denmark

R4-2102986		Email discussion summary for [98e][138] NR_RF_FR2_req_enh2_Part_1	Moderator (Nokia)

R4-2103110		Way forward on introduction of new FR2 CA BW classes	Verizon

R4-2103325		Email discussion summary for [98e][138] NR_RF_FR2_req_enh2_Part_1	Moderator (Nokia)

R4-2103359		Way forward on introduction of new FR2 CA BW classes	Verizon

R4-2100693		Status overview and proposals on FR2 inter-band CA discussion	MediaTek Beijing Inc.

R4-2101727		On the inter-band UL CA study and change of scope too include improved BC	Ericsson, Sony

R4-2102987		Email discussion summary for [98e][139] NR_RF_FR2_req_enh2_Part_2	Moderator (Qualcomm)

R4-2103111		Way forward on FR2 UEs that support inter-band DL CA with IBM	Sony

R4-2103112		Way forward on FR2 UEs that support inter-band DL CA with CBM	Samsung

R4-2103113		Way forward on FR2 UEs that support inter-band UL CA	MediaTek

R4-2103326		Email discussion summary for [98e][139] NR_RF_FR2_req_enh2_Part_2	Moderator (Qualcomm)

R4-2103399		Way forward on FR2 UEs that support inter-band DL CA with CBM	Samsung

R4-2100143		Specification differences between IBM and CBM	Nokia, Nokia Shanghai Bell

R4-2101284		Frequency separation class consideration for inter-band CA based on CBM	Intel Corporation

R4-2102131		Discussion on FR2 Inter-band DL CA enhancements	ZTE Corporation

R4-2102182		Discussion on FR2 Inter-band DL CA enhancements	ZTE Corporation

R4-2102511		Discussion on the CBM/IBM applicability of Rel-17 FR2 inter-band CA	Google Inc.

R4-2102676		on CBM and IBM for FR2 inter-band DL CA	Huawei, HiSilicon

R4-2100570		Views on Applicability of CBM/IBM for different CA configurations	Sony, Ericsson

R4-2100598		Applicability for CBM and IBM for FR2 inter-band CA band combos	Qualcomm Incorporated

R4-2100636		Discussion on applicability of CBM and IBM for different CA configurations	LG Electronics

R4-2101373		Frequency separation class for inter-band CA within the same frequency group based on CBM	Xiaomi

R4-2101756		Discussion on Rel-17 FR2 CBM IBM	OPPO

R4-2100620		RF specifications for DLCA n260A_n258A and n259A_n257A based on IBM	Qualcomm Incorporated

R4-2100695		Proposals on PC3 RIB of CA_n258A-n260A and CA_n257A-n259A	MediaTek Beijing Inc.

R4-2102189		Discussion on UE requirements for CA configurations based on IBM	ZTE Corporation

R4-2102607		CA_n258A-n260A and CA_n257A-n259A based on IBM	Apple

R4-2100747		FR2 inter-band CA for different frequency band groups with IBM	Nokia, Nokia Shanghai Bell

R4-2101199		Band specific requirements for FR2 DL Inter-band CA of n257n259 with IBM	NTT DOCOMO INC.

R4-2100142		IBM RF requirements for CA configurations within same frequency group	Nokia, Nokia Shanghai Bell

R4-2100621		CBM requirements for DLCA band combinations from the same frequency group	Qualcomm Incorporated

R4-2102608		Inter-band DL CA within same frequency group based on CBM	Apple

R4-2100697		Views on inter-band UL CA power class definition	MediaTek Beijing Inc.

R4-2101283		Consideration on inter-band UL CA RF requirements	Intel Corporation

R4-2101202		UE requirements for FR2 UL Inter-band CA	NTT DOCOMO INC.

R4-2101374		The MOP and Tx requirements for inter-band UL CA in FR2	Xiaomi

R4-2100637		Discussion on feasibility for inter-band CA  configurations	LG Electronics

R4-2102714		Simulation and analysis of FR2 inter-band DL CA based on CBM/IBM	vivo

R4-2100893		Discussion on IBM inter-band CA within same frequency group	Samsung

R4-2101375		The IBM UE capability for inter-band CA within the same frequency group	Xiaomi

R4-2100240		On the feasibility of CBM for FR2 inter-band CA cross different frequency groups	Apple

R4-2101376		The CBM UE capability for inter-band CA between different frequency groups	Xiaomi

R4-2102715		Discussion on FR2 inter-band UL CA	vivo

R4-2100619		Definition of TRP and EIRP for FR2 ULCA	Qualcomm Incorporated

UL GAPs:

R4-2100825		Performance evaluation for calibration	CMCC

R4-2102988		Email discussion summary for [98e][140] NR_RF_FR2_req_enh2_Part_3	Moderator (Apple)

R4-2103114		Way forward on UL gap for FR2 RF	Apple

R4-2103327		Email discussion summary for [98e][140] NR_RF_FR2_req_enh2_Part_3	Moderator (Apple)

R4-2100218		UL gaps for Tx power management	Apple

R4-2102623		on gaps for self-calibration and monitoring	Huawei, HiSilicon

R4-2102680		Power calibration gap UE improvement requirements	Ericsson, Sony

R4-2101129		Discussion on the UL Gap	LG Electronics Finland

R4-2101200		Consideration on FR2 UL gap for self calibration and monitering	NTT DOCOMO INC.

R4-2101467		Discussion on UL gap for self-calibration and monitoring	vivo

R4-2100144		FR2 UL gaps for self-calibration and monitoring	Nokia, Nokia Shanghai Bell

R4-2100217		UL gaps for tranceiver calibration	Apple

R4-2100599		UL calibration gap continuation	Qualcomm Incorporated

R4-2101867		Support up to 3 us MRTD	Ericsson

RRM:

R4-2101868		Updates on MRTD requirements for FR2 inter-band DL CA	Ericsson

R4-2101077		Discussion on FR2 inter-band DL CA enhancements	NEC

R4-2101266		RRM requirements for inter-band DL CA in NR FR2	Intel Corporation

R4-2102267		Discussion on FR2 RF RRM	Nokia, Nokia Shanghai Bell

R4-2101540		Discussion on RRM requirements for FR2 inter-band DL CA enhancements	OPPO

R4-2101686		Discussion on RRM impacts for FR2 inter-band DL CA enhancement in Rel-17	Huawei, HiSilicon

R4-2101869		Updates on MTTD requirements for FR2 inter-band DL CA	Ericsson

R4-2101687		Discussion on RRM impacts for  FR2 inter-band UL CA in Rel-17	Huawei, HiSilicon

R4-2103469		Email discussion summary: [98e][230] NR_RF_FR2_req_enh2_RRM	Moderator (Nokia)

R4-2103671		WF on RRM requirements for FR2 Inter-band DL CA and UL CA	Nokia

R4-2103711		Email discussion summary: [98e][230] NR_RF_FR2_req_enh2_RRM	Moderator (Nokia)

R4-2104095		WF on RRM requirements for FR2 Inter-band DL CA and UL CA	Nokia

R4-2100241		On MRTD for CBM for FR2 interband CA	Apple

R4-2100640		Discussion on MRTD and MTTD requirements on CBM and IBM for FR2 inter-band CA	LG Electronics

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template