3GPP TSG RAN meeting #91e										RP-210627

Electronic Meeting, March 16-26, 2021

## Status Report to TSG

Agenda item:			9.7.25

| WI / SI Name | NR Positioning Enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_pos_enh |  |  |  |  |
| Unique ID | 900160 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202900 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2022 | Performance part: 09/2022 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 5%: | Performance Part: 0%: | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteurs | Name | Yi GUO |
|  | Company | Intel Corporation |
|  | Email | yi.guo@intel.com |
| Rapporteur | Name | Ren DA |
|  | Company | CATT |
|  | Email | renda@catt.cn |
| Rapporteur | Name | Yazid Lyazidi |
|  | Company | Ericsson |
|  | Email | yazid.lyazidi@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1#104-e

RAN1 has discussed three topics: 1) UE/gNB Tx/Rx timing error mitigation; 2) UL-AOA enhancements and 3) DL-AOD enhancements.

Topic #1: UE/gNB Tx/Rx timing error mitigation

To facilitate further discussion and common understanding among companies, RAN1 agreed terms and definitions for UE/gNB Tx/Rx timing error mitigation topic.

Agreement:

- The following definitions were agreed for the purpose of discussion of internal timing errors (these terms are not agreed to be included in the specifications):

- Tx timing error: From a signal transmission perspective, there will be a time delay from the time when the digital signal is generated at baseband to the time when the RF signal is transmitted from the Tx antenna. For supporting positioning, the UE/TRP may implement an internal calibration/compensation of the Tx time delay for the transmission of the DL PRS/UL SRS signals, which may also include the calibration/compensation of the relative time delay between different RF chains in the same TRP/UE. The compensation may also possibly consider the offset of the Tx antenna phase center to the physical antenna center. However, the calibration may not be perfect. The remaining Tx time delay after the calibration, or the uncalibrated Tx time delay is defined as Tx timing error.

- Rx timing error: From a signal reception perspective, there will be a time delay from the time when the RF signal arrives at the Rx antenna to the time when the signal is digitized and time-stamped at the baseband. For supporting positioning, the UE/TRP may implement an internal calibration/compensation of the Rx time delay before it reports the measurements that are obtained from the DL PRS/UL SRS signals, which may also include the calibration/compensation of the relative time delay between different RF chains in the same TRP/UE. The compensation may also possibly consider the offset of the Rx antenna phase center to the physical antenna center. However, the calibration may not be perfect. The remaining Rx time delay after the calibration, or the uncalibrated Rx time delay is defined as Rx timing error.

- UE Tx ‘timing error group’ (UE Tx TEG): A UE Tx TEG is associated with the transmissions of one or more UL SRS resources for the positioning purpose, which have the Tx timing errors within a certain margin.

- TRP Tx ‘timing error group’ (TRP Tx TEG): A TRP Tx TEG is associated with the transmissions of one or more DL PRS resources, which have the Tx timing errors within a certain margin.

- UE Rx ‘timing error group’ (UE Rx TEG): A UE Rx TEG is associated with one or more DL measurements, which have the Rx timing errors within a certain margin.

- TRP Rx ‘timing error group’ (TRP Rx TEG): A TRP Rx TEG is associated with one or more UL measurements, which have the Rx timing errors within a margin.

- UE RxTx ‘timing error group’ (UE RxTx TEG): A UE RxTx TEG is associated with one or more UE Rx-Tx time difference measurements, and one or more UL SRS resources for the positioning purpose, which have the ‘Rx timing errors+Tx timing errors’ within a certain margin.

- TRP RxTx ‘timing error group’ (TRP RxTx TEG): A TRP RxTx TEG is associated with one or more gNB Rx-Tx time difference measurements and one or more DL PRS resources, which have the ‘Rx timing errors+Tx timing errors’ within a certain margin.

Reference device

To facilitate mitigation of UE/gNB Tx/Rx timing errors RAN1 discussed possibility to introduce reference device. The following was agreed by RAN1:

Agreement:

- Study specification impact for enabling a reference device with known location to support the following functionalities:

- Measure DL PRS and report associated measurements (e.g., RSTD, Rx-Tx time difference, RSRP) to the LMF;

- Transmit SRS and enable TRPs to measure and report measurements (e.g., RTOA, Rx-Tx time difference, AOA) associated with the reference device to the LMF;

- FFS: The details of the signalling, the measurements, the parameters related to the Rx and Tx timing delays, AoD and AOA enhancements and measurement calibrations;

- FFS: The report of device location coordinate information to the LMF if the LMF does not have the information

- FFS: The device with the known location being a UE and/or a gNB

- FFS: Precision to which location of reference device is known

- Note: RAN1 assumes using these enhancements for the purpose of network synchronization is NOT within the scope of the WI

Mitigation of TRP Tx timing errors and/or UE Rx timing errors for DL TDOA

Conclusion:

Study the following options for mitigating TRP Tx timing errors and/or UE Rx timing errors for DL TDOA:

- Option 1:

- Support a TRP to provide the association information of DL PRS resources with Tx TEGs to LMF

- Option 2:

- Support LMF to provide the association information of DL PRS resources with Tx TEGs to UE for UE-based positioning

- Option 3:

- Support a TRP to provide the Tx timing errors per Tx TEG to LMF

- Option 4:

- Support LMF to provide the Tx timing errors per Tx TEG of TRP to a UE for UE-based positioning

- Option 5:

- Support a UE to provide the association information of RSTD measurements with UE Rx TEG(s) to LMF when the UE reports the RSTD measurements to LMF

- Option 6:

- Support LMF to provide Rx timing errors per Rx TEG to a UE for UE-based positioning

- Option7:

- Support a UE to provide Rx timing errors per Rx TEG to LMF for UE-assisted positioning

- Option 8:

- Support a TRP to provide the Tx timing error differences between Tx TEGs of the TRP to LMF

- Option 9:

- Support LMF to provide the Tx timing error differences between Tx TEGs of a TRP to a UE for UE-based positioning

- Option10:

- Support a UE to provide Rx timing error differences between Rx TEGs to LMF for UE-assisted positioning

- FFS: details of the signalling, procedures, and UE capability

- FFS: How the TEGs are determined by the UE or TRP (could be by implementation, i.e., no specification impact)

- Note: Other options are not precluded.

- Note: Depending on the discussion results, none/one/multiple of the above options may be adopted in Rel-17.

Mitigation of UE Tx and TRP Rx timing errors for UL TDOA

Conclusion:

Study the following option(s) for mitigating UE Tx and TRP Rx timing errors for UL TDOA:

- Option 1:

- Support a TRP to provide the association information of RTOA measurements with Rx TEGs to LMF when the TRP reports the RTOA measurements

- Option 2:

- Support a UE to provide the association information of SRS resources for positioning with UE Tx TEG(s) to LMF for UL TDOA positioning.

- Option 3:

- Support a UE to provide Tx timing errors per Tx TEG to LMF for UL TDOA positioning.

- Option 4:

- Support a UE to provide Tx timing error differences between Tx TEGs to LMF for UL TDOA positioning.

- FFS: the details of the signalling, procedures, and UE capability

- FFS: How the TEGs are determined by the UE or TRP (could be by implementation, i.e., no specification impact)

- Note: Other options are not precluded.

- Note: Depending on the discussion results, none/one/multiple of the above options may be adopted in Rel-17.

Mitigation of UE Rx/Tx timing errors in DL+UL positioning

Conclusion:

study the following options for mitigating UE Rx/Tx timing errors in DL+UL positioning:

- Option 1:

- Support UE to provide the association information of UE Rx-Tx time difference measurements with UE Rx TEGs in the measurement report to LMF

- Option 2:

- Support UE to provide the association information of UE Rx-Tx time difference measurements with UE Tx TEGs in the measurement report to LMF

- Option 3:

- Combination of Option 1 and Option 2;

- Option 4:

- Support UE to provide the association information of UE Rx-Tx time difference measurements with UE RxTx TEGs in a measurement report to LMF for multi-RTT positioning

  - FFS: the definition of UE RxTxTEG. It includes both UE Rx timing and Tx timing errors.

- Option 5:

- Support UE to provide the association information of DL-RSTD measurements with UE RxTx TEGs in a measurement report to LMF for simultaneous DL-TDOA and UL-TDOA configuration for positioning

- Option 6:

- Support UE to provide the timing errors per Rx/Tx TEG, or the timing error differences between the Tx/Rx TEGs to LMF

- Option 7:

- Support UE to provide the timing errors per RxTx TEG, or the Tx timing error differences between the RxTx TEGs to LMF

- FFS: the details of signaling, procedures and UE capability

- FFS: How the TEGs are determined by the UE or TRP (could be by implementation, i.e., no specification impact)

- Note: Other options are not precluded.

- Note: Depending on the discussion results, none/one/multiple of the above options may be adopted in Rel-17.

Mitigation of gNB Rx/Tx timing errors in DL+UL positioning

Conclusion:

study the following options for mitigating gNB Rx/Tx timing errors in DL+UL positioning:

- Option 1:

- Support TRP to provide the association information of gNB Rx-Tx time difference measurements with TRP Rx TEGs in the measurement report to LMF

- Option 2:

- Support TRP to provide the association information of gNB Rx-Tx time difference measurements with TRP Tx TEGs in the measurement report to LMF

- Option 3:

- Combination of Option 1 and Option 2;

- Option 4:

- Support TRP to provide the association information of gNB Rx-Tx time difference measurements with TRP RxTx TEGs in a measurement report to LMF for multi-RTT positioning

- Option 5:

- Support TRP to provide the timing errors per Rx/Tx TEG, or the timing error differences between the Tx/Rx TEGs to LMF

- Option 6:

- Support TRP to provide the timing errors per RxTx TEG, or the Tx timing error differences between the RxTx TEGs to LMF

- FFS: the details of signalling and procedures

- FFS: How the TEGs are determined by the UE or TRP (could be by implementation, i.e., no specification impact)

- Note: Other options are not precluded.

- Note: Depending on the discussion results, none/one/multiple of the above options may be adopted in Rel-17.

Multiple measurement instances in single measurement report

Agreement:

Support enabling

- A UE to report one or more measurement instances (of RSTD, DL RSRP, and/or UE Rx-Tx time difference measurements) in a single measurement report to LMF for UE-assisted positioning, and

- A TRP to report one or more measurement instances (of RTOA, UL RSRP, and/or gNB Rx-Tx time difference measurements) in a single measurement report to LMF, and

- Each measurement instance is reported with its own timestamp

- FFS: The measurement instances are within a [configured] measurement time window

- FFS: Each UE measurement instance can be configured with N instances of the DL-PRS Resource Set

- FFS: N (including N=1)

- FFS: Each TRP measurement instance can be configured with M SRS measurement time occasions

- FFS: M (including M=1)

- FFS: details of signalling, procedures, and UE capability if any

- FFS: whether and how to consider the additional enhancement related to measurement reporting of multi-paths and quality metric

- Note 1: A measurement instance refers to one or more measurements, which can either be the same or different types, which are obtained from the same DL PRS resource(s), or the same UL SRS resource(s).

- Note 2: This enhancement has no intention to change the mapping of measurement types to Rel-16 positioning techniques and no intention to introduce new positioning techniques either.

Topic #2: UL-AOA enhancements

Assistance signalling for UL-AOA measurements

Agreement:

- NR supports at least the following additional assistance signaling from LMF to gNB/TRP to facilitate UL measurements of UL-AOA

- Indication of expected AoA/ZoA value and uncertainty (of the expected AoA/ZoA value) range(s)

- FFS: Details of procedure for providing the assistance

- FFS: Reference angle of expected AoA/ZoA

Enhanced support for linear antenna arrays

Agreement:

- Further study which option is used to potentially enhance signaling of UL-AOA measurement report in case of a linear array antenna

- Option 1: gNB reports UL-AOA measurement which is a function of the actual azimuth and zenith angles of arrival in a given coordinate system

- Option 2: The z-axis of LCS is defined along the linear array axis. gNB reports only the ZoA relative to z-axis in the LCS, and the LCS-to-GCS translation function is used to set up the specific z-axis direction

- Other options are not precluded from the study

Enhanced measurements for UL-AOA

RAN1 discussed how to improve measurement and report for UL-AOA and agreed the following:

- NR supports reporting of M > 1 UL-AOA (AoA/ZoA) measurement values by gNB to the LMF at least for the first arrival path

- FFS: Supporting of UL-AOA measurements for additional paths

- FFS: Supporting of N >= 1 UL-AOA values per path for additional paths

- FFS: Whether the multiple values can correspond to the same time stamp.

- FFS: Further details of measurement and reporting

- Note: The reporting by gNB to the LMF is optional

Topic #3: DL-AOD enhancements

RSRP measurements for DL-AOD

Agreement:

- For UE-assisted DL AOD, select one of the following options for reporting of RSRP measurements per TRP

- Option 1: Up to 8 measurements in a measurement report (as in release 16)

- Option 2: Up to 8 measurements in a measurement report, for the same Rx beam index

- Option 3: Up to N>=8 measurements

  - Note: Multiple measurements corresponding to different Rx Beam index may be  reported for a given PRS resource.

  - FFS: value for N.

Enhanced reporting and measurements for DL-AOD

Agreement:

- For both UE-based and UE-assisted DL-AOD study the following enhancements that enable the UE to measure and report (for UE-assisted) information related to the first arriving path

- Option 1: Information corresponds to PRS-RSRP of the first arriving path

- Option 2: Information corresponds to the angle of departure of the first arriving path

- Option 3: Information corresponds to the arrival time of the first path

- Option 4: Information corresponds to phase of the CIR corresponding to the first arriving path

- Option 5: Information corresponds to received signal value (amplitude and phase of the channel estimated from the first path which can be achieved as a combination of option 1 and option 4) of the first arriving path

- FFS: Reporting of additional path to the first arriving path.

- FFS: Measurement definition details

- FFS: additional assistance data to support these enhancements

- FFS: how the “first path” is selected among PRS resources in a PRS resource set

- Note 1: Supporting multiple options as well as none of the options above is not precluded.

RSRP measurements on adjacent beams for DL-AOD

Agreement:

- For UE-assisted DL-AOD positioning method, study the following options to enable the UE to measure/report a PRS resource with an additional, adjacent PRS resources measurement/report:

- Option 1: UE can be requested to measure and report on specific PRS resources

- Option 2: Enhancing the assistance data to identify adjacent beams

- Option 3: Enhancing the reporting to include the measurements of adjacent beams

- FFS: Detailed signaling and procedure

- FFS: How to define adjacent beams

- Note: Depending on the discussion results, none/one/multiple of above options may be adopted in Rel-17

#### 2.1.2	Remaining Open issues

This is the 1st meeting of the WI. Most of issues for this WI are open.

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-2100128	Enhancement of timing-based positioning by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	OPPO

- R1-2100129	Enhancements for UL AoA Positioning	OPPO

- R1-2100130	Enhancements for DL-AoD positioning	OPPO

- R1-2100131	Discussion on NR Positioning Enhancements	OPPO

- R1-2100195	Enhancement to mitigate gNB and UE Rx/Tx timing error	Huawei, HiSilicon

- R1-2100237	Enhancement for UL AoA positioning	Huawei, HiSilicon

- R1-2100238	Enhancement for DL AoD positioning	Huawei, HiSilicon

- R1-2100293	Positioning accuracy improvement by mitigating timing delay	ZTE

- R1-2100294	Accuracy improvement for UL-AoA positioning solutions	ZTE

- R1-2100295	Accuracy improvements for DL-AoD positioning solutions	ZTE

- R1-2100296	Other accuracy enhancements for NR positioning	ZTE

- R1-2100308	Disussion on accuracy improvements of NR positioning enhancements	CAICT

- R1-2100385	Discussion on accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	CATT

- R1-2100386	Discussion on accuracy improvements for UL-AoA positioning solutions	CATT

- R1-2100387	Discussion on accuracy improvements for DL-AoD positioning solutions	CATT

- R1-2100388	Potential techniques for Rel-17 positioning enhancements	CATT

- R1-2100445	Discussion on methods for RX/TX timing delay mitigating	vivo

- R1-2100446	Discussion on potential enhancements for UL-AoA method	vivo

- R1-2100447	Discussion on potential enhancements for DL-AoD method	vivo

- R1-2100448	Discussion on idle and inactive states positioning	vivo

- R1-2100488	Discussion on improving the accuracy of UL AoA positioning solutions	FUTUREWEI

- R1-2100489	Discussion on improving the accuracy of DL AoD positioning solutions	FUTUREWEI

- R1-2100497	Accuracy improvements for UL-AoA positioning solutions	BUPT

- R1-2100548	Initial views on mitigating UE and gNB Rx/Tx timing errors	Nokia, Nokia Shanghai Bell

- R1-2100549	Initial views on enhancing UL AoA	Nokia, Nokia Shanghai Bell

- R1-2100550	Initial views on enhancing DL AoD	Nokia, Nokia Shanghai Bell

- R1-2100551	Additional views on positioning enhancements	Nokia, Nokia Shanghai Bell

- R1-2100657	Mitigation of UE and gNB Tx/Rx timing errors	Intel Corporation

- R1-2100658	NR positioning enhancements for UL-AoA method	Intel Corporation

- R1-2100659	NR positioning enhancements for DL-AoD method	Intel Corporation

- R1-2100697	Positioning enhancement by UE Assistance	TCL Communication Ltd.

- R1-2100708	Discussion on accuracy improvement by mitigating UE Rx/Tx and gNB Rx/Tx timing delays	LG Electronics

- R1-2100709	Discussion on accuracy improvement for UL-AoA positioning	LG Electronics

- R1-2100710	Discussion on accuracy improvement for DL-AoD positioning	LG Electronics

- R1-2100711	Discussion on latency and efficiency enhancement for NR positioning	LG Electronics

- R1-2100750	Accuracy improvements for DL-AoD positioning solutions	InterDigital, Inc.

- R1-2100751	Discussions on LOS/NLOS detection	InterDigital, Inc.

- R1-2100752	Techniques to improve accuracy in the presence of UE Rx/Tx and/or gNB Rx/Tx timing delays	InterDigital, Inc.

- R1-2100753	Discussions on techniques to improve accuracy for UL-AoA positioning solutions	InterDigital, Inc.

- R1-2100863	Discussion on accuracy improvements for UL-AoA positioning method	Sony

- R1-2100864	Discussion on accuracy improvements for DL-AoD positioning method	Sony

- R1-2101046	Discussion on gNB/UE Rx/Tx timing delay mitigation solutions	CMCC

- R1-2101047	Discussion on UL-AoA enhancement	CMCC

- R1-2101048	Discussion on DL-AoD enhancement	CMCC

- R1-2101121	Accuracy improvements for DL-AoD positioning solutions	Xiaomi

- R1-2101131	On methods for Rx/Tx timing delays mitigation	Fraunhofer IIS, Fraunhofer HHI

- R1-2101132	UL-AoA positioning enhancements	Fraunhofer IIS, Fraunhofer HHI

- R1-2101133	DL-AoD positioning enhancements	Fraunhofer IIS, Fraunhofer HHI

- R1-2101140	The mitigation of  RX/TX timing delays for higher accuracy	MediaTek Inc.

- R1-2101141	Accuracy enhancement for DL-AOD technique	MediaTek Inc.

- R1-2101142	Solving the synchronization error by the combination of measurements for DL-TDOA and UL-TDOA	MediaTek Inc.

- R1-2101210	Discussion on accuracy improvements on timing based positioning solutions	Samsung

- R1-2101211	Discussion on accuracy improvements for UL-AoA positioning solutions	Samsung

- R1-2101212	Accuracy improvements for DL-AoD positioning solutions	Samsung

- R1-2101213	Discussion on differential beamforming for positioning enhancement	Samsung

- R1-2101252	Considerations on other enhancements for positioning accuracy	Huawei, HiSilicon

- R1-2101387	Positioning accuracy enhancements under UE and/or gNB Tx/Rx timing errors	Apple

- R1-2101388	Accuracy enhancements for DL-AoD positioning technique	Apple

- R1-2101389	Accuracy enhancements for UL-AoA positioning technique	Apple

- R1-2101468	Enhancements on Timing Error Mitigations for improved Accuracy	Qualcomm Incorporated

- R1-2101469	Potential Enhancements on UL-AOA positioning	Qualcomm Incorporated

- R1-2101470	Potential Enhancements on DL-AoD positioning	Qualcomm Incorporated

- R1-2101501	Potential DL-AoD Positioning Enhancements	Lenovo, Motorola Mobility

- R1-2101527	NR positioning enhancements by mitigating timing delays	China Telecom

- R1-2101617	Discussion on UL-AoA positioning enhancements	NTT DOCOMO, INC.

- R1-2101618	Discussion on DL-AoD positioning enhancements	NTT DOCOMO, INC.

- R1-2101754	Techniques mitigating UE Rx/Tx timing delays	Ericsson

- R1-2101755	Enhancements of UL-AoA positioning solutions	Ericsson

- R1-2101756	Enhancements of DL-AoD positioning solutions	Ericsson

- R1-2101757	PRS with Cyclic shifts	Ericsson

- R1-2101764	FL summary of accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2101859	Feature Lead Summary #1 for NR Positioning UL-AoA Enhancements	Moderator (Intel Corporation)

- R1-2101860	Feature Lead Summary #2 for NR Positioning UL-AoA Enhancements	Moderator (Intel Corporation)

- R1-2101920	FL summary #1 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2101951	FL summary#2 of accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2102027	FL summary #2 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2102035	FL summary#3 of accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2102036	Feature Lead Summary #3 for NR Positioning UL-AoA Enhancements	Moderator (Intel Corporation)

- R1-2102046	Feature Lead Summary #4 for NR Positioning UL-AoA Enhancements	Moderator (Intel Corporation)

- R1-2102093	FL summary #3 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2102122	FL summary#4 of accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2102181	FL summary #4 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2102194	Session notes for 8.5 (Study on NR Positioning Enhancements)	Ad-Hoc Chair (Ericsson)

- R1-2102201	[DRAFT] LS on UE/TRP Tx/Rx Timing Errors	CATT

- R1-2102204	FL summary#5 of accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2102239	FL summary #5 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template