3GPP TSG RAN meeting #91e										RP-210744

Electronic Meeting, March 16-26, 2021

## Status Report to TSG

Agenda item:			9.8.11

| WI / SI Name | Adding channel bandwidth support to existing NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_bands_R17_BWs |  |  |  |  |
| Unique ID | 880092 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201294 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2021 | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 30% | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Dominique Everaere |
|  | Company | Ericsson |
|  | Email | dominique.everaere@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.4	RAN4

| Band | Channel bandwidth and SCS | Contact name, company | Contact email | Other supporting companies | Justification | Additional information | status |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Note: minimum 3 | Note: Spectrum information and usage that would justify introducing support for the new channel bandwidth(s) in the considered band. | Note: any specific technical challenge should be triggered and highlighted here |  |
| n41 | 70 MHz (30-60kHz SCS) | Nelson Ueng, T-Mobile USA | Neng-Tsann.Ueng@T-Mobile.com | Ericsson, Nokia, Deutsche Telekom | The amount of spectrum owned by T-Mobile US varies throughout the US, with 70MHz contiguous in some places. | n41 already supports 60 and 80MHz CBW, no major issue is expected. | Done |
| n48 | 70 MHz – DL only (30-60kHz SCS) | Nelson Ueng, T-Mobile USA | Neng-Tsann.Ueng@T-Mobile.com | Ericsson, Nokia, Deutsche Telekom, Federated Wireless | 70MHz has already been added to bands n77 and n78. It would make sense to add it also for n48. | As this channel BW was already added for n77 and n78, no major issue is expected. | Done |
| n83 | 30MHz (15-30kHz SCS) | Zhang, Meng, Huawei | zhangmeng62@huawei.com | HiSilicon, CMCC, Spreadtrum, CBN, Mediatek | Both 20MHz and 30MHz have been added for band n28, which has the same UL frequency with n83. | None is expected. | Done |
| n84 | 25MHz, 30MHz, 40MHz, 50MHz All SCS-s | Zhang, Meng, Huawei | zhangmeng62@huawei.com | HiSilicon, Spreadtrum, Mediatek, China Unicom | All listed bandwidths have been added for band n1, which has the same UL frequency with n84. | None is expected. | Done |
| n80 | 40 MHz All SCS | Zhang, Meng, Huawei | zhangmeng62@huawei.com | CITC, CKH IOD UK, Etisalat, HiSilicon | 40MHz channel bandwidth has been added in Rel-16 for n3, which has the same UL frequency with n80. | No major issue is expected. | Done |
| n83 | 40 MHz for BS (15-30kHz SCS) | Zhang, Meng, Huawei | zhangmeng62@huawei.com | CBN, CITC, CKH IOD UK, Etisalat, HiSilicon | 40MHz BS channel bandwidth has been added in Rel-16 for n28, which has the same UL frequency with n80. | No major issue is expected. No requirement for UE 40MHz on band n83. | Done |
| n40 | 90 and 100 MHz for UE 90 MHz for BS (30-60kHz SCS) | Dai, Xizeng, Huawei | daixizeng@huawei.com | CITC, CKH IOD UK, HiSilicon | 90 and 100MHz bandwidth are already supported by the BS on band n40. To fully utilize the bandwidth of n40, 90 and 100MHz UE channel bandwidth are proposed to be added as optional support. | No major issue is expected. Delta MPR is needed for 100MHz UE bandwidth. | On going |
| n48 | 30MHz (15-30-60kHz) | Antti Immonen, DISH Network | antti.immonen@dish.com | Verizon, Nokia, Altiostar, Ericsson, Charter Communications Inc. | Operators own 3 PAL licenses (30MHz) in many locations as a result in recent CBRS auction in the US. Currently 10/20/40MHz can all be supported using single CC. Adding 30MHz channel bandwidth would allow using up to 4 adjacent licenses without Intra-band CA | No major issues expected as both 20MHz and 40MHz are already supported for n48 and 30MHz is already supported for n77. A-MPR simulations for the UE emissions (NS_27) are needed which should be straightforward yet require work | Done |
| n2 | 25MHz, 30MHz, 40MHz (All SCS) | Ron Borsato, AT&T | ronald.borsato@att.com | Nokia, Qualcomm, Intel, Ericsson, Verizon, Telefonica, Huawei, HiSilicon | This amount of spectrum is available to AT&T in key markets in the US. In order to fully utilize the bandwidth of n2, it is proposed to introduce 25MHz, 30MHz, and 40MHz UE/BS RF channel BWs for n2 into specification. Adding the additional channel bandwidths allow for flexibility to optimize channel allocation in particular markets without Intra-band CA given that the available bandwidth varies across markets. | No major issues expected as both 25MHz, 30MHz, and 40MHz are already supported for n25 (mostly equivalent band to n2) and n3. Should be able to re-use most of the NR Band n2 work. | Started |
| n5 | 25MHz (All SCS) | Ron Borsato, AT&T | ronald.borsato@att.com | Nokia, Qualcomm, Intel, Ericsson, Verizon | This amount of spectrum is available to AT&T in key markets in the US. In order to fully utilize the bandwidth of n5, it is proposed to introduce 25MHz UE/BS RF channel BW for n2 into specification. Adding the additional channel bandwidths allow for flexibility to optimize channel allocation in particular markets without Intra-band CA given that the available bandwidth varies across markets. | No major issues expected as even larger BWs are already requested for low bands such as n71 which likely share PA and n5 duplexer spacing should be sufficient with full channel allocation. Some straightforward work required for DL and UL requirements. MSD shall be evaluated, limitation in the UL allocation might be considered | Started |
| n3 | 50 MHz (15-30-60kHz) | Basaier Jialade, China Unicom; Bo Liu, China Telecom | basejld@chinaunicom.cn; liubo1@chinatelecom.cn | Huawei, HiSilicon, ZTE, Sanechips, CATT, Nokia, Nokia Shanghai Bell | Band n3 might be deployed in China by co-construction and sharing business mode. To further improve the efficiency of Band n3 utilization, it is proposed to add 50MHz channel bandwidth for Band n3. | None is expected. | New |
| n46 n96 | 100 MHz | Gene Fong, Qualcomm Inc. | gfong@qti.qualcomm.com | Not provided | Approved in RAN#90e (RP-202890) |  | New |

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template