3GPP TSG RAN meeting #92e										RP-211134

Electronic Meeting, June 14 - 18, 2021

Status Report to TSG

Agenda item:			9.7.4.3

| WI / SI Name | Further enhancement on NR demodulation performance |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_demod_enh2-Perf |  |  |  |  |
| Unique ID | 890055 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210920 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: Mar. 2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 30% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shan YANG, Tricia LI, Dmitry BELOV |
|  | Company | China Telecom, Huawei, Intel Corporation |
|  | Email | yangshan@chinatelecom.cn, tricia.li@huawei.com, dmitry.belov@intel.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The progress in RAN4 #98e-bis is summarized below:

General:

- The Work plan for Further enhancement on NR demodulation performance WI was approved in R4-2106119.

- The TR skeleton (V0.0.1) for Inter-user interference suppression for NR Multiple-User Multiple-Input Multiple-Output (MU-MIMO) was approved in R4-2104952.

  - Note: with the new objective on LTE CRS-IM performance evaluation added at RAN #91e, the TR title in the WID would probably be updated in the June RAN #92e meeting.

- The Email discussion summary for [98-bis-e][323] NR_perf_enh2_Demod_Part1 was provided in R4-2106154.

- The Email discussion summary for [98-bis-e][324] NR_perf_enh2_Demod_Part2_NWM was provided in R4-2106155.

UE inter-cell IRC:

- The WF on general and PDSCH demodulation requirements for inter-cell interference MMSE-IRC was approved in R4-2106116.

- The WF on CQI reporting requirements for inter-cell interference MMSE-IRC was approved in R4-2106117.

UE intra-cell IRC:

- The WF on MMSE-IRC receiver for intra-cell inter-user interference was approved in R4-2106118.

BS FR1 PUSCH 256QAM:

- The Way forward for FR1 PUSCH 256QAM performance requirements was approved in R4-2106120.

The progress in RAN4 #99e is summarized below:

General:

- The Email discussion summary for [99-e][330] NR_perf_enh2_Demod_Part1 was provided in R4-2108696.

- The Email discussion summary for [99-e][331] NR_perf_enh2_Demod_Part2 was provided in R4-2108697.

- The Email discussion summary for [99-e][332] NR_perf_enh2_Demod_Part3_NWM was provided in R4-2108698.

UE inter-cell IRC:

- The WF on general and PDSCH demodulation requirements for inter-cell interference MMSE-IRC was approved in R4-2108664.

- The WF on CQI reporting requirements for inter-cell interference MMSE-IRC was approved in R4-2108665.

UE intra-cell IRC:

- The WF on MMSE-IRC receiver for intra-cell inter-user interference was approved in R4-2108666.

UE CRS-IM:

- The WF on CRS interference handling in scenarios with overlapping spectrum for LTE and NR was approved in R4-2108662.

- The template for simulation result collection for CRS interference handling was provided in R4-2108663.

BS FR1 PUSCH 256QAM:

- The Way forward for FR1 PUSCH 256QAM performance requirements was approved in R4-2108667.

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4 #98e-bis:

- R4-2104483	Views on PUSCH FR1 256QAM demodulation requirements	China Telecommunications

- R4-2104557	Discussion on FR1 PUSCH 256QAM demodulation requirement		Ericsson

- R4-2104606	Discussion on demodulation enhancement for inter-cell interference suppressing	CMCC

- R4-2104607	Discussion on NR demodulation enhancement for intra-cell inter-user interference suppressing	CMCC

- R4-2104608	Discussion on BS demodulation enhancement for FR1 256QAM		CMCC

- R4-2104730	Discussion on PUSCH demodulation requirements for FR1 256QAM	CATT

- R4-2104846	On PDSCH requirements in intercell interference scenarios	Apple

- R4-2104847	On PDSCH requirements in MU-MIMO scenarios	Apple

- R4-2104951	Work plan for Further enhancement on NR demodulation performance WI	China Telecom

- R4-2104952	TR skeleton (V0.0.1) for Inter-user interference suppression for NR Multiple-User Multiple-Input Multiple-Output (MU-MIMO)	China Telecom

- R4-2104953	On UE MMSE-IRC receiver for inter-cell interference suppression	China Telecom

- R4-2104954	On UE MMSE-IRC receiver for intra-cell inter-user interference suppression	China Telecom

- R4-2104977	Views on MMSE-IRC receiver for inter-cell interference test	NTT DOCOMO, INC.

- R4-2105031	View on PUSCH demodulation requirement with FR1 256QAM	Samsung

- R4-2105994	Email discussion summary for [98-bis-e][323] NR_perf_enh2_Demod_Part1	Moderator (China Telecom)

- R4-2105995	Email discussion summary for [98-bis-e][324] NR_perf_enh2_Demod_Part2_NWM	Moderator (Huawei, HiSilicon)

- R4-2106116	WF on general and PDSCH demodulation requirements for inter-cell interference MMSE-IRC	Intel Corporation

- R4-2106117	WF on CQI reporting requirements for inter-cell interference MMSE-IRC	Ericsson

- R4-2106118	WF on MMSE-IRC receiver for intra-cell inter-user interference	Huawei

- R4-2106119	Work plan for Further enhancement on NR demodulation performance WI	China Telecom

- R4-2106154	Email discussion summary for [98-bis-e][323] NR_perf_enh2_Demod_Part1	Moderator (China Telecom)

- R4-2106155	Email discussion summary for [98-bis-e][324] NR_perf_enh2_Demod_Part2_NWM		Moderator (Huawei)

- R4-2106347	Views on FR1 PUSCH 256QAM	NTT DOCOMO, INC.

- R4-2106426	Discussion on MMSE-IRC requirements for scenario with inter-cell interference	Intel Corporation

- R4-2106427	Discussion on MMSE-IRC requirements for scenario with intra-cell inter-user interference	Intel Corporation

- R4-2106428	Discussion on PUSCH requirements for FR1 256QAM	Intel Corporation

- R4-2106782	On PUSCH demodulation requirements for FR1 256QAM	Nokia, Nokia Shanghai Bell

- R4-2106833	Discsussion on MMSE-IRC receiver for inter-cell interference	Huawei, HiSilicon

- R4-2106834	Discussion on MMSE-IRC receiver for intra-cell inter-user interference	Huawei, HiSilicon

- R4-2106835	Discussion on PUSCH demodulation requirements for FR1 256QAM	Huawei, HiSilicon

- R4-2106867	Discussion on MMSE-IRC receiver for inter-cell interference	Ericsson

- R4-2106868	Disucsson on MMSE-IRC receiver for intra-cell inter-user interference	Ericsson

- R4-2107093	Views on MMSE-IRC receiver for inter-cell interference	MediaTek inc.

RAN4 #99e:

- R4-2108055	Email discussion summary for [99-e][330] NR_perf_enh2_Demod_Part1	Moderator (China Telecom)

- R4-2108056	Email discussion summary for [99-e][331] NR_perf_enh2_Demod_Part2	Moderator (Intel)

- R4-2108057	Email discussion summary for [99-e][332] NR_perf_enh2_Demod_Part3_NWM	Moderator (Huawei)

- R4-2108455	Email discussion summary for [99-e][330] NR_perf_enh2_Demod_Part1	Moderator (China Telecom)

- R4-2108456	Email discussion summary for [99-e][331] NR_perf_enh2_Demod_Part2	Moderator (Intel)

- R4-2108457	Email discussion summary for [99-e][332] NR_perf_enh2_Demod_Part3_NWM	Moderator (Huawei)

- R4-2108851	Views on PMI selection for intra-cell inter-user interference modeling	Anritsu corporation

- R4-2109104	Simulation results for PUSCH 256QAM performance requirement	CATT

- R4-2109105	Discussion on PUSCH demodulation requirements for FR1 256QAM	CATT

- R4-2109136	Discussion on PUSCH FR1 256QAM demodulation requirements	China Telecom

- R4-2109137	On UE MMSE-IRC receiver for inter-cell interference suppression	China Telecom

- R4-2109138	On UE MMSE-IRC receiver for intra-cell inter-user interference suppression	China Telecom

- R4-2109198	Discussion on MMSE-IRC requirements for scenario with inter-cell interference	Intel Corporation

- R4-2109199	Discussion on MMSE-IRC requirements for scenario with intra-cell inter-user interference	Intel Corporation

- R4-2109200	Discussion on CRS interference handling in scenarios with overlapping spectrum for LTE and NR	Intel Corporation

- R4-2109201	Discussion on PUSCH requirements for FR1 256QAM	Intel Corporation

- R4-2109358	On PDSCH requirements in intercell interference scenarios	Apple

- R4-2109359	On PDSCH requirements in MU-MIMO scenarios	Apple

- R4-2109465	Views on Intra-cell Inter-user Interference Scenarios	Qualcomm Incorporated

- R4-2109488	Discussion on demodulation enhancement for inter-cell interference suppressing	CMCC

- R4-2109489	Discussion on NR demodulation enhancement for intra-cell inter-user interference suppressing	CMCC

- R4-2109490	Discussion on LTE CRS-IM	CMCC

- R4-2109491	Discussion on BS demodulation enhancement for FR1 256QAM		CMCC

- R4-2109585	CRS-IM for NR PDSCH in LTE/NR co-existence scenarios	China Telecom

- R4-2109609	Discussion on PUSCH demodulation with 256QAM		Ericsson

- R4-2109610	Simulation results for PUSCH demodulation with 256QAM	Ericsson

- R4-2109712	Views on FR1 PUSCH 256QAM	NTT DOCOMO, INC.

- R4-2109794	View on PUSCH demodulation requirement with FR1 256QAM	Samsung

- R4-2109993	Remaining issues on MMSE-IRC receiver for inter-cell interference	Ericsson

- R4-2109994	Remaining issues on MMSE-IRC receiver for intra-cell inter-user	Ericsson

- R4-2109995	Discussion on CRS-IM with overlapping spectrum for LTE and NR	Ericsson

- R4-2110569	Discussion on  PUSCH demodulation requirements for FR1 256QAM	Huawei, HiSilicon

- R4-2110570	Discussion on inter-cell MMSE-IRC	Huawei, HiSilicon

- R4-2110571	Discussion on inter-cell CRS-IM		Huawei, HiSilicon

- R4-2110576	Discussion on open issues for MMSE-IRC receiver for intra-cell inter-user interference	Huawei, HiSilicon

- R4-2110593	On PUSCH demodulation requirements for FR1 256QAM		Nokia, Nokia Shanghai Bell

- R4-2110594	Simulation results for PUSCH demodulation requirements for FR1 256QAM	Nokia, Nokia Shanghai Bell

- R4-2110844	Views on CRS Interference Mitigation in NR	Qualcomm Incorporated

- R4-2110940	Discussion on the MMSE-IRC receiver requirements for intra-cell inter-user interference	MediaTek inc.

- R4-2110941	Discussion on PDSCH requirements for CRS-IM	MediaTek inc.

- R4-2110994	Demodulation performance requirements for NR PUSCH 256QAM	ZTE Wistron Telecom AB

- R4-2110998	Evaluation on intra-cell inter-user interference	ZTE Wistron Telecom AB

- R4-2108662	WF on CRS interference handling in scenarios with overlapping spectrum for LTE and NR		China Telecom

- R4-2108663	Template for simulation result collection for CRS interference handling		China Telecom

- R4-2108666	WF on MMSE-IRC receiver for intra-cell inter-user interference		Huawei

- R4-2108665	WF on CQI reporting requirements for inter-cell interference MMSE-IRC	Ericsson

- R4-2108664	WF on general and PDSCH demodulation requirements for inter-cell interference MMSE-IRC	Intel