3GPP TSG-RAN meeting #92-e	RP-211352

Electronic Meeting, 14th Jun– 18th Jun 2021

## Status Report to TSG

Agenda item:			13.5.8

| WI / SI Name | UE Conformance Test Aspects for 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 18% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuchun Wu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | wuyuchun@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Work plan:

-	The Work plan is updated in [1].

Common test environment:

-	General procedures for NR SL test environment setup are agreed in [3];

Note: Changes to 38.508-1 cl.4.5.1 are merged in [37]

-	Test procedures to setup unicast link are agreed in [4];

-	Test states for NR SL testing under RRC_IDLE/RRC_CONNECTED/OUT_OF_COVERAGE are agreed in [5];

-	Test mode E and loop back function under test mode E for NR SL testing is agreed in [6];

Note: Updating of AT Commands used in test mode E and loop back function are agreed in C1-213750.

-	NR SL packet counter reporting procedure and corresponding testing protocol messages are agreed in [7];

-	Default configuration for remaining sidelink IEs are agreed in [8]-[32];

-	Default configuration for remaining PC5 RRC messages are greed in [33]-[36];

-	The configuration and requirements of GNSS simulator are specified in [38]

-	Calculation method of test frequencies for V2X bands in [39]. Test frequency of band n47 is specified in [40]

-	Connection diagram for NR sidelink testing with PC5 alone is specified in [41]

Implementation Conformance Statement:

The PIC used in new-added NR SL TC 12.1.7.1 is added in [42].

The PICs used in RF test cases are added in [43].

Signaling Testing:

TC 12.1.7.1 PC5-only operation / Sidelink UE capability transfer via PC5 RRC / One-way and two-way transfer is agreed in [60]. Corresponding applicability is agreed in [61].

RF Testing:

General RB allocation is specified in [44] based on the discussion in [2].

15CRs were agreed ([45]-[59]) to update FR1 V2X for non-concurrent test cases. None of the test cases is complete.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General papers

[1] R5-212488	WP UE Conformance Test Aspects - Rel-16 NR V2X_V4.0	Huawei, Hisilicon

[2] R5-212925	Discussion on V2X RB allocation	Huawei, HiSilicon

38.508-1

[3] R5-213557	Addition of general procedures for NR sidelink	Huawei, Hisilicon

[4] R5-213558	Addition of test procedure to establish sidelink unicast mode	Huawei, Hisilicon

[5] R5-213559	Addition of test state for NR sidelink	Huawei, Hisilicon

[6] R5-213568	Addition of test mode for NR sidelink	Huawei, Hisilicon

[7] R5-213569	Addition of ProSe Packet Counter value reporting procedure for NR sidelink	Huawei, Hisilicon

[8] R5-212455	Correction of NR SL IE SL-BWP-Config	Huawei, Hisilicon

[9] R5-212456	Correction of NR SL IE SL-BWP-PoolConfig 	Huawei, Hisilicon

[10] R5-212457	Correction of NR SL IE SL-CBR-CommonTxConfigList 	Huawei, Hisilicon

[11] R5-212458	Correction of NR SL IE SL-CBR-PriorityTxConfigList 	Huawei, Hisilicon

[12] R5-212459	Correction of NR SL IE SL-ConfiguredGrantConfig 	Huawei, Hisilicon

[13] R5-212460	Correction of NR SL IE SL-DestinationIdentity 	Huawei, Hisilicon

[14] R5-212461	Correction of NR SL IE SL-FreqConfig 	Huawei, Hisilicon

[15] R5-212462	Correction of NR SL IE SL-MeasConfigCommon 	Huawei, Hisilicon

[16] R5-212463	Correction of NR SL IE SL-MeasIdList 	Huawei, Hisilicon

[17] R5-212464	Correction of NR SL IE SL-MeasObjectList 	Huawei, Hisilicon

[18] R5-212465	Correction of NR SL IE SL-PSBCH-Config 	Huawei, Hisilicon

[19] R5-213560	Correction of NR SL IE SL-PSSCH-TxConfigList 	Huawei, Hisilicon

[20] R5-213561	Correction of NR SL IE SL-QoS-FlowIdentity 	Huawei, Hisilicon

[21] R5-212468	Correction of NR SL IE SL-QoS-Profile 	Huawei, Hisilicon

[22] R5-212469	Correction of NR SL IE SL-QuantityConfig 	Huawei, Hisilicon

[23] R5-213562	Correction of NR SL IE SLRB-Uu-ConfigIndex 	Huawei, Hisilicon

[24] R5-213416	Correction of NR SL IE SL-ReportConfigList 	Huawei, Hisilicon

[25] R5-213563	Correction of NR SL IE SL-RLC-BearerConfigIndex 	Huawei, Hisilicon

[26] R5-212473	Correction of NR SL IE SL-ScheduledConfig 	Huawei, Hisilicon

[27] R5-213417	Correction of NR SL IE SL-SyncConfig 	Huawei, Hisilicon

[28] R5-212476	Correction of NR SL IE SL-TxPower 	Huawei, Hisilicon

[29] R5-213564	Correction of NR SL IE SL-TypeTxSync 	Huawei, Hisilicon

[30] R5-212478	Correction of NR SL IE SL-UE-SelectedConfig 	Huawei, Hisilicon

[31] R5-212479	Correction of NR SL IE SL-ZoneConfig 	Huawei, Hisilicon

[32] R5-213567	Update IE SL-Thres-RSRP-List	Ericsson

[33] R5-213565	Correction to PC5-RRC message MasterInformationBlockSidelink 	Huawei, Hisilicon

[34] R5-213418	Correction to PC5-RRC message MeasurementReportSidelink 	Huawei, Hisilicon

[35] R5-213566	Correction to PC5-RRC message RRCReconfigurationCompleteSidelink 	Huawei, Hisilicon

[36] R5-213419	Correction to PC5-RRC message RRCReconfigurationFailureSidelink 	Huawei, Hisilicon

[37] R5-213443	Update chapter 4.5.1 General	Ericsson

[38] R5-212921	Addition of GNSS requirements for NR sidelink	Huawei, Hisilicon, Spirent

[39] R5-213996	Addition of calculation method of NR sidelink test frequencies	Huawei, Hisilicon

[40] R5-213997	Addition of V2X test frequencies of band n47		Huawei, Hisilicon

[41] R5-212924	Addition of connection diagram of NR sidelink testing	Huawei, Hisilicon

38.508-2

[42] R5-213406	Addition of capability for NR Sidelink Transmission Mode 2	R&S

[43] R5-212931	Addition of PICS for NR sidelink RF testing	Huawei, HiSilicon, Bureau Veritas

38.521-1

[44] R5-212926	Addition of 6.1E General section	P.AGREED	Huawei, HiSilicon

[45] R5-213998	Update of 6.5E.2.2.1	Guangdong OPPO Mobile Telecom.

[46] R5-213999	Update of 6.5E.2.3.1	Guangdong OPPO Mobile Telecom.

[47] R5-214000	Update of 6.5E.2.4.1	Guangdong OPPO Mobile Telecom.

[48] R5-214001	Update of 6.5E.3.2.1	Guangdong OPPO Mobile Telecom.

[49] R5-214002	Addition of 6.5E.3.3.1	Guangdong OPPO Mobile Telecom.

[50] R5-214003	Addition of new test case 6.4E.2.2.1D Error Vector Magnitude for V2X for non-concurrent operation SL-MIMO	LG Electronics

[51] R5-214004	Addition of new test case 6.4E.2.4.1 In band emissions for V2X for non-concurrent operation	LG Electronics

[52] R5-214005	Addition of new test case 6.4E.2.4.1D In band emissions for V2X for non-concurrent operation SL-MIMO		LG Electronics

[53] R5-212927	Addition of 6.2E.2.1 V2X MPR non-concurrent	Huawei, HiSilicon

[54] R5-212928	Addition of 6.3E.1.1 V2X minimum output power non-concurrent		Huawei, HiSilicon

[55] R5-212739	Update of V2X in Section 5	Bureau Veritas, Huawei, HiSilicon

38.522

[56] R5-212932	Addition of test applicability for V2X RF test cases	Huawei, HiSilicon, Bureau Veritas

[57] R5-214006	Addition of new V2X test cases to the applicability table in 4.1.1		LG Electronics

38.905

[58] R5-212929	Addition of TP analysis of V2X MPR, SEM and ACLR non-concurrent	Huawei, HiSilicon

[59] R5-212930	Addition of TP analysis of 6.3E.1 V2X minimum output power non-concurrent		Huawei, HiSilicon

38.523-1

[60]	 R5-213570		Addition of NR V2X test case 12.1.7.1		R&S

38.523-2

[61] R5-213572		Applicability of NR V2X test cases 12.1.7.1 and 12.1.7.2	R&S

.

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template