## Slide 1: Views on R17 MIMO OTA
OPPO
3GPP TSG-RAN Meeting #97-e
Electronic Meeting, 12th – 16th Sep., 2022
RP-222070

## Slide 2: FR1 MIMO OTA
R17 MIMO OTA WI includes two main parts, i.e. FR1 based MIMO OTA, and FR2 based MIMO OTA
RAN4 made good progress on the FR1 MIMO OTA. The core part and performance part of first priority FR1 MIMO OTA objectives are successfully finished, including channel model validation, lab alignment campaign and also performance requirement definition.
FR1 MIMO OTA can be considered completed in RAN#97e

## Slide 3: FR2 MIMO OTA
FR2 MIMO OTA are more challenging than FR1 due to more complex test system structure and UE beamforming mechanisms.
The core part and performance part of FR2 MIMO OTA mostly are completed which can be seen in the below summary table.
Objectives of WI | Status
Core part objectives | 
- Down-selecting of parameters for RMC in TR38.827 | Completed
- Down-selecting of Channel models in TR38.827 for performance requirement | Completed
- Define the pass/fail criteria for channel model validation of FR2 | Completed
- Consider positioner blocking effect on specifying performance requirement for FR2 | Completed
Performance part objectives | 
- Define the detailed Figure of Merit for FR2 | Completed
- Define FR2 requirements for Band n257, n258, n260 and n261 | Preliminary discussed

## Slide 4: FR2 MIMO OTA (cont.)
    For the MIMO OTA test requirements, up to now there is only preliminary discussion on some simulation results which however is not a traditional approach in evaluating antenna performance. Measurement results are always considered to be more realistic and accuracy in defining OTA requirements.
    FR2 MIMO OTA test systems are still under development and there is no test systems can be used at this moment or very likely next few months due to implementation time needed after the R17 test method specifications are frozen.
    Therefore, it is unlikely to complete the FR2 MIMO OTA requirements even extend the WI for a quarter. And it is reasonable to consider postpone this work to a Rel-18 WI.
Proposal: R17 MIMO OTA WI is considered complete and move the unfinished FR2 MIMO OTA Performance requirement definition to a new Rel-18 WI.