3GPP TSG RAN meeting #96										RP-222175

Online meeting, September 12 – 16th 2022

## Status Report to TSG

Agenda item:			9.4.5.2

| WI / SI Name | Enhancement of NR shared spectrum bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_unlic_enh |  |  |  |  |
| Unique ID | 960093 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221813 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2023 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 15% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Daniel Popp |
|  | Company | Apple Inc. |
|  | Email | d_popp@apple.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.1.1	Agreements at the RAN4#104 meeting

- Work plan in [1] was approved

- LS [2] on extending the maximum range for NS values was approved.

- WF in [3] captures the harmonization aspect for new and existing regulatory requirements. Important agreements are:

  - Regulatory requirements of countries which can be harmonized with existing requirements are agreed to be introduced

  - Regulatory requirements of countries which require the introduction of new network signaling flags need to be hold off until signaling issue is resolved.

  - LS to RAN2 on extending the maximum range for NS values was agreed

  - VLP A-MPR for Brazil, EU/CEPT and Hong Kong, Australia, Canada was approved

- WF in [4] captures aspects for introducing power class 3 to unlicensed spectrum. Important agreements are:

  - MPR/A-MPR for 1Tx:

    - 1dB MPR for QPSK DFT-s-OFDM 20MHz 100RB0 waveform at 30dB ACLR

    - Post PA loss: 4dB

    - Evaluate ACLR for 27 and 30dB to be able to make an informed decision

    - Co-existence study is needed for evaluation of 27dB ACLR

    - Focus MPR evaluation on single CC

  - MPR/A-MPR for 2Tx:

    - 1dB MPR for QPSK DFT-s-OFDM 20MHz 100RB3 waveform at 27dB ACLR and 20MHZ NR-U SEM

    - MPR is evaluated for the same SEM, EVM and IBE requirements than for PC5

    - Post PA loss: 4dB

    - Evaluate both 16dB and 10dB antenna isolation

    - Focus MPR evaluation on single CC

  - PC3 A-MPR is only applicable to NS values for SP and LPI modes

- WF in [5] captures aspects on A-MPR improvements for in-band PSD limited channels, minor corrections, and study for introducing new channels. Important agreements are:

  - Pi/2 BPSK A-MPR is added to all NS by using the same A-MPR value than for QPSK (n46, n96 and n102)

  - Minor correction on A-MPR where values are lower than MPR.

  - Study for introducing 100MHz channels

  - Study for introducing CBW on certain channel raster points to n46, n96 and n102

  - Proposals on UL CA: This topic is handled with low priority as it is not part of WID. Therefore, work is only conducted if time allows, and progress of main topics is on track.

- WF in [6] captures aspects for introducing new channel raster points allowing to utilize the first 20MHz chunk of spectrum at 6GHz, i.e. 5925-5945MHz.

#### 2.4.2	Remaining Open issues

#### 2.4.2.1	Open issues after RAN4#104 meeting

Most important open issues:

- Resolving signaling issue. While LS on extending the maximum range for NS values was send to RAN2 it was discussed whether different measures should be explored for unlicensed spectrum.

- Discussion and agreement on PC3 MPR

- Discussion and agreement on PC3 A-MPR for EU/CEPT, US, Canada, Brazil, Peru, Chile, Costa Rica, Columbia and South Korea.

- Further discussion on whether to introduce channel raster points for edge channel.

- Decision on ACLR (27 or 30dB)

- Decision on 10dB and 16dB antenna isolation

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2214952, “Work plan for enhancements of NR shared spectrum bands”, Apple, 3GPP TSG-RAN WG4 Meeting #104-e

- R4-2214953, “LS on extending the maximum range for NS values”, Apple, 3GPP TSG-RAN WG4 Meeting #104-e

- R4-2214436, „WF on NS harmonization and A-MPR for VLP”, Apple, 3GPP TSG-RAN WG4 Meeting #104-e

- R4-2214437, „WF on NR-U PC3 requirements“, Charter Communications, Inc, 3GPP TSG-RAN WG4 Meeting #104-e

- R4-2214438, „WF on NR-U MPR/A-MPR“, Skyworks Solutions Inc., 3GPP TSG-RAN WG4 Meeting #104-e

- R4-2214439, „WF on channel raster extension for NR-U 6GHz bands“, Apple, 3GPP TSG-RAN WG4 Meeting #104-e

- R4-2211586, “Discussion on UE RF requirements for SP and LPI for introduction of Power Class 3”, Charter Communications, Inc, 3GPP TSG-RAN WG4 Meeting #104-e

- R4-2211606, “Single carrier NR-U A-MPR for in-band emission limited and 100MHz channels”, Skyworks Solutions Inc., 3GPP TSG-RAN WG4 Meeting #104-e

- R4-2211821, “Contiguous ULCA NR-U A-MPR for in-band emission limited channels”, Skyworks Solutions Inc., 3GPP TSG-RAN WG4 Meeting #104-e

- R4-2211823, “NR-U PC3 requirements and calibration for 1Tx and 2Tx”, Skyworks Solutions Inc., 3GPP TSG-RAN WG4 Meeting #104-e

- R4-2211824, “Additional channels for NR-U”, Skyworks Solutions Inc., 3GPP TSG-RAN WG4 Meeting #104-e

- R4-2212338, “Overview of the regulatory parameters and potential NS values”, Apple, 3GPP TSG-RAN WG4 Meeting #104-e

- R4-2212340, “On enabling first 20MHz for bands n96 and n102”, Apple, 3GPP TSG-RAN WG4 Meeting #104-e

- R4-2212341, “VLP A-MPR simulation results for PC5”, Apple, 3GPP TSG-RAN WG4 Meeting #104-e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template