3GPP TSG RAN meeting #97									RP-222663

Electronic Meeting, September 12-16, 2022

## Status Report to TSG

Agenda item:			9.2.11

| WI / SI Name | Study on XR Enhancements for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_XR_enh |  |  |  |  |
| Unique ID | 940087 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220285 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2022 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 30% | Core part: N/A | Performance Part: N/A | Testing part: |  |

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Benoist Sébire |
|  | Company | Nokia |
|  | Email | benoist.sebire@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

The TR is not 60% complete and version 1.0.0 could not be submitted for information to this meeting.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1 #109-e (May 2022)

Agreement

The TR skeleton (in R1-2205329) for TR 38.835 Study on XR enhancements for NR is endorsed from RAN1 perspective. Send LS to RAN2 to convey this agreement. The LS to RAN2 is endorsed in R1-2205443.

XR specific power saving techniques

Agreement

Rel-17 evaluation methodology for XR power saving captured in TR 38.838 is used as the baseline evaluation methodology for UE power evaluation of Rel-18 SI on XR enhancements

Agreement

Companies are encouraged to compare performance of the following Rel-15/16/17 features with the proposed enhancements for Rel-18 XR power saving evaluations. Power saving gain is calculated w.r.t. the AlwaysOn baseline.

- Rel-15/16 CDRX including long DRX cycle, short DRX cycle and DRX command MAC CE and DCP

- Rel-17 PDCCH adaptation including PDCCH skipping and SSSG switching

Note: up to companies to report the configuration of the Rel-15/16/17 features

Agreement

For power saving study of Rel-18 XR SI, CDRX enhancements to evaluate in this study item are to be selected from the following:

- High priority Issue 1-1: Alignment between CDRX and XR traffic for resolving the mismatch between CDRX cycle and XR traffic periodicity for each flow

- High priority Issue 1-2: C-DRX enhancements to handle jitter

- Medium priority Issue 1-3: CDRX enhancements for multiple XR traffic flows [Note 2]

- Low priority Issue 1-4: CDRX enhancements to adjust to variable burst sizes and frame rate

  - Note: Some companies think the adjustment for variable burst sizes can be realized by existing spec already

- Low priority Issue 1-5: low latency handling

- Low priority Issue 1-6: SFN wraparound mismatch (if handled in RAN1)

FFS: how the solutions or the combination of the solutions can handle all the identified issues.

Note 1: Other considerations are not precluded

Note 2: It can also be adopted for addressing issue 1-1

Note 3: Companies are encouraged to clarify or provide more details of the proposed solutions, for addressing concerns from the group.

Additional details can be found in R1-2205411.

Agreement

For power saving study of Rel-18 XR SI, PDCCH monitoring enhancements to evaluate in this study item are to be selected from the following

- Low priority Issue 2-1: Alignment between PDCCH monitoring and XR traffic to resolve the mismatch between PDCCH monitoring periodicity and XR traffic periodicity.

  - Note: some companies think Rel-17 PDCCH monitoring adaptation can solve issue 2-1 or achieve similar intended outcome

  - Note: Solutions proposed for Issue 2-1 and those proposed for Issue 1-1 are motivated by the same issue, namely non-integer XR traffic periodicity. It is to be studied how they compare in in terms of power saving gain and capacity, (a) solutions proposed for Issue 1-1; (b) solutions proposed for Issue 2-1.

- Low priority Issue 2-2: XR-dedicated PDCCH monitoring window to supplement CDRX for multi-flow traffic.

  - Note: some companies think Rel-17 PDCCH monitoring adaptation can solve issue 2-2 or achieve similar intended outcome

  - Note: Solutions proposed for Issue 2-2 and those proposed for Issue 1-3 are motivated by the same issue, namely multiple XR traffic flows. It is to be studied how they compare in in terms of power saving gain and capacity, (a) solutions proposed for Issue 1-3; (b) solutions proposed for Issue 2-2.

- High priority Issue 2-3: Enhancements to Rel-17 PDCCH monitoring adaptation.

  - Note: Discussion on some enhancements may depend on the outcome of Rel-17 PDCCH monitoring adaptation maintenance

  - Note: The study on enhancement to R17 PDCCH monitoring adaptation should focus on the techniques that are used for addressing XR-specific issues, e.g., jitter

Note 1: Other considerations are not precluded

Note 2: Companies are encouraged to clarify or provide more details of the proposed solutions, for addressing concerns from the group.

Agreement

For Rel-18 XR power saving enhancements, RAN1 further discusses by RAN1 #110 whether the issues below are to be addressed, and if so, which solutions should be selected for evaluation in this study item. These issues are low priority.

- Issue 3-1: Misaligned UE transmission and reception.

- Issue 3-2: Power saving by XR-aware scheduling.

  - Note 1b: XR SI objective has XR-awareness in RAN listed as a specific topic of RAN2 study

- Issue 3-3: Unnecessary data transmission in allocated resources.

Note 1: Rel-18 XR SI objective only has CDRX enhancements and PDCCH monitoring enhancements explicitly listed as focus of RAN1 study

Note 2: Other considerations are not precluded

Conclusion

- If no evaluation result is provided by any company for an issue, the issue is deprioritized. The issue and proposed enhancements for the issue will not be captured by RAN1 in TR 38.835.

- If no evaluation result is provided by the proponent company for a proposed enhancement, the proposed enhancement is deprioritized. The proposed enhancement will not be captured by RAN1 in TR 38.835.

- If multiple enhancement techniques are proposed for the same issue, there can be down selection among them for the consideration of candidate enhancement for study item recommendation by RAN1 at least based on performance (power saving and capacity), spec impact, signaling overhead and implementation complexity.

- Companies are encouraged to provide detailed information for both the proposed enhancement and the existing power saving features used as the performance reference so that the evaluation results for both can be reproduced by other companies.

- When using existing power saving features as the performance reference, companies are encouraged to configure the existing power saving features to achieve the best performance.

- For evaluation of a proposed enhancement and evaluation of the existing power saving features as performance reference, companies are encouraged to provide the high load case (as defined in TR 38.838, Section A.2) results. Results for low load case can also be reported optionally.

XR-specific capacity enhancements techniques

Agreement

Rel-17 evaluation methodology for XR capacity enhancement captured in TR 38.838 is used as the baseline evaluation methodology for XR capacity enhancement of Rel-18 SI on XR enhancements.

Conclusion

Study of network coding for capacity enhancements during Rel-18 XR SI is down prioritized in RAN1.

Agreement

- For each candidate capacity enhancement technique for XR traffic, companies are encouraged to consider the following common principle for assessment of the candidate capacity enhancement technique:

  - Identify the XR-specific issue(s) that the enhancement technique is addressing

  - Identify the necessity of the enhancement technique to address the issues

  - Identify whether/how the enhancements provide benefit/performance capacity gain.

    - Consider at least feasibility, complexity, and system level performance evaluations in comparing the enhancement techniques. Power saving gains for a given enhancement technique can optionally be evaluated and considered in addition to these other aspects.

- The baseline scheduling scheme when comparing the proposed capacity enhancements techniques is:

  - Dynamic scheduling and/or

  - Semi-persistent scheduling / Configured grant scheduling

    - Note: Companies are encouraged to additionally use DG scheduling as the baseline scheduling scheme when showing the capacity performance gain

Agreement

- To support a candidate capacity enhancement technique for XR traffic, capacity performance gain by the technique as compared to baseline should be shown.

  - Capacity performance gain by the candidate technique as compared to baseline is a necessary condition to consider supporting the candidate technique.

Conclusion

Companies are encouraged to use the capacity Excel sheet attached with TR 38.838 in RP-213652 for recording the simulation results that are provided in their contributions.

Agreement

To study whether/how to support a candidate capacity enhancement technique for XR traffic based SPS/CG transmissions, companies are encouraged to consider the following studies:

- Study enhancements related to support of multiple PDSCHs SPS transmission occasions in a period

- Study enhancements related to multiple PUSCHs CG transmission occasions in a period

- Study enhancements related to dynamic adaptation of SPS/CG parameters/configurations

- Study enhancements related to non-integer periodicity for SPS/CG transmissions.

- Note: Other studies are not precluded, as well as the combination of the above studies.

Follow the common principle for assessment of the candidate capacity enhancement technique

Agreement

To study whether/how to support a candidate capacity enhancement technique for XR traffic based dynamic scheduling/grant transmissions, companies are encouraged to consider the following studies:

- Study enhancements related to extending capability of single DCI scheduling multi-PDSCHs/PUSCHs for FR2-2 to FR1/FR2.

- Note: whether and how to discuss enhancements may depend on the outcome of Rel-17 B52.6G UE feature discussion

- Study enhancements related to HARQ-ACK and/or CBG transmissions for single DCI scheduling one or multi PDSCH(s).

- Study enhancements related to allowing different configurations per PDSCH/PUSCH

- Study enhancement related to scheduling request and/or BSR with the focus on L1 enhancements.

- Note: Other studies are not precluded as well as the combination of the above studies.

- Follow the common principle for assessment of the candidate capacity enhancement technique.

Conclusion

It is common understanding that studying of RAN2 proposed techniques for XR-awareness information to improve XR capacity can be studied in RAN1 upon request from RAN2.

Agreement

The following lists the candidate enhancements techniques for link adaptation to improve XR capacity that are proposed by companies RAN1#109-e.

- At least the proponents are encouraged to justify the corresponding capacity benefits for XR traffic for considering potential study of these candidate enhancements techniques.

  - Delta MCS

  - Soft HARQ-ACK feedback

  - Cooperative MIMO scheme via precoding technique - bi-directional training

  - Enhanced link adaptation for CBG-based transmission

  - CSI report enhancements to address the different BLER requirements of different XR flows

- Follow the common principle for assessment of the candidate capacity enhancement technique.

Agreement

The following lists the candidate enhancements techniques based on measurement-gap link to improve XR capacity that are proposed by companies RAN1#109-e.

- At least the proponents are encouraged to justify the corresponding capacity benefits for XR traffic for considering potential study of these candidate enhancements techniques.

  - Dynamic L1 based MG activation/deactivation.

  - Reuse current R16/R17 RRM relaxation condition to allow scheduling in MG to transform the R16/R17 RRM power saving gain into capacity gain.

- Follow the common principle for assessment of the candidate capacity enhancement technique.

Agreement

The following lists the candidate enhancements techniques to improve XR capacity that are proposed by companies RAN1#109-e.

- At least the proponents are encouraged to justify the corresponding capacity benefits for XR traffic for considering potential study of these candidate enhancements techniques.

  - Inter-UE/intra-UE multiplexing techniques, including e.g. finer granularity preemption indication

- Follow the common principle for assessment of the candidate capacity enhancement technique.

RAN1 #110 (August 2022)

XR specific power saving techniques

Conclusion

Conclude that “SFN wraparound mismatch” is a RAN2 issue. It can be left to RAN2 to address. RAN1 does not further study it.

Agreement

RAN1 recommends identifying a solution for enhancement of CDRX to align with XR traffic periodicity

Conclusion

RAN1 does not assume instantaneous jitter value for a frame is predictable for Rel-18 XR SI power saving study before further input is provided by SA.

Conclusion

All the proposed PDCCH monitoring adaptation/reduction schemes including those for jitter handling need to be compared against the Rel-17 PDCCH monitoring adaptation which is to be used as performance reference.

Conclusion

UE transmission and reception alignment for Issue 3-1 is deprioritized for power saving in Rel-18 XR SI.

Conclusion

RAN1 does not assume dynamic switch of different XR video data rates or frame rates for Rel-18 XR power saving study before further input is provided by SA.

For future meetings

Companies are encouraged to account the enhancement of CDRX to align with XR traffic periodicity in their further evaluations for XR power saving enhancements.

Conclusion:

- Companies are requested to use the Excel sheet attached with TR 38.838 in RP-213652 for recording the simulation results that are provided in their contributions.

XR-specific capacity enhancements techniques

Agreement

RAN1 to make decision on the following in RAN1#110bis-e

- Support single DCI scheduling multi-PDSCHs/PUSCHs which is currently supported for FR2-2 to other SCS in FR1/FR2

Conclusion

There is no consensus in RAN1 on the benefits of enhancing SPS for the purpose of XR capacity enhancement

Agreement

When DG is used as the baseline scheme, for the performance evaluation scheduling, after SR is triggered, both BSR and UL data can be transmitted using the UL grant after SR.

- Companies are encouraged to provide the size of resources by the first UL grant after SR

Agreement

Whether/how to enhance BSR to improve capacity performance of XR traffic is within RAN2 scope and is not handled by RAN1.

- Note that companies should indicate if and what BSR enhancement is assumed in their RAN1 proposals on CG and DG enhancements.

- RAN1 can evaluate BSR enhancement to improve capacity performance

Agreement

Deprioritize the study of CQI report for different BLER and/or different XR traffic to improve XR capacity performance.

Agreement

Deprioritize the study of intra/inter UE prioritization/multiplexing enhancements to improve XR capacity performance.

For future meetings:

Companies are requested to follow the following agreement and conclusion from RAN1#109-e. Check final FL summary for details.

- Agreement

  - Rel-17 evaluation methodology for XR capacity enhancement captured in TR 38.838 is used as the baseline evaluation methodology for XR capacity enhancement of Rel-18 SI on XR enhancements.

- Conclusion

  - Companies are encouraged to use the capacity Excel sheet attached with TR 38.838 in RP-213652 for recording the simulation results that are provided in their contributions.

#### 2.1.2	Remaining Open issues

In accordance of the SID:

-	Discuss & evaluate XR-specific power saving and capacity improvements;

-	Identify most potential candidate enhancements and capture them in the TR;

-	Provide conclusions on beneficial candidate enhancements for XR-specific power saving and capacity.

## 2.2	RAN2

#### 2.2.1	Agreements

Agreements from RAN2#119-e meeting:

-	RAN2 does not intend to ask RAN1 to change their simulation assumptions;

-	RAN2 should take SA2/SA4 work into account.

-	RAN2 assumes that PDU Set based parameters and PDU Set related information may be used for better support of XR services. RAN2 can consider both UL and DL directions.

-	RAN2 will study PDU Set based parameters and PDU Set related information handling in Network and UE.

-	RAN2 to adopt the current SA2 definition of PDU Set as an application media unit as working assumption, subjected to further guidance from SA2 and SA4.

-	XR awareness discussion in RAN2 should consider PDU set characteristics and how to use the information available on those (for UL and/or DL). Can also consider how to handle data bursts.

-	RAN2 can study e.g. periodicity, arrival time, jitter and frame-size variations for XR awareness to enable power savings and capacity enhancements. Can study also how often such parameters change (i.e. how dynamic they are).

-	RAN2 can consider how PDU sets can be mapped to DRBs (FFS if SA2 discussion on PDU set mapping to QoS (sub-)flows impacts this).

-	RAN2 to focus on the following issues for power saving, as well necessary parameters XR-awareness to support such enhancements, i.e.:

-	DRX enhancements to address the issues of DRX cycle mismatch and jitter;

-	Identify necessary parameters from CN for XR-awareness for power saving.

-	Enhancements to Rel-17 PDCCH adaptation can be discussed based on RAN1 feedback, if they have any RAN2 impact.

-	RAN2-specific aspects can be studied based on contributions (e.g. multiple XR traffic flows with different periodicities, SFN wrap-around, RAN2-specific CDRX aspects, …).

-	As starting point, RAN2 can further discuss the solutions in TR 38.838 that can impact on L2 operation (e.g., BSR, LCP, assistance information for scheduling, packet discarding, prioritization) for XR-specific capacity improvement. RAN2-specific solutions are not precluded (even if RAN1 hasn’t discussed them before).

-	Enhancement to SPS/CG should be justified for XR scheduling and should be evaluated against dynamic grant (DG) scheduling which should be considered as baseline. Should justify why enhancements are needed.

-	RAN2 considers SPS enhancements may not be needed in Rel-18 XR since PDCCH capacity is not assumed to be a problem for XR. FFS if SPS has some power consumption benefits.

#### 2.2.2	Open Issues

In accordance of the SID:

-	Identify mechanisms for XR-awareness;

-	Discuss & evaluate XR-specific power saving and capacity improvements;

-	Identify most potential candidate enhancements.

## 3.	Detailed progress in SA WGs since last TSG meeting (for all involved WGs)

## 3.1	SA2

The SA2 status report is available in S2-2206987.

A number of key issues affect RAN1 and RAN2 and LSs are exchanged when needed.

## 4.	References

TR 38.835

Latest version in R2-2209220.

RAN1#109-e

- R1-2204673, TR 38.835 Skeleton for Study on XR enhancements for NR, Rapporteur (Nokia)

- R1-2205053, Work plan for Rel-18 SI on XR enhancements for NR, Qualcomm Incorporated

- R1-2205329, TR 38.835 Skeleton for Study on XR enhancements for NR, Rapporteur (Nokia)

- R1-2205419, [Draft] LS on draft TR 38.835 skeleton, Nokia

- R1-2205420, LS on draft TR 38.835 skeleton, RAN1, Nokia

- R1-2205443, LS on draft TR 38.835 skeleton, RAN1, Nokia

- R1-2203131, Discussion on XR-specific power saving techniques, Huawei, HiSilicon

- R1-2203348, Discussion on XR specific power saving techniques, Spreadtrum Communications

- R1-2203484, UE Power saving techniques for XR, CATT

- R1-2203585, Discussion on XR specific power saving enhancements, vivo

- R1-2203606, Discussion on XR specific power saving techniques, ZTE, Sanechips

- R1-2203638, Discussion on power saving enhancements for XR, Ericsson

- R1-2203666, Discussion on XR enhancement for NR, China Telecom

- R1-2203744, Considerations on power saving techniques for XR, Sony

- R1-2203927, Considerations on XR-specific Power Savings, Samsung

- R1-2203940, Discussion on XR specific power saving techniques, NEC

- R1-2204028, Discussion on XR specific power saving techniques, OPPO

- R1-2204123, Discussion on XR specific power saving enhancements, InterDigital, Inc.

- R1-2204177, XR specific power saving techniques, TCL Communication Ltd.

- R1-2204264, Views on XR specific power saving techniques, Apple

- R1-2204326, Discussion on XR-specific power saving techniques, CMCC

- R1-2204400, Discussion on XR specific power saving techniques, NTT DOCOMO, INC.

- R1-2204414, XR-specific power saving techniques, Lenovo

- R1-2204444, Discussion on XR specific power saving techniques, ITRI

- R1-2204633, Discussion on XR-specific power saving techniques, LG Electronics

- R1-2204655, Discussion on power saving techniques for XR, ETRI

- R1-2204674, Discussion on XR-specific power saving enhancements, Nokia, Nokia Shanghai Bell

- R1-2204698, On XR specific power saving techniques, MediaTek Inc.

- R1-2204818, Discussion on power saving enhancements for XR applications, Intel Corporation

- R1-2205054, Power saving techniques for XR, Qualcomm Incorporated

- R1-2205055, Moderator Summary#1 on XR specific power saving techniques, Qualcomm Incorporated

- R1-2205176, Power saving techniques for XR, Qualcomm Incorporated

- R1-2205410, Moderator Summary#2 on XR specific power saving techniques, Moderator (Qualcomm)

- R1-2205411, Moderator Summary#3 on XR specific power saving techniques, Moderator (Qualcomm)

- R1-2205412, Final Moderator Summary on XR specific power saving techniques, Moderator (Qualcomm)

- R1-2205413, Draft Reply LS on UE Power Saving for XR and Media Services, Moderator (Qualcomm)

- R1-2205530, Draft Reply LS on UE Power Saving for XR and Media Services, Moderator (Qualcomm)

- R1-2205531, Reply LS on UE Power Saving for XR and Media Services, RAN1, Qualcomm

- R1-2203065, XR Capacity Evaluation and Enhancements, FUTUREWEI

- R1-2203132, Discussion on XR-specific capacity  enhancements techniques, Huawei, HiSilicon

- R1-2203349, XR capacity consideration, Spreadtrum Communications

- R1-2203485, NR enhancement for XR capacity improvement, CATT

- R1-2203586, Discussion on XR specific capacity enhancements, vivo

- R1-2203607, Discussion on XR specific capacity enhancements techniques, ZTE, Sanechips

- R1-2203639, Discussion on capacity enhancements for XR, Ericsson

- R1-2203689, Discussion on XR-specific capacity enhancements, NEC

- R1-2203745, Considerations on capacity enhancements techniques for XR, Sony

- R1-2203928, Considerations on XR Capacity Improvements, Samsung

- R1-2203934, Discussion on XR specific capacity improvement techniques, Panasonic

- R1-2204029, Discussion on XR specific capacity enhancements techniques, OPPO

- R1-2204124, Discussion on XR specific capacity enhancements, InterDigital, Inc.

- R1-2204129, Discussion on XR specific capacity enhancements techniques, III

- R1-2204178, XR-specific capacity enhancements techniques, TCL Communication Ltd.

- R1-2204265, Views on XR specific capacity enhancements techniques, Apple

- R1-2204327, Discussion on XR-specific capacity enhancements techniques, CMCC

- R1-2204401, Discussion on XR specific capacity improvement enhancements, NTT DOCOMO, INC.

- R1-2204415, XR-specific capacity enhancement techniques, Lenovo

- R1-2204634, Discussion on XR-specific capacity enhancement techniques, LG Electronics

- R1-2204656, Discussion on capacity enhancements techniques for XR, ETRI

- R1-2204675, Discussion on XR-specific capacity enhancements, Nokia, Nokia Shanghai Bell

- R1-2204699, On XR specific capacity improvement enhancements, MediaTek Inc.

- R1-2204759, Discussion on potential SPS enhancements for XR, CEWiT

- R1-2204819, Discussion on capacity enhancements for XR applications, Intel Corporation

- R1-2205056, Capacity enhancement techniques for XR, Qualcomm Incorporated

- R1-2205072, Discussion on XR-specific capacity enhancements techniques, FGI

- R1-2205265, FL Summary#1 – Study on XR Specific Capacity Improvements, Moderator (Ericsson)

- R1-2205266, FL Summary#2 – Study on XR Specific Capacity Improvements, Moderator (Ericsson)

- R1-2205267, FL Summary#3 – Study on XR Specific Capacity Improvements, Moderator (Ericsson)

- R1-2205268, FL Summary#4 – Study on XR Specific Capacity Improvements, Moderator (Ericsson)

- R1-2203486, XR awareness scheduling and QoS control, CATT

- R1-2203587, Discussion on other aspects for XR specific RAN enhancements, vivo

- R1-2203608, Consideration about XR services, ZTE, Sanechips

- R1-2203640, Discussion on XR-Awareness, Ericsson

- R1-2204125, Discussion on XR-Awareness, InterDigital, Inc.

- R1-2204266, Considerations on enhancements for XR, Apple

- R1-2204635, Other aspects of XR enhancements for NR, LG Electronics

- R1-2204676, Performance results of XR-related enhancements, Nokia, Nokia Shanghai Bell

- R1-2204820, Views on XR specific RAN enhancement in QoS, III

- R1-2204908, Discussion on XR-specific capacity and power issues based on SA2 outcome, Huawei, HiSilicon

RAN2#119

- R2-2206917, LS on draft TR 38.835 skeleton (R1-2205443; contact: Nokia), RAN1

- R2-2206923, Reply LS on UE Power Saving for XR and Media Services (R1-2205531; contact: Qualcomm), RAN1

- R2-2206964, LS on QoS support with PDU Set granularity (S2-2201803; contact: Intel), SA2

- R2-2206966, LS on UE Power Saving for XR and Media Services (S2-2203418; contact: Nokia), SA2

- R2-2206969, LS Reply on QoS support with PDU Set granularity (S4-220505; contact: Qualcomm), SA4

- R2-2207042, Draft reply LS on UE power savings for XR and media services, Qualcomm Incorporated

- R2-2207043, Draft reply LS on RAN feedback for low latency, Qualcomm Incorporated

- R2-2207371, Work Plan for Rel-18 SI on XR Enhancements for NR, Nokia, Qualcomm (Rapporteurs)

- R2-2207372, XR TR Structure, Nokia (Rapporteur)

- R2-2207373, TR 83.835 v001, Nokia (Rapporteur)

- R2-2207374, TR 83.835 v002, Nokia (Rapporteur)

- R2-2207375, XR Overview TP, Nokia (Rapporteur)

- R2-2207376, Draft LS to SA4 on Pose Information for XR, Nokia (Rapporteur)

- R2-2208316, Discussion of SA2 LS on UE Power Saving for XR and Media Services, Meta Ireland

- R2-2207044, XR-awareness in RAN, Qualcomm Incorporated

- R2-2207117, XR awareness: RAN2 areas of interest, assumptions, and inputs to SA2 LS, Intel Corporation

- R2-2207118, Solution Directions for XR Specific Differentiated Traffic Handling and Packet Dropping, Intel Corporation

- R2-2207197, Discussion on XR-awareness, NTT DOCOMO, INC.

- R2-2207210, Discussing on XR-awareness in RAN, Xiaomi Communications

- R2-2207366, Discussion on XR-awareness, TCL Communication

- R2-2207377, XR Awareness in SA2, Nokia (Rapporteur)

- R2-2207429, Considerations on XR-awareness, QoS-metrics, and XR-specific traffic handling, Apple

- R2-2207489, Discussion on XR-awareness, InterDigital, Inc.

- R2-2207508, XR requirements and issues, CATT

- R2-2207680, Discussion on RAN awareness of XR traffic characteristics, Spreadtrum Communications

- R2-2207697, Discusion of XR awareness in RAN, Lenovo

- R2-2207756, Discussion on XR-awareness, vivo

- R2-2207761, Discussion on XR-awareness, III

- R2-2207780, Discussion on XR-awareness, KT Corp.

- R2-2207801, Discussion on XR-awareness in RAN, OPPO

- R2-2207831, Considerations on XR awareness, Sony

- R2-2207893, XR-awareness techniques, Google Inc.

- R2-2207926, First steps for XR handling, Vodafone GmbH

- R2-2207980, RAN level protocol enhancements for XR awareness, ZTE Corporation, Sanechips

- R2-2207991, Views on XR-specific handling at RAN, Huawei, HiSilicon

- R2-2207998, On RAN awareness of XR traffic characteristics, MediaTek Inc.

- R2-2208021, Draft LS on first steps for XR handling, Vodafone GmbH

- R2-2208223, RAN behaviour for XR-awareness QoS, ETRI

- R2-2208259, Discussion on XR awareness, Samsung

- R2-2208313, Discussion on XR-Awareness RAN , Meta Ireland

- R2-2208321, Discussion on XR-awareness, LG Electronics Inc.

- R2-2208443, Consideration on XR-awareness in RAN, CMCC

- R2-2208618, Discussion on XR traffic characteristics, Futurewei

- R2-2208677, Discussion on XR-awareness, Ericsson

- R2-2206986, Discussion on XR-specific power saving, FGI

- R2-2206996, Discussion on CDRX enhancement for XR, OPPO

- R2-2207045, Power saving enhancements for XR, Qualcomm Incorporated

- R2-2207084, Consideration on CDRX enhancement for XR, KDDI Corporation

- R2-2207119, Study of C-DRX enhancements for XR traffic, Intel Corporation

- R2-2207171, Discussion on XR power saving, III

- R2-2207211, Discussing on XR-specific power saving, Xiaomi Communications

- R2-2207294, C-DRX enhancement for XR-specific power saving, NEC Telecom MODUS Ltd.

- R2-2207368, Discussion on XR-specific power saving, TCL Communication

- R2-2207409, Discussion on XR-specific power saving techniques, DENSO CORPORATION

- R2-2207430, Power Saving for Periodical XR Traffics, Apple

- R2-2207490, Discussion on XR-specific power saving, InterDigital, Inc.

- R2-2207509, Consideration on power saving for XR services, CATT

- R2-2207569, DRX enhancement for power saving in XR, LG Electronics Inc.

- R2-2207673, Discussion on power saving in XR, Spreadtrum Communications

- R2-2207757, Discussion on XR-specific power saving, vivo

- R2-2207832, Considerations on XR specific C-DRX power saving enhancements, Sony

- R2-2207846, Discussion on power saving scheme for XR, Samsung

- R2-2207864, XR-specific power saving techniques, Google Inc.

- R2-2207877, Discussion on Power saving enhancements, Lenovo

- R2-2207888, Discussion on XR-specific power saving techniques, Huawei, HiSilicon

- R2-2207979, Power Saving enhancements for XR, ZTE Corporation, Sanechips

- R2-2207999, C-DRX enhancements for XR, MediaTek Inc.

- R2-2208019, XR power saving RAN1 study overview and suggestions for RAN2 focus, Nokia, Nokia Shanghai Bell (Rapporteur)

- R2-2208020, XR Power Saving enhancements, Nokia, Nokia Shanghai Bell

- R2-2208295, Draft Reply LS on UE Power Saving for XR and Media Services , Nokia

- R2-2208440, Discussion on XR-specific power saving, CMCC

- R2-2208620, Impacts of XR traffics on UE power saving, Futurewei

- R2-2208680, Discussion on power saving enhancements for XR, Ericsson

- R2-2207050, Capacity enhancements for XR, Qualcomm Israel Ltd.

- R2-2207173, Discussion on the UL enhancement for XR, ITRI

- R2-2207212, Discussing on XR-specific capacity improvements, Xiaomi Communications

- R2-2207295, XR-specific capacity improvements, NEC Telecom MODUS Ltd.

- R2-2207367, Discussion on XR-specific capacity improvements, TCL Communication

- R2-2207378, XR Capacity Improvements, Nokia, Nokia Shanghai Bell

- R2-2207410, Discussion on XR-specific capacity improvements, DENSO CORPORATION

- R2-2207431, Capacity Enhancement based on XR PDU Set Characteristics, Apple

- R2-2207491, Discussion on XR-specific capacity improvements, InterDigital, Inc.

- R2-2207510, XR-specific Capacity Improvement, CATT

- R2-2207674, Some improvements on XR capacity, Spreadtrum Communications

- R2-2207719, XR-specific capacity improvements, MediaTek Beijing Inc.

- R2-2207758, Discussion on XR Capacity Enhancements, vivo

- R2-2207762, Discussion on XR-specific capacity improvements, III

- R2-2207785, Discussion on XR capacity improvements, KT Corp.

- R2-2207802, Discussion on XR-specific capacity improvements, OPPO

- R2-2207833, Considerations on XR specific capacity improvements, Sony

- R2-2207878, Discussion on XR-specific capacity enhancements, Lenovo

- R2-2207921, XR-specific capacity improvements, Google Inc.

- R2-2207978, Capacity enhancements of XR support in RAN, ZTE Corporation, Sanechips

- R2-2208232, Scheduling method for XR packets, ETRI

- R2-2208302, Discussion on XR-specific capacity improvement, Samsung

- R2-2208401, Discussion on Capacity enahancement for XR, LG Electronics Inc.

- R2-2208417, Support for XR-specific scheduler enhancements, AT&T

- R2-2208422, Discussion on XR-specific capacity improvements, CMCC

- R2-2208498, Discussion on XR-specific capacity enhancements techniques, Huawei, HiSilicon

- R2-2208621, Layer 2 based XR capacity enhancement, Futurewei

- R2-2208676, XR capacity enhancements, Ericsson

RAN1#110

- R1-2207831, Moderator Summary#1 on XR specific power saving techniques, Moderator (Qualcomm Incorporated)

- R1-2207832, Moderator Summary#2 on XR specific power saving techniques, Moderator (Qualcomm Incorporated)

- R1-2207833, Final Moderator Summary on XR specific power saving techniques, Moderator (Qualcomm Incorporated)

- R1-2205843, XR specific power saving techniques, TCL Communication Ltd.

- R1-2205877, Discussion on XR-specific power saving techniques, Huawei, HiSilicon

- R1-2205916, Discussion on power saving enhancements for XR, Ericsson

- R1-2206007, Discussion on XR specific power saving techniques, Spreadtrum Communications

- R1-2206061, Discussion on XR specific power saving enhancements, vivo

- R1-2206105, Discussion on XR power saving techniques, III

- R1-2206131, Considerations on power saving techniques for XR, Sony

- R1-2206225, XR-specific power saving enhancements, Nokia, Nokia Shanghai Bell

- R1-2206244, Discussion on XR specific power saving techniques, NEC

- R1-2206328, Discussion on XR specific power saving techniques, OPPO

- R1-2206384, UE Power saving techniques for XR, CATT

- R1-2206436, Discussion on XR specific power saving techniques, Panasonic

- R1-2206495, Power saving techniques for XR, Rakuten Mobile, Inc

- R1-2206518, XR-specific power saving techniques, Lenovo

- R1-2206601, Discussion on XR specific power saving techniques, Intel Corporation

- R1-2206629, Discussions on techniques for XR Power Saving, Xiaomi

- R1-2206702, Discussion on XR specific power saving enhancement for NR, China Telecom

- R1-2206846, Considerations on XR-specific Power Savings, Samsung

- R1-2206931, Discussion on XR-specific power saving techniques, CMCC

- R1-2206959, Discussion on power saving techniques for XR, ETRI

- R1-2206965, On XR-specific power saving techniques, Google Inc.

- R1-2207008, On XR specific power saving techniques, MediaTek Inc.

- R1-2207042, Discussion on XR-specific power saving techniques, LG Electronics

- R1-2207061, Evaluation on XR specific power saving techniques, ZTE, Sanechips

- R1-2207253, Power saving techniques for XR, Qualcomm Incorporated

- R1-2207263, Discussion on XR specific power saving techniques, InterDigital, Inc.

- R1-2207351, XR specific power saving techniques, Apple

- R1-2207426, Discussion on XR specific power saving techniques, NTT DOCOMO, INC.

- R1-2207860, Discussion on XR specific power saving enhancements, Moderator (vivo)

- R1-2205751, XR Capacity Evaluation and Enhancements, FUTUREWEI

- R1-2205844, XR-specific capacity enhancements techniques, TCL Communication Ltd.

- R1-2205878, Discussion on XR-specific capacity  enhancements techniques, Huawei, HiSilicon

- R1-2205917, Discussion on capacity enhancements for XR, Ericsson

- R1-2206008, Discussion on XR specific capacity enhancements techniques, Spreadtrum Communications

- R1-2206062, Discussion on XR specific capacity enhancements, vivo

- R1-2206132, Discussion on XR-specific capacity enhancements, Sony

- R1-2206226, XR-specific capacity enhancements, Nokia, Nokia Shanghai Bell

- R1-2206245, Discussion on XR-specific capacity enhancements, NEC      Withdrawn

- R1-2206329, Discussion on XR specific capacity enhancements techniques, OPPO

- R1-2206385, NR enhancement for XR capacity improvement, CATT

- R1-2206475, Discussion on XR-specific capacity enhancements, NEC

- R1-2206519, XR-specific capacity enhancement techniques, Lenovo

- R1-2206602, Discussion on XR specific capacity enhancement techniques, Intel Corporation

- R1-2206703, Discussion on XR specific capacity enhancement for NR, China Telecom

- R1-2206847, Considerations on XR Capacity Improvements, Samsung

- R1-2206932, Discussion on XR-specific capacity enhancements techniques, CMCC

- R1-2206960, Discussion on SPS and CG enhancements for XR capacity improvement, ETRI

- R1-2206964, On XR-specific capacity enhancements techniques, Google Inc.

- R1-2207009, On XR specific capacity improvement enhancements, MediaTek Inc.

- R1-2207043, Discussion on XR-specific capacity enhancement techniques, LG Electronics

- R1-2207062, XR specific capacity enhancements, ZTE, Sanechips

- R1-2207077, Discussion on XR specific capacity enhancements, CEWiT

- R1-2207095, Disscusion on XR-specific capacity enhancements techniques, FGI

- R1-2207254, Capacity enhancement techniques for XR,	Qualcomm Incorporated

- R1-2207264, Discussion on XR-specific capacity enhancements techniques, InterDigital, Inc.

- R1-2207301, Discussion on XR-specific capacity improvements, Rakuten Mobile, Inc

- R1-2207352, XR-specific capacity enhancements techniques, Apple

- R1-2207427, Discussion on XR specific capacity improvement enhancements, NTT DOCOMO, INC.

- R1-2207820, Moderator Summary#1 - Study on XR Specific Capacity Improvements, Moderator (Ericsson)

- R1-2207821, Moderator Summary#2 - Study on XR Specific Capacity Improvements, Moderator (Ericsson)

- R1-2207822, Moderator Summary#3 - Study on XR Specific Capacity Improvements, Moderator (Ericsson)

- R1-2207823, Moderator Summary#4 - Study on XR Specific Capacity Improvements, Moderator (Ericsson)

- R1-2207718, Discussion on XR specific capacity enhancements, vivo