3GPP TSG RAN WG1 Meeting #102-e    	          	     		  R1- 2005746

e-Meeting, August 17th – August 28th, 2020

Agenda Item:	8.11

Source: 	LG Electronics

Title: 	Work plan for WI on NR sidelink enhancement

Document for:	Information

Introduction

This contribution proposes the work plan for the WI on NR sidleink enhancement [1]. Note that it is based on Release-17 timeline as per RAN#87-e decision (i.e., Release-17 RAN1 freeze moved to June/2021) [2].

Proposed work plan

|  | RAN1#102-e (Aug. 2020) | RAN1#103-e (Oct. 2020) | RAN1#104 (Mar. 2021) | RAN1#104bis (Apr. 2021) | RAN1#105 (May 2021) |
| --- | --- | --- | --- | --- | --- |
| Sidelink evaluation methodology update | Finalize the evaluation assumption and performance metric for power saving |  |  |  |  |
| Resource allocation to reduce power consumption |  | Discuss principles of resource allocation | Identify options for the resource allocation | Down select option(s) for the resource allocation | Finalize the resource allocation design |
| Enhancement in mode 2 for enhanced reliability and reduced latency | Discuss high level concepts of mode 2 enhancement | Discuss details of mode 2 enhancement Send LS to RAN to inform the outcome of discussion in RAN1 | Derive conclusion of study for the feasibility and benefit of mode 2 enhancement according to the scope decided in RAN#90-e Send LS to RAN to inform the study conclusion made in RAN1 | Refine and finalize the mode 2 enhancement design, if it is agreed to specify the identified solution in RAN#91 |  |
| Sidelink DRX for broadcast, groupcast, and unicast |  |  |  | If any, discuss an impact of sidelink DRX operation designed by RAN2 and finalize the necessary physical layer design |  |
| Note: Schedule after RAN#90-e is subject to further RAN decision |  |  |  |  |  |

Reference

[1] RP-201385, “WID revision: NR sidelink enhancement,” LG Electronics.

[2] RP-200430, “3GPP Release timelines”, RAN Chairman, RAN1 Chairman, RAN2 Chairman, RAN3 Chairman,    RAN4 Chairman, RAN5 Chairman.