3GPP TSG-RAN WG1 #106-e		R1-2108003

eMeeting Aug 16 – 27, 2021

Source: 	Ericsson

Title:      	Work plan for Rel17 WI on NR Dynamic spectrum sharing (DSS)

Agenda item:	8.13

Document for:	Discussion and Decision

# 1 Introduction

In RAN#92e, a WID update for Rel17 WI on NR Dynamic spectrum sharing (DSS) was approved [1] with below revised objective

This contribution provides updated high level RAN1 work plan for the WI taking into account the revised WID [1] and RAN#92e outcome on Rel17 schedule and TU planning [2].

# 2. RAN1 Work Plan

| RAN1 meeting (TU allocation) | Work plan |
| --- | --- |
| RAN1#102-e August 2020 (0 TUs) | PDCCH of SCell scheduling PDSCH or PUSCH on P(S)Cell - Initial exchange of views on high level framework Study on PDCCH of P(S)Cell/SCell scheduling PDSCH on multiple cells using a single DCI - Initial exchange of views on study for whether or not to support the feature |
| RAN1#103-e, October 2020 (1 TU) | PDCCH of SCell scheduling PDSCH or PUSCH on P(S)Cell - Discuss and agree on high-level framework (including aspects impacting Stage 2 spec) Study on PDCCH of P(S)Cell/SCell scheduling PDSCH on multiple cells using a single DCI - Discuss (including any evaluations) whether or not to support the feature |
| RAN1#104-e January 2021 (1 TU) | PDCCH of SCell scheduling PDSCH or PUSCH on P(S)Cell - Finalize any remaining aspects on high-level framework (including aspects impacting Stage 2 spec) - Initial discussion on Stage 3 details Study on PDCCH of P(S)Cell/SCell scheduling PDSCH on multiple cells using a single DCI - Finalize the study and reach agreement on whether or not to support the feature |
| RAN1#104-bis-e April 2021 (0.5TU) | PDCCH of SCell scheduling PDSCH or PUSCH on P(S)Cell - Continue discussion on Stage 3 details Study on PDCCH of P(S)Cell/SCell scheduling PDSCH on multiple cells using a single DCI - To be updated later based on outcome of the study |
| RAN1#105-e May 2021 (1.5TU) | PDCCH of SCell scheduling PDSCH or PUSCH on P(S)Cell - Continue discussion on Stage 3 details Study on PDCCH of P(S)Cell/SCell scheduling PDSCH on multiple cells using a single DCI - To be updated later based on outcome of the study |
| RAN1#106-e August 2021 (1TU) | PDCCH of SCell scheduling PDSCH or PUSCH on P(S)Cell - Agree on Stage 3 details |
| RAN1#106-bis-e October 2021 (1TU) | PDCCH of SCell scheduling PDSCH or PUSCH on P(S)Cell - Finalize any remaining Stage 3 details - Initial discussion on CRs |
| RAN1#107-e November 2021 (1TU) | PDCCH of SCell scheduling PDSCH or PUSCH on P(S)Cell - Finalize any remaining Stage 3 details - Finalize and agree to the CRs |

# 3. References

- RP-211345 - “Revised WID on NR Dynamic spectrum sharing (DSS)”, Ericsson, RAN#92e, June 2021, eMeeting.

- RP-211604 – “Status of time budgets for RAN1/2/3/4 ongoing and new WIs/SIs after RAN #92e”, RAN1 Chair (Samsung), RAN2 Chair (MediaTek), RAN3 Chair (ZTE), RAN4 Chair (Huawei), RAN#92-e, June 2021, eMeeting.