3GPP TSG RAN WG1 #103-e																		R1-2009171

e-Meeting, October 26th – November 13th, 2020

Source: 	Nokia, Nokia Shanghai Bell, Ericsson

Title: 	Work plan on supporting 1024 QAM

Agenda Item:	8.16

Document for:	Endorsement

# Introduction

Rel-17 Introduction of DL 1024QAM WID [1] has the following RAN1-led objectives

- Specify high order modulation for PDSCH

  - Specify 1024QAM constellation as specified in E-UTRA for DL PDSCH

  - Specify corresponding MCS table with 1024QAM entries as defined in E-UTRA

    - Note: DCI overhead for MCS indication should be the same as in Rel-15

  - Specify corresponding CQI feedback with 1024QAM entries as defined in E-UTRA

Work for RAN WG 1 on this agenda item shall begin from this meeting and is expected to be concluded by RAN #104-e.

# Discussion

As noted in WID objectives work on this agenda item is expected to make use of the previously specified documents for E-UTRA support of 1024 QAM.

An initial work plan is proposed as below:

RAN1#103-e:

- Agree on 1024-QAM constellation, MCS table with 1024-QAM entries and CQI feedback table with 1024QAM entries for DL 1024QAM introduction to NR

- Identify the needed spec changes in 38.201/211/212/214 for DL1024QAM introduction to NR as defined in E-UTRA

RAN1#104-e:

- Finalize the remaining details for support of DL1024QAM

- Generate editors’ CRs for feature introduction

# Conclusion

This contribution discusses the work plan for DL 1024QAM.

# References

- RP-202044, New WID on Introduction of DL 1024QAM for NR FR1