3GPP TSG RAN WG1 #105-e			R1-2104700

e-Meeting, May 10th – 27th, 2021

Agenda item:	8.14

Source: 	Qualcomm Incorporated

Title: 	Updated Work Plan for Rel-17 SI on XR Evaluations for NR

Document for:	Information

# Updated Work Plan

Below is our view on updated work plan for Rel-17 SI [1] on XR evaluations for NR.

- RAN1 104bis-e (April 2021)

  - Complete traffic models, KPIs, evaluation methodology (EM) for baseline configurations and scenarios for evaluations of capacity and power.

- RAN1 105-e (May 2021)

  - Start to collect and discuss formal results following agreed EM for capacity and power

    - Start to draw formal observations

  - Potentially continue to discuss traffic models, KPIs, EM for optional configurations and scenarios for evaluations of capacity and power.

  - Discuss and potentially conclude on EM for coverage evaluations

- RAN1 106-e (Aug 2021)

  - Continue to collect and discuss formal results following agreed EM for capacity and power

    - Continue to draw formal observations

  - Conclude on EM and start to discuss/collect results for coverage evaluations

  - Start to discuss/collect results for mobility evaluations (contribution-driven)

- RAN1 106bis-e (Oct 2021)

  - Continue to collect and discuss formal results following agreed EM for capacity, power, coverage, and mobility

  - Continue to draw formal observations

  - Conclude on EM and start to discuss/collect results for coverage evaluations

- RAN1 107-e (Nov 2021)

  - Conclude on the SI at RAN1

Figure 1. Updated work plan for Rel-17 SI on XR Evaluations for NR

# References

- RP-201145 Revised SID on XR Evaluations for NR