3GPP TSG RAN WG1 Meeting #120-bis	R1-2501729

Wuhan, China, April 7th – 11th, 2025

Title:	Work plan for Rel-19 NR_NTN_Ph3

Source:	Thales, CATT

For:	Information

Agenda Item:	9.11

Release:	Release-19

WI:	NR_NTN_Ph3-Core

# Introduction

In this contribution, an updated work plan for the Rel-19 NR-NTN-ph3 work item [1] is proposed for RAN 1, 2, 3 and 4.

Note that for the RAN2 part, both the WIDs in [1] for Rel-19 NR NTN and in [2] for inter-RAT LTE TN to NR NTN mobility are covered.

# WID Objective

The work item aims at specifying further enhancements for NG-RAN based NTN (Non-Terrestrial Networks) with the following assumptions:

- GSO (Geo Synchronous Orbit) and NGSO (Non-Geo Synchronous Orbit). NGSO includes Low Earth Orbit (LEO) and Medium Earth Orbit (MEO).

- Earth fixed tracking area. Earth fixed & Earth moving cells for NGSO

- FDD mode

- UEs with GNSS (Global Navigation Satellite Systems) capabilities

- In frequency band above 10 GHz, both Terminal Type 1 (Electronic steering antenna) and Type 2 (Mechanical steering antenna) to be considered for GSO and NGSO

- Implicit compatibility to support HAPS (High Altitude Platform Station) and ATG (Air To Ground) scenarios, where relevant

Note 1: In Rel-19 WID, “VSAT” device with external antenna on moving platform is equivalent to a device that operate on platforms in motion, and this is referred to as ESIM (Earth Station In Motion).

The objectives of the work item are the following:

- Specify downlink coverage enhancements targeting support for additional reference satellite payload parameters covering both GSO and NGSO constellations operating in FR1-NTN or FR2-NTN [RAN1, RAN2, RAN4]

- Define additional reference satellite payload parameters assuming power sharing among satellite beams or different satellite beam patterns/size (i.e. wide or narrow) across the satellite footprint, such that satellite beams may not all be simultaneously active or may be active below the nominal EIRP density per satellite beam (see section 6.1.1 in TR 38.821) due to limited power and limited feeder link bandwidth.

- Define the corresponding power sharing assumptions and necessary link level and system level evaluation methodology and relevant KPIs for evaluations of the coverage, to allow for identification of physical channels/signals and system-level aspects that need enhancements and the corresponding needed improvements.

- Specify solutions, including link level enhancements for FR1-NTN and system level enhancements for FR1-NTN and FR2-NTN, allowing dynamic and flexible power sharing between satellite beams or different satellite beam patterns/size (i.e. wide or narrow) across the satellite footprint.

  - Link level enhancements are to be specified for the following channels:

    - PDCCH at least for CSS (except for Type-3) via PDCCH repetition

    - PDSCH with Msg4 via PDSCH repetition

    - PDSCH with SIB1 via 2 PDSCH repetitions within 20 ms duration

  - System-level enhancements are to be specified for the following:

    - Support of extended periodicity of the half frames with SS/PBCH blocks assumed by UE during initial access.

      - The maximum of the additional default value (apart from the existing 20ms value) is 160 ms

- Notes for this objective:

  - SSB channel enhancement other than SSB periodicity extension is not considered

    - RAN1 should consider issues such as UE’s cell search complexity and impact to initial cell selection, latency and success rate, for the above extension

  - The SSB periodicity enhancements potentially defined in this WID only apply to NTN operation

  - Antenna gain of UE shall be assumed to be -5.5dBi in case of smartphone in FR1-NTN, the UE is assumed to be a full duplex UE, and at least 2Rx are considered at the UE

  - NGSO to be considered in priority: LEO Set-1 @ 600 km

- Uplink Capacity/Cell Throughput Enhancement for FR1-NTN [RAN1, RAN2, RAN4]

- Specify Orthogonal Cover Codes (OCC) for DFT-s-OFDM PUSCH at least for multiplexing 2 or 4 UEs when PUSCH repetitions are used

  - Specify necessary signalling

  - Update RF requirements accordingly, if needed

- Notes for this objective:

  - The enhancement is not targeting improvements/impacts of MU-MIMO capability

  - The enhancement is not targeted to PUSCH DMRS

  - No enhancement for initial access

  - Enhancements to PRACH are not in scope.

  - This feature may be applicable for UEs operating in terrestrial networks based on a common design

- Specify signaling of the intended service area of a broadcast service (e.g. MBS broadcast) via NR NTN [RAN2, RAN3]

- Specify SIB signaling to indicate the intended service area in case the satellite footprint covers a larger area. [RAN2]

- Specify the necessary signaling between CN and NG-RAN. [RAN3]

- Support of regenerative payload [RAN3, RAN2, RAN4]

- Specify the support of gNB on board in TS 38.300

- Specify, if needed, any necessary enhancements related to the intra and inter-gNB mobility, especially for Xn interface over feeder link or over ISL. [RAN3]

- Note: if any additional necessary stage-3 specifications impact for e.g. NGAP is identified, RAN3 will handle it.

- Support of Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN operating in FR1-NTN bands [RAN4, RAN1]

- For full-duplex and half duplex FDD RedCap and eRedCap UEs, define the RF and RRM requirements [RAN4]

- For HD-FDD RedCap UEs and eRedCap UEs, specify enhancements for mitigating issues caused by TA mismatch between actual TA used by the UE and assumed TA for the UE at the gNB [RAN1]

  - Enhancements are targeted for the following HD collisions cases (cases 3 and 4):

    - Semi-statically configured DL reception collides with semi-statically configured UL transmission

    - Dynamically scheduled DL reception collides with dynamic scheduled UL transmission

  - Note: enhancements for other HD collision cases are not targeted. Enhancements for HD collision cases 3 and 4 that may improve other HD collision cases are not precluded.

  - Note: potential work in RAN2, if any, starts after RAN1 has decided on the solution.

- Notes for this objective:

  - GNSS (Global Navigation Satellite Systems) capabilities and simultaneous GNSS and NR-NTN operation is supported in RedCap/eRedCap UE.

# Work Plan

The work plan for RAN1, 2, 3 and 4 is provided in Table 1:

Table 1: RAN1, 2, 3 and 4 work plan

| Quarter | Meeting # | TU | Work plan |
| --- | --- | --- | --- |
| RAN#102 (Dec. 2023) | RAN1#116 | 0.5 | - DL Coverage Enhancement: - Define reference satellite payload parameters to be used for system level and link level study - Define the simulations assumptions for both system level and link level study - Define the link level and system level evaluation methodology and relevant KPIs for evaluations - UL Capacity Enhancement - Study DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Determine the achievable capacity improvement to be targeted taking into account realistic impairments (e.g. Doppler, time variation, phase distortion, etc) - Note: The study can consider orthogonal cover codes across OFDM symbols, across slots, and/or within an OFDM symbol - HD-FDD RedCap UEs and eRedCap UEs - check whether any essential changes are needed for their support (i.e. focusing on HD collision rules) |
|  | RAN2#125 | - | - Not started. |
|  | RAN3#123 | - | - Not started. |
|  | RAN4#110 | - | Not started. |
| RAN#103 (Mar. 2024) | RAN1#116bis | 0.5 | - DL Coverage Enhancement: - Discuss evaluation results - If needed, further discuss the simulations assumptions for both system level and link level study - If needed, further discuss the link level and system level evaluation methodology and relevant KPIs for evaluations - Identify system-level aspects that need enhancements and the corresponding needed improvements - Identify physical channels/signals that need enhancements and the corresponding needed improvements - UL Capacity Enhancement - Study DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Determine the achievable capacity improvement to be targeted taking into account realistic impairments (e.g. Doppler, time variation, phase distortion, etc) - Note: The study can consider orthogonal cover codes across OFDM symbols, across slots, and/or within an OFDM symbol - HD-FDD RedCap UEs and eRedCap UEs check whether any essential changes are needed for their support (i.e. focusing on HD collision rules) |
|  | RAN2#125bis | 0.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Start the discussion on support of MBS broadcasting: - Discuss and confirm potential scenario to be supported; - Identify potential RAN2 impacts to support MBS broadcasting in NR NTN. - Start the discussion on support of Regenerative payload. - Identify whether there are any RAN2 impacts needed to support regenerative payload. - Inter-RAT mobility - Start the discussion on support of E-UTRA TN to NR NTN cell reselection. - Identify necessary NR NTN neighbor cell information that needs broadcasting by E-UTRA TN. - Identify whether any impact to cell reselection procedure is needed. |
|  | RAN3#123bis | 0.5 | - Start the discussion on support of MBS broadcasting: - Potential RAN3 impact on how to provide the target service area over NGAP. - Start the discussion on support of Regenerative payload. - NG-RAN architecture aspects on support of full gNB on board. - Identify, if any NGAP impact to support regenerative payload, e.g. NG maintenance in case of feeder link switch. - Identify, if any necessary enhancements related to the intra and inter-gNB mobility, especially for Xn interface over feeder link or over ISL. |
|  | RAN4#110bis | 0.25 (RF) | Identify/describe main issues to be treated by RAN4 for each of the following topics: - Study and specify if beneficial downlink coverage enhancements targeting support for additional reference satellite payload parameters covering both GSO and NGSO constellations operating in FR1-NTN or FR2-NTN - Uplink Capacity/Throughput Enhancement for FR1-NTN - Support of regenerative payload - Support of Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN operating in FR1-NTN bands |
|  | RAN1#117 | 0.5 | - DL Coverage Enhancement: - Further discuss evaluation results - Identify system-level aspects that need enhancements and the corresponding needed improvements - Identify physical channels/signals that need enhancements and the corresponding needed improvements - UL Capacity Enhancement - Study DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Determine the achievable capacity improvement to be targeted taking into account realistic impairments (e.g. Doppler, time variation, phase distortion, etc) - Note: The study can consider orthogonal cover codes across OFDM symbols, across slots, and/or within an OFDM symbol - Conclude the study item. - HD-FDD RedCap UEs and eRedCap UEs Make conclusion on whether any essential changes are needed for their support (i.e. focusing on HD collision rules) |
|  | RAN2#126 | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Further discussion on support of MBS broadcasting: - Identify candidate solutions to support MBS broadcasting in NR NTN. - Further discussion on support of Regenerative payload. - Identify candidate solutions to support Regenerative payload (if any RAN2 impact). - Further discussion on DL coverage enhancement. - Identify potential issues that can be discussed in RAN2, and if necessary, send LS to RAN1 on questions needing RAN1 input. - Inter-RAT mobility - Further discussion on support of E-UTRA TN to NR NTN cell reselection. - Discuss which SIB (i.e. new or existing) is used to signal the necessary NR NTN neighbor cell information. - Discuss necessary impact to cell reselection procedure (if any). |
|  | RAN3#124 | 0.5 | - Further discuss the support of MBS broadcasting: - Potential RAN3 impact on how to provide the target service area over NGAP, taking RAN2 progress into account. - Further discuss the support of Regenerative payload: - Discuss and decide the NG-RAN architecture on support of full gNB on board, endorse the stage 2 BL CR. - Discuss and decide, if any NGAP impact/issue to support regenerative payload, e.g. NG maintenance in case of feeder link switch. Taking the LS from SA2 into account. - Discuss and decide, if any necessary enhancements related to the intra and inter-gNB mobility, especially for Xn interface over feeder link or over ISL. |
|  | RAN4#111 | 0.25 (RF) | - CR for RAN4 support of regenerative payload (TS 38.108/TS 36.108) - Discuss impact of beam-hopping on RAN4 activity and impact of potential service interruption and VSAT tracking capability with higher SSB transmission periodicity (e.g. 160 ms) - Companies encouraged to provide more inputs with beam switching delay and scenarios for deployment (switch pattern, RAN1 simulation assumption scenarios, etc.). Consider e.g. analog/digital FR2/FR1 implementation. - Discuss RAN4 requirements for support of Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN operating in FR1-NTN bands |
| RAN#104 (Jun. 2024) | RAN1#118 | 0.5 | - DL Coverage Enhancement: - Further discuss evaluation results - Further discuss system-level aspects and the potential corresponding needed improvements - Further discuss physical channels/signals that need enhancements and the corresponding needed improvements - Conclude on the remaining aspects, if any. - Conclude the study item. - UL Capacity Enhancement - Based on the study phase outcomes, specify DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Identify the potential specification impacts - Support of Rel-17 RedCap and Rel-18 eRedCap UEs: - For HD-FDD RedCap UEs and eRedCap UEs, specify enhancements for mitigating issues caused by TA mismatch between actual TA used by the UE and assumed TA for the UE at the gNB |
|  | RAN2#127 | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Further discussion on support of MBS broadcasting: - Identify potential RAN2 impacts to support MBS broadcasting in NR NTN; - Discuss candidate solutions to support MBS broadcasting in NR NTN. - Further discussion on support of Regenerative payload: - Discuss candidate solutions to support Regenerative payload (if any RAN2 impact). - Further discussion on DL coverage enhancement: - Identify issues that can be discussed in RAN2 and if any, discuss potential RAN2 solutions (pending RAN1 progress/feedback). - Inter-RAT mobility - Further discussion on support of E-UTRA TN to NR NTN cell reselection. - Discuss signalling design for the SIB that carries necessary NR NTN neighbor cell information. - Further discuss necessary impact on cell reselection procedure (if any). |
|  | RAN3#125 | 0.5 | - Further discuss the support of MBS broadcasting: - The necessary signalling design on how to provide the target service area over NGAP, taking RAN2 progress into account. - Further discuss the support of Regenerative payload: - Further stage 2 work to support full gNB on board, if any. - Discuss and decide the potential enhancements, if any, to NGAP to support regenerative payload. - Discuss and decide the necessary enhancements, if any, to support intra and inter gNB mobility. |
|  | RAN4#112 | 1 (RF) + 1 (RD) | RF: - Further discuss on RAN4 impacts, if any, from other WGs (e.g. DL cov. enh., UL capacity enh., etc.). - Discuss introduction of 160 ms periodicity for SSB demodulation performance and VSAT conformity testing - Discuss RAN4 requirements for Uplink Capacity/Throughput Enhancement for FR1-NTN - Define the RF requirements for full-duplex FDD RedCap and eRedCap UEs according to the WID approved in RAN#104. - Clarify “transient time” terminology and if any “transient time” requirement is needed. - Continue discussion on SAN beam hopping in DL coverage enhancements for both FR1 and FR2 and related (ground-sat or sat-sat) synchronization aspects. - RRM: - Regenerative payload - Identify the necessary RRM requirements related to regenerative payload. - Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN - Identify the necessary RRM requirements for RedCap and eRedCap UEs with FR1-NTN. - DL Coverage Enhancement - Identify the necessary RRM requirements related to DL coverage enhancement (pending on RAN1/RAN2 progress). - Check potential impact of SSB periodicity increase on RRM specifications - UL Capacity Enhancement - Identify the necessary RRM requirements related to UL capacity enhancement (pending on RAN1/RAN2 progress). |
| RAN#105 (Sep. 2024) | RAN1#118bis | 1 | - DL Coverage Enhancement: - Based on the outcomes of the study, discuss potential solutions: including link level enhancements for FR1-NTN (e.g. for PDCCH, PDSCH) and/or system level enhancements for FR1-NTN and/or FR2-NTN. - Identify the potential specification impacts. - UL Capacity Enhancement - Based on the study phase outcomes, specify DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Identify the potential specification impacts - Support of Rel-17 RedCap and Rel-18 eRedCap UEs: - For HD-FDD RedCap UEs and eRedCap UEs, specify enhancements for mitigating issues caused by TA mismatch between actual TA used by the UE and assumed TA for the UE at the gNB |
|  | RAN2#127bis | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Further discussion on support of MBS broadcasting: - Further discuss candidate solutions to support MBS broadcasting in NR NTN. - Further discussion on support of Regenerative payload: - Further discuss candidate solutions to support Regenerative payload (if any RAN2 impact). - Further discussion on DL coverage enhancement: - Identify issues that can be discussed in RAN2 and if any, discuss potential RAN2 solutions (pending RAN1 progress/feedback). - Inter-RAT mobility - Further discussion on support of E-UTRA TN to NR NTN cell reselection. - Discussion on any leftover issues and remaining stage-3 details (if any).. - Start RAN2 CR discussion. |
|  | RAN3#125bis | 0.5 | - Further discuss the support of MBS broadcasting: - The necessary signalling design on how to provide the target service area over NGAP, taking RAN2 agreements into account. - Further discuss the support of Regenerative payload: - Further stage 2 work to support full gNB on board, if any. - Specify the necessary enhancements to NGAP, if any. - Specify the necessary enhancements for intra and inter-gNB mobility, if any. |
|  | RAN4#112bis | 1 (RF) + 1 (RD) | - Regenerative payload - Discuss the related RF and RRM requirements for regenerative payload. - Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN - Discuss the RF and RRM requirements for full-duplex FDD and half duplex FDD RedCap and eRedCap UEs with FR1-NTN. - DL Coverage Enhancement - Identify the RF and RRM requirements related to DL coverage enhancement (pending on RAN1/RAN2 progress). - Discuss the identified RF and RRM requirements related to DL coverage enhancement. - Decide if any SAN beam-hopping specific requirement for DL coverage enhancement (for both FR1 and FR2) is necessary, and if yes how to define it and finally how to test it. - UL Capacity Enhancement - Identify the RF and RRM requirements related to UL capacity enhancement (pending on RAN1/RAN2 progress). - Discuss the identified RF and RRM requirements related to UL capacity enhancement. |
|  | RAN1#119 | 1 | - DL Coverage Enhancement: - Further discuss solutions for link level enhancements for FR1-NTN (e.g. for PDCCH, PDSCH) and/or system level enhancements for FR1-NTN and/or FR2-NTN - Identify the potential specification impacts. - UL Capacity Enhancement - Based on the study phase outcomes, specify DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Identify the potential specification impacts - Support of Rel-17 RedCap and Rel-18 eRedCap UEs: - For HD-FDD RedCap UEs and eRedCap UEs, specify enhancements for mitigating issues caused by TA mismatch between actual TA used by the UE and assumed TA for the UE at the gNB |
|  | RAN2#128 | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Further discussion on support of MBS broadcasting: - Further discuss candidate solutions to support MBS broadcasting in NR NTN. - Further discussion on support of Regenerative payload: - Further discuss candidate solutions to support Regenerative payload (if any RAN2 impact). - Further discussion on DL coverage enhancement: - Further discuss potential RAN2 impacts and corresponding solutions (pending RAN1 progress/feedback). - Start the discussion on RAN2 impacts, if any, on other topics from other WGs (e.g. UL capacity enh., etc.). - Inter-RAT mobility - Conclude all stage-3 details as well as RAN2 CRs discussion (e.g. endorsed CRs as outcome). |
|  | RAN3#126 | 0.5 | - Further discuss the support of MBS broadcasting: - The necessary signalling design on how to provide the target service area over NGAP. - Further discuss the support of Regenerative payload: - The stage 2 work to support full gNB on board. - Specify the necessary enhancements to NGAP to support regenerative payload. - Specify the necessary enhancements for intra and inter-gNB mobility. |
|  | RAN4#113 | 1 (RF) + 1 (RD) | - Regenerative payload - Further discuss the related RF and RRM requirements for regenerative payload. - Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN - Further discuss the RF and RRM requirements for full-duplex FDD and half duplex FDD RedCap and eRedCap UEs with FR1-NTN. - DL Coverage Enhancement - Further discuss the identified RF and RRM requirements related to DL coverage enhancement (if any). - UL Capacity Enhancement - Further discuss the identified RF and RRM requirements related to UL capacity enhancement (if any). |
| RAN#106 (Dec. 2024) | RAN1#120 | 1 | - DL Coverage Enhancement: - Further discuss solutions for link level enhancements for FR1-NTN (e.g. for PDCCH, PDSCH) and system level enhancements for FR1-NTN and/or FR2-NTN - Identify the potential specification impacts. - Discuss related RRC parameters, if needed, and send LS to RAN2 - UL Capacity Enhancement - Based on the study phase outcomes, specify DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Identify the potential specification impacts - Discuss related RRC parameters, if needed, and send LS to RAN2 - Support of Rel-17 RedCap and Rel-18 eRedCap UEs: - For HD-FDD RedCap UEs and eRedCap UEs, specify enhancements for mitigating issues caused by TA mismatch between actual TA used by the UE and assumed TA for the UE at the gNB - Discuss related RRC parameters, if needed, and send LS to RAN2 |
|  | RAN2#129 | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Further discussion on support of MBS broadcasting: - Down-selection on the solution to be specified to support MBS broadcasting in NR NTN. - Further discussion on support of Regenerative payload. - Down-selection on the solution to be specified to support Regenerative payload (if any RAN2 impact). - Further discussion on DL coverage enhancement: - Down-selection on the solutions to be specified to support DL coverage enhancement (if any RAN2 impact). - Further discussion on RAN2 impacts, if any, on other topics from other WGs (e.g. UL capacity enh., etc.). - Inter-RAT mobility - RAN2 CR maintenance with potential discussion on necessary corrections identified. |
|  | RAN3#127 | 0.5 | - Further discuss the support of MBS broadcasting: - The necessary signalling design on how to provide the target service area over NGAP. - Further discuss the support of Regenerative payload: - The stage2 work to support full gNB on board. - Specify the necessary enhancements to NGAP to support regenerative payload, if any. - Specify the necessary enhancements for intra and inter-gNB mobility, if any. |
|  | RAN4#114 | 1 (RF) + 1 (RD) | - Regenerative payload - Further discuss the related RF and RRM requirements for regenerative payload. - Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN - Further discuss the RF and RRM requirements for full-duplex FDD and half duplex FDD RedCap and eRedCap UEs with FR1-NTN. - DL Coverage Enhancement - Further discuss the identified RF and RRM requirements related to DL coverage enhancement (if any). - UL Capacity Enhancement - Further discuss the identified RF and RRM requirements related to UL capacity enhancement (if any). |
| RAN#107 (Mar. 2025) | RAN1#120bis | 1 | - DL Coverage Enhancement: - Further discuss solutions for link level enhancements for FR1-NTN (e.g. for PDCCH, PDSCH) and/or system level enhancements for FR1-NTN and/or FR2-NTN - Identify the potential specification impacts. - Discuss related RRC parameters, if needed, and send LS to RAN2 - Discuss draft CRs - UL Capacity Enhancement - Specify DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Identify the potential specification impacts - Discuss related RRC parameters, if needed, and send LS to RAN2 - Discuss draft CRs - Support of Rel-17 RedCap and Rel-18 eRedCap UEs: - For HD-FDD RedCap UEs and eRedCap UEs, specify enhancements for mitigating issues caused by TA mismatch between actual TA used by the UE and assumed TA for the UE at the gNB - Discuss related RRC parameters, if needed, and send LS to RAN2 - Discuss draft CRs |
|  | RAN2#129bis | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Further discussion on support of MBS broadcasting: - Down-selection on the solution to be specified to support MBS broadcasting in NR NTN. - Further discussion on support of Regenerative payload. - Down-selection on the solution to be specified to support Regenerative payload (if any RAN2 impact). - Further discussion on DL coverage enhancement: - Down-selection on the solutions to be specified to support DL coverage enhancements (if any RAN2 impact). - Further discussion on RAN2 impacts, if any, on other topics from other WGs (e.g. UL capacity enh., etc.). - Inter-RAT mobility - RAN2 CR maintenance with potential discussion on necessary corrections identified. |
|  | RAN3#127bis | 0.5 | - Necessary signalling design on provision of the target service area over NGAP. - The specification work on support of Regenerative payload: - The stage2 work to support full gNB on board. - The necessary signalling enhancements for NGAP, if any. - The necessary signalling enhancements for intra and inter gNB mobility, if any. |
|  | RAN4#114bis | 1 (RF) + 1 (RD) | - Regenerative payload - Further discuss the related RF and RRM requirements for regenerative payload. - Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN - Further discuss the RF and RRM requirements for full-duplex FDD and half duplex FDD RedCap and eRedCap UEs with FR1-NTN. - DL Coverage Enhancement - Further discuss the identified RF and RRM requirements related to DL coverage enhancement (if any). - UL Capacity Enhancement - Further discuss the identified RF and RRM requirements related to UL capacity enhancement (if any). - Discuss the draft CR splitting for all the above objectives (as required). |
|  | RAN1#121 | 1 | - DL Coverage Enhancement: - Discuss remaining aspects on solutions for link level enhancements for FR1-NTN (e.g. for PDCCH, PDSCH) and/or system level enhancements for FR1-NTN and/or FR2-NTN - Identify the potential specification impacts. - Further discuss related RRC parameters, if needed, and send LS to RAN2 - Discuss draft CRs - UL Capacity Enhancement - Based on the study phase outcomes, specify DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Identify the potential specification impacts - Further discuss related RRC parameters, if needed, and send LS to RAN2 - Discuss draft CRs - Support of Rel-17 RedCap and Rel-18 eRedCap UEs: - For HD-FDD RedCap UEs and eRedCap UEs, specify enhancements for mitigating issues caused by TA mismatch between actual TA used by the UE and assumed TA for the UE at the gNB - Discuss related RRC parameters, if needed, and send LS to RAN2 - Discuss draft CRs |
|  | RAN2#130 | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - NTN for NR Ph3 - Further discussion on support of MBS broadcasting: - Finalize the stage-2 design on MBS broadcasting in NR NTN. - Discuss remaining stage-3 details on MBS broadcasting in NR NTN (e.g. signaling details, details on UE behavior, etc.). - Further discussion on support of Regenerative payload (if any RAN2 impacts): - Finalize stage-2 design on support of Regenerative payload. - Discuss remaining stage-3 details. - Further discussion on DL coverage enhancement (if any RAN2 impacts): - Finalize stage-2 design on DL coverage enhancements. - Discuss remaining stage-3 details. - Further discussion on RAN2 impacts, if any, other topics from other WGs (e.g. UL capacity enh., etc.). - Inter-RAT mobility - RAN2 CR maintenance with potential discussion on necessary corrections identified. |
|  | RAN3#128 | 0.5 | - Necessary signalling design on provision of the target service area over NGAP. - The specification work on support of Regenerative payload: - The stage2 work to support full gNB on board. - The necessary signalling enhancements for NGAP, if any. - The necessary signalling enhancements for intra and inter gNB mobility, if any. |
|  | RAN4#115 | 0.75 (RF) + 0.5 (RD) | - Regenerative payload - Finalize the related RF and RRM requirements for regenerative payload. - Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN - Finalize the related RF and RRM requirements for RedCap and eRedCap UEs with FR1-NTN. - DL Coverage Enhancement - Finalize the related RF and RRM requirements for DL Coverage Enhancement (if any). - UL Capacity Enhancement - Finalize the related RF and RRM requirements for UL Capacity Enhancement (if any). - Discuss the draft RAN4 CRs/agree/finalize and much as possible. |
| RAN#108 (Jun. 2025) | RAN1#122 | 0 | - DL Coverage Enhancement: - Conclude on the solutions for link level enhancements for FR1-NTN (e.g. for PDCCH, PDSCH) and/or system level enhancements for FR1-NTN and/or FR2-NTN - Further discuss related RRC parameters, if needed, and send LS to RAN2 - Finalize RAN1 CRs - UL Capacity Enhancement - Based on the study phase outcomes, specify DFT-s-OFDM PUSCH enhancements via Orthogonal Cover Codes (OCC) - Identify the potential specification impacts - Further discuss related RRC parameters, if needed, and send LS to RAN2 - Finalize RAN1 CRs - Support of Rel-17 RedCap and Rel-18 eRedCap UEs: - For HD-FDD RedCap UEs and eRedCap UEs, specify enhancements for mitigating issues caused by TA mismatch between actual TA used by the UE and assumed TA for the UE at the gNB - Further discuss related RRC parameters, if needed, and send LS to RAN2 - Finalize RAN1 CRs |
|  | RAN2#131 | 1.75 (NTN for NR Ph3) 0.25 (inter-RAT Mob) | - Conclude support of MBS broadcasting, and finalize all stage-3 details. - Conclude support of Regenerative Payload, and finalize all stage-3 details (if any RAN2 impact). - Conclude RAN2 impacts by other WGs (e.g. DL cov. enh., UL capacity enh., etc.). - Conclude support of inter-RAT EUTRA TN to NR NTN mobility, and finalize all stage-3 details - Conclude any other remaining aspects. - Finalize all RAN2 CRs. |
|  | RAN3#129 | 0.5 | - Conclude on the remaining aspects, if any. - Finalize the RAN3 CR/draft CR work: - Signalling design on provision of the target service area over NGAP. - The stage 2 and necessary stage 3 signalling enhancements on support full gNB on board. |
|  | RAN4#116 | 0.75 (RF) + 0.5 (RD) | - Conclude the support of Regenerative Payload. - Conclude the support of Rel-17 RedCap and Rel-18 eRedCap UEs with NR FR1-NTN - Conclude the RAN4 impacts of DL Coverage Enhancement and UL Capacity Enhancement. - Finalize all remaining RAN4 CRs. |

# References

RP-243300	Revised WID: Non-Terrestrial Networks (NTN) for NR Phase 3

RP-241667	Revised WID: Non-Terrestrial Networks (NTN) for NR Phase 3 (Rev from RP-240775)

RP-240775	Revised WID: Non-Terrestrial Networks (NTN) for NR Phase 3

- [2]	RP-240846	New WID: Inter RAT mobility support from E-UTRAN TN to NR-NTN