3GPP TSG-RAN WG2 Meeting #103bis	R2-1814615

Chengdu, China, 8th – 12th October 2018

Agenda item:	12.3.1

Source:	China Telecom

Title: 	Tentative Work Plan for Rel-16 Even Further Mobility Enhancement for LTE

Document for:	Discussion

# 1.	Introduction

At RAN #80, one new WI: Even further Mobility enhancement in E-UTRAN was approved, and the main objectives of this work item are to identify and specify the solutions aiming to reduce user data interruption and/or improving robustness during handover.

In this contribution, we try to provide work plan for this topic so as to achieve the objectives of this work item in desired timeframe.

# Discussion

Considering the work is split into study phase and work phase, the suggested work plan is shown below:

Table 1: Tentative work plan of mobility enhancement

| Quarter | Meeting | Work Plan |
| --- | --- | --- |
| Q4, 2018 (study phase) | RAN2#103bis | - Discuss and agree on scenarios and general principles for study; - Identify possible solutions focusing on interruption reduction and reliability improvement during HO. |
|  | RAN2#104 | - Continue possible solutions identification; - Analysis and make comparation between different solutions. |
| Q1, 2019 (study phase) | RAN2#105 | - Try to conclude on which solution(s) to be specified. Merge or down select of solutions, if needed; - Finalize study phase work. |
| Q2, 2019 (work phase) | RAN2#105bis | - Start to discuss Stage-2 details of the selected solution(s); |
|  | RAN2#106 | - Continue to discuss Stage-2 details of the selected solution(s). |
|  | RAN3#104 | - Start to discuss RAN3 impact of the selected solution(s) |
| Q3, 2019 (work phase) | RAN2#107 | - Continue discussion on Stage-2 details - Start to discuss Stage-3 details. |
|  | RAN3#95 | - Continue discussion on Stage-2 details; - Start to discuss Stage-3 details. |
|  | RAN4#92 | - Start discussion on RAN4 impact of the selected solution(s). |
| Q4, 2019 (work phase) | RAN2#107bis | - Finalize Stage-2 discussion; - Continue discussion on Stage-3 details. |
|  | RAN3#105bis | - Finalize Stage-2 discussion; - Continue discussion on Stage-3 details. |
|  | RAN4#92bis | - Continue discussion on RAN4 impact of the selected solution(s). |
|  | RAN2#108 | - Discuss left issue if any. - Agree all CRs to capture RAN2 agreements. |
|  | RAN3#106 | - Discuss left issue if any. - Agree all CRs to capture RAN3 agreements. |
|  | RAN4#93 | - Discuss left issue if any. - Agree all CRs to capture RAN4 agreements. |

# 3.	Conclusion

In this contribution, we provide suggested work plan for Rel-16 even further mobility enhancement for LTE work item.

# 4.	References

[1] RP-181544, New WID: Even further Mobility enhancement in E-UTRAN.