3GPP TSG-RAN WG2 Meeting #121bis-e	R2-2303864

Elbonia, 17 – 26 April 2023

Agenda item:	7.23.1

Source:	Nokia (rapporteur)

Title:	Work plan for Timing Resiliency and URLLC enhancements

WID/SID:	TRS_URLLC-NR-core - Release 18

Document for:	Discussion and Decision

# 1	Introduction

At RAN#99, a new WID was approved on “NR Timing Resiliency and URLLC enhancements” [1]. The objectives of the work item are as follows:

1.	5GS network timing synchronization status and reporting [RAN3, RAN2]:

a.	AMF providing clock quality reporting control information per-UE to the gNB. [RAN3]

b.	gNB delivering 5G Clock quality information to the UE in RRC_CONNECTED state, based on the clock quality reporting control information and gNB capability. [RAN2, RAN3]

Note 1: 	Details of the 5G clock quality information will be decided by RAN3.

c.	UE in RRC_IDLE and RRC_INACTIVE state determining that the 5G Clock quality information has changed via information received in the broadcast signalling. [RAN2]

d.	gNB reporting node-level RAN timing synchronization status information towards the AMF, based on RAN timing synchronization status reporting configuration and gNB capability. [RAN3]

2.	Interworking with TSN network deployed in the transport network [RAN3]:

a.	RAN impacts due to 5G System integration with TSN Transport network

Note 2: This objective has dependency on the progress of SA2 and CT4.

3.	Adapting downstream and upstream scheduling based on RAN feedback for low latency communication [RAN3, RAN2]:

a.	RAN enhancements in order for application to adapt scheduling based on RAN feedback (e.g., feedback regarding burst arrival time, periodicity) for low latency communication.

Note 3:	Reactive RAN feedback for upstream scheduling is pending RAN2 conclusion on burst arrival time (BAT) offset derivation.

This work item is a building block corresponding to SA2’s work item on “Stage 2 of Timing Resiliency and URLLC enhancements” [2].

# 2	Work Plan

In the following table, an initial work plan is suggested taking into account the following:

-	For objective 2, there is dependency on the progress of SA2 and CT4, so RAN3 work is suggested to begin from the August meeting.

-	For objective 3, discussion on BAT offset derivation to enable reactive RAN feedback for upstream scheduling is already ongoing in RAN2 (triggered by LS from SA2).

Table 1: Workplan for the TRS_URLLC WI

| Date | RAN3 | RAN2 |
| --- | --- | --- |
| 2023-04 | RAN3#119bis - Start the discussion in RAN3 for objectives 1 and 3. - Create BL CRs capturing agreements. | RAN2#121bis - Start the discussion in RAN2 for objectives 1b and 1c. - Continue the discussion for objective 3 on BAT offset derivation to enable reactive RAN feedback for upstream scheduling. - Create running CRs capturing agreements. |
| 2023-05 | RAN3#120 - Continue discussing objectives 1 and 3. - Provide input to RAN2 on 5G clock quality information to be delivered to the UE. - Update BL CRs with new agreements. | RAN2#122 - Continue discussing objectives 1b and 1c. - Conclude the discussion for objective 3 on BAT offset derivation. - Update running CRs with new agreements. |
| 2023-06 | RAN#100 |  |
| 2023-08 | RAN3#121 - Start the discussion in RAN3 for objective 2, based on SA2/CT4 progress. - Continue discussing objectives 1 and 3. - Update BL CRs with new agreements. | RAN2#123 - Continue discussing all relevant objectives. - Update running CRs with new agreements. |
| 2023-09 | RAN#101 |  |
| 2023-10 | RAN3#121bis - Continue discussing all objectives. - Update BL CRs with new agreements. | RAN2#123bis - Continue discussing all relevant objectives. - Update running CRs with new agreements. |
| 2023-11 | RAN3#122 - Finalize and agree on stage 2 and stage 3 CRs. | RAN2#124 - Finalise and agree on stage 3 CRs. |
| 2023-12 | RAN#102 CRs received for approval |  |

# References

- RP-230754, New WID on NR Timing Resiliency and URLLC enhancements, Nokia, Nokia Shanghai Bell

- SP-230107, Revised WID: Timing Resiliency and URLLC enhancements, SA2