3GPP TSG-RAN WG2 meeting #124	R2-2313023

Toulouse, France, Aug 21st – 25th, 2023

Agenda Item: 	7.0.2

Source:	Ericsson

Title:	Rel-18 ASN.1 review plan

Document for:	Discussion, Decision

# Introduction

This paper discusses the plan for review of NR and LTE RRC in preparation for ASN.1 freeze, Rel-18.

Highlighted text has been added to R2-2308254 (RAN2#123).

# Discussion

General

- Joint process and time plan for NR and LTE, but separate Review files

- Adopt the same ASN.1 review procedure and tools as during NR Rel-15/16/17, i.e. using macro based formalized comments (“RILs”), check-in/check-out to get access to review file, continuous iterative process, macro based RIL extraction to get RIL list (excel).

  - Further details about the setting of fields in the “RILs” will be provided by the RRC Rapporteurs (ASN.1 review moderators) at ASN.1 review kick-off.

Details

The plan is based on the following:

- At RAN2#124 (Nov 2023), RAN2 agrees the WI running CRs to be sent to RAN#102 (Dec 2023) meeting for approval.

  - WI CRs that are not ready (i.e. functionality is missing) should be postponed.

  - FFSs, Editor’s Notes etc should remain in the CRs, and will end up in the new Rel-18 specification.

  - CRs should use syntactically correct ASN.1.

    - Can use e.g. “ENUMERATED { ffs }” and “maxXxxx INTEGER = 9999” together with Editor’s Note.

  - Expected that RAN approves CRs, and Rel-18 specification is created (by MCC).

  - The approved WI running CRs will not be further updated (they are now implemented in the Rel-18 specification).

  - Dec 2023 (TSG#102):

    - RAN1 freeze after maintenance

    - RAN2, RAN3, RAN4Core freeze before maintenance

  - Mar 2024 (TSG#103):

    - RAN2, RAN3, RAN4Core freeze maintenance

    - Stage 3 (all CT WGs; SA WGs involved with Stage 3) freeze

    - (also first review of ASN.1)

  - June 2024 (TSG#104):

    - RAN4Perf freeze

    - “coding freeze”. Freeze of:ASN-1; Open APIs

In Rel-16 and Rel-17, the third specification version (x.2.0) where reaching “ASN.1 freeze”. This seems now also respected by the “Release 18 Timeline” in [3], see quoted text below:

- Q1 2024: ASN1 review Phase 1

  - Kicked off as soon as specification v18.0.0 is available (early/mid Jan 2024). The new Rel-18 specification is used as Review file. 
Detailed guidelines will be provided.

  - Companies will insert their review comments (RILs) into the Review file, provide solution proposals, and comment on issues/items inserted by other companies.

    - All issues (ASN.1/general issues and WI-specific issues) get a unique RIL identity, and are tracked in the RRC review file, WI CRs, and other CRs/tdocs.

  - RRC specification rapporteur provides consolidated status and proposed conclusion on each RIL.

  - CRs with solutions are produced and submitted to RAN2#125 (end of Feb 2024):

    - One ASN.1 CR with ASN1-specific issues and Multi-WI issues.

    - One WI CR per work item.

    - Other CRsTdocs as agreed.

  - Expected to handle generic ASN.1 issues in common session, and handle WI-specific issues in WI sessions.

  - RAN2 provides updated Parameter lists to RAN1/RAN4 in LS.

    - WI RRC rapporteurs fill in columns “RAN2 Parent IE” and “RAN2 ASN.1 name”. Allows RAN1 to know final name of ASN.1 parameters.

  - New specification version v18.1.0 will be available some time after RAN#103 (expected early April 2024).

- Q2 2024

  - Resolve remaining RILs from Q1.

  - To be decided later whether to use ASN.1 review process, e.g. allocating new RILs

  - RAN2#125bis, RAN2#126 meetings.
Expected to handle generic ASN.1 issues in common session, WI-specific issues in WI sessions.

  - Expected ASN.1 freeze: Specification v18.2.0 published after RAN#104, to be used by prodict implementations.

# Conclusion

This paper discussed the plan for review of NR and LTE RRC in preparation for ASN.1 freeze, Rel-18.

RAN2 is requested to confirm the plan.

A detailed calendar is provided below.

# Reference

[1] TS 36.331, RRC Specification, E-UTRA

[2] TS 38.331, RRC Specification, NR

[3] RP-230835, 3GPP Work Plan review at Plenary #100

| RAN2 meetings RAN2#124 | 2023-11-13 - 2023-11-17 | Chicago | US |
| --- | --- | --- | --- |
| RAN2#125 | 2024-02-26 - 2024-03-01 | Athens | GR |
| RAN2#125-bis | 2024-04-15 - 2024-04-19 | China (TBC) | CN |
| RAN2#126 | 2024-05-20 - 2024-05-24 | Japan | JP |

RAN meetings

| RAN#102 | 2023-12-11 09:00 - 2023-12-15 17:30 | Edinburgh | GB |  |
| --- | --- | --- | --- | --- |
| RAN#103 | 2024-03-18 - 2024-03-21 | EU | EU |  |
| 3GPPRAN#104 | 2024-06-17 - 2024-06-20 | China (TBC) | CN |  |

Activity

Expected kick-off of ASN.1 review (as soon as v18.0.0 published)

Target deadline for inserting RILs in review file

Submission deadline RAN2#125

Subm deadline ASN.1

RAN2#125	Athens

RAN#102	Edinburgh

v18.1.0 published
Submission deadline RAN2#125-bis

RAN2#125-bis	China (TBC)

Submission deadline RAN2#126

RAN2#126	Japan

RAN#104	China (TBC)	
ASN.1 freeze.

Jan 2024

S; M; T; W; T; F; S. 1; 2; 3; 4; 5; 6. 7; 8; 9; 10; 11; 12; 13. 14; 15; 16; 17; 18; 19; 20. 21; 22; 23; 24; 25; 26; 27. 28; 29; 30; 31; 1; 2; 3.

Feb 2024

S; M; T; W; T; F; S. 4; 5; 6; 7; 8; 9; 10. 11; 12; 13; 14; 15; 16; 17. 18; 19; 20; 21; 22; 23; 24. 25; 26; 27; 28; 29; 1; 2.

Mar 2024

S; M; T; W; T; F; S. 3; 4; 5; 6; 7; 8; 9. 10; 11; 12; 13; 14; 15; 16. 17; 18; 19; 20; 21; 22; 23. 24; 25; 26; 27; 28; 29; 30.

Apr 2024

S; M; T; W; T; F; S. 31; 1; 2; 3; 4; 5; 6. 7; 8; 9; 10; 11; 12; 13. 14; 15; 16; 17; 18; 19; 20. 21; 22; 23; 24; 25; 26; 27.

May 2024

S; M; T; W; T; F; S. 28; 29; 30; 1; 2; 3; 4. 5; 6; 7; 8; 9; 10; 11. 12; 13; 14; 15; 16; 17; 18. 19; 20; 21; 22; 23; 24; 25. 26; 27; 28; 29; 30; 31; 1.

Jun 2024

S; M; T; W; T; F; S. 2; 3; 4; 5; 6; 7; 8. 9; 10; 11; 12; 13; 14; 15. 16; 17; 18; 19; 20; 21; 22. 23; 24; 25; 26; 27; 28; 29. 30.