3GPP TSG RAN WG2 Meeting #130         	                          R2-2503442

St. Julians, Malta, May 19th – 23rd, 2025

Agenda Item:	8.0

Source:	Xiaomi

Title:	Discussion on R19 ASN.1 review

Document for:	Discussion and Decision

# Introduction

RAN2 started to discuss how to improve ASN.1 review since 2024, and further started to discuss detailed proposal for Release 19 ASN.1 review procedure since RAN2 #129bis meeting with following agreements:

- Keep ASN.1 review (i.e. RIL based) on the common merged CR only. - Discuss and identify how to merge the CRs to enable earlier start of ASN.1 review

Additionally, RAN2 further discussed ASN.1 review procedure improvement over following email/offline discussion:

[POST129][ASN.1] ASN.1 Review Process Improvements in Release 19 (Nokia) [POST129bis][002][ASN.1 review] Process improvements (Nokia)

Several key areas are identified during the offline discussion:

- whether to split the review file

- how to provide comments for the review, e.g., bubble comment, separate file, etc

- how to avoid check-in/out conflict and reduce companies’ overhead/waiting time to commit

- ASN.1 review timeline for Release 19

Considering the challenging review timeline till ASN.1 freeze, there’s an essential need to improve ASN.1 review efficiency and procedure. In this contribution, we first show a proposed timeline for Release 19 ASN.1 review. Based on the review timeline, some ASN.1 review efficiency improvement suggestions are proposed.

# Discussion

## Rel-19 ASN.1 review timeline

Following ASN.1 review procedure was adopted by RAN2 during previous releases:

- RAN2 discuss and review RRC running CR per WI

- RAN2 agree RRC CR per WI during post email discussion, then MCC submit each agreed RRC CR together with other CRs to plenary

- RAN plenary agree CRs during plenary week

- MCC merge CRs from different WIs and publish final TS 38.331

- RAN2 start ASN.1 review based on the published TS 38.331 per WI (including cross-WG item)

- RAN2 discuss RIL issues based on ASN.1 review outcome

- After each meeting, RAN2 WI RRC CR rapporteur fixes RRC CR based on RIL resolution during the meeting and update RIL list accordingly

If above procedure (as previous releases) is used in Rel-19, in below table, we show an example timeline of R19 ASN.1 review after functional freeze till ASN.1 freeze:

| Aug 25-29 | Sep 01-05 | Sep 08-12 | Sep 15-19 | Sep 22-26 | Sep 29-Oct 03 | Oct 06-10 | Oct 13-17 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RAN2 #131 meeting (functional freeze) | RAN2 RRC running CR review and agreed by RAN2. All CRs submitted to RAN plenary at Sep 8th . |  | RAN #109 meeting | MCC implementation of Rel-19 TS 38.331 (published version) | China public holiday Oct 01-08 (Inactive period) |  | RAN2 #131bis meeting |
|  |  |  |  |  | 1st round ASN.1 review per WI and cross-WI | Potential RAN2 tdoc deadline for RIL issues by Oct 8th (Wednesday) |  |
| Oct 20-24 | Oct 27-31 | Nov 03-07 | Nov 10-14 | Nov 17-21 | Nov 24-28 | Dec 01-05 | Dec 08-12 |
| RAN2 RRC CR implementation for RIL resolution and agreed by RAN2 WI RRC running CR rapporteur for WI-specific RIL and spec rapporteur for cross-WI RIL | 2nd round ASN.1 review per WI and cross-WI |  | Potential RAN2 tdoc deadline for RIL issues by Nov 12th (Wednesday) | RAN2 #132 meeting | RAN2 RRC CR implementation for RIL resolution and agreed by RAN2 Thanksgiving week |  | RAN #110 meeting (ASN.1 freeze) |

As shown in the above table, the duration available for ASN.1 review are highlighted in green:

- 1st round ASN.1 review: from Sep 29th till Oct 3rd

- 2nd round ASN.1 review from Oct 27th till Nov 07th.

Similar as Rel-18, RAN2 may consider to extend the tdoc submission for RIL issues till the week before RAN2 #131bis meeting. After MCC implementation of published Rel-19 TS 38.331 based on approved CRs from RAN #109 meeting, RAN2 may only have 1 week for 1st round ASN.1 review to identify RIL issues. However, it is worthy to note that an inactive period (China public holiday from Oct 1st till 8th) is overlapped with 1st round ASN.1 review, which means, there’s only 2 days for companies (at least Chinese companies) to do ASN.1 review, which is impossible to finish in time.

Observation 1: If ASN.1 review is still based on published TS 38.331 specification from MCC after plenary, RAN2 will only have 1 week (or 2 days for the worst case) for 1st round ASN.1 review, which is impossible for companies to identify and submit RIL issues for further discussion.

On the other hand, as agreed during RAN2 #129bis meeting, ASN.1 review is based on common merged CR only.

- Keep ASN.1 review (i.e. RIL based) on the common merged CR only.

To reserve sufficient time for 1st round ASN.1 review, RAN2 can start ASN.1 review earlier based on a common merged CR at RAN2 level. In below table, we show an example of advanced ASN.1 review timeline:

| Aug 25-29 | Sep 01-05 | Sep 08-12 | Sep 15-19 | Sep 22-26 | Sep 29-Oct 03 | Oct 06-10 | Oct 13-17 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RAN2 #131 meeting (functional freeze) | RAN2 RRC running CR review and endorsed by RAN2 All CRs submitted to RAN plenary at Sep 8th . | RAN2 merge temporary RRC specification for ASN.1 review | RAN #109 meeting | MCC implementation of Rel-19 TS 38.331 (published version) | China public holiday Oct 01-08 (Inactive period) |  | RAN2 #131bis meeting |
|  |  | 1st round ASN.1 review per WI based on endorsed per WI RRC CR | After temporary RRC spec ready: 1. Continue per WI ASN.1 review based on merged CR; 2. Start cross-WI ASN.1 review |  | 1st round ASN.1 review per WI and cross-WI | Potential RAN2 tdoc deadline for RIL issues by Oct 8th (Wednesday) |  |
| Oct 20-24 | Oct 27-31 | Nov 03-07 | Nov 10-14 | Nov 17-21 | Nov 24-28 | Dec 01-05 | Dec 08-12 |
| RAN2 RRC CR implementation for RIL resolution and agreed by RAN2 WI RRC running CR rapporteur for WI-specific RIL and spec rapporteur for cross-WI RIL | 2nd round ASN.1 review per WI and cross-WI based on merged temporary RRC spec |  | Potential RAN2 tdoc deadline for RIL issues by Nov 12th (Wednesday) | RAN2 #132 meeting | RAN2 RRC CR implementation for RIL resolution and agreed by RAN2 Thanksgiving week |  | RAN #110 meeting (ASN.1 freeze) |

Compared with the 1st timeline table, additional 3 weeks (red highlighted) from Sep 8th to 26th can be obtained for ASN.1 review. This new timeline provides maximum 3-4 weeks for 1st round ASN.1 review based on following improved procedure:

- Merge RAN2 temporary RRC spec for ASN.1 review without waiting for MCC publication after plenary

- Start ASN.1 review per WI early based on RAN2 endorsed RRC CR. However, once temperate RRC spec is ready, ASN.1 review per WI and cross WI should be based on RAN2 temporary RRC spec (following RAN2 agreement that ASN.1 review on common merged CR only)

Observation 2: If temporary RRC specification is considered, RAN2 can start ASN.1 review early and have more than 3 weeks for 1st round ASN.1 review. This gives RAN2 sufficient time to make sure a high-quality 1st round ASN.1 review, where companies can have a comprehensive review and RIL issue identification.

During offline discussion in RAN2 #129bis meeting, some companies have questions on whether merging RRC specification in RAN2 level is feasible or not. We observe that it is not the first time we have a temporary merged specification in RAN2:

- During LTE time, RAN2 RRC specification rapporteur merged a temporary RRC spec for ASN.1 review

- During NR time, RAN2 UE capability rapporteur merges two temporary specification (38.306 and 38.331 Section 6.3.3) for merged CR review

Observation 3: RAN2 already have two examples of temporary specification generated by RAN2 specification rapporteur: 1) LTE RRC specification 2) NR UE capability specification (38.306 and 38.331 section 6.3.3).

The above examples prove that it is possible to merge a temporary specification from RAN2 level before plenary. Furthermore, there are some further questions on whether MCC would have enough time to do an early implementation or not. Note that, the above two examples of temporary specifications are all merged by specification rapporteur. Therefore, in our understanding, if MCC doesn’t have enough time to do early implementation, either specification rapporteur or volunteered RAN2 companies can take this responsibility.

Observation 4: Either RRC specification rapporteur or volunteered RAN2 company can take the responsibility to merge temporary RRC specification for ASN.1 review.

Having merged temporary specification can significantly provide more ASN.1 review time for RAN2, especially for cross-WI RIL issues. Note that, during Rel-18, many cross-WI RIL issues are identified and resolving cross-WI RIL issues usually take more than 1 WG meeting. In Rel-19, we foresee several cross-WI items might need RAN2 to take more time to review and discuss. For example, AI/ML air beam management/CSI prediction vs. MIMO enhancement. Those cross-WI ASN.1 review can greatly benefit from this merged temporary specification for early review.

Based on above discussion, we would like to propose below Rel-19 ASN.1 review timeline:

Proposal 1: RAN2 endorse the below Rel-19 ASN.1 review timeline:

- After RAN2 WG meeting, RAN2 start RRC running CR review and endorse.

- RAN2 merge temporary RRC spec (by MCC or RRC specification rapporteur or volunteered RAN2 company), meanwhile, RAN2 start per WI ASN.1 review based on endorsed per WI RRC CR.

- After merged temporary RRC spec is ready, RAN2 start cross-WI ASN.1 review and continue per WI ASN.1 review based on merged temporary RRC spec. (1st ASN.1 review is around 3-4 weeks, 2nd ASN.1 review is around 2 weeks)

- RIL discussion paper submitted to RAN2 #131bis meeting, deadline is expected at Wednesday before the meeting week.

- RAN2 repeat the same procedure for 2nd round ASN.1 review after RAN2 #131bis meeting.

## Review File Improvement

We noticed there are some enhancements being discussed under [POST129bis][002][ASN.1 review] Process improvements (Nokia). However, we believe that, before RAN2 decides which improvement is considered for Rel-19 ASN.1 review, we first need to understand what is the key problem that RAN2 would like to solve.

In our understanding, the followings are the key bottleneck for today’s ASN.1 review:

- Slow processing of the document, due to the large size RRC specification, number of RIL, comment length of one RIL issue, etc.

- It is difficult to find/read bubble RILs in the RRC specification if there are too many (normally there are a lot of issues and comments)

- Manual check-in check-out review file.

In our understanding, the above issues can all be fixed by having comments maintained in a separate document without the bubble comments (pointer) in the RRC specification. The separate document needs to include unique quoting to the original context in the specification.

First of all, it is observed that opening RRC spec itself without any comment can be very slow already. Though splitting by section of the RRC specification could help to reduce the document size, we kind of lose the linkage between the procedure part and ASN.1 part for the same feature. During the review, one may need to jump between different documents, since the whole feature may be spread across different sections. Splitting by section may work for UE capability ASN.1 review, since capability is quite independent from the rest procedure. However, splitting by section doesn’t work well for other sections. Therefore, a separate WORD/EXCEL document as review file can be used to collect companies’ comments. This separate document also needs to include unique quoting to the original context in the specification, so that RIL can be easily located.

Note that, this ‘separate WORD/EXCEL document’ approach has been widely used by many RAN2 rapporteurs during CR review/LS review and ASN.1 review in LTE era, etc, as inserting comment directly in document makes it difficult for rapporteur to read the original text and bubble comments may also be easily lost.

Proposal 2: RAN2 to use a WORD/EXCEL document with unique quoting to the original context in the specification as review file to collect companies’ comment, which is a separate file from RRC specification.

As discussed earlier, ASN.1 review can be processed in parallel for WI-specific review and cross-WI review. Considering most of ASN.1 review issue may be WI-specific, the review file itself can be split by WI and one for across WI issues. Then, to avoid check-in check-out issue, the review file should be further split by company as what we did in LTE era.

Proposal 3: The separate review file should be per WI (including cross-WI) per company.

# Conclusion

Observation 1: If ASN.1 review is still based on published TS 38.331 specification from MCC after plenary, RAN2 will only have 1 week (or 2 days for the worst case) for 1st round ASN.1 review, which is impossible for companies to identify and submit RIL issues for further discussion.

Observation 2: If temporary RRC specification is considered, RAN2 can start ASN.1 review early and have more than 3 weeks for 1st round ASN.1 review. This gives RAN2 sufficient time to make sure a high-quality 1st round ASN.1 review, where companies can have a comprehensive review and RIL issue identification.

Observation 3: RAN2 already have two examples of temporary specification generated by RAN2 specification rapporteur: 1) LTE RRC specification 2) NR UE capability specification (38.306 and 38.331 section 6.3.3).

Observation 4: Either RRC specification rapporteur or volunteered RAN2 company can take the responsibility to merge temporary RRC specification for ASN.1 review.

Proposal 1: RAN2 endorse the below Rel-19 ASN.1 review timeline:

- After RAN2 WG meeting, RAN2 start RRC running CR review and endorse.

- RAN2 merge temporary RRC spec (by MCC or RRC specification rapporteur or volunteered RAN2 company), meanwhile, RAN2 start per WI ASN.1 review based on endorsed per WI RRC CR.

- After merged temporary RRC spec is ready, RAN2 start cross-WI ASN.1 review and continue per WI ASN.1 review based on merged temporary RRC spec. (1st ASN.1 review is around 3-4 weeks, 2nd ASN.1 review is around 2 weeks)

- RIL discussion paper submitted to RAN2 #131bis meeting, deadline is expected at Wednesday before the meeting week.

- RAN2 repeat the same procedure for 2nd round ASN.1 review after RAN2 #131bis meeting.

| Aug 25-29 | Sep 01-05 | Sep 08-12 | Sep 15-19 | Sep 22-26 | Sep 29-Oct 03 | Oct 06-10 | Oct 13-17 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RAN2 #131 meeting (functional freeze) | RAN2 RRC running CR review and endorsed by RAN2 All CRs submitted to RAN plenary at Sep 8th . | RAN2 merge temporary RRC specification for ASN.1 review | RAN #109 meeting | MCC implementation of Rel-19 TS 38.331 (published version) | China public holiday Oct 01-08 (Inactive period) |  | RAN2 #131bis meeting |
|  |  | 1st round ASN.1 review per WI based on endorsed per WI RRC CR | After temporary RRC spec ready: 1. Continue per WI ASN.1 review based on merged CR; 2. Start cross-WI ASN.1 review |  | 1st round ASN.1 review per WI and cross-WI | Potential RAN2 tdoc deadline for RIL issues by Oct 8th (Wednesday) |  |
| Oct 20-24 | Oct 27-31 | Nov 03-07 | Nov 10-14 | Nov 17-21 | Nov 24-28 | Dec 01-05 | Dec 08-12 |
| RAN2 RRC CR implementation for RIL resolution and agreed by RAN2 WI RRC running CR rapporteur for WI-specific RIL and spec rapporteur for cross-WI RIL | 2nd round ASN.1 review per WI and cross-WI based on merged temporary RRC spec |  | Potential RAN2 tdoc deadline for RIL issues by Nov 12th (Wednesday) | RAN2 #132 meeting | RAN2 RRC CR implementation for RIL resolution and agreed by RAN2 Thanksgiving week |  | RAN #110 meeting (ASN.1 freeze) |

Proposal 2: RAN2 to use a WORD/EXCEL document with unique quoting to the original context in the specification as review file to collect companies’ comment, which is a separate file from RRC specification.

Proposal 3: The separate review file should be per WI (including cross-WI) per company.