## Slide 1: Work plan for Study on Enhanced Support for Aerial Vehicles in RAN1 and RAN2
NTT DOCOMO, INC. , Ericsson (Rapporteur)
R2-1704316
TSG RAN WG2 meeting #98
15-19 May 2017, Huangzou, China
Agenda Item: 9.4.1
Document for: Discussion and decision

## Slide 2: Work plan
 | April 2017 | May 2017 | Aug. 2017 | Oct. 2017 | Nov.2017
RAN1 | #88bis | #89 | #90 | #90bis | #91
RAN2 | #97bis | #98 | #99 | #99bis | #100
- Initial discussion channel model and evaluation assumptions
Agree the requirements for UAV
Initial discussion on potential enhancements from RAN2 perspective [1]
- Finalize and conclude the study
- Finalize and conclude the study
Agree the channel model and evaluation assumptions
Initial discussion on potential enhancements from RAN1 perspective [1]
Continue on discussion on potential enhancement including those mentioned in [1]
  Interference detection in UL/DL
  Certification
  Enhancements on mobility
Performance evaluation on potential enhancements
Discussion on potential enhancements including those mentioned in [1]:
  Interference mitigation (interference coordination, power control, beamforming etc)
  Interference detection in UL/DL
  Enhancements on in mobility
  Positioning (if time allows)
[1] RP-170779, “New SID on Enhanced Support for Aerial Vehicles”, NTT DOCOMO, INC., Ericsson