3GPP TSG-RAN WG3 Meeting #114bis-e     			          	                            R3-220767

Electronic Meeting, Jan 17 – 26, 2022

Agenda item:	30.3

Source:	MediaTek Inc., ZTE

Title:	Work plan for UE power saving enhancements WI

WID/SID:	NR_UE_pow_sav_enh

Document for:	Discussion and Decision

1	Introduction

In RAN#86 meeting, the RAN2-led WI of UE power saving enhancements in NR was agreed [1], and then in RAN#88 meeting, the WID was revised [2]. Furthermore, the revised WID “UE Power Saving Enhancements” [3] was approved in RAN#93-e.

As planed in RAN3[4], UE Power Saving Enhancements WI in RAN3 start in Q1, 2022. And the original work plan only includes RAN1/2/4’s work. This contribution adds RAN3 part to the work plan.

2	WI objectives

Here are the objectives of this work item:

- Specify enhancements for idle/inactive-mode UE power saving, considering system performance aspects [RAN2, RAN1] - Study and specify paging enhancement(s) to reduce unnecessary UE paging receptions, subject to no impact to legacy UEs [RAN2, RAN1, RAN3] - NOTE: RAN1 to check and update, if needed, evaluation methodology in RAN1 #102-e meeting - Specify means to provide potential TRS/CSI-RS occasion(s) available in connected mode to idle/inactive-mode UEs, minimizing system overhead impact [RAN1] - NOTE: Always-on TRS/CSI-RS transmission by gNodeB is not required - Study and specify, if agreed, enhancements on power saving techniques for connected-mode UE, subject to minimized system performance impact [RAN1, RAN4] - Study and specify, if agreed, extension(s) to Rel-16 DCI-based power saving adaptation during DRX Active Time for an active BWP, including PDCCH monitoring reduction when C-DRX is configured [RAN1] - NOTE: Rel-15 and Rel-16 available power saving solutions should be supported by the UE and included in the evaluation. RAN1 will ask the confirmation from RAN2 that Rel-15 and Rel-16 available power saving solutions are properly utilized. - Study the feasibility and performance impact of relaxing UE measurements for RLM and/or BFD, particularly for low mobility UE with short DRX periodicity/cycle, and specify, if agreed, relaxation in the corresponding requirements [RAN4] - NOTE: Supplementary RAN2 work, if needed, can be triggered by RAN4 LS

3	Discussion

3.1	Work plan and task break down per RAN WG

| Quarter | Meeting | TU | Work plan |
| --- | --- | --- | --- |
| Q3/2020 | RAN2#111-e | 1 | Idle/inactive-mode enhancements: - Identify candidate paging enhancement(s) for UE power saving |
|  | RAN1#102-e | 1 | Idle/inactive-mode enhancements: - Evaluation methodology updates (based on TR 38.840) - Identify candidate paging enhancements - Specify RS information for idle/inactive-mode UEs Connected-mode enhancements: - Evaluation methodology updates (based on TR 38.840) - Identify candidate enhancements LS evaluation methodology to RAN2 |
| Q4/2020 | RAN2#112-e | 1 | Idle/inactive-mode enhancements: - Study beneficial paging enhancements |
|  | RAN1#103-e | 1 | Idle/inactive-mode enhancements (1st & 3rd weeks): - Conclude beneficial candidate physical-layer paging enhancement(s) and LS information to RAN2 - Specify RS information for idle/inactive-mode UEs Connected-mode enhancements (2nd & 3rd weeks): - Conclude beneficial DCI-based PDCCH monitoring reduction enhancement(s) |
|  | RAN4#97-e | 0.25 | Evaluation methodology for RLM/BFD relaxation: - Scenario, target RS, performance metric Relaxation method for RLM/BFD: - Identify candidate relaxation method(s), e.g., extended reporting delay |
| Q1/2021 | RAN2#113-e | 1 | Idle/inactive-mode enhancements: - Conclude beneficial paging enhancement(s) |
|  | RAN1#104-e | 1 | Idle/inactive-mode enhancements: - Further study physical-layer channel/signal candidates for paging early indication (PEI) - Specify RS information for idle/inactive-mode UEs Connected-mode enhancements: - Specify unified DCI-based PDCCH monitoring reduction enhancement |
|  | RAN4#98-e | 0.25 | RLM/BFD relaxation: - Conclude beneficial relaxation method and feasible criterion for RLM/BFD |
| Q2/2021 | RAN2#113bis-e | 1 | Idle/inactive-mode enhancements: • Discuss stage-2 details for UE subgrouping enhancement |
|  | RAN1#104bis-e | 1 | Idle/inactive-mode enhancements: - Further study physical-layer channel/signal candidates for paging early indication (PEI) - Specify RS information for idle/inactive-mode UEs Connected-mode enhancements: - Specify unified DCI-based PDCCH monitoring reduction enhancement |
|  | RAN4#98bis-e | 0.25 | RLM/BFD measurement relaxation: - Specify measurement relaxation method(s) and the corresponding criteria for RLM/BFD |
|  | RAN2#114-e | 1 | Idle/inactive-mode enhancements: • Discuss stage-2 details for UE subgrouping enhancement |
|  | RAN1#105-e | 1 | Idle/inactive-mode enhancements: - Further study physical-layer channel/signal candidates for paging early indication (PEI) - Specify RS information for idle-mode UEs Connected-mode enhancements: - Specify unified DCI-based PDCCH monitoring reduction enhancement |
|  | RAN4#99-e | 0.25 | RLM/BFD relaxation: - Specify relaxation method and the corresponding criterion for RLM/BFD |
| Q3/2021 | RAN2#115-e | 1 | Idle/inactive-mode enhancements: • Discuss stage-2 details for UE subgrouping enhancement |
|  | RAN1#106-e | 1 | Idle/inactive-mode enhancements: - Down-select physical-layer channel/signal candidate for paging early indication (PEI) - Specify RS information for idle/inactive-mode UEs Connected-mode enhancements: - Specify unified DCI-based PDCCH monitoring reduction enhancement |
|  | RAN4#100-e | 0.25 | RLM/BFD relaxation: - Specify relaxation method and the corresponding criterion for RLM/BFD |
| Q4/2021 | RAN2#116-e | 1 | Idle/inactive-mode enhancements: - Conclude stage-2 details - Discuss stage-3 details Progress on running CRs |
|  | RAN1#106bis-e | 1 | Idle/inactive-mode enhancements: - Specify PDCCH-based paging early indication (PEI) - Specify RS information for idle/inactive-mode UEs Connected-mode enhancements: - Specify unified DCI-based PDCCH monitoring reduction enhancement LS initial RRC parameters to RAN2 |
|  | RAN1#107-e | 1 | Idle/inactive-mode enhancements: - Finalize PDCCH-based paging early indication (PEI) - Finalize RS information for idle/inactive-mode UEs Connected-mode enhancements: - Finalize unified DCI-based PDCCH monitoring reduction enhancement LS final RRC parameters to RAN2 |
|  | RAN4#101-e | 0.25 | RLM/BFD relaxation: - Specify relaxation method and the corresponding criterion for RLM/BFD |
| Q1/2022 | RAN2#116bis-e | 1 | Idle/inactive-mode enhancements: - Conclude stage-3 details for UE subgrouping enhancement Progress on running CRs |
|  | RAN3#114bis-e | 1(Basket for R17 WIs including UPIP,Multi-SIM,UE power saving, IoT over NTN)[4] | Confirmation of Working assumptions: - WA: The CN provides subgroup ID included in subgroup information. - WA: Include UE paging subgroup information into the NG Paging message for CN paging. - WA: Introduce UE subgroup information into NGAP Core Network Assistance Information. - WA: Introduce UE paging subgroup information into F1 Paging message for paging a UE in RRC_INACTIVE/RRC_IDLE. STAGE 2&3 Detail - Discuss and specify signalling impact over RAN interfaces based on RAN2 output, including NGAP,XNAP,F1AP etc. - Discuss and specify stage 2, including TS38.300. |
|  | RAN4#101bis-e | 0.25 | RLM/BFD relaxation: - Specify relaxation method and the corresponding criterion for RLM/BFD |
|  | RAN2#117-e | 1 | CR Approval |
|  | RAN3#115-e | 0.5(Basket for R17 WIs including UPIP,Multi-SIM,UE power saving, IoT over NTN)[4] | Leftover issue: - Leftover issue pending on RAN2. STAGE 2&3 Detail - Finalize and specify signalling impact over RAN interfaces, including NGAP,XNAP,F1AP etc. - Discuss and specify stage 2, including TS38.300. |
|  | RAN4#102-e | 0.25 | RLM/BFD relaxation: - Finalize RRM core part change LS final RRC parameters to RAN2 |

4	Conclusion

This paper provided an updated work plan for the work item.

References

- RP-193239, New WID: UE Power Saving Enhancements, MediaTek Inc., RAN#86 meeting, Dec. 2019

- RP-200938, Revised WID: UE Power Saving Enhancements for NR, MediaTek Inc., RAN#88 meeting, July 2020

- RP-212630 Revised WID UE Power Saving Enhancements for NR, MediaTek Inc., ZTE

- RP-212607 Updated RAN3 time planning RAN3 Chair