3GPP TSG-RAN WG3 Meeting #124	R3-243756

Fukuoka, Japan, May 20 – May 25, 2024

Agenda Item:	11.1

Source:	ZTE, NEC

Title:	Updated Work plan for Study on enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN

Document for:	Discussion

1	Introduction

A new SI “Study on enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN” was approved for Release 19 at the 3GPP TSG RAN #103 meeting and updated in [1].

In this contribution, we provide an updated work plan for the study item taking the scope and time budget in related working groups into account.

2	Work plan

- Scope and objectives of the SI

The aim of this study item is to further investigate new AI/ML based use cases and identify enhancements to support AI/ML functionality, and further discussions on the Rel-18 leftovers.

The detailed objectives of the SI are listed as follows:

-	Study two new AI/ML based use cases, i.e., Network Slicing and CCO, with existing NG-RAN interfaces and architecture (including non-split architecture and split architecture).

-	Rel-18 leftovers as candidates for normative work, based on the Rel-18 principles, as follows:

-   Mobility optimization for NR-DC

-   Split architecture support for Rel-18 use cases based on the conclusions from Rel-18 WI

-   Energy Saving enhancements, e.g., Energy Cost Prediction

-   Continuous MDT collection targeting the same UE across RRC states

-   Multi-hop UE trajectory across gNBs

Note: RAN3 should take the Rel-18 discussions into account.

- Time budget of the SI

RAN3 is the responsible group of the SI, and the time budget that was approved and was shown as below,

Table 1: Time budget allocation

| Date | 2024 Q2 |  | 2024 Q3 |
| --- | --- | --- | --- |
| Meeting | RAN3#123bis | RAN3#124 | RAN3#125 |
| TUs | 2 | 2 | 2 |

- Work Plan

In order to achieve the objectives specified in the SID [1] within the time budget, we propose the following work plan for discussion.

| Meeting time | TUs | Work plan |
| --- | --- | --- |
| 2024 Q2 RAN3#123bis | 2 TU | - Endorse the skeleton of TR 38.743 as baseline - Initial discussion on two new AI/ML based use cases, i.e., Network Slicing and CCO, including use cases descriptions, solutions and standard impacts on existing NG-RAN interfaces and architecture (including both non-split architecture and split architecture). - Initial discussion on necessity and priority of each Rel-18 leftover, study the potential standard impacts. |
| 2024 Q2 RAN3#124 | 2 TU | - Continue discussion on use case descriptions and potential solutions for Network Slicing and CCO, and study standard impacts on the existing NG-RAN architecture to convey the identified data over interfaces. - Formulate the use case and solution for split architecture support, NR-DC, and continuous MDT use cases - Continue discussion on the potential standard impacts for each Rel-18 leftover and perform down-selection the topics for normative work. |
| 2024 Q3 RAN3#125 | 2 TU | - Finalization of the solutions for two new use cases. - Finalization of the solutions for each Rel-18 leftover. - Finalize the study on the standard impacts. |
| Conclusions on the respective objectives of the study and make recommendations for the WI phase |  |  |

- Way forward for RAN3 #124 meeting

It is proposed to focus on the following tasks：

- Try to consolidate the use case descriptions. Discuss and agree on the potential solutions and standard impacts for two new use cases.

- Formulate the use case and solution for split architecture support, mobility optimization for NR-DC, and continuous MDT collection.

- Try to reach consensus on the solution the multiple-hop UE trajectory and energy saving enhancements. If not, the topic(s) should be down prioritized.

- It is proposed to endorse the Work Plan.

3	Summary

- It is proposed to endorse the Work Plan.

4	Reference

[1] 	3GPP RP-240323, “Revised SID on Study on enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN”, ZTE, NEC