3GPP TSG-RAN WG3 #129	R3-255576

Bengaluru, India, August 25th–29th, 2025

Agenda Item:	17.1

Source:	Ericsson

Title: 	WI Work plan for R19 Network Energy Savings

Document for:	Discussion and Approval (Work Plan)

# 1	Introduction

The latest WID for Rel-19 network energy savings is in [1]. Core part objectives:

- Specify procedures and signaling method(s) to support on-demand SSB SCell operation for UEs in connected mode configured with CA, for both intra-/inter-band CA. [RAN1/2/3/4] - Specify triggering method(s) (select from UE uplink wake-up-signal using an existing signal/channel, cell on/off indication via backhaul, Scell activation/deactivation signaling) - Note1: On-demand SSB transmission can be used by UE for at least SCell time/frequency synchronization, L1/L3 measurements and SCell activation, and is supported for FR1 and FR2 in non-shared spectrum. - Specify support for on-demand SIB1 for UEs in idle/inactive mode [RAN1/2/3] - Specify procedures and signaling method(s) for Case 2 [RAN1/2] - Case 2: UE obtains UL WUS configuration from Cell A, UE transmits UL WUS on NES Cell, UE receives on-demand SIB1 from NES Cell - Triggering method by UL WUS using PRACH - Specify inter NG-RAN node signalling at least for the configuration of UL WUS [RAN3] - Note 1: No modification of SSB will be discussed under this objective - Note 2: - UL WUS: Uplink wake-up signal - Cell A: A cell that is periodically transmitting at least its own SIB1 - NES Cell: A cell that may transmit SIB1 transmission in response to UL WUS from a UE - Note 3: - RAN1 strives to minimize impact to legacy UE - RAN1 specification impact to support this feature should be minimized - Specify adaptation of common signal/channel transmissions. [RAN1/2/3/4] - Adaptation of SSB in time domain, e.g. adapting periodicity - Adaptation of PRACH in time domain - Adaptation of paging occasions including confining the paging occasions in the time domain - Note: there shall be no paging latency increase - Note: there shall be no negative impact to legacy UEs, unless significant benefits are shown Specify the corresponding core requirements, for the above features [RAN4].

Performance part objective according to [1]:

Specify corresponding performance requirements and test cases for the network energy saving techniques [RAN4].

# 2	Work Plan

The WI plan for RAN1,2,3,4 is shown in the table below.

The plan also includes (towards the end of WI) providing relevant input on RRC signalling, UE features, and agreeing on the CRs for introducing Rel-19 NES functionality into the Rel-19 specifications.

|  |  | TUs | Work plan for Rel-19 WI |
| --- | --- | --- | --- |
| October 2024 | R1# 118bis | 2 | Continue discussion on RAN1 impacts for on-demand SSB SCell operation. Continue discussion on RAN1 impacts for on-demand SIB1 for UEs in idle/inactive mode. Continue discussion on RAN1 impacts for adaptation of common signal/channel transmissions. |
|  | R2# 127bis | 1 | Continue discussion on RAN2 impacts for on-demand SSB SCell operation. Continue discussion on RAN2 impacts for on-demand SIB1 for UEs in idle/inactive mode. Continue discussion on RAN2 impacts for adaptation of common signal/channel transmissions. |
|  | R3# 125bis | 0.5 | Continue discussion on RAN3 impacts for on-demand SSB SCell operation. Continue discussion on RAN3 impacts for on-demand SIB1 for UEs in idle/inactive mode. Discussion on RAN3 impacts for adaptation of common signal/channel transmissions. |
|  | R4#112bis | 1 (core R4RD) | Continue discussion on RAN4 impacts for on-demand SSB SCell operation. Continue discussion on RAN4 impacts for adaptation of common signal/channel transmissions. Continue discussion on the core requirements. |
| November 2024 | R1#119 | 2 | Continue discussion on RAN1 impacts for on-demand SSB SCell operation. Continue discussion on RAN1 impacts for on-demand SIB1 for UEs in idle/inactive mode. Continue discussion on RAN1 impacts for adaptation of common signal/channel transmissions. |
|  | R2#128 | 1 | Continue discussion on RAN2 impacts for on-demand SSB SCell operation. Continue discussion on RAN2 impacts for on-demand SIB1 for UEs in idle/inactive mode. Continue discussion on RAN2 impacts for adaptation of common signal/channel transmissions. |
|  | R3#126 | 0.5 | Continue discussion on RAN3 impacts for on-demand SSB SCell operation. Continue discussion on RAN3 impacts for on-demand SIB1 for UEs in idle/inactive mode. Produce baseline CRs. Start discussion on RAN3 impacts for adaptation of common signal/channel transmissions. |
|  | R4#113 | 1 (core R4RD) | Continue discussion on RAN4 impacts for on-demand SSB SCell operation. Continue discussion on RAN4 impacts for adaptation of common signal/channel transmissions. Continue discussion on the core requirements. |
| February 2025 | R1# 120 | 2 | Continue discussion on RAN1 impacts for on-demand SSB SCell operation. Continue discussion on RAN1 impacts for on-demand SIB1 for UEs in idle/inactive mode. Continue discussion on RAN1 impacts for adaptation of common signal/channel transmissions. |
|  | R2#129 | 1 | Continue discussion on RAN2 impacts for on-demand SSB SCell operation. Continue discussion on RAN2 impacts for on-demand SIB1 for UEs in idle/inactive mode. Continue discussion on RAN2 impacts for adaptation of common signal/channel transmissions. |
|  | R3#127 | 0.5 | Continue discussion on RAN3 impacts for on-demand SSB SCell operation. Continue discussion on RAN3 impacts for on-demand SIB1 for UEs in idle/inactive mode. Continue discussion on RAN3 impacts for adaptation of common signal/channel transmissions Discuss the incoming LS on energy saving indication from CN to RAN. Agree the Reply LS and finalize the topic. |
|  | R4#114 | 1 (Core R4RD) | Continue discussion on RAN4 impacts for on-demand SSB SCell operation. Continue discussion on RAN4 impacts for adaptation of common signal/channel transmissions. Continue discussion on the core requirements. |
| April 2025 | R1# 120bis | 2 | Continue discussion on RAN1 impacts for on-demand SSB SCell operation. Continue discussion on RAN1 impacts for on-demand SIB1 for UEs in idle/inactive mode. Continue discussion on RAN1 impacts for adaptation of common signal/channel transmissions. Provide initial RAN1 input to RAN2 work on RRC configuration parameters. |
|  | R2# 129bis | 1 | Continue discussion on RAN2 impacts for on-demand SSB SCell operation. Continue discussion on RAN2 impacts for on-demand SIB1 for UEs in idle/inactive mode. Continue discussion on RAN2 impacts for adaptation of common signal/channel transmissions. |
|  | R3# 127bis | 0.5 | Continue discussion on RAN3 impacts for on-demand SSB SCell operation. Continue discussion on RAN3 impacts for on-demand SIB1 for UEs in idle/inactive mode. Start the discussion on RAN3 impacts for adaptation of common signal/channel transmissions. |
|  | R4#114bis | 1 (Core R4RD) | Continue discussion on RAN4 impacts for on-demand SSB SCell operation. Continue discussion on RAN4 impacts for adaptation of common signal/channel transmissions. Continue discussion on the core requirements. |
| May 2025 | R1#121 | 2 | Finalize discussion on RAN1 impacts for on-demand SSB SCell operation. Finalize discussion on RAN1 impacts for on-demand SIB1 for UEs in idle/inactive mode. Finalize discussion on RAN1 impacts for adaptation of common signal/channel transmissions. Provide RAN1 input to RAN2 work on RRC configuration parameters and UE features. Agree on CRs to RAN1 specification for introducing the Rel-19 NES functionality. |
|  | R2#130 | 1 | Continue discussion on RAN2 impacts for on-demand SSB SCell operation. Continue discussion on RAN2 impacts for on-demand SIB1 for UEs in idle/inactive mode. Continue discussion on RAN2 impacts for adaptation of common signal/channel transmissions. Initial discussions on RRC configuration parameters. |
|  | R3#128 | 0.5 | Continue discussion on RAN3 impacts for on-demand SSB SCell operation. Continue discussion on RAN3 impacts for on-demand SIB1 for UEs in idle/inactive mode. The baseline CRs in good shape and have ASN.1 part completed. All Stage 2 Baseline CRs are updated and in good shape. Continue discussion on RAN3 impacts for adaptation of common signal/channel transmissions. |
|  | R4#115 | 0.5 (Core R4RD) 0.5 (Perf R4RD) | Continue discussion on RAN4 impacts for on-demand SSB SCell operation. Continue discussion on RAN4 impacts for adaptation of common signal/channel transmissions. Continue discussion on the core requirements. Initial discussions on performance requirements and test cases for network energy savings techniques. |
| August 2025 | R2#131 | 1 | Finalize discussion on RAN2 impacts for on-demand SSB SCell operation. Finalize discussion on RAN2 impacts for on-demand SIB1 for UEs in idle/inactive mode. Finalize discussion on RAN2 impacts for adaptation of common signal/channel transmissions. Agree on CRs to RAN2 specification for introducing the Rel-19 NES functionality. |
|  | R3#129 | 0.5 | Finalize discussion on RAN3 impacts for on-demand SSB SCell operation. Finalize discussion on RAN3 impacts for on-demand SIB1 for UEs in idle/inactive mode. Finalize discussion on RAN2 impacts for adaptation of common signal/channel transmissions. Agree all the CRs and draft CR for introducing the Rel-19 NES functionality. |
|  | R4#116 | 0.5 (Core R4RD) 0.5 (Perf R4RD) | Finalize discussion on RAN4 impacts for on-demand SSB SCell operation. Finalize discussion on RAN4 impacts for adaptation of common signal/channel transmissions. Finalize discussion on the core requirements and agree on CRs to RAN4 specification for introducing the Rel-19 NES functionality. Continue discussions on performance requirements and test cases for network energy savings techniques. |
| REL-19 freeze at RAN#109 Sep 2025. |  |  |  |

Proposal 1: RAN3 to solve all the remain issues and complete the CRs/Draft CRs in order to complete the NES Work Item.

# 3	Proposal for RAN3 BL CR Responsible

It is a common understanding that the NES WID will be further refined at the check point RAN#105. The RAN3 specification impacts in the below list are potential. New impacted specifications may be added.

The below registers the potential Baseline CRs and the responsible companies.

| Baseline CRs | BL CR Responsible Company |
| --- | --- |
| BLCR to 38.413 | Nokia (TS38.413 is not included in WID yet) |
| BLCR to 38.410 | Lenovo (TS38.410 is not included in WID yet) |
| BLCR to 38.423 | Ericsson |
| BLCR to 38.473 | Huawei |
| BLCR to 38.420 | ZTE |
| BLCR to 38.300 | CATT |
| BLCR to 38.470 | Samsung |
| BLCR to 38.401 | Qualcomm (TS38.401) |

# 4	Proposals

Proposal 1: RAN3 to solve all the remain issues and complete the CRs/Draft CRs in order to complete the NES Work Item.

# 5	References

- RP-242354, , “Revised WID: Enhancements of network energy savings for NR”, RAN#105, Melbourne, Australia, Sep. 2024.