3GPP TSG-RAN WG4 Meeting # 100-e															R4-2113289

Electronic Meeting, Aug. 16-27, 2021

Agenda Item:	9.24.1

Source:	OPPO

Title:	Work Plan for NR Sidelink Relay RRM

Document for:	Approval

- Introduction

In RAN Plenary #92e meeting, revised WI on NR sidelink relay was agreed [1]. In this contribution, we provide a work plan for the new WI on RRM requirements.

- Discussion

The objective of this work item is to specify solutions to enable single-hop, sidelink-based, L2 and L3 based UE-to-Network (U2N) relaying. Work Item objectives on aspects common to both L2 and L3: - Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4] - Re-use LTE relay discovery and (re)selection as baseline - Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3] - Re-use LTE as baseline Work Item objectives specific to Layer-2 (L2) relaying: - Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]: - Specify mechanisms for service continuity - Limited to intra-gNB cases [RAN2] - Specify mechanisms for U2N Adaptation layer design [RAN2] - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] NOTE 1: RAN requests RAN2 to strive for completion of the common parts (objective 1) by RAN#92 (June). RAN understands that RAN2 will also initially work on other aspects that have cross-group dependencies. NOTE 2: For L2 UE-to-Network Relay, it is assumed that the Remote UE has a single active connection towards gNB via only a single Relay UE at a given time in this release. NOTE 3: Only NR Uu interface, i.e. gNB, and 5GC is considered, and it is limited to NR SA scenario in this release. NOTE 4: Work specific to the mobility scenario of “between indirect (via a first Relay UE) and indirect (via a second Relay UE)”, and the group mobility is not supported in this release.

Based on the objective, we propose work plan as follow, considering 3 meetings for core part before RANP #95(March, 2022) and 3 meetings for performance part before RANP #97 (September 2022) based on 2021/2022 RAN/WGs schedule which was agreed in RAN#92e.

- 3GPP RAN4 #100e meeting (August, 2021, 0.5TU, Core part) - Discussions on: - Work plan - Potential impact on RRM core requirements, e.g., relay discovery and (re)selection - Agreement on: - Consensus on the work plan - Identification of RRM core requirements - 3GPP RAN4 #101e meeting (November, 2021, 0.5TU, Core part) - Discussions on: - Technical aspects of RRM core requirements for relay discovery and (re)selection and others if any - Agreement on: - RRM requirements for relay discovery and (re)selection - Work split on draft CR responsible companies - 3GPP RAN4 #102(e) meeting (February, 2022, 0.5TU, Core part) - Discussions on: - Remaining issues on RRM requirement for relay discovery and (re)selection - Draft CRs - List of Test Cases - Agreement on: - Finalization on RRM core requirements - Big CR - List of Test Cases - 3GPP RAN4 #102bis meeting (April, 2022, 0.25TU, Performance part) - Discussions on: - Test cases on RRM requirements for relay discovery and (re)selection - Potential RRM performance requirements - Agreement on: - Test cases on RRM requirements for relay discovery and (re)selection - Work split for draft CR for test cases - 3GPP RAN4 #103 meeting (May, 2022, 0.25TU, Performance part) - Discussions on: - Remaining issues on test cases - Draft CRs for test cases - Agreement on: - Conclusion on the remaining test cases - Draft CRs and Draft big CR - 3GPP RAN4 #104 meeting (August, 2022, 0.25TU, Performance part) - Discussions on: - Remaining issues on test cases - Draft CRs - Agreement on: - Finalization on RRM performance requirements - Big CR

- Summary

In this contribution, we provided RRM work plan for WI NR SL relay for approval.

Proposal 1: RAN4 to agree on the RRM work plan for Rel-17 NR SL Relay as presented above.

References

[1] RP-211050, New WID on NR Sidelink Relay, OPPO

[2] R4-2113290, RRM requirements for NR Sidelink Relay, OPPO