## Slide 1: TP work split for TR 38.834 drafting
vivo, CAICT, Samsung, Qualcomm, Apple, Huawei, HiSilicon, OPPO, Xiaomi, R&S, MVG
3GPP TSG-RAN WG4 Meeting #100-e R4-2115754
Electronic Meeting, August 16-27, 2021
Agenda item: 9.2.1
Document for: Approval

## Slide 2: Background
TR 38.834 Drafting
  Rel-17 FR1 TRP TRS WI has achieved good progress on test methods development
  The TR drafting work should be done efficiently to capture all the test-methods related agreements
TR drafting timeline
  According to the WID and updated WI workplan R4-2113980, the TR drafting work should be finalized before March 2022 (RAN Plenary #95e meeting).

## Slide 3: TP work split to draft TR 38.834
To proceed the TR related work smoothly, the TP work split is determined
  Test Proposals owners for each Clause in TR 38.834 are listed in the table below for future meetings.
Clause | TP owners
Draft TR structure, editorial correction, general information of each Clause, etc | vivo, R&S
4. General | Samsung, OPPO, vivo
5. Performance metrics | CAICT, Qualcomm, Huawei, HiSilicon, OPPO Xiaomi
6. UE positioning guidelines | Apple, vivo
7. Test setup and calibration | vivo, CAICT, MVG
8. SA test methodology | CAICT, Qualcomm, vivo, Huawei, HiSilicon
9. EN-DC test methodology | CAICT, Samsung, Qualcomm, Huawei, HiSilicon, OPPO, Xiaomi
10. Alternate test procedure to reduce test time | OPPO, vivo
Annex A: UE coordinate system | R&S, MVG
Annex B: Measurement uncertainty | R&S, MVG, RAN5
Annex C: Environmental requirements | vivo
Annex D: Phantom Definition | vivo, CTIA
Annex E: Configurations for multi-antenna UE | Apple, OPPO, Xiaomi

## Slide 4: General guidance for TP preparation
To reduce the number of TPs with similar content, TP alignment should be done for each Clause among interested companies.