## Slide 1: RAN4#101-bis-e RRM session GTW schedule
Week 1 |  | 
Meeting day | Topics | Duration
January 18th / Tuesday | Rel-17 NR 52.6-71GHz (216, 217) | 90 min
 | Rel-17 NR RedCap (220, 221) | 90 min
January 19th / Wednesday | Rel-17 NR ePos (222, 223) | 90 min
 | Rel-17 NR NTN (212, 213) | 60 min
 | Rel-17 MR-DC Enh (224) | 30 min
January 20th / Thursday | Rel-17 NR MG Enh (210, 211, 212) | 90 min
 | Rel-17 NR feMIMO (219) | 90 min
January 21st / Friday | Rel-17 NR feRRM (206, 207, 208) | 90 min
 | Rel-17 NR FR2 HST (204, 205) | 60 min
 | Rel-17 NR FR1 HST (203) | 30 min
Week 2 |  | 
Meeting day | Topics | Duration
January 24th / Monday | Rel-17 NR FR2 RF (202) | 45 min
 | Rel-17 NR SL Enh (215) | 45 min
 | Rel-17 MUSIM (228) | 30 min
 | Rel-17 NR IIOT/URLLC (225) | 30 min
 | Rel-17 NR Power Saving Enh (214) | 30 min
 | Rel-17 NB-IoT and LTE-MTC (229) | TBC
January 25th / Tuesday | Extended topics / Final round (Return to) | 180 min

## Slide 2: Email discussion procedures/timelines
2nd round final formal Tdoc submission
17:00 UTC
Thu
Fri
Sat/Sun
Mon
Tue
Wed
Thu
Fri
Sat/Sun
Mon
Tue
Wed
Pre-meeting
1st round (Jan 17~19)
2nd round (Jan 20~25)
Quiet Period
00:00 UTC
08:00 UTC
12:00 UTC
16:00 UTC
24:00 UTC
Timeline for moderator
Deadline for comments and tdoc
GTW session
Note 1: Comments and tdocs submitted after the deadlines will not be considered
Note 2: Basket WIs Email discussion procedures/timelines are not included.
Note 3: During quiet periods, no email should be sent out.
2nd round (Jan 20~25)
Comments on initial summary, checking agenda
17:00 UTC
Initial summary
17:00 UTC
Meeting starts
8:00 UTC
GTW session
13:00-16:00 UTC
1st round formal summary
23:59 UTC
1st round comments & responses
08:00 UTC
GTW session
4:00-7:00 UTC
kicks off 2nd no later than 4:00 UTC
Companies need provide drafts & revisions as early as possible
2nd round comments & new tdoc request
17:00 UTC
GTW session
4:00-7:00 UTC
GTW session
13:00-16:00 UTC
GTW session
4:00-7:00 UTC
Quiet period 3:00 Sat-23:00 Sun UTC
Window closes &final comments
16:00 UTC
Share 2nd round final draft Tdoc
19:00 UTC
Chair announce which topics will continue
23:59 UTC
2nd round draft summary
08:00 UTC
2nd round formal summary
8:00 UTC
GTW session
13:00-16:00 UTC
Meeting closes
17:00 UTC
Strict deadline for new tdoc number request
Companies need feed back if tdoc is submitted in wrong agenda or tdoc is missing from email summary
2nd round initial drafts no latter than 23:59 UTC
Chair update report & Tdoc number
17:00 UTC
Final checking window
(check if final Tdoc is agreeable)
Fri 19:00 ~ Mon 16:00 UTC
Quiet period 3:00 Sat-23:00 Sun UTC