3GPP TSG RAN WG4 Meeting #102-e	                                                             R4-2203576

Electronic Meeting, 21st February – 3rd March 2022

Agenda item:	10.1.1

Source:	SGS Wireless

Title:                         Our Status (SGS TW) for the 3GPP RAN4 5G FR1 SA MIMO OTA Lab Alignment Activity

Document for:	Discussion

1	Introduction

As defined on previous contributions [1,2], the FR1 MIMO OTA Lab Alignment activity is currently under way. Based on the initial timeline defined on [3] the volunteer test labs were defined prior to RAN4 #101-e as follows:

|  | Lab volunteer | City (Lab address) | Contact Info. |
| --- | --- | --- | --- |
| 1 | CAICT | Beijing, China | Xuan Yi, yixuan@caict.ac.cn Siting Zhu, zhusiting@caict.ac.cn |
| 2 | Huawei | Shanghai, China | Li jin xing, lijinxing3@huawei.com Lin hui, linhui20@huawei.com |
| 3 | Xiaomi | Beijing, China | Rui Zhou, zhourui1@xiaomi.com Baojun Feng, fengbaojun@xiaomi.com |
| 4 | MediaTek | Beijing, China | Ting-Wei, ting-wei.kang@mediatek.com |
| 5 | Apple | Cupertino, USA | Istvan Szini, iszini@apple.com |
| 6 | BUPT & CMCC Joint Lab | Beijing, China | Yuxiang Zhang, zhangyx@bupt.edu.cn Yichen Zhao, zhaoyichen@cmdc.chinamobile.com |
| 7 | SGS | New Taipei City, Taiwan | Peter Liao, Peter.liao@sgs.com |

2	Discussion

As agreed in the WF R4-2120684 [4], consider transfer PADs initially among labs located in Beijing and Shanghai, then New Taipei City, the final PADs destination is the Cupertino located lab. The labs in Beijing will firstly start the PAD test.

I would like to inform everyone about our status (SGS TW) for the 3GPP RAN4 5G FR1 SA MIMO OTA lab alignment activity.

As everyone knows, we have not submitted channel model validation results (PDP, Doppler, Spatial Correlation and Cross-polarization Ratio) to 3GPP RAN4.

Because our 5G FR1 SA MIMO OTA system (software and hardware) is not ready yet. We plan to have the setup ready in March, test it in April, and submit the test results to 3GPP RAN4 in May. After discussing and reviewing our channel model validation test results at the 3GPP RAN4 meeting, if everyone agrees, SGS TW can be arranged to test the Performance Alignment Devices (PADs) in the last labs. (The shipping order for these PADs will be Beijing, China  Shanghai, China  Cupertino, USA  New Taipei City, Taiwan)

3	Proposals

Proposal: If everyone agrees, SGS TW can be arranged to test the Performance Alignment Devices (PADs) in the last labs. (The shipping order for these PADs will be Beijing China  Shanghai, China  Cupertino, USA  New Taipei City, Taiwan)

4	References

R4-2108613, WF on NR MIMO OTA, RAN4 #99-e

R4-2108617, Framework on FR1 MIMO OTA requirements development, RAN4 #99-e

R4-2113312, Time plan for FR1 lab alignment and requirement development, RAN4 #100-e

R4-2120684, WF on NR MIMO OTA, RAN4 #101-e