3GPP TSG-RAN WG4 Meeting #102-e	R4-2205085

Electronic Meeting, 21 February – 3 March 2022

Agenda Item:	10.6.5.1

Source:	Ericsson

Title:	Updated work plan for UE demodulation requirements for DL 1024QAM for NR FR1

Document for:	Discussion

# 1	Introduction

This work plan is the update of [1] based on the way forward agreed in RAN4#101-bis-e [2].

# 2	Work plan for UE demodulation performance part

The work plan for UE demodulation requirement part is proposed as follows:

- RAN4#101-e, November 2021 (This meeting)

  - Agree with the work plan for UE demodulation requirement part.

  - Agree with the scope of UE demodulation and CSI reporting requirements.

  - Agree with the initial simulation assumption for UE demodulation and CSI reporting requirements.

- RAN4#101bis-e, January 2022

  - Collect the initial simulation results for alignment.

  - Narrow down the simulation assumption, if necessary, based on the initial simulation results.

  - Decide the CR work split.

- RAN4#102-e, February 2022

  - Collect the simulation results.

  - Finalize the test parameters for UE demodulation and CSI reporting requirements.

- RAN4#103, May 2022

  - Collect the simulation results.

  - Agree with the demodulation and CSI reporting requirements based on the simulation results with impairments.

  - Endorse the draft CRs for TS38.101-4.

# 3	Work split for draft CR to TS38.101-4

The table below is the proposal for work split for draft CR to TS38.101-1 for UE demodulation and CSI reporting requirements for WI NR_DL1024QAM_FR1-Perf.

| Clause | CR | Volunteer company |
| --- | --- | --- |
| 5.1.1.x 6.1.1.x [B.2.1.1] (*) | Applicability of demodulation requirements Applicability of CSI reporting requirements [Delay profiles for FR1] | Qualcomm |
| 5.2.2.1.x 5.2.3.1.x A.3.2.1.x | PDSCH demodulation requirements for FDD (2Rx and 4Rx) FRC for PDSCH FDD | MediaTek |
| 5.2.2.2.x 5.2.3.2.x A.3.2.2.x | PDSCH demodulation requirements for TDD (2Rx and 4Rx) FRC for PDSCH TDD | Apple |
| 6.2.2.1.x 6.2.2.2.x A.4 | CQI reporting definition under AWGN conditions for FDD (2Rx and 4Rx) CSI reference measurement channels | Huawei |
| 6.2.3.1.x 6.2.3.2.x 5.5A | CQI reporting definition under AWGN conditions for TDD (2Rx and 4Rx) Sustained downlink data rate provided by lower layers | Ericsson |

(*) If TDLD30 is agreed

# References

- R4-2118688, “Work plan for UE demodulation requirements for WI DL 1024QAM for NR FR1”, Ericsson.

- R4-2203044, “Way forward for NR DL1024QAM demodulation and CQI reporting requirements”, Ericsson.