## Slide 1: RAN4#102-e BSRF_Demod_Test session GTW schedule
Week 1 |  | 
Monday Feb 21th 13:00 -16:00 UTC (Repeater RF) | [304] Repeater general: Co-location requirements | 60 minutes
 | [305]/[306] NR repeater RF: ACRR and OOB gain; Others | 120 minutes
Tuesday Feb 22th 4:00 -7:00 UTC (Demod) | [322] CRS-IM: UE feature list, NWA signaling, 30kHz supporting | 180 minutes
Wednesday Feb 23th 4:00 -7:00 UTC (NTN RF) | [308] NTN general : UE feature list, SAN Class | 30 minutes
 | [309] NTN co-existence: case 6 handling, ACLR/ACS | 30 minutes
 | [310]/[311] NTN BSRF/ UE RF | 120 minutes
Thursday Feb 24th 4:00 -7:00 UTC (Demod) | [319] FR1 HST Demod: Remaining issues | 30 minutes
 | [320/321] FR2 HST Demod: | 60 minutes
 | [323] MMSE-IRC: UE feature list, others | 90 minutes
Friday Feb 25th 4:00 -7:00 UTC (Rel-17 BS RF ) | [312] Above 52.6GHz BSRF: | 90 minutes
 | [309] eIAB BSRF: | 90 minutes

## Slide 2: RAN4#102-e BSRF_Demod_Test session GTW schedule
Week 2 |  | 
Monday Feb 28th 13:00 -16:00 UTC (OTA) | [334] MIMO OTA: | 60 minutes
 | [335]/[336]: TRP_TRS: | 60 minutes
 | [337] FR2Test enhancement | 60 minutes
Tuesday March 1st 13:00 -16:00 UTC (Rel-17 RF return to) | Return to NTN RF | 60 minutes
 | Return to Repeater RF | 60 minutes
 | Return to eIAB, above 52.6GHz pending on available time | 60 minutes
Wednesday March 2nd 13:00 -16:00 UTC Return to | Reserved for return to Rel-17 RF, Demod topic areas (UE feature list, NWA signaling) | 180 minutes
Thursday March 3rd 13:00 -16:00 UTC (final round checking) | Final round checking.. | 180 minutes

## Slide 3: Email discussion procedures/timelines
Thu
Timeline for moderator
Deadline for comments and tdoc
GTW session
Note 1: Comments and tdocs submitted after the deadlines will not be considered
Note 2: Basket WIs Email discussion procedures/timelines are not included.
Note 3: During quiet periods, no email should be sent out.
Fri
Sat/Sun
Mon (Feb 21)
Tue (Feb 22)
Wed (Feb 23)
Thu (Feb 24)
Fri (Feb 25)
Sat/Sun
Mon (Feb 28)
Tue (Mar 1)
Wed (Mar 2)
Thu (Mar 3)
Pre-meeting
1st round (Feb 21~24)
2nd round (Feb 28 ~ Mar 3)
Quiet Period
00:00 UTC
08:00 UTC
12:00 UTC
16:00 UTC
24:00 UTC
GTW session 4:00-7:00 UTC
GTW session 4:00-7:00 UTC
GTW session 4:00-7:00 UTC
GTW session 13:00-16:00 UTC
GTW session 13:00-16:00 UTC
GTW session 13:00-16:00 UTC
Meeting starts
8:00 UTC
Comments on initial summary, checking agenda
17:00 UTC
1st round formal summary
23:59 UTC
Quiet period 3:00 Sat-23:00 Sun UTC
Chair update report & Tdoc number before
8:00 UTC
2nd round initial drafts & revisions (deadline for new tdoc# request)
17:00 UTC
Initial summary
17:00 UTC
kicks off 2nd by 4:00 UTC
GTW session
13:00-16:00 UTC
GTW session 4:00-7:00 UTC
Fri
GTW session
13:00-16:00 UTC
2nd round formal summary
8:00 UTC
Meeting closes
17:00 UTC
2nd round final formal Tdoc submission
17:00 UTC
1st round comments & responses
8:00 UTC
Quiet Period
2nd round comments & responses
17:00 UTC
Share 2nd round final draft Tdoc
19:00 UTC
(check if final Tdoc is agreeable)
Tue 19:00 ~ Wed 16:00 UTC
2nd round draft summary
11:59 UTC
Chair announce which topics will continue
23:59 UTC
Companies need provide comments as early as possible
Companies need provide drafts & revisions as early as possible
Window closes &final comments
16:00 UTC
Companies need feed back if tdoc is submitted in wrong agenda or tdoc is missing from email summary
Strict deadline for new tdoc number request
Final checking window
2nd round (Feb 25)