3GPP TSG-RAN WG4 Meeting # 103-e	R4-2207766

# Electronic Meeting, May 09 – May 20, 2022

Agenda item:	9.9

Source:	Apple

Title:	Work plan for R17 FeRRM performance part

Document for:	Approval

# Introduction

In last RAN #95e meeting, the core part of R17 FeRRM WI has been completed [1]. Based on the TU budget plan [RP-221019], the performance part work shall start from this RAN4 #103e meeting. In this contribution the work plan for R17 FeRRM performance part is proposed.

# Work plan for R17 FeRRM performance part

The work plan for R17 FeRRM performance part is proposed as below,

  - 3GPP RAN4 #103e meeting (May, 2022, 0.5TU, Perf part)

    - Agree on this work plan for R17 FeRRM performance part

    - SRS antenna port switching [RAN4]

  - Discuss and agree on the test case list

  - Have initial discussion on test case drafts, and agree on some draft CRs if possible

    - HO with PSCell [RAN4]

  - Discuss and agree on the test case list

  - Have initial discussion on test case drafts, and agree on some draft CRs if possible

    - PUCCH SCell activation/deactivation [RAN4]

  - Discuss and agree on the test case list

  - Have initial discussion on test case drafts, and agree on some draft CRs if possible

  - 3GPP RAN4 #104 meeting (August, 2022, 0.5TU, Perf part)

    - SRS antenna port switching [RAN4]

  - Discuss and agree on the draft CRs for test cases

  - Agree on the big CR

    - HO with PSCell [RAN4]

  - Discuss and agree on the draft CRs for test cases

  - Agree on the big CR

    - PUCCH SCell activation/deactivation [RAN4]

  - Discuss and agree on the draft CRs for test cases

  - Agree on the big CR

The big CR splitting is proposed as below,

| Big CR | Responsible company |
| --- | --- |
| Big CR for test cases of Rel-17 FeRRM - SRS antenna port switching | Apple |
| Big CR for test cases of Rel-17 FeRRM - HO with PSCell | vivo |
| Big CR for test cases of Rel-17 FeRRM - PUCCH SCell activation | CATT |

# Conclusion

In this contribution we discuss the work plan for R17 FeRRM performance part.

Proposal: Agree the work plan and big CR splitting for R17 FeRRM performance part in this contribution.

# References

[1] RP-220443, SR of further RRM enhancement for NR and MR-DC, Apple, RAN #95-e meeting