3GPP TSG-RAN4 Meeting #103-e	R4-2207965

Electronic Meeting, 9 – 20 May, 2022

Source: 	Ligado Networks

Title: 	Work plan for Introduction of LTE TDD band in 1670 – 1675 MHz

Agenda item:	12.1.1

Document for: 	Approval

# Introduction

In RAN#95e, a new work item (WI), Introduction of LTE TDD band in 1670 – 1675 MHz, was approved [1].  This contribution presents a work plan for progressing the WI through RAN4.

# Discussion

Based on the objectives listed in [1], the following work plan is proposed.

# Work Plan

| RAN4 Meeting | Description |
| --- | --- |
| RAN4#103 (May, 2022) | - Review and approve the work plan - Review regulatory requirements related to out of band and spurious emissions and determine additional emission requirements - Agree to CR work split |
| RAN4#104 (August, 2022) | - Submit and review i) filter data, ii) assess impact on UE Refsens, iii) UE coexistence with n24 simulations - Based on the filter data and UE coexistence with n24, if required, agree on relaxation value - Determine if A-MPR check is required for additional spurious emission requirements; If A-MPR check is required for spurious emission requirements, agree on assumptions for A-MPR simulations |
| RAN4#104-bis-e (October, 2022) | - If required, submit A-MPR simulations to meet additional spurious emission requirements - Submit and endorse Draft CRs |
| RAN4#105 (November, 2022) | - Submit and agree to Final CRs |

# Proposal

Approve the above work plan for this WI.

# References

[1] RP-220971, New WID for Introduction of LTE TDD band in 1670 – 1675 MHz