3GPP TSG-RAN WG4 Meeting # 104-e                                                            R4-2211713

# Electronic Meeting, August 15 – August 26, 2022

Title: 	Discussion of the work plan for enhancement for 700800900MHz band combinations

Source: 	CATT

Agenda item:	11.12.1

Document for:	Approval

- Background

The SI “enhancement for 700800900MHz band combinations” was approved in RAN#95e [1]. The SID was revised in RAN#96 [2]. This contribution discusses the work plan for this SI.

- Discussion

According to the SI, the SI is planned to be closed in RAN#99. The followings are the proposal for the work plan.

Proposal: Approve the following work plan for the SI FS_NR_700800900_combo_enh.

RAN4#104-e:

- Identify the critical issues for the band combinations.

- Discuss the skeleton of the TR.

RAN4#104b-e:

- Discuss the potential solutions for the identified issues for each band combination.

- Approve the TR skeleton.

RAN4#105:

- Further discuss the solutions.

- Approve some TPs.

RAN4#106:

- Approve the conclusions for each band combination of the SI.

- Approve all of the TPs and the first version of TR.

- Summary

This contribution proposes the work plan for the SI FS_NR_700800900_combo_enh.

Reference

[1] RP-221016, “New SI: Study on enhancement for 700/800/900MHz band combinations”, RAN#95e

[2] RP-221464, “Revised SI: Study on enhancement for 700/800/900MHz band combinations for NR”, RAN#96