3GPP TSG-RAN WG4 Meeting#105      	R4-2218068

Toulouse, France, November 14 – 18, 2022

Title:	Workplan for High Power UE support for NR bands n100 and n101 for Rail Mobile Radio (RMR) in Europe.

Source:	UIC

Agenda item:	7.16.1

Document for:	Approval

# 1	Introduction

This contribution is a work plan for Rel-18 RAN4 WI High Power UE support for NR bands n100 and n101 for Rail Mobile Radio (RMR) in Europe.

In the RAN#96 meeting, a new WID for High Power UE support for NR bands n100 and n101 for Rail Mobile Radio (RMR) in Europe was approved [1].

This contribution is the work plan for that WID.

The WI objective is excerpted here as the reference for work plan:

The purpose of this work item is to:

- Core part

  - Develop RF requirements that are applicable for operation over 3GPP NR band n100 and n101;

  - To introduce the use of PC1 (31dBm) and all associated requirements for band n100 and n101;

  - To meet regulatory requirements in accordance with ECC Decision (20)02;

- Performance part:

  - Not part of the WID

# 2	Work plan

RAN4 will have 5 meetings towards the WI planned completion date for RF core part which is December 2023. Below is a time plan for the WI.

## 2.1	High Power UE

- 3GPP RAN4 #105 (Nov. 2022)

- Agree on the work plan and identify the required CRs;

| Impacted existing TS/TR {One line per specification. |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 38.101-1 | NR; UE Radio transmission and reception | RAN#102 | Core part |
| TR 38.852 | Introduction of 1900MHz NR band for Europe for Rail Mobile Radio (RMR) | RAN#102 | Core part |
| TR 38.853 | Introduction of 900MHz NR band for Europe on Rail Mobile Radio (RMR) | RAN#102 | Core part |

- Initial discussions on required CRs.

- 3GPP RAN4 #106 (Feb. 2023)

- Discuss proposals for CRs to TR/TSs.

- 3GPP RAN4 #106-bis-e (April 2023)

- Further discuss proposals for CRs to TR/TSs.

- 3GPP RAN4 #107 (May 2023)

- Further discuss proposals for CRs to TR/TSs.

- 3GPP RAN4 #108 (Aug. 2023)

- Agree on table drafts for CRs to TR/TSs.

- 3GPP RAN4 #108-bis-e (Nov. 2023)

- Finalize CRs to TR/TSs.

- Submit to RAN#102 (Dec. 2023?)

# 3	Conclusion

For the work plan of High Power UE support for NR bands n100 and n101 for Rail Mobile Radio (RMR) in Europe, we propose the following.

Proposal: The work plan is agreed.

# 4	Reference

[1] RP-221878, WID codes 961013 and 961113: CAB-radio - High Power UE support for band n100 and n101 for Rail Mobile Radio (RMR) in Europe (NR_RAIL_HPUE_n100_n101)