3GPP TSG-RAN WG4 Meeting #106                              R4-2302500

Athens, Greece, 27 February– 3 March, 2023

Source: 	Huawei, HiSilicon

Title: 	Work Plan for MPR Evaluation for PC3 UEs LTE Intra-Band NC CA with Frequency Separation Higher Than 35MHz

Agenda Item:	10.7.1

Document for:	Approval

# Introduction

This contribution is a work plan for MPR evaluation for PC3 UEs LTE Intra-band NC CA with frequency separation higher than 35MHz. In RAN98e a new WID was agreed for this evaluation [1]. The objectives of the WI is mentioned below as a reference for the work plan:

Objective of SI or Core part WI or Testing part WI The objective of this work is to: ● Specify MPR requirements for intra-band non-contiguous CA with a sub-band gap larger than 35 MHz ○ Use CA_41A-41A with a 90 MHz gap as the example band ○ Assume the 2 PA UE architecture with 2 LO ○ Assume Power class 3 ○ Assume MCS up to 256QAM ○ The requirements apply the following CA configurations and bandwidth combinations ◾ Intra-band non-contiguous CA with two sub-blocks ◾ Gap between two sub-blocks is within the range larger than 35MHz and smaller than or equal to 90MHz ● Identify and specify the capability signalling, if needed. Objective of Performance part WI Not needed for this WI

# 2	Work plan

RAN4 will have 3 meetings towards the WI planned completion date for RF core part which is May 2023. Below is a time plan for the WI.

- 3GPP RAN4 #106 (Feb. 2023)

- Agree on the work plan;

- Discussions on MPR evaluation for PC3 UEs LTE Intra-band NC CA with frequency separation higher than 35MHz

- 3GPP RAN4 #106-bis-e (April 2023)

- Discussions on MPR evaluation for PC3 UEs LTE Intra-band NC CA with frequency separation higher than 35MHz

- Discuss and draft CRs to 36.101

- 3GPP RAN4 #107 (May. 2023)

- Finalize CRs to 36.101

- Submit to RAN#100 (Jun. 2023)

# Conclusion

The work plan for MPR evaluation for PC3 UEs LTE Intra-band NC CA with frequency separation higher than 35MHz is presented in this tdoc.

Proposal: The work plan is for agreement

# References

[1]	“RP-223511, New WID: Maximum Power Reduction Requirements for LTE Intra-band Carrier Aggregation with a Component Carrier gap larger than 35 MHz, Vodafone.”