3GPP TSG-RAN WG4 Meeting #110	R4-2401758

Electronic Meeting, 17 – 25 January 2022

Agenda Item:	8.23.4

Source:	Ericsson

Title:	Work plan for demodulation requirements for Rel-18 eRedCap

Document for:	Approval

# 1	Introduction

RAN#102 has completed that the core part of WI Enhanced support of reduced capability NR devices [1]. This contribution proposes the work plan for the RAN4 UE and BS demodulation performance part of eRedCap to target the completion in RAN#104 according to the WID [2].

# 2	Work plan for UE demodulation performance part (TS 38.101-4)

The work plan for UE demodulation requirement part is proposed, according to the TU allocation [3], as follows:

- RAN4#110, February 2024 (This meeting)

  - Agree with the work plan.

  - Discuss the scope of UE demodulation and CSI reporting requirements.

  - Agree with the initial simulation assumption for UE demodulation and CSI reporting requirements.

- RAN4#110-bis, April 2024

  - Collect the initial simulation results for alignment.

  - Finalize the test parameters for UE demodulation and CSI reporting requirements.

  - Decide the CR work split for TS 38.101-4.

- RAN4#111, May 2024

  - Collect the simulation results.

  - Agree with the UE demodulation and CSI reporting requirements based on the simulation results with impairments.

  - Agree with the CR for TS38.101-4.

# 3	Work plan for BS demodulation performance part (TS 38.104, 38.141-1, and 38.141-2)

The work plan for BS demodulation requirement part is proposed, according to the WID [3], as follows:

- RAN4#110, February 2024 (This meeting)

  - Agree with the work plan.

  - Discuss the scope of BS demodulation requirements.

  - Agree with the initial simulation assumption for BS demodulation requirements.

- RAN4#110-bis, April 2024

  - Collect the initial simulation results for alignment.

  - Finalize the test parameters for BS demodulation requirements.

  - Decide the CR work split for TS 38.104, 38.141-1, and 38.141-2.

- RAN4#111, May 2024

  - Collect the simulation results.

  - Agree with the BS requirements based on the simulation results with impairments.

  - Agree with the CR for TS 38.104, 38.141-1, and 38.141-2.

# References

- RP-233636, “Status report for WI: Enhanced support of reduced capability NR”, RAN1.

- RP-233637, “Revised WID on Enhanced support of reduced capability NR devices”, Ericsson.

- RP-232744, “Status of time budgets for RAN1/2/3/4 ongoing and new WIs/SIs after RAN #102”, RAN1 Chair (Samsung), RAN2 Chair (Interdigital), RAN3 Chair (ZTE), RAN4 Chair (Huawei).