3GPP TSG RAN WG4 Meeting #110	 R4-2402685

Athens, Greece, February 26 - March 01, 2024

Agenda Item:	8.14.3

Source: 	Ericsson

Title:	Work plan for RRM performance requirements for positioning enhancement

Document for:	Approval

- Introduction

The RRM core requirements for Rel-18 WI on Expanded and improved NR positioning were completed in RAN4#109 meeting (November 2023) and the Big CR was agreed [1].

According to the WID, RAN4 is required to complete all the necessary RRM performance requirements related to the positioning measurements during Q1-Q2 of 2024 [2].

This contribution provides the work plan and timeline breakdown across the next 3 RAN4 meetings during the first half of 2024 to ensure timely completion of the performance part of the WI.

# Work plan and timeline

- RAN4#110:

  - Approve the work plan for RRM performance requirements for positioning.

  - Approve the simulation assumptions (if necessary) for defining UE positionining measurement accuracies.

  - Discussion on report mapping for UE positionining measurements

  - Discussion on report mapping for gNB positionining measurements

  - Identify initial list of RRM test cases for positionining.

  - Discussion on RRM test configurations.

- RAN4#110bis:

  - Companies provide simulation results for defining UE positionining measurement accuracies.

  - Initial agreement on UE positionining measurement accuracies.

  - Agreements on report mapping for UE positionining measurements

  - Agreements on report mapping for gNB positionining measurements

  - Approve list of RRM test cases.

  - Further discussion and agreements on RRM test configurations.

  - Agreement on UE side conditions for applicable bands for UE positionining measurements

  - Agreement on work split for providing draft CRs for RRM performance requirements for positioning.

- RAN4#111:

  - Companies provide, if needed, further/additional simulation results for defining UE positionining measurement accuracies.

  - Final agreement on UE positionining measurement accuracies.

  - Endorsement of draft CRs based on the work split covering:

    - UE positionining measurement accuracies,

    - gNB positioning measurement report mapping,

    - UE positioning measurement report mapping,

    - RRM test configurations,

    - RRM test cases and

    - Applicable side conditions.

  - Agreement of Big CR.

# References

- R4-2321429, Big CR on RRM Core Requirements for Positioning Enhancement in Rel-18, Ericsson.

- RP-232670, Revised WID on Expanded and Improved NR Positioning, Intel Corporation, CATT, MediaTek, RAN#101.