3GPP TSG-RAN WG4 Meeting #115	R4-2507032

Malta, MT, 19th-23rd May, 2025

Title: 	Work plan on UE and BS performance requirements for 7MHz bandwidth

Source: 	Huawei, HiSilicon

Agenda item:	7.8.6

Document for:	Discussion

Background

It’s time to start discussing performance requirements for 7MHz bandwidth in this meeting, this contribution provides our proposed work plan.

- Discussions

The work plan is summarized in Table 2-1:

Table 2-1: Work plan on UE and BS performance requirements for 7MHz

| Meeting | Task |
| --- | --- |
| RAN4 #115 | RAN4 to discuss and finalize the test scope, test setup, CR split work (If agreed to introduce new performance requirements). |
| RAN4 #116 | RAN4 to submit the simulation results and review CR. Moderates to submit the bigCR after RAN4 116 meeting. (if agreed to introduce performance requirements) |

- Conclusion

This contribution provides our proposed work plan.