# 3GPP TSG-RAN WG4 Meeting #115	R4-2508330

Malta, MT, 19th – 23rd May, 2025

Agenda item:	7.27.2

Source:	Ericsson

Title:		Work plan for R19 NES enhancement performance part

Document for:	Approval

# Introduction

In RAN plenary #102 meeting, the WID of Enhancements of network energy savings for NR [1] has been approved. In RAN plenary #104 meeting, the revised WID of Enhancements of network energy savings for NR [1] has been approved. The scope of this WI is updated as follow:

- Specify procedures and signaling method(s) to support on-demand SSB SCell operation for UEs in connected mode configured with CA, for both intra-/inter-band CA. [RAN1/2/3/4] - Specify triggering method(s) (select from UE uplink wake-up-signal using an existing signal/channel, cell on/off indication via backhaul, Scell activation/deactivation signaling) - Note1: On-demand SSB transmission can be used by UE for at least SCell time/frequency synchronization, L1/L3 measurements and SCell activation, and is supported for FR1 and FR2 in non-shared spectrum. - Study procedures and signaling method(s) to support on-demand SIB1 for UEs in idle/inactive mode, including: [RAN1/2/3] - Triggering method by uplink wake-up-signal using an existing signal/channel. - Wake-up-signal configuration provisioning to UE - Note: No modification of SSB will be discussed under this objective - Information exchange between gNBs at least for the configuration of wake-up signal, if necessary. - Checkpoint for normative work in RAN#105 - Specify adaptation of common signal/channel transmissions. [RAN1/2/3/4] - Adaptation of SSB in time domain, e.g. adapting periodicity - Adaptation of PRACH in time domain - Adaptation of paging occasions including confining the paging occasions in the time domain - Note: there shall be no paging latency increase - Note: there shall be no negative impact to legacy UEs, unless significant benefits are shown

Based on the time budget in RP-234065, the performance part of NES should start on May’s meeting. The following work plan for performance part is proposed.

# Work plan for R19 Enhancements of NES WI

  - 3GPP RAN4 #115 meeting (May, 2025, 0.5TU, Perf part)

    - Discuss to achieve consensus on the work plan for performance part [RAN4]

    - On-demand SSB(OD-SSB) [RAN4]

  - Initial discussion on test scenarios

  - Initial discussion the related test cases

- Common signal/channel adaptation [RAN4]

  - Initial discussion on test scenarios

  - Initial discussion the related test cases

- On-demand SIB1 [RAN4]

  - Initial discussion on possibility to define the related test case

  - 3GPP RAN4 #116 meeting (Aug, 2025, 0.5TU, Perf part)

    - On-demand SSB(OD-SSB) SCell operation [RAN4]

  - Discussion on test scenarios

  - Initial discussion the related test case list

- Common signal/channel adaptation [RAN4]

  - Discussion on test scenarios

  - Initial discussion the related test case list

- On-demand SIB1 [RAN4]

  - Discussion the related test case list if has

  - 3GPP RAN4 #116-bis meeting (Oct, 2025, 1TU, Perf part)

    - On-demand SSB(OD-SSB) SCell operation [RAN4]

  - Conclude the related test case list

  - Work split based on the agreed test case list

  - Initial discussion the related test cases configuration and design

- Common signal/channel adaptation [RAN4]

  - Conclude the related test case list

  - Work split based on the agreed test case list

  - Initial discussion the related test cases configuration and design

- On-demand SIB1 [RAN4]

  - Conclude the related test case list

  - Initial discussion the related test case configuration and design if has

  - 3GPP RAN4 #117 meeting (Nov, 2025, 1TU, Perf part)

    - On-demand SSB(OD-SSB) SCell operation [RAN4]

  - Discussion the related test cases configuration and design

  - Submit the initial CR on the related test cases

- Common signal/channel adaptation [RAN4]

  - Discussion the related test cases configuration and design

  - Submit the initial CR on the related test cases

- On-demand SIB1 [RAN4]

  - Discussion related test cases configuration and design if has

  - Submit the initial CR on the related test cases if has

  - 3GPP RAN4 #118 meeting (Feb, 2026, 1TU, Perf part)

    - On-demand SSB(OD-SSB) SCell operation [RAN4]

  - Finalization on the related test cases configuration and design

  - Submit the formal CR on the related test cases

- Common signal/channel adaptation [RAN4]

  - Finalization on the related test cases configuration and design

  - Submit the formal CR on the related test cases

- On-demand SIB1 [RAN4]

  - Finalization on the related test cases configuration and design if has

  - Submit the formal CR on the related test cases if has

Proposal 1: RAN4 to agree the latest RRM performance part work plan for “R19 Enhancements of network energy savings for NR” as presented in this contribution.

# Summary

In this contribution, we provided work plan for Enhancements of network energy savings for NR for approval.

Proposal 1: RAN4 to agree the latest RRM performance part work plan for “R19 Enhancements of network energy savings for NR” as presented in this contribution.

# References

- RP-234065, “Rel-19 WID: Enhancements of network energy savings for NR”, Ericsson, Apple

- RP-241650, “Rel-19 Revised WID: Enhancements of network energy savings for NR”, Ericsson, Apple