# 3GPP TSG-RAN WG4 Meeting #116	R4-2509990

# Bengaluru, India, August 25th – 29th, 2025

Agenda item:	7.3.5

Source:	Apple, TELUS

Title:		Work plan of performance part for R19 NR_LBCA_Sw RRM

Document for:	Approval

# Introduction

The paper [1] for time budget after RAN #108 plenary meeting is being circulated on the RAN reflector, and the TU plan is copied/pasted as following (4 meetings for performance part):

|  |  |  |  | 1 TU = ~2h; RD: RRM/demodulation |  | R4RD | RAN | R4RD | R4RD | RAN | R4RD | RAN |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| leading WG | RAT | WI code | WI or SI | Title | latest WID/SID | 116 | 109 Sep.25 REL-19 freeze | 116bis | 117 | 110 Dec.25 | 118 | 111 Mar.26 REL-19 Perf |
| R4 | NR | NR_LBCA_Sw-Perf | WI | Perf. part: Low band carrier aggregation via switching | RP-251315 | 0.25 |  | 0.25 | 0.25 |  | 0.25 |  |

Based on the TU budgets above, the work plan of test case (performance part) is proposed in this paper.

# Work plan for test case (performance part) in NR_LBCA_Sw RRM

The following plan only focuses on the performance part (i.e., test case for this WI).

  - 3GPP RAN4 #116 meeting (August, 2025, 0.25TU, Performance part)

- Discuss and agree on this work plan

- Initially discuss the test case list if brought in by companies.

  - 3GPP RAN4 #116bis meeting (October, 2025, 0.25TU, Performance part)

- Discuss and agree on the test case list

  - Subject to the discussion, the list may have a work splitting among companies

- Continue discussion on the details of test cases

  - 3GPP RAN4 #117 meeting (November, 2025, 0.25TU, Performance part)

- Maintenance on the test case list if needed, and the test case list is expected to be finalized by the end of this meeting

  - Work splitting among companies is expected to be finalized by the end of this meeting

- Continue discussion on the details of test cases

- Based on the work splitting and test case list agreed in last meeting, responsible companies bring in the draft CRs for discussion

  - Endorse draft CR(s) if consensus can be achieved on the contents

  - 3GPP RAN4 #118 meeting (February, 2026, 0.25TU, Performance part)

- Finalize test cases for the following aspects:

- Rapportuer(s) consolidates endorsed draft CRs into big CR(s) for formal agreement if necessary

- Claim performance part of this WI is completed

# Reference

[1] RP-251888, TU budget after RP108, RAN#108